BIDDING DATA

(The Section Should Be Filed In The Engineer /Production Agency Before Issuance Of The Bidding Documents)

| a) | Name of procuring agency: | Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| --- | --- | --- |
| b | Briel description of work : | Constriction of Surface Drains and CC Block at Nangreja Mohalla Ranipur Town Committee Ranipur Taluka Sobhodero. |
| c | procuring agency’s Address | Taluka Sobhodero District Khairpur |
| d | Estimated Cost | Rs. 10, 00, 000/- |
| e | Amount of BID Security | 2% |
| f | Period of bid validity (Security) | 15 Days |
| g | Security Deposit(including Bid Security) | N/A |
| h | Dead Line for bid submission of bid along with time | N/A |
| i | Venue time and date of bid opening | At Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| j | Time for completion form written order of commence | 12 Months |
| k | Liquidity damages | N/A |
| l | Deposit receipt No: date amount (kin word & Figure) | N/A |

(Executive Engineer/Authority issuing bedding document)

| Assistant Engineer Public Health Engineering Sub Division Sobhodero | Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| --- | --- |

NAME OF WORK: -	Constriction of Surface Drains and CC Block at NangrejaMohallaRanipur Town Committee Ranipur Taluka Sobhodero.

Name of Contractor: -	________________________________________

Whom tender issued: -	 GOVERNMENT CONTRACTOR

Tender fee received	  : -	___________________________________________

D.R No		  : -      __________________________________________

Dated			  : -	 __________________________________________

EXECUTIVE ENGINEER PUBLIC HEALTH ENGINEERING DIVISION-II KHAIRPUR @ RANIPUR

MEMORANDUM

General Description					As Above

Estimated Cost					Rs.10, 00, 000/-

Earnest Money @ 2%				Rs.20, 000/-

Security Deposit @10%				Rs.1, 00, 000/-

Percentage if any to be 				Rs.80, 000/-

Deduction from bill 8%

Date of written order to complete 		12Month

I/We here by tendered for execution of above work at percentage rate _________ below/above on schedule rate in the schedule B in  accordance with section designed drawing etc and shall executed the agreement on the proper from in case may tender in accepted.

Earnest shape of call deposit vide no_____________ dated___________for Rs_______ of _______________________

Contractor

EXECUTIVE ENGINEER

PUBLIC HEALTHENGINEERING

DIVISION-II KHAIRPUR @ RANIPUR

SCHEDULE B

NAME  OF  WORK:   	CONSTRUCTION SURFACE DRAINS & CC BLOCK FOR  NAGERAJAMUHLLA  u/c  RANIPUR  taluka  SOBHODERO  dISTRICT KHAIRPUR

Part-I						Surface drains

- Excavation in foundation of building bridges and other structure i/c dag belling refilling around the structure with excavated earth watering ramming lead up to one chain and lift up to 5 ft.  (C S I  No.18 (b) P.NO.4)

Qty. 1284.15 .Cft.     	    @ Rs.3176/25              P %Cft.	Rs: 4079/-

- Cement concrete plain i/c placing compacting finishing curing complete i/c screening and washing stone aggregate w/o shuttering  (CSI No.5(i) P.NO.16)

(a) Ratio 1:4:8

Qty. 366.85Cft   .             @Rs.11288/75         P %Cft                      Rs.41413/-

- Pacca Brick work in foundation and plinth in cement sand Ratio (1;6)  (CSI No.4 (e) P.NO.21)

Qty 1118.10    Cft                @Rs.11948/3           P% Cft                      Rs.133595/-

- Construction of standard of open drains cunette block of cement concrete 1:2:4 in situ to design profile i/c cost of mould as per drawing i/c applying floating coat of cement 1/32” thick to the exposed face finished smooth curing etc complete as per detail drawing                 (PHSI No. D P.NO.44)

T=I

Qty. 410.0 Rft		   @Rs.94/-		    P Rft.		Rs.38540/-

Type-II

Qty. 120.0 Rft		   @Rs.174/-              P Rft		        Rs.20,880/-

- Cement plaster 1:4 20’ height ½” thick

(CSI No.13 P.NO.52)

Qty. 1770.60Sft	            @Rs.2283/93  	      P% Sft.	Rs.40439/-

- RCC work in roof slab, beams columns rafts, lintels, and other structure  members laid in situ of pre cost laid in position complete in all respect 1:2:4

(CSI No.7 P.NO.17).

Qty. 96.98Sft                 @Rs.337/-	               P% Sft.	Rs.32682/-

- Fabricationof mild steel reinforcement for cement concrete i/c cutting bending laying in position making K=joints and festering i/c cost of binding wire also i/c removal of rust  from bars       (CSI No.7(ii) P.NO.19).

Qty. 3.463  Cwt.	      @Rs.4820/20	               P cwt                     Rs.   16692/-

8.    Dismantling Cement Concerate reinforced Separating        Reinforcement From Concertae Cleaning &Strigrtmening       the same          (CSI No.20(ii)  P.NO.10)

Qty. 96.98Sft                 @Rs.5445/  	               P% Sft.	Rs.5281/-

9.  Dismantling Bnich Work In Line Or Cement Sand Mocker.

(CSI No .   P.NO.

Qty. 155.62  Sft          @Rs.1285/63  	              P% Sft.	Rs.2001/-

TotalRs 3,35,602/

Part-II							C.C Topping

1. Barrow pit excavation undressed lead up to 100 ft in

ordinary soil                (CSI-3(a) P-1)

Qty. 8000.0 CFT		@Rs.2117/50	P%0 Cft.	                     Rs.16940/-

2.  Lying Earth in 6” layers & leveling dressing &

Watering for Etc complete.       (CSI-13(b)P-3)

Qty: 8000.0 Cft	            @Rs.354/-	          P%0 Cft	                     Rs.2832/-

3.Extra for every 50”ft additional lead or part there of

(C.S.I No: 8 (a) P-3)

Qty: 8000.0 Cft	            @Rs.5039/-	P%0 Cft	                    Rs.40312/-

4. Cement concrete brick or stone ballast 1 ½” to 2” guage

Ratio 1:4:8                    (CSI No.4(b)9 P.    15).

Qty. 1320.0 CFT	            @Rs.9416/28	    P% Cft.	                   Rs.124295/-

5.    Cement concrete plain 1:2:4 i/c placing compacting

finishing and curing  complete i/c screening and washing

of stone aggregate without shuttering

(CSI No.5 P.No.16)

Qty. 1000.0 CFT	      @Rs.14429/25	        P% Cft.		   Rs.144293/-

6.     Errection& removal for centering of therefore  ofRcc

Partial wood           (CSI   .No.    )  Ratio: 1:2:4.

Qty. 95.99  SFT		    @Rs.7693/13	P% Sft.	Rs.7385/-

Total   Rs.3,36,057/-

ABSTRACT

PART-I	Surface Drains				Rs.3,35,602/-

PART-II	C.C Topping				Rs.3,36,057/-

Total		Rs.6,71,659/-

C  O  N  D  I  T  I  O  N  S

01.      Any error / omission in the description of items of work rate original schedule

will correct accordingly under executive engineer Public Health Engineering

division II Khairpur @ Ranipur  .

02.         premium will be  allowed as non , schedule items.

03.        The work will be carried out as per P.W.D. specification and approval details.

working estimates .

| CONTRACTOR | EXECUTIVE ENGINEER PUBLIC HEALTH ENGINEERING DIVISION-II KHAIRPUR @ RANNIPUR |
| --- | --- |