BIDDING DATA

(The Section Should Be Filed In The Engineer /Production Agency Before Issuance Of The Bidding Documents)

| a) | Name of procuring agency: | Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| --- | --- | --- |
| b | Briel description of work : | Construction of Surface and CC Paver Block from Street of PunhalJamro / Mehran Public School Ranipur TC Ranipur Taluka Sobhodero |
| c | procuring agency’s Address | Taluka Sobhodero District Khairpur |
| d | Estimated Cost | Rs. 29,00,000/- |
| e | Amount of BID Security | 2% |
| f | Period of bid validity (Security) | 15 Days |
| g | Security Deposit(including Bid Security) | N/A |
| h | Dead Line for bid submission of bid along with time | N/A |
| i | Venue time and date of bid opening | At Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| j | Time for completion form written order of commence | 12 Months |
| k | Liquidity damages | N/A |
| l | Deposit receipt No: date amount (kin word & Figure) | N/A |

(Executive Engineer/Authority issuing bedding document)

| Assistant Engineer Public Health Engineering Sub Division Sobhodero | Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| --- | --- |

SCHEDULE B

NAME  OF  WORK:   	CONSTUCTION OF SURAFCE DRAINS & C.C PAVER BLOCK FOR STREET OF PUNHAL FAKEER JAMROU/C RANIPUR TALUKA SOBHO DERO DISTRICT KHAIRPUR

SUB HEAD NO.1			Surface drains

- Excavation in foundation of building bridges and other structure i/c dag belling  refilling  around the  structure with excavated earth watering ramming lead up to one chain and lift up to 5 ft   . (PH Sch. No.18 P.NO.4)

Qty. 659.69  Cft.		@Rs.3176/25              P%0 Cft.	   Rs 2,095/-

- Cement concrete plain i/c placing compacting finishing curing complete i/c  screening  and washing stone  aggregate w/o  shuttering  (CSI No.5(i) P.NO.17) (a) Ratio 1:4:8

Qty. 284.350 Cft.		@Rs.11288/75	P% Cft.	        Rs.32,100/-

- Pacca Brick work in foundation and plinth in cement sand Ratio                               (1;6)  (CSI No.7 P.NO.23)

Qty. 1109.40 Cft	@Rs.11948/36	P% C                  Rs.1,32,555/-

- Construction of standard of open drains cunette block of cement concrete 1:2:4 in situ

to design profile i/c cost of mould as per drawing i/c applying floating coat of cement 1/32” thick to the exposed face finished smooth curing etc complete as per detail drawing                   (PHSINo.D P.NO.44)

Qty. 470.0 Rft	 @Rs.94/-	P Rft.		Rs.44,180/-

5.    Cement plaster 1:4 20’ height ½” thick (CSI No.11 P.NO.57)

Qty.2053.52Sft.	@Rs.2283/93              P% Sft.	Rs.46,901/

- RCC work in roof slab, beams columns rafts, lintels, and other structure members laid

in situ of pre cost laid in position complete in all respect 1:2:4  (CSI No.7 P.NO.17)

Qty.98.36 Cft	  @Rs.337/-	         P Cft.	Rs.33,147/-

- Fabricationof mild steel reinforcement for cement concrete i/ccutting bending laying in position making K=joints and fastering i/c cost of binding wire also i/c removal of rust from bars                         (CSI No.7(ii) P.NO.19).

Qty. 3.512		    @Rs.4820/20         P cwt.                        Rs: 16929/-

Total   Rs: 3,07907/-

# SUB HEADNO.1			PAVER BLOCK

# C.C plain i/c placing compacting finishing curring complete i/c screening and washing of stone aggregates w/o shuttering (CSI -5 P 16) 1:4:8

# Qty: 2776.95 Cft	@ Rs.12595/-	   P Cft	Rs..3,49,757/-

- Providing and fixing cement paving block flooring having size 197x97x60(mm) of  city /

quddara coble shape with natural colourshaving strength b/w 5000 psi 8500 psi i/c filling the joints with hill sand specified manner / pattern and design etc complete

# (CSI -71 P -49)

# Qty:8415.0 Sft@ Rs.223/97	  P Sft		Rs.1884708/-

# Total   =           Rs.22,34,465/-

GENERAL ABSTRACT OF COST

SUB HEAD NO: 1	Surface Drains					 Rs:	307907/-

SUB HEAD NO: 2    	Paver Block				Rs	2234465/-

Total	  Rs:	2542372/-

C  O  N  D  I  T  I  O  N  S

01.      Any error / omission in the description of items of work rate original schedule

will correct accordingly under executive engineer Public Health Engineering

division II khairpur @ Ranipur  .

02.         premium will be  allowed as non , schedule items.

03.        The work will be carried out as per P.W.D. specification and approval details.

working estimates .

| CONTRACTOR | EXECUTIVE ENGINEER PUBLIC HEALTH ENGINEERING DIVISION-II KHAIRPUR @ RANNIPUR |
| --- | --- |