BIDDING DATA

(The Section Should Be Filed In The Engineer /Production Agency Before Issuance Of The Bidding Documents)

| a) | Name of procuring agency: | Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| --- | --- | --- |
| b | Briel description of work : | Construction of Paver Block Drainage &EidGah Tiles, Repair & Colour In city Hingoja Memon Mohalla. |
| c | procuring agency’s Address | Taluka Sobhodero District Khairpur |
| d | Estimated Cost | Rs. 1, 22, 00, 000/= |
| e | Amount of BID Security | 2% |
| f | Period of bid validity (Security) | 15 Days |
| g | Security Deposit(including Bid Security) | N/A |
| h | Dead Line for bid submission of bid along with time | N/A |
| i | Venue time and date of bid opening | At Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| j | Time for completion form written order of commence | 3 Months |
| k | Liquidity damages | N/A |
| l | Deposit receipt No: date amount (kin word & Figure) | N/A |

(Executive Engineer/Authority issuing bedding document)

| Assistant Engineer Public Health Engineering Sub Division Sobhodero | Executive Engineer Public Health Engineering Division II Khairpur @ Ranipur |
| --- | --- |

SCHEDULE B

NAME  OF  WORK:   	CONSTRUCTION   OF PAVER BLOCKSARFACE DRAINS&EIDGAH TILES  REPAIR &COLOUR IN CITYHINJORJAMEMONMOHALLA TalukaSobhoderodistrictkahirpur

PART -: 1					EIDGAH

1)         Removing  cement or line plaster(CSI No;53- P.No;13)

Qty.4680.0Sft	        @Rs.121/-	                  P% Sft.	Rs.5663/-

2)Cement Plaster (1:4) up to 12 ”hight

thick  (CSI -11(b)P-57) 1/4” thick.

Qty.4680.0Sft	        @Rs.1176/83	                  P% Sft.	Rs.55075/-

3)          Cement plaster up to height ½” thick (CSI No11(b) P.No58)

Qty.4680.0Sft	        @Rs.2283/93	                  P% Sft.	Rs.106889/-

4)     Preparing surface painting new surface of door

and windows any type 	(three coats)

(CSI No.5 © P.69)

Qty.4680.0Sft	        @Rs.2283/93	                  P% Sft.	Rs.106889/-

5)              Priming  coat of chalk distemper .(CSI NO:23 P NO:54).

Qty.4680.0 Sft	        @Rs.442/75	                  P% sft.	Rs.20720/-

6)	Preparing surface painting new surface of door and windows any type 	(three coats)

Qty.4680.0 Sft	        @Rs.1989/62	                  P% sft.	Rs.93114/-

7)	Preparing the surface and painting with weathercoat i/c  rubbing the surface with      rubbing brick / sand paper.filling the voids with chalk / plaster ofparis and then painting with weather coat of  approvedmake.(CSI: 38 A PNO:56)

Qty.2280.0  sft	         @Rs.1328/25	                     P% sft.	Rs.30284/-

8)	Providing and laying 1” thick  topping cement concrete (1:2:4) including surface finshing  and dividing in to panels.(CSI NO:16 P.No.42)

Qty.4996.0  sft	         @Rs.3275/50	                     P% sft.	Rs.163643/-

9)	     Providing  and laying HALA or pattern tiles glazed 6” x 6” x ¼” on floor or wall facing in required colour  and pattern of  STILE specification jointed in white cement and pigment over a base of 1:2 grey cement  mortar ¾” thick  i/c  washing and filling of joints with

slurry of white cement and priment in desired shape

withfinshing, cleaning and coat of wax polish etc.complete

i/c cutting tiles to proper profile.(CSI.NO:61 PNO:48)

Qty.3168.0 CFT        @Rs.34520/31	                      P% Sft.	Rs.1093603/-

10)		Providing  and fixing 3/8” thick marble tiles of approved quality  and colour and shade size  8”x4”/6”x4” in dado skirting and facing removal / tucking of existing plaster

Surafce etc. over ½” thick base of  cement mortar 1:3  setting of tiles in slurry of white cement over mortar base i/c  filling the joints and washing the tiles with white cement

slurry.currintfinshing, cleaning and polishing etc. complete.

(CSI NO:68 P.NO:49)

Qty.3168.0 CFT              @Rs.34520/31	                      P% Sft.	Rs.1093603/-

11)	  Apply chemical  polishing on existing mosaic / marble  flooring /dado i/c  cleaning ,grinding with carborandum stone / sand paper and applying chemical polish  as per requirement CSI NO:70 P.NO:49)

Qty.4220.0 sft              @Rs.36/60	                      P. Sft.	Rs.154452/-

12)	Providing laying jointing PVC Pipe.	(RCSINO(e) P.NO:2)

(b)    4”  dia

Qty.100.0  rft@Rs.985/-	                    P% Rft.	Rs.98500/-

(c)     6” dia

Qty.100.0  rft@Rs.1140/-	                    P% Rft.	Rs.114000/-

Total Rs:27,40,392/-

PART – III				SURFACE DRAINS

- Excavation in foundation of building bridges and other structure i/c dag belling refilling around the structure excavated earth watering ramming lead up to one chain and lift up to 5 ft. (CSI No.18 P.NO.4)

Qty.484.0 Cft                @Rs.3176/25	                    P%0 Cft	Rs.953/-

- C.C Brick or stone ballast 1:4:8(CSI No.4 P.NO.17)

Qty: 121.0 Cft	              @Rs:9416/29   P.%0 Cft                       Rs:11394/-

- Pacca Brick work in foundation and plinth in cement sand

Ratio (1;6)  (CSI No.4 (e) P.NO.21)

Qty: 300.0 Cft	               @Rs:11948/36               P. Cft                       Rs:35845/-

- Construction of standard of open drains cunette block

of cement concrete 1:2:4 in situ to design profile i/c cost

ofmould as per drawing i/c applying floating coat of

cement 1/32” thick to the exposed face finished smooth

curingetc complete as per detail drawing

(PHSI No. D P.NO.44)

Qty: 200.0 Rft	               @Rs:94/-               P. Rft                                 Rs:18800/-

- Cement mortar  1:4 ½ thick.

Qty: 468.0  	               @Rs:2283/93               P.                                 Rs:10689/-

- RCC work in roof slab, beams columns rafts, lintels,

and other structure members laid in situ of pre cost

laid in position complete in all respect 1:2:4

(CSI No.7 P.NO.17)

Qty: 19.96 Cft           @Rs:337/-         P.% Cft                     Rs:6728/-

- Fabricationof mild steel reinforcement for cement

concrete i/c cuttingbending laying in position

making K=joints and fastering i/c cost of binding

wire also i/c removal of rust from bars

(CSI No.7(ii) P.NO.19).

Qty:0.801 Cwt           @Rs:4820/20P.CwtRs:3866/-

Total Rs:88,347/-

PART IvPAVER BLOCK

01        C.C Plain   i/c placing compacting finishing curring complete

screening and washing of stone aggregates w/o shut

(CSI -5 P 16) 1:3:6

Qty: 8128.0 Cft	         @ Rs.12595/-              P %Cft		            Rs.1023722/-

02.	C.C Plain   i/c placing compacting finishing curring complete

screening and washing of stone aggregates w/o shut

(CSI -5 P 16) 1:2:4

Qty: 468.75 Cft	@ Rs.14429/25              P %Cft		Rs.67637/-

# 03.Providing and fixing cement paving block flooring having size

# 197x97x60(mm) of  city / quddara coble shape with natural colours

# having strength b/w 5000 psi 8500 psi i/c filling the joints with hill

# sand specified manner / pattern and design etc complete

(CSI –NO:71 - P NO: 49)

Qty: 32512.0Sft	@ Rs.223/97              P %Cft		Rs:7281713/-

Total Rs:83,73,195/-

PART – II 				COMPOUND WALL

1)	Excavation in foundation of building bridges and other

structure i/c dag belling refilling around the structure

with excavated earth watering ramming lead up to one

chain and lift up to 5 ft. (CSI No.18 P.NO.4)EIDGAH

Qty.660.0 Cft      @Rs.3176/25	            P%0 Cft	Rs.2096/-

2)C.C Brick or stone ballast 1:4:8(CSI No.4 P.NO.17)

Qty: 165..0Cft	        @Rs:9416/29   P.%0 Cft                    Rs:14689/-

3)            Random marble masonry (incoursed) in foundation in

cement sand mortar. (CSI No.1(b) P.NO.31)

Qty: 660.0 Cft    @Rs:17723/-         P.% Cft                     Rs:116972/-

4)         Coursed Rubble conssonary  1:6

(CSI No.2 P.NO.31)

Qty: 371.25 Cft@Rs:25321/-         P.% Cft                     Rs:94004/-

5)   Pointing Flash  In Stone Work In Cement Mortar 1:3 On

Stone Work Raised (CSI No: 11 P.No:59)

Qty: 495.0 Sft           @Rs:1062/33 P.% Sft                      Rs:5259/-

6)              DPC with cement sand & shingle concerte 1:2:4 i/c  2

coats of asphaltic mixture (CSI No: 28 P.No:19)

Qty: 247.50 Sft           @Rs:4982/18 P.% Sft                      Rs:12331/-

7)              Pacca brick work  in ground floor in cement sand mortar Ratio(1:6)

Ratio :Sft 1:2:4                     (CSI No: 5 P.No:21)

Qty: 663.28 Cft           @Rs:12674/36 P.% Cft                      Rs:84066/-

8)              Cement plaster (1:6) up to 12” hight ½” thick (CSI No: 13(b) P.No:52)

Qty: 902.03 Cft           @Rs:2206/60 P.% Cft                      Rs:19904/-

9)               Cement plaster (1:4) up to 12” hight ½” thick (CSI No: 11 (b) P.No:52)

Qty: 902.03 Sft           @Rs:2283./93 P.% Sft                       Rs:20602/-

10)              Cement pointing struck jointing in wall 1:3(CSI No: 19 (b) P.No:52)

Qty: 902.03 Sft           @Rs:1213./58 P.% Sft                       Rs:10947/-

11)             Making and fixing steel grated door with 1/16” thick

sheeting i/c angle iron frame 2”x2” 3/8” and ¾” square

bars 4” C/C with locking arrangement (CSI No.24 P.92).

Qty: 80.0 Sft	  @Rs:726/72       	            P. Sft                      Rs.58138/-

12) Preparing surface & painting ashes fan light glazed  or

guzed door and window any type three coats

(CSI No.5 © P.69)

Qty: 160.0 Sft	  @Rs:1270/83 P.%SftRs.2033/-

13)            White washing (a) one coat .  (CSI No.26(b) P.54).

Qty: 1804.06Sft	 @Rs:425/84 	               P.%Sft        Rs.7682/-

14)Colour washing (b)two coat.  (CSI No.25 (c) P.54).

Qty: 1804.06 Sft@Rs:829/95       	   P. %SftRs. 15513/-

Total Rs:464236/-

GENERAL ABSTRACT OF COST

PART -: 1		EIDGAH HALL		                                 Rs:2740392/-

PART -: II		COMPOUND WALL				Rs:464236/-

PART -: III             SURFACE DRAINS				Rs:88347/-

PART -: IV    	PAVER BLOCK					Rs:8373195/-

Total         Rs:11666170 /-

C  O  N  D  I  T  I  O  N  S

01.      Any error / omission in the description of items of work rate original schedule

will correct accordingly under executive engineer Public Health Engineering

division II Khairpur @ Ranipur  .

02.         premium will be  allowed as non , schedule items.

03.        The work will be carried out as per P.W.D. specification and approval details.

working estimates .

| CONTRACTOR | EXECUTIVE ENGINEER PUBLIC HEALTH ENGINEERING DIVISION-II KHAIRPUR @ RANNIPUR |
| --- | --- |