Annexure-A-I

Procurement plan (Development/Capital) (ADP Works)

| Serial No. /ADP No. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| a | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| 733 | 1) Construction of Retaining wall along Rice Canal RD 191 R/S = 200 ft. & Construction Retaining wall along Rice Canal RD 259 NIP Side = 430 ft. | PC-I Cost 560.0 Million | 40.0 Million | 512.021 Million | 47.979 Million | 47.979 Million | Civil Works |  | 08.04.2016 | 18.04.2016 | 14.04.2018 (24 Months) |
|  | 2) Construction of Retaining wall along Ghar Branch RD 44 R/S = 260 ft. & RD 59.5 L/S = 290 ft. |  |  |  |  |  |  |  |  |  |  |
|  | 3) Construction of Retaining wall along Ghar Branch RD 72 R/Side = 600 ft. |  |  |  |  |  |  |  |  |  |  |
|  | 4) Construction of Retaining wall along Shah Hamir Branch RD 0 & 13 Both Sides = 740 ft. & Construction Retaining wall along Hira Wah Distry RD 7,13 & 22 =700 ft. |  |  |  |  |  |  |  |  |  |  |