Annexure-A-I

Procurement plan Revamping / rehabilitation works

| Serial No. /ADP No. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| a | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| Umbrella PC-I | 1) Earth work along Rice Canal RD 214 to RD 315 IP=11 RDs & NIP Side =23 RDs. | Amount of Estimated Cost 74.786 Million | -Nil- | -Nil- | 74.786 Million | 74.786 Million | Civil Works |  | 08.04.2016 | 18.04.2016 | 17.04.2017 (12 Months) |
|  | 2) Earth work along Mirwah Distry RD 0 to 36 IP & NIP Side. |  |  |  |  |  |  |  |  |  |  |
|  | 3) Earth work along Waggan Distry RD 0 to 22 IP & NIP Side |  |  |  |  |  |  |  |  |  |  |
|  | 4) Extension of Modules along Rice Canal IP & NIP Side = 28 Nos.. |  |  |  |  |  |  |  |  |  |  |
|  | 5) Extension of Modules along Mirwah Distry IP & NIP Side = 74 Nos. |  |  |  |  |  |  |  |  |  |  |
|  | 6) Extension of Modules along Saidu Distry IP & NIP Side = 40 Nos. |  |  |  |  |  |  |  |  |  |  |
|  | 7) Extension of Modules along Ghar Branch IP & NIP Side = 110 Nos. |  |  |  |  |  |  |  |  |  |  |
|  | 8) Extension of Modules along Waggan Distry IP & NIP Side = 30 Nos. |  |  |  |  |  |  |  |  |  |  |