| Sr. No. |  |
| --- | --- |
| Issued to M/s |  |
| Date: |  |
| Issued by: |  |

|  | Pay Order # SHAHEED BeNAZIR BHUTTO Housing Cell government OF SINDH |  |
| --- | --- | --- |

REQUEST FOR PROPOSAL (RFP)

TECHNICAL / FINANCIAL PROPOSAL

FOR

CONSTRUCTION OF ---------- LOW COST HOUSING UNITS

AT

DISTRICT----------------------- sindh

M-1, Mezzanine Floor, Beaumont Plaza, Behind PIDC Building, Karachi

Phone Nos. 021/99204178-9, Fax No. 021/35680117

LETTER OF INVITATION

No.BHC/DIST/GEN/2016/						      Karachi,            / 03 / 2016

To,

_________________

_________________

- Shaheed Benazir Bhutto Housing Cell, Government of Sindh intends to construct  ----------(number of houses)  low-cost houses for poorest of the poor families of District ------------- (Name of District)on the land owned by the beneficiaries, by utilizing the services of reputed Civil Society Organizations for disbursement of funds  of grant-in-aid among the beneficiaries for construction of house, technical assistance of beneficiaries & local masons involved in construction activities of house  having engineering staff and team of social mobilizers for social mobilization of community, etc (as defined in the scope of work).

- According to the project strategy, low-cost  houses will be constructed by beneficiary families themselves by engaging local masons and purchasing of construction material for which Government of Sindh/ SBBHC will provide grant-in-aid of  Rs. 285700 per house in 05 five installments through CSO/NGO viz 20% for Plinth Level of House & Bath Room.,30% for  Roof Level, 30%  for  Roof Laid including fixing door/window, 15% for Final Finishing Level expecting color of house &  5% for completion of color of house complete in all respects respectively  as well as assistance of beneficiaries in purchase of construction material hiring of masons with the written consent of beneficiaries keeping aim behind  to ensure the construction in good manner and to  maintain construction quality.

- The beneficiaries will complete the construction of house in all respects within approved cost the organization, which will be selected for the required servicers, will also support to beneficiary in procurement of construction material & hiring of masons within estimated cost. No cost will be increased at any stage; on completion of each construction stage the organization will submit requisition for the next installment.

- Shaheed Benazir Bhutto Housing Cell will provide funds all installments for construction of houses to the beneficiaries through selected organization.

- Selected Civil Society Organization (CSO/NGO) will also provide the following services to SBBHC to accomplish the above task:

- Social Mobilization of the community

- Training of local peoples as mason and skilled labor

- Disbursement of funds  to the beneficiaries for construction of house

- CSO/NGO will provide technical assistance to the beneficiary in construction of houses through their qualified Engineers, Sub-Engineers and supervisors over construction work, ensuring the work is being carried out in accordance with the approved design and specifications in good manner.

- To Organize Public Awareness Campaign (for which separate funds will be provided, if required to SBBHC at any stage)

- CSO/NGO which fulfils technical criteria laid down in RFP and their services to SBBHC along with realistic and reasonable Grounds shall be selected.

- The executing agency for the project will be Shaheed Benazir Bhutto Housing Cell and implementation shall be carried out by the beneficiary through the reputed Civil Society Organization.

- You are hereby invited to submit Technical & Financial Proposals to provide services to Shaheed Benazir Bhutto Housing Cell for the above assignment, ultimately leading to an agreement between you and SBBHC.

- Selection of CSO/NGO will be made in accordance with the procedures and method of selection defined in the Evaluation Criteria for the Technical and Financial Proposals.

- In order to familiarize yourself with the project and to assess the scope of services to be provided by you, you are welcome to visit the office of Shaheed Benazir Bhutto Housing Cell. However, it should be clearly understood that any cost incurred by you for collection of preliminary information and preparation of the proposal will not be reimbursed to you.

- In the event that you desire additional information, SBBHC would provide such information expeditiously if available, but any delay in providing such additional information will not be considered as a reason for extending submission date of your proposal.

- Detailed Technical Proposal should be submitted (original and one copy) along with Financial Proposal for Services Charges @ the rate of maximum 4% of the fixed construction cost viz Rs. 285700/- and not less than 2.5% of per House construction cost   (original and one copy) in separate sealed envelope to reach at the office of Shaheed Benazir Bhutto Housing Cell, M-1, Mezzanine Floor, Beaumont Plaza, Behind PIDC Building, Karachi on 15-04-2016 @ 2.00 pm. The Technical Proposal will be opened at 2.30 pm on the same day in presence of the authorized representative of CSO/NGOs.

- A proposal will be treated as non-responsive and will not be considered for evaluation if any of the information required in the Letter of Invitation is omitted or not complied with. No proposals will be accepted upon expiry of deadline date and time. The documents have been prepared based on SPPRA-Rules2010. However, if there appears any discrepancy/deviation, then SPPRA-Rules will prevail.

- The time for the service contract will be for the 12 twelve months maximum.

- The selected CSO/NGO will be required to submit performance guarantee in shape of Demand Draft, Pay Order etc. equal to the amount of 20% 1st installment that will be disbursed to beneficiary families through them. This will be returned to CSO/NGO in due course of time on successful disbursement of grant and completion the task in transparent & good manner in accordance with the approved specification & Design.

Shortlisted/Qualified CSO/NGO will be considered only for two districts however same CSO/NGO can be apply for five (05) Districts only.

DEPUTY DIRECTOR (Engineering)

Shaheed Benazir Bhutto Housing Cell, Karachi

Phone 021/99204178-9, Fax 021/35680117

Appendex A

REQUEST FOR PROPOSAL of assignment

SCOPE OF WORK AS GIVEN IN RFP

1.0  	SCOPE OF WORK:

  - In order to undertake the project to construct ---------- low-cost houses for poor families of District----------- Shaheed Benazir Bhutto Housing Cell will require services of a Civil Society Organization (CSO/NGO).

  - Contractor shall not be allowed to undertake this work either directly or through subletting.

  - Grant in aid for construction of house will be provided by the SBBHC on behalf of the Government of Sindh.

  - Houses will be constructed by the beneficiaries themselves on self help basis, involving local masons.

  - CSO/NGO will be responsible to record GPRS Coordinates of each houses at the time of preparation of beneficiaries profile along with beneficiary Bio Matric and feasibility report on prescribe format at Appendix-G.

  - Beneficiaries will utilize their own land for this purpose, while CSO/NGO will provide the approved design of house to the beneficiaries and required technical assistance, which already had been approved by SBBHC, CSO/NGO will ensure that the work has to be carried out on that design though their qualified engineering staff.

  - The list of beneficiary families will be provided by the SBBHC in accordance with approved mechanism   however, CSO/NGO will furnish feasibility report on a prescribed Performa (provided by the Cell).

  - CSO/NGO will ensure that houses have to be constructed by beneficiary on the approved design and within the limits of Approved Cost by SBBHC.

  - CSO/NGO will socially mobilize the community and form one or more Community Organizations (COs) for this purpose and perform all functions through active involvement of beneficiaries & local COs to be formed.

  - CSO/NGO will be responsible for implementation and overall project management, supervision on procurement process, maintaining record of expenditures and timely completion of the project activities.

  - CSO/NGO will impart training to the people from the beneficiary villages as mason and skilled labor in accordance with standard rules and procedures for skill enhancement. The process of training will continue, throughout the project period as the trained masons will also provide on the job training to other people.

  - They will also impart training to the beneficiaries for the maintenance of their own houses after completion.

  - The payment for the grant-in-aid from the Government will be made on installment basis through concerned CSO/NGO/NGO.

  - CSO/NGO will motivate beneficiary to contribute in the form of unskilled labor. However CSO/NGO will not collect any cash what so ever in lieu of labor and material from beneficiary.

  - Grant for construction of houses will be issued (as per the Approved cost of a single house) in four to five equal installments, through CSO/NGO.

  - CSO/NGO will be responsible for disbursement of grant to the beneficiary and will obtain acknowledgement through Bio Metric system through SBBHC software  is prescribed format.

  - CSO/NGO will ensure that all amounts have been utilized by the community, before release of next installment.

  - CSO/NGO will be responsible for entering into an agreement with the beneficiary for the purpose of  assistance in procurement of construction material (if beneficiary desire ) and will monitor the procurement process at all stages to ensure use of  material as per specification

Specimen of beneficiaries profile payment receipt slip by beneficiary and completion certificate are place will be provided by the Cell in prescribed format.

CSO/NGO will provide a 2-3 minutes documentary showing process of work being carried out containing pre and post position and commencement impart with the work and said beneficiary with their visual views.

  - Beneficiary will utilize the grant for procurement of materials; however, CSO/NGO will strictly monitor the process and ensure procurement in a proper way to meet the approved.

  - A sufficient numbers of Engineers / Sub-Engineers etc will be deployed by CSO/NGO at the site for regular vigilance / monitoring and their experienced and qualified Engineers/Sub Engineers will provide technical assistance to the beneficiary in construction of his/her house.

  - CSO/NGO’s Engineers/Sub Engineers will supervise the project to ensure that the construction work is being carried out in accordance with the design and specification and strictly in accordance with standard Engineering practices internationally acceptable.

  - CSO/NGO’s Engineers will ensure standardized execution of work and stop the work if they observe any sub-standard practices. In such cases they will recommend not to release further installments.

  - CSO/NGO will arrange regular meetings with the COs and fortnightly reports will be submitted to SBBHC.

  - CSO/NGO shall furnish a Work Plan including detailed information in narrative form and with bar diagrams.

  - CSO/NGO will submit a detailed monthly report to SBBHC showing progress and deviation from plans, schedule, designs etc if any.

  - Any increase or decrease in the approved Cost even bear by beneficiary (if any) will not affect the quoted service charges.

  - CSO/NGO will be responsible to furnish a Completion Certificate on the completion of projects in accordance with the approved design and specification. This Certificate will be provided by the organization concerned on a stamp paper of Rs.500/= signed by CO/ Head representative CSO/ NGO.

  - The selected CSO/NGO will be require, to submit performance guarantee in shape of Demand Draft, Pay Order equal to the amount of 20% 1st installment that will be disbursed to beneficiary families through them. This amount will be returned to CSO/NGO in due course of time on successful disbursement and utilization of grant by completion the construction of houses/task assigned. Concerned. CSO/NGO will submit monthly report to BHC showing progress and deviation from plans, schedule, designs etc if any.

4. 	Specifications for TWO ROOM, HOUSE VERANDA and bath room

Beneficiaries will construct their houses as per design/Given Drawing at annexure- C.

Specifications of a house are as follows should be read with the conjunction with the given drawing.

- Load Bearing Structure with Girder of 2.50 kg / rft (3”x6”) and T-Iron of 700 gm / rft wt: including burnt Bricks roof tiles, 1” grouting and 3” mud plaster with water spouts as required, and roof tiles with T-iron of same weight for bathroom.

- Foundation of wall 1’-6”x 0-6”size with stone blast, first step 1’-6” x 0’-9”, second step 1’-1” x 1’-9”  of Brick Masonry.

- Super structure made of pakka brick, 9” thick wall and a height of 10ft/ 10.5 for house and 4” thick wall up to 7’-6’ height for bathroom with 1:6 cement mortars.

- Flooring, base having 1:4:8 PCC, 3”thick and top1:2:4 PCC, 2”thick.

- Bathroom with 4’ thick wall as shown in Drawing, W.C of medium size etc complete.

- (A) Providing and fixing MS. Door Double shutter i/c size 1x4x7ft made with angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting jali1/16”with locking arrangement etc complete 01 no x 50 kg wt.

(B) Providing and Fixing MS grated door size 2x3.5x7ft i/c locking arrangement, angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting ofi1/16”thick,2 no’s x 35kg =70kg etc complete.

(C) Providing and Fixing MS grated Window size 2x3x4ft i/c locking arrangement, angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting of 1/16”thick,2 nos x 20kg =40kg etc complete.

- Distempering two coats at walls and enamel painting on doors, windows, Girders and T-Iron.

- DPC made of 1:2:4 RCC, 6” thick, as shown in given drawing having RCC Lintel size and detail.

- Internal Plaster on walls of room and Corridor and Bathroom. External plaster on front wall of House and Bath room 3/4” thick in two coats with 1:6 ratio Cement Mortar i/c plaster 1ft patta below DPC at all walls of house and bathroom externally, with cement pointing flush up to 10/10.5 ft height in ratio of (1:3) at all un plastered external walls of house and bathroom.

- Sulphate Resistance Cement should be used up to plinth level.

- Providing/Fixing c.c jail/c.c ring for ventilation, 10 nos for house and one no for bathroom.

5. 	COMMENCEMENT AND COMPLETION OF WORK

The selected CSO/NGO shall start its activities under this Contract within ten (10) Calendar days after signing of the Contract agreement / issuance of work order as specified in RFP. The period of completion of project will be twelve (12) calendar months maximum.

6.	local laws, rules & regulations

The CSO/NGO/NGOs should apprise themselves with the local laws, rules and regulations, which are relevant to the proposed service, contract particularly the contract Act etc.

7.	preparation of proposal

CSO/NGO should prepare detailed Technical and Financial Proposals for undertaking the full scope of work described in the Request for Proposal. The required information should be given according to the following:

- The prospective CSO/NGO shall furnish complete information as required against each head of item. All statements should be complete and copies of certificates should be enclosed  and original copies wherever required. Incomplete or nil information against any item may render the proposal liable to be rejected and shall be treated as non-responsive.

- All information should be entered in ink or typed in English. Information in any other language shall be accompanied by its translation in English. Failure to comply with this condition may disqualify the proposal.

- The CSO/NGO should submit one page brief of organization based on registration year projects completed and in hand approved present office bearers, assets, present financial status etc along with technical proposal.

- Appropriate answers should be given to all questions. Incomplete or confusing replies may make the Proposal liable for rejection.

- Erasing and other changes on the original Proposal forms are not permitted and deletions/ corrections should be noted over and initialed by the authorized Representatives signing the Proposal Forms.

8.	general performance data:

- Prospective CSO/NGO must have extensive experience of similar projects. They will not be considered qualified unless they possess good reputation, ability, experience, qualified personnel, related facilities to be available for this work sufficient in the judgment of SBBHC to satisfactorily execute the contract and meet all obligations therein.

- Detailed dossier of key personnel available with the organization including Engineers, Sub Engineers Social trainers, Financial, legal expert and other supervisory staff etc, should be attached.

- Detailed experience for the last three years must be attached. The experience other than the current contracts shall be given separately, while giving details of the work done in Sindh province should be given first, then work done in other province.

- List of current contracts on similar type format shall be given separately.

- A certificate on format with a letter of reference from the CSO/NGO/NGO’s Bank shall be attached.

9.	information required:

Prospective CSO/NGO shall furnish all information required under each head. Incomplete or nil information may render the proposal able to be rejected. Statements must be completed with all details and all signatures and other documents must be properly executed.

10.	Certificate of registration:

Local (Pakistani) CSO/NGO shall submit attested copy of the Certificate of Registration in duplicate shall be produced in attested photo state copies and original whenever called for and will be returned original Certificate of Registration shall be produced in attested photo state copies and.

11.	submission of proposal:

11.1	The proposal shall be submitted on the proposed document forms (original) along with one additional copy placed in separate sealed envelope marked as “Technical Proposal” and “Financial Proposal” for providing services as per Request for Proposal.

11.2	The proposal should be submitted either through registered post, with acknowledgment due or to be delivered in the office of SBBHC, located at Beaumont Plaza, M-1, Mezzanine Floor, Behind PIDC House, Karachi, on the specific date and time.

11.3	If the envelope is not sealed and marked as instructed, no responsibility will be accepted for any misplacement of the proposal documents. Only sealed proposal will be considered, un-sealed proposal will not be eligible for participation.

11.4	It shall be the CSO/NGO’s responsibility to determine the manner by which timely delivery of proposal will be accomplished either in person or by messenger or by mail.

11.5	Upon request acknowledgement of receipt of proposal will be provided to those making delivery in person or by messenger within time and date specified.

12.	BIDDING SELECTION PROCEDURE:

12.1	Selection procedure for CSO/NGOs shall be strictly according to the following:-

  - The bidding process shall be based on Single Stage- Two envelope procedure:-

- The bid shall be comprise a single package containing two separate envelopes. Each envelope shall contain separately the financial proposal and the technical proposal;

- The envelope shall be marked as “FINANCIAL PROPOSAL” and “TECHNICAL PROPOSAL” in bold and legible letters to avoid confusion;

- Initially, only the envelope marked “TECHNICAL PROPOSAL” shall be opened;

- The envelope marked as “FINANCIAL PROPOSAL” shall be retained in the custody of the procuring agency without being opened;

- The procuring agency shall evaluate the technical proposal in a manner prescribed in advance, without reference to the price and reject any proposal which do not confirm to the specified requirements;

- During the technical evaluation no amendments in the Technical Proposal shall be permitted;

- The financial proposals of bids shall be opened publicly at a time, date and venue announced and communicated to the bidders in advance.

- After the evaluation and approval of the technical proposal the procuring agency, shall at a time with in the bid validity period, publicly open the financial proposals of the technical accepted bids only intimating to technically qualified bidders/organizations. The Financial Proposal of bids found technically non-responsive shall be returned un-opened to the respective bidders;

- The bid found to be the lowest evaluated bid shall be accepted.

13.	acknowledgement of Contract:

13.1	The bidder whose offer is accepted shall promptly be informed through a letter of intent which shall be deemed to be the agreement for this contract till such time as actual Contract Agreement is signed.

13.2	Within 10 days of issue of this letter of intent the successful bidder shall provide a non-Judicial stamp paper of appropriate value for execution of agreement failing which the agreement shall stand null and void.

13.3	The successful bidder shall acknowledge receipt of the letter of intent and thereafter, they shall promptly arrange to sign the Contract Agreement with SBBHC.

14.	DOCUMENTS NOT TO BE RETURNED:

The Technical Proposal submitted by CSO/NGO in connection with the proposal will be treated as confidential and will not be returned.

15.	QUALIFIED Staff:

The CSO/NGO shall employ qualified and competent staff to carry out the work and shall be responsible for complying with the orders and instructions given by SBBHC from time to time. Senior staff will be available during office hours for discussion and review during the execution of the Project.

16.	INDEMNITY:

SBBHC shall not be liable for or in respect of any damage or compensation in consequence of any accident or injury to any staff / workman or other persons.

17.   	observance of local laws and ORDINANCE:

The prospective CSO/NGO shall observe and comply with all Federal Government, Provincial Government and Municipal Law, Ordinances and rules and regulations which may in any manner effect those engaged or employed on the work to be done or to which may in any respect Government control or otherwise effect to conduct of such work or any part thereof and they shall protect and indemnify SBBHC against any claim or liability arising from or  based on violation of any such Laws, Ordinances and rules and regulations etc. whether by themselves  or an age

18-	PROGRESS

- Targets fixed for work

- Progress of activity on times achieved since the last report with narration and charts.

- Total progress achieved in percentage.

- Change in work Plan, if any.

- Reasons of delay, if any.

19.	Arbitration:

If any dispute arises between the CSO/NGO and the client in connection with this contract, the parties shall attempt in good faith to settle the same by negotiation. If dispute is not settled by negotiation, it shall be submitted to arbitration in accordance with the following;

  - procedure:

The demand for arbitration shall be in writing and shall be served on the other party and shall be specify the arbitrate RFP chosen by the party making the demand. Within thirty (20) days after receipt of the demand, the other party shall appoint an arbitrator by the written notice served on the party making the demand. The two members of the Arbitration Committee thus appointed shall agree upon a third member to act the Chairman. If agreement on the third member cannot be reached within fifteen (15) days from the date of the appointment of the second arbitrator, the case will be referred to the Civil Court having jurisdiction for the appointment of the third member to act as Chairman. If the other party fails to appoint as arbitrator within 30 days of the demand then the case will be referred to the civil court having jurisdiction for appointment of second arbitrator and Chairman by the Party making the demand. Arbitration shall be conducted in Pakistan in accordance with the Laws of Pakistan. The award of the Arbitration Committee shall be final and binding on all parties.

  - remuneration of arbitraRFPs:

Arbitrators shall be remunerated for their services at reasonable rates, as quoted by each arbitrator in accordance with the laws of Pakistan.

Each party shall be responsible for payment of fees to the arbitrator appointed by it. The fees of the Chairman shall be paid one-half by each party. Other costs shall be shared by the parties as may be determined by the Arbitration Committee.

20.	Taxes

The CSO/NGO and their other staff shall be subject to and required to pay all taxes, assessments of whatever nature levied or assessed by the Government of Pakistan or other Local Bodies or Corporation whether collected in cash, by stamps or by other means and whether called contract tax, corporate tax, Capital Tax, Remittance Tax, Levies, Licenses or otherwise applying to payment made under the contract or any profit derived by the firm as a result of the Contract.

21	Responsibility of THE SELECTED CSO/NGO/NGO:

21.1	Complete all assignments as per RFP.

21.2	Provide all necessary professional, technical, administrative and supporting staff including all logistics such as all supplies and transportation to enable the project to be undertaking in accordance with the RFP.

21.3	Provide detailed supervision of construction to ensure satisfactory execution of the project in accordance with the approved design/drawings and specifications of project in the following manners:

21.3.1	Review the construction programmed, methods of execution, procedures, manner and progress of work and recommendations for measures to achieve completion targets.

21.3.2	Supervision of construction work so as to achieve quality standards and to ensure that the beneficiaries carried out the works strictly according to the approved drawings and specifications.

21.3.3 	Monitoring day to day progress to achieve scheduled targets and help eliminate interface problems, if any to ensure that the beneficiary fulfill his obligations generally and particularly in respect of time schedule

23.		SUBMISSION, RECEIPT AND OPENING OF PROPOSALS

23.1	The original proposal (Technical Proposal and Financial Proposal) shall be prepared in indelible ink. It shall contain no overwriting, except as necessary to correct errors itself. Any such corrections must be initialed by the person or persons who sign (s) the Proposals.

23.2	An authorized representative of the CSO/NGO shall initial all pages of the proposal. The representative’s authorization is confirmed by the written power of attorney accompanying the proposal.

23.3	For each proposal, the CSO/NGO should prepare the number of copies as indicated. Each Technical proposal and Financial Proposal should be marked original or copy as appropriate. If there are any discrepancies between the original and the copies of the proposal, the original governs.

23.4 	The original and all copies of the technical proposal shall be placed in a sealed envelope clearly marked Technical Proposal. The Financial Proposal should be submitted in original only & shall be placed in a sealed envelope with a warning “Do Not Open with the Technical Proposal”. Both envelopes shall be placed in to an outer sealed envelope bearing the submission address and other information indicated and clearly marked, “DO NOT OPEN, EXCEPT IN PRESENCE OF THE CSO/NGO’s REPRESENTATIVE”

23.5 	The completed technical and financial proposal must be delivered at the mentioned address on or before the time and date. Any proposal received after the closing time for submission of proposals shall be returned unopened.

24.  	OPENNING OF TECHNICAL PROPOSALS

The Technical Proposals shall be opened in the presence of contenders immediately, after the closing time for submission of proposals. The Financial proposal shall remain sealed and will kept by the procuring agency in accordance with SPP rules, 2010 until they are opened publicly.

25.	PROPOSAL EVALUATION GENERAL

25.1 	The CSO/NGO shall not contact SBBHC on any matter relating to their Proposal from the time of the opening of the technical proposal till the contract is awarded. Any effect by the firm to influence SBBHC in the evaluation, Proposal comparison or contract award decisions may result in the rejection of the Firms Proposal and blacklisting of the firm.

25.2 	Evaluators of technical proposal shall have no access to the financial proposals until the technical evaluation reviews and no objection concluded.

26.	EVALUATION OF TECHNICAL PROPOSALS

The consultant Selection Committee will evaluate the Technical & Financial Proposals in accordance with the criteria already defined in the RFP. The organization which will obtained minimum 70 marks out of 100 marks will be declared technical qualified and the financial proposals of technically qualified organizations will be opened as per schedule communicated to all bidders

27.	Evaluation of Financial Proposals:

All Financial proposals of technically qualified organizations will be opened in presence of representatives of the CSO/NGOs on the schedule to be communicated to all the bidders, Consultant selection Committee will   be publicly announced the rates of service charges quoted by the organizations, as such lowest officer will be accepted The lowest offer will be ascertained in view of District wise competition of the organization. The service charges can be offered not more that 4% and not less than 2.5% of the fixed construction cost of a house.

28.       AWARD OF CONTRACT

The contract will be awarded to the successful CSO/NGO. SBBHC will promptly notify other firms which become unsuccessful as per SPP Rules, 2010.

The CSO/NGO is expected to commence the assignment on the date and at the location ( as the case may be) specified in the Work Plan.

29.	CONFIDENTIALITY

Information relating to evaluation of proposals and recommendations concerning awards shall not be disclosed to the CSO/NGOs who submitted the proposals or to other persons not officially concerned with the process, until the award of contract is notified to the successful CSO/NGO.

30.	SELF EVALUATION BY CSO/NGO/NGO

In case of rejection of a CSO/NGO due to “Non-responsiveness” in the Technical Proposal, the CSO/NGO can self-evaluate its position with the Evaluation Criteria.

A CSO/NGO can also be rejected due to “Non-Responsiveness” in the Financial Proposal. Thus it is required that all details and information required must be completed.

31.	PROPOSAL VALIDITY

The Proposals validity that shall not be more than 90 days, however it can be extended with approval of competent authority.

32.	BID SECURITY.

Each proposal should be accompanied with bid security of Rs.1, 00,000/= (Rupees One hundred Thousand) in shape of demand draft/ pay order in favor of PEOPLES HOUSING CELL (This may be included with Technical proposals; the proposal without bid security will be rejected.

33.	REDRESSAL OF GRIEVANCES AND SETTLEMENT OF DISPUTES

Any bidder being aggrieved by any act or decision of the procuring agency during procurement proceedings may lodge a written complaint after the decision causing the grievance has been announced;

EVALUATION CRITERIA TO EVAUATE

OF TECHNICAL PROPOSAL

70 mARKS SHOULD BE SCORED IN TECHNICAL PROPOSOL FOR QUALIFY TO PARTICIPATE IN FINANCIAL BIDDING.

EVALUATION OF TECHNICAL PROPOSAL 					      100 MARKS

| Part -1 | WORK PLAN | Total Marks 40 |
| --- | --- | --- |
| a | Strategy in bar chart to complete Task in 09 month 40 Marks |  |
| b. | Strategy in bar chart to complete Task in 10 month 36 Marks |  |
| c | Strategy in bar chart to complete Task in 11 month 32 Marks |  |
| d | Strategy in bar chart to complete Task in 12 month 28 Marks |  |
| Part -1I | ORGANIZATIONAL SETUP & ASSETS | Total Marks 20 |
| a | Organization's Own office (Registered with organization's Na 10 Marks |  |
| b. | Rented Office 05 Marks |  |
| c | Computer/Laptop/I paid (more than one) 01 Mark |  |
| d | Printer (more than one) 01 Mark |  |
| e | Camera (more than one) 01 Mark |  |
| f | GPS Coordinates (more than one) 01 Mark |  |
| g | Bio-metric system 01 Mark |  |
| h | Vehicle of Organization (Registered in the name of organization) 05 Marks |  |
| Part-III | Key Personal staff | Total Marks 30 |
| a | Sub. Engineer(Diploma in Civil) (10 Marks for Each, ) 20 Marks |  |
| b. | I.T Expert (Having Minimum Qualification Of DIT) from STB 10 Marks |  |
| Part-IV | Suitability of the transfer of Knowledge (Training) Program | Total Marks 10 |
| a | Work Mistri /Mason/ Trainer ( 05 marks for each) 10 Marks |  |
|  | Total 100 mARKS |  |

Note

(a) 	 The bidder is required to  the documentary evidence of  produced information.

(b) 	Having civil engineer (who posses  PEC registration number)  is mandatory for supervision of construction work( as on the   basis Civil Engineer the organization has been shortlisted/prequalified.

(c)	The bidder who failed to obtain 70 marks out of 100 marks in the technical proposal will be declared dis-qualify and their financial proposals will be returned to them un-opened/sealed.

(d)	bidder is required to sign and stamped each page of bid document.

IMPORTANT NOTE

Non-responsiveness or non-compliance of the Technical Proposal in respect of the information required by the scope of work may result in rejection of proposal and return of un-opened Financial Proposal to the CSO/NGO. The information submitted by the CSO/NGOs in their Technical Proposal (should conform to the above Evaluation criteria. Therefore, formats and documents should be prepared and submitted accordingly.

5. 	COMMENCEMENT AND COMPLETION OF WORK;

The selected CONCERNED CSO/NGO shall start its activities under this Contract within ten (10) Calendar days after issuance of work order and the signing of the Contract or as specified in RFP. The period of completion of project will be 12 calendar months maximum.

PERSONNEL

FEE/CHARGES FOR PROVIDING SERVICES TO SBBHC

#### CONCERNED CSO/NGO will charge their service charges , as defined in Appendix A @ Rs.285600 per house, as per schedule of payment defined below.

SCHEDULE OF PAYMENTS

PAYMENT STAGES					                     Amount (PRs.)

- On Plinth Level of House & Bath Room.				     20%

- On Roof Level						  	     30%

- On Roof Laid including fixing door/window 			     30%

- On Final Finishing Level expecting color of house	                     	     15%

- On completion of color of house complete in all respects.		     05%

All financial accounts and statements shall be expressed in Pakistani Rupees any advance payments made to Concerned CSO/NGO will be adjusted by the SBBHC against the     statements of expenditure received from them.

THE INTEGRITY PACT

- The following procedures will apply to the letting of contracts.

- These procedures are in additional for the standard legal and administrative requirements.

- They will form part of the terms and conditions of each contract and will be actionable, in the event of breach, by the SBBHC, and any of the competing bidders.

- Each bidder must submit a statement, as integral part of the Tender Documents, with the following text:

  - The Company places importance on competitive tendering taking place on basis that is free, fair, competitive and not subject to abuse. This Company is pleased to confirm that (i) it has not offered or granted, and will not offer or grant, either directly or indirectly through agents or other third parties, any improper inducement or reward to any public official, their relations or business associates, in order to obtain or retain this contract or other improper advantages, and (ii) it has not colluded, and will not collude, with others in order to limit competition for this contract.

  - This Company has a No-Bribery Policy / Code of conduct and a Compliance program which includes all reasonable steps necessary to assure that the no-bribery policy is being followed by the employees, as well as by all third parties working with this company on the project, including agents, consultants, consortium partners, subcontract RFPs and suppliers, Copies of No-Bribery Policy / Code of Conduct and Compliance Program of the firm should be attached.

  - “This Company has developed for the purposes of this tender, a Compliance Program which includes all reasonable steps necessary to assure that the no-bribery commitment given in this statement will be complied with by its manager and employers, as well as by all third parties working with the Company, including agents, consultants, consortium partners and subcontract RFPs and suppliers”.

  - This commitment is in the name of or on behalf of this Company’s Chief Executive Officer.

  - The company agrees for the resolution of any damage claims arising from this contract under “Law of Pakistan”.

- Where a bidding company is a foreign company and has a subsidiary in Pakistan, the commitment must extend to that subsidiary and its Managers and employees as well. If the submitted by the subsidiary in Pakistan, the no-bribery commitment needs to extend also to the parent company and its managers and employees.

- HC will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded a contract if it at any time determines that the firm has engaged in corrupt or fraudulent practices in competing for, or in executing contract.

- Bidder will also be required to submit similar no-bribery commitments from their subcontract RFPs and consortium partners. The bidder may however cover the subcontract RFPs and consortium partners in its own statement, provided the bidder assumes full responsibility.

- All payments shall be limited to appropriate compensation for legitimate services.

- Within one year of the completion of the performance of the contract, the successful bidder will formally certify that no bribes or other illicit commissions have been paid in order to obtain or retain this contract. The final accounting shall include brief details of the goods and services provided to establish the legitimacy of the payments made.

- In Pakistan, all forms of corruption are illegal, and the Government will continue to prosecute offenders.

- This IP however focuses on bribery in order to obtain or retain the contract or other improper advantages, including collusion with other in order to limit competition of this contract. This includes any payment or other favors offered or granted in order to win a contract award, get a contract change order (component) approved by SBBHC get sub-standard or sub-specification performance approved by a public official or the supervising engineer or his staff, circumvent tax, duly license or any other legal obligations that should be met or induce an official to breach his / her official duties in any other way.

- SBBHC had made special arrangements for adequate oversight and monitoring of the procurement process and the execution of the contract. In this regard, SBBHC has provided for public hearings on the procurement process, and for access, for Civil Society to the minutes of the meetings of the Technical Committee and to all documents relating to the evaluation of the competitive tenders, the award decision process and the execution of the project.

- SBBHC will also nominate special officers in the office of SBBHC for investigation and handling of any reports of exploitation or bribery in public procurement.

- The SBBHC will publicly disclose the award decision.

- Bids which do not confirm to the requirement of these procedures will not be considered.

Agreed

Signed by, the Authorized Representative /

CEO of the Applicant CSO/NGO

PARTICULARS OF CSO/NGO

1. 	Name of the CSO/NGO with date of establishment		_________________________

2.        	Full name of the Managing Partner		   	 _________________________

i.	Partners or Managing Director/ Chief	    	_________________________

Executive/ Chairman if the applicant	    	_________________________

is a CSO/NGO a limited concern.

ii.	CNIC NO.				     	_________________________

3-	Permanent registered office with address.	    	_________________________

__________________________

4-      	Telephone number 			 		_________________________

Fax		     					_________________________

Email		    					_________________________

5-     	Title of firm						_________________________

Sole proprietor,						_________________________

Partnership						_________________________

Any other specify					_________________________

6-    	Provide partnership deed if working with partners Consortium / Joint Venture with any firm.

Name of the firms:

Name	        i:				____________________________________

Name        ii:				____________________________________

Name	     iii:				____________________________________

CSO/NGO  PROFILE

Registered as approved CSO/NGO with the Government, enclose copies of registration of the CSO/NGO consortium, renewal regulation from executive Committee toward execution of SBBHC project.

Name	I:	___________________________

Name	II:	___________________________

Name	III:	___________________________

Technical standing of the CSO/NGO/

List of technical personnel with qualification in permanent employment of the CSO/NGO

| Sr.No. | Name | Designation | Qualification | Experience |
| --- | --- | --- | --- | --- |

Details of Office and Equipments

| S# | Number of Offices with Addresses | Details of Office Equipments | Numbers of Vehicles | Any Other Resource |
| --- | --- | --- | --- | --- |

Please provided one page Briefing, How CSO/NGO understand the Methodology of the Project with Implementation Strategy.

FORMAT FOR FINANCIAL PROPOSAL

NAME OF DISTRICT ______________________________________________

(FOR WHICH RATE OF SERVICE CHARGES ARE QUOTED).

SERVICE CHARGE

| DESCRIPTION OF WORK | Rate claimed/ offered per house | Number of houses proposed for the District by the procuring agency | Total cost (Col. Col.2x Col. 3 ) |
| --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |
| SUPERVISION OF CONSTRUCTION ACTIVITIES OF LOW COST HOUSES & OTHER SERVICES AS DEFINED IN THE SCOPE OF WORK The organization is required to quote the rate Service charge not more than 4% of the construction cost of single houses viz Rs.2,85,700 /=(Rupees Two hundred eighty five thousand Seven hundred only) and not less than 2.5% | Rs. |  | Rs. |
| Cost of one house In figures Rs. Cost of total house In words (Rupees |  |  |  |

Must be Signed & stamped each paper of bid documents including this financial proposal by the authorized representative / CEO of the applicant Civil Society Organization (The financial proposals without signature & stamping will not be considered.

NOTE:  (i) This financial proposal must be sealed in the separate envelop (Mark as financial proposal.

(ii) The 1st lowest evaluate bidder will be successful.

(iii) In case of discrepancy will be found in service charges of 01 house and service charges of total     houses then service charges quoted for one 01 house will be entertained.

AGREEMENT FOR SERVICES TO SBBHC

THIS AGREEMENT, (together with the appendices attached hereto) referred hereinafter as the     agreement is made on the ----------- day of -----------------, between Governor acting   through Chairman, Shaheed Benazir Bhutto Housing  Cell (SBBHC) Government of Sindh (hereinafter referred to as client/ which term shall include his successors in office and assign) having their office at M-1, Mezzanine Floor, Beaumont Plaza, behind PIDC Building Karachi. of the one part, and  	M/S -------------------------------------------------(name of organization) bearing registration number ------------------- Dated -------------- Registered under----------------------------------(relevant act/ordinance/law) in the office of------------------------------------------------------ (hereinafter refer to as Concerned civil society organization,  which expression shall include their successor-in-interest and assigns) on the other part. The concerned CSO will be liable to SBBHC for all the Services / obligations under this contract. The concerned CSO will retain full and undivided responsibility for the performance of obligations hereunder and for the satisfactory completion of the services to be performed hereunder.

WHEREAS

(A) Government of Sindh/ SBBHC decided to construct ----------- (number of houses) low cost housing units in District ----------------------------- Sindh through beneficiaries under supervision of above named organization.

(B) According to the project strategy services/scope of work defined in appendix-A, the houses will be constructed by beneficiary families themselves by engaging local masons and purchase of construction material for which Government of Sindh/ SBBHC will provide them grant-in-aid of Rs. ----------/- per house in 05 five installments through CSO in the manner defined in article-III of agreement on the recommendations of concerned CSO after completion the each construction stage. The concerned CSO will provide 20% amount (equal to claimed amount) for disbursement amongst  the beneficiaries being 1st installment as   performance grantee in shape of pay order/demand draft from the recognize bank in favor of PEOPLES HOUSING CELL (which amount will be refundable  after  providing satisfactory services and completion the construction of houses after deduction cost of damages if any).The CSO will produced payment receipt duly signed by the beneficiary, payment disbursing authorized staff of CSO after countersign by the Chief Executive officer of organization or his nominee before recommendation/ requisition of next installment in appendix-B

(C) Concerned CSO has offered to Shaheed Benazir Bhutto Housing Cell to provide services to the beneficiary families for technical assistance through their technical staff viz Engineer/Sub-Engineer  & social mobilizer  to mobilize the beneficiaries  for construction of houses in accordance with specific design in appendix-C & specification (given below) as well as assistance of beneficiaries in purchase of construction material with the consent of beneficiaries (subject to willingness of beneficiaries in writing)  to ensure the construction in good manner and to  maintain quality of construction.

Specifications for TWO ROOM house/Bath room,

Beneficiaries will construct their houses as per design/Given Drawing at annexure- C.

Specifications of a house are as follows should be read with the conjunction with the given drawing.

- Load Bearing Structure with Girder of 2.50 kg / rft (3”x6”) and T-Iron of 700 gm / rft wt: including burnt Bricks roof tiles, 1” grouting and 3” mud plaster with water spouts as required, and roof tiles with T-iron of same weight for bathroom.

- Foundation of wall 1’-6”x 0-6”size with stone blast, first step 1’-6” x 0’-9”, second step 1’-1” x 1’-9”  of Brick Masonry.

- Super structure made of pakka brick, 9” thick wall and a height of 10ft/ 10.5 for house and 4” thick wall up to 7’-6’ height for bathroom with 1:6 cement mortars.

- Flooring, base having 1:4:8 PCC, 3”thick and top1:2:4 PCC, 2”thick.

- Bathroom with 4’ thick wall as shown in Drawing, W.C of medium size etc complete.

- (A) Providing and fixing MS. Door Double shutter i/c size 1x4x7ft made with angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting jali1/16”with locking arrangement etc complete 01 no x 50 kg wt.

(B) Providing and Fixing MS grated door size 2x3.5x7ft i/c locking arrangement, angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting ofi1/16”thick,2 no’s x 35kg =70kg etc complete.

(C) Providing and Fixing MS grated Window size 2x3x4ft i/c locking arrangement, angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting of 1/16”thick,2 nos x 20kg =40kg etc complete.

- Distempering two coats at walls and enamel painting on doors, windows, Girders and T-Iron.

- DPC made of 1:2:4 RCC, 6” thick, as shown in given drawing having RCC Lintel size and detail.

- Internal Plaster on walls of room and Corridor and Bathroom. External plaster on front wall of House and Bath room 3/4” thick in two coats with 1:6 ratio Cement Mortar i/c plaster 1ft patta below DPC at all walls of house and bathroom externally, with cement pointing flush up to 10/10.5 ft height in ratio of (1:3) at all un plastered external walls of house and bathroom.

- Sulphate Resistance Cement should be used up to plinth level.

- Providing/Fixing c.c jail/c.c ring for ventilation, 10 nos for house and one no for bathroom.

(D) The client/ ( Shaheed Benazir Bhutto Housing Cell Government of Sindh) has accepted the offer of concerned CSO to provide required services as per work plan already submitted (in  appendix-D)  to get steps for early complete the construction of house of the beneficiary families of, District -------------.

(E) The client/(SBBHC)  obligations to the concerned CSO are being guaranteed by the Government of Sindh.

NOW THEREFORE the parties hereto hereby agree as follows:

ARTICLE I

1.01. The Services

The concerned CSO shall perform the Services under this agreement in accordance with the scope of work defined in Appendix-A set forth in Work Plan hereto, and in accordance with the arrangement and understanding as agreed upon between the  client/ (SBBHC) and the concerned CSO on this agreement.

  - The project of construction of houses will be implemented in District ---------------.

  - The concerned CSO will primarily be responsible for disbursement of funds of grant-in-aid, supervising the construction of -------- (number of houses) housing units as per approved design, specification, training of Masons, Quality control of the construction material, management record keeping / supervision over Government grant to the beneficiary families and other services as per RFP (Scope of work) Appendix-A during implementation of the project, by the Executing Agency.

  - Under this project ---------- houses will be constructed.

  - Time frame for completion of this project is fixed for ----------- months.

  - The CSO shall provide data of the project including GPRS coordinates, photographs, etc. by using latest Technical instruments, as required.

  - CSO will provided online data/printed data for onward transmission, extended their cooperation for atomization of all process of SBBHC, CSO will also explore the possibilities of engaging the services of other philanthropic CSOs/NGOs to facilitate the beneficiaries or their villages in the other social field like provision of free education, medical/health facilities, provision of bio gas plant, technical training and enhancement of their socio economic conditions at the end of project, CSO shall furnish a comprehensive report to SBBHC describing their experience, problem faced/solve and their recommendations to further improve the project methodologies in next phase.

CSO shall also provide 1-2 minutes visual report indicating projects strategy, its advantages/disadvantages and benefits gained by districts beneficiaries with 1 or 2 visual interviews.

Commencement Date.

The concerned CSO will commence the physical project activities within 15 days after signing of this agreement with SBBHC. It is presently anticipated that fieldwork will commence from ------------------, for a period of 12 (twelve months).

ARTICLE II

Programme Management and Personnel

  - Shaheed Benazir Bhutto Housing Cell (SBBHC) of the Government of Sindh will execute this project and concerned CSO supervises its execution according to the scope of work, provisions of RFP. The Chairman SBBHC will be the Project Director (PD) or he can be nominate any SBBHC office as Deputy Project Director. The PD/ DPD will be the focal person for the Government of Sindh/SBBHC, whereas, the Chief Executive Officer or a designated responsible official of, concerned CSO will be the Project Manager, responsible for day to day decision making for the project construction supervision. The PD will be involved in the endorsement of the work plan, progress review and monitoring.

  - The concerned CSO will report the progress to SBBHC as per work plan.  The Services shall be carried out by concerned CSO through a team of professionals, led by a Team Leader, who shall be responsible for implementation of the work plan.

  - The concerned CSO or their designated official will inform in writing and satisfy SBBHC, if any amendment is required in any provisions of this contract.

  - The project staff of concerned CSO, assigned to the project, shall be governed by their rules of business and contract. Concerned CSO will formulate appropriate strategies for inducting personnel in the project on need basis.

  - The project management team will generate progress reports on monthly basis and submit to SBBHC in timely manner. The technical team comprising of concerned CSO will supervise the quality aspects of the construction as per approved drawing and details. The team will ensure strict field follow up.

  - The Team Leader authorized by Executive committee of concerned CSO will be overall responsible for coordination among concerned CSO, and other Government Departments. The concerned CSO will purchase necessary equipments and assets as per the need for best results.

  - In all matters pertaining to the project which requires decision, the Chairman SBBHC will be the final making authority.

## ARTICLE III

# Payments to the Concerned CSO.

3.01. Fee/charges: Ceiling Amount

(a)	Fee/charges for the Services rendered to SBBHC payable to concerned CSO in local currency is set forth as shown below. Except as may be otherwise agreed Section 3.01(c) and notwithstanding any other provisions of this Contract, payments under this Contract shall not exceed (Service charges Rs. ----------/= x --------- (number of houses) houses) Total Rs. --------------------/= (Rupees ---------------------------------------------------------------- only) in local currency.

(b) 	The services charges will be released on the completion of each trench except color of each house. Whereas, 5% cost of color out of construction cost will be hold for each house. However the organization will be ensure to complete the color of house.

(c)	The amount of service charges claimed by the CSO has been fixed on the understanding that the SBBHC will make available fee of charge to the concerned CSO; the assistance, services and facilities provided for shown in Article IV. The sums that so accrue will be utilized for project activities only.

3.02. Currency of Payment

Except as otherwise agreed between the SBBHC and the concerned CSO, payments in respect of all local currency expenditures incurred by the concerned CSO will be made in Pakistani Rupees.

3.03 Mode of Billing and Payment

Billings and payments in respect of the Services shall be made as follows:

- The SBBHC shall, in accordance with the schedule of payments set out below, shall release payment to Concerned CSO.

b)	 Service charges per house Rs. -----/ x --------- (number of houses) Rs. ----------------/= (Rupees ------------------------------------- only) will be released on satisfactory completion of construction of house except color of house ,however the CSO concerned will be responsible  to ensure color of house.

c)	PAYMENT STAGES OF CONSTRUCTION COST/GRANT-IN-AID 	Amount (PRs.)

- For Plinth Level of House / Bath Room.				     20%

- For Roof Level.  						 	     30%

- For Roof Laid including fixing door/window. 			     30%

- For Final Finishing Level expecting color.	                     		     15%

- For completion of color of house complete in all respects.		     05%

d)	Payment of 1st installment of the construction cost of house will be released after receipt of feasibility report of beneficiary from concerned CSO and subject to approval of SBBHC. Whereas, the payment of 2nd, 3rd and 4th & 5th installments will be released after report submission by the CSO and the satisfactory work at site verification of (SBBHC) team / concerned staff  after site verification and visit.  The process for construction supervision of total number of houses will be divided in the equal 12 or more tranches as mutually decided), the services of each trench will must be completed by the CSO within the period of two month, (in case of 6 trenches) and in case of more than six 6 trenches the completion period will be decreased), as such all the project will be completed within the period of not more than 12(Twelve) months.

e)	All financial accounts and statements shall be expressed in Pakistani Rupees.

f)	It will be mandatory for the CSO before getting release the payment of 1st installment to submit the performance guarantee 20% amount equivalent   to demanded funds in shape of pay order/Demand Draft in favour of Peoples Housing Cell.  (The excess payments if any released by SBBHC will be adjusted from the amount of their service charges and performance security deposit)

g)	Final payment shall be made only on receipt of the final report about completion of the project submitted by Concerned CSO and approved as satisfactory by the SBBHC.  Any amount which the SBBHC has paid or caused to be paid in accordance with this Section in excess of the actual cost shall be returned by the concerned CSO to the SBBHC within 15 days after receipt by the concerned CSO of a notice thereof.

h)	All payments relating to the service charges under this Agreement shall be made to a designated bank account of the Concerned CSO which will be notified by concerned CSO to SBBHC.

3.04 Additional Work

If in the opinion of the SBBHC and Concerned CSO, it is necessary to carry out any additional work not given in the scope of work for the purposes of the Project in addition to the Services, the concerned CSO, with the prior authorization of the SBBHC in writing shall carry out such additional work and charge on the same basis as for the Services in this agreement.

ARTICLE IV

Undertaking of the SBBHC

4.01	Other Privileges and Exemptions

The SBBHC will make all out efforts to ensure:

(a)	Provision of basic information to enable Concerned CSO to perform their services smoothly; and

(b) 	Issuance of instructions to officials, agents and representatives of the Government as may be necessary or appropriate for the prompt and effective Services.

(c) 	Quality control over the material used by the beneficiaries for construction of their houses.

ARTICLE V

Undertakings of the Concerned CSO.

5.01	General Standard of Performance by the Concerned CSO.

- The concerned CSO shall carry out the Services as per scope of work given in Appendix-A with due diligence and efficiency, and shall exercise such skill and care in the performance of the Services as is consistent with recognized professional standards.

(b)	The concerned CSO will formulate appropriate strategies for inducting personnel in the Project and make adjustments in position and equipment based on actual requirement of the Project on need basis, but with prior intimation to the SBBHC.

(c)	The concerned CSO shall act at all times so as to protect the interest of the SBBHC and will take all reasonable steps to keep all expenses to a minimum, consistent with sound management practices.

(d) 	The concerned CSO will take appropriate steps to facilitate / assist / guide the beneficiaries in getting construction material for their own houses as per the required standard.

    - Records

Concerned CSO. shall keep accurate and systematic records and accounts in respect of the Services in such form and detail as is customary in the profession and as shall be sufficient to establish accurately that the costs and expenditures referred to in Article III have been duly incurred.

5.03 	Information

The Concerned CSO shall furnish to SBBHC such information relating to the Services and the Programmed as the SBBHC may from time to time reasonably request.

5.04 	Confidentiality

Except with the prior written consent of the SBBHC, the Concerned CSO and its Personnel shall not at any time communicate to any person or entity any confidential information disclosed to them for the purpose of the Services, nor shall the Concerned CSO or its Personnel make public any information as to the recommendations formulated in the course of or as a result of the Services.

5.05 	Indemnifications

(a)	Concerned CSO hereby indemnifies, protects and defends at concerned CSO’s own expense, SBBHC, its agents and employees, from and against any and all actions, claims, losses or damages arising out of any violation/action committed solely by the concerned CSO in the course of the Services, of any legal provisions, or any rights of third parties, in respect of literary property rights, copyrights, or patents etc.

(b)	In addition to any liability Concerned CSO shall at its own cost and expense, upon request of SBBHC, re-performs the Services in the event of concerned CSO's failure to exercise the skill and care required under Section 5.01(a).

The above provisions shall mutatis mutandis be applicable to the SBBHC.

5.06	Proprietary Right of the SBBHC in Equipment and antiquities found under soil

(a)		All material procured from SBBHC funds shall be maintained in good condition by the concerned CSO if any provided

- All material equipment & vehicles required by concerned CSO for this project will be procured in accordance with the Government’s guidelines and policy on procurement.  All taxes and duties, etc, shall be payable by concerned CSO as per Government procedures.

- Propriety rights relating to any material obtained during excavation of soil  such as antiquities, relics of ancient civilization or any other precious item or items shall not be damaged or disturbed and those shall be the property of government.

5.07 	Proprietary Rights of the SBBHC in Reports and Records

All reports and relevant data such as maps, diagrams, plans, statistics and supporting records or materials compiled or prepared in the course of the Services shall be confidential and shall be the absolute property of the SBBHC. The concerned CSO agrees to deliver all these materials to the SBBHC during and upon completion of this Agreement. The concerned CSO may retain a copy of such data but shall not use the same for purposes unrelated to this Contract without prior written approval of the SBBHC.

5.08 	Insurance

(a)	The Concerned CSO shall take out and maintain adequate professional liability insurance as well as adequate insurance against third party liability and loss of or damage to equipment purchased in whole or in part with funds provided by the SBBHC.

(b)	The SBBHC undertakes no responsibility in respect of any life, health, accident, travel and other insurance which may be necessary or desirable for the concerned CSO Personnel and specialists associated with the concerned CSO for the purposes of the services, not from the family members,  or any  person engaged by the CSO.

5.09 	Reports

Concerned CSO shall provide monthly, quarterly progress reports on a regular basis to the Project Director, SBBHC including all technical reports.

All correspondence (general) from concerned CSO to the SBBHC and to line departments shall be in English and to the target communities in Sindhi / Urdu

5.10 	Audit

Concerned CSO shall provide projects financial report by its external auditors approved by SBBHC on the completion of projects. The SBBHC staff may also check such record of CSO at any time with prior intimation.

5.11 	Third Party Monitoring/Inspection

SBBHC may undertake third party monitoring of the physical activities of the Project also at any stage.

ARTICLE VI

General Provisions

6.01 	Termination of the Contract by the SBBHC and concerned CSO

(a)	Either party may by advance written notice of 30 days to the other party terminate the Contract:

(b)	In case termination notice has been served by either party, concerned CSO shall not incur any expenditure except essential recurring expenditures till the contract is terminated.  Concerned CSO shall return balance unspent amount to the SBBHC and settle all accounts within 30 days of the expiry of the termination notice period.

6.02 	Settlement of Dispute

Any dispute or difference arising out of the Contract which cannot be amicably settled between the parties shall be finally settled under the Rules of Conciliation and Arbitration by one or more arbitrators appointed by mutual agreement there-under. The Arbitration shall take place in Karachi. The resulting award shall be final and binding on both the parties and shall be in lieu of any other remedy.

6.03 	Force Majeure

(a)	If either party is temporarily unable by reason of force majeure or the laws or regulations of Pakistan to meet any of its obligations under the Contract, and if such party gives to the other party written notice of the event within fourteen (14) days after its occurrence, such obligations of the party as it is unable to perform by reason of the event shall be suspended for as long as the inability continues.

(b)	Neither party shall be liable to the other party for loss or damage sustained by such other party arising from any event or delays arising from such event.

- The term “force majeure”, as employed herein shall means acts of Allah (swt), strikes, lock-outs or other industrial disturbances, acts of the public enemy, wars, blockades, insurrection, riots, epidemics, landslides, earthquakes, storms, lightning, floods, washouts, civil disturbances, explosions, unwillingness of the community, and any other similar events, not within the control of either party and which, by the exercise of due diligence neither party is able to overcome.

- At any stage if the representative/field staff of concerned CSO found involved in misappropriation, misconduct and financial crime etc, the legal proceeding will be initiate by SBBHC.

6.04 	Variation of Contract

The Contract may be varied by agreement between the parties. All such variations, including variations in the cost estimates and in the amount specified above, shall be in writing signed by the duly authorized representatives of the parties.

6.5 	Un-authorized delay in completion of project

Any unauthorized delay in implementing the scheme beyond work schedule will entail penalty to the tune of minimum 0.2% of their service charges per delayed day up to limit 30 days. Further delay will be treated as loss of Government money and action will be initiate as per agreement/Government Rules.

ARTICLE VII

Effective Date; Miscellaneous

7.01 	Effectiveness

The Contract shall become effective upon the date notice is given to proceed with the Services under Section 1.02 and shall be in full force until the Services and all payments there-for have been completed and at such time the parties here to shall be mutually released from all obligations hereunder.  The contract shall be for a period of 12 months ending in or whichever is earlier. The completion date of contract may further be extended for the specified period for which a written request with reasonable justification shall be furnished by Concerned CSO to SBBHC and such date is to be mutually agreed upon by both the parties.

7.02 	Authorized Representative

Any action required or permitted to be taken, and any document required or permitted to be executed, under this Contract, may be taken or executed on behalf of the concerned CSO by its Executive Officer of with the approval of executive committee of CSO designated representative and on behalf of the SBBHC by its authorized representative.

7.03 	Notice or Requests

Any notice or request required or permitted to be given or made under this Contract shall be in writing in the English language. Such notice or request shall be deemed to be duly given or made when it shall have been delivered by hand, mail or cable to the party to which it is required to be given or made at such party’s address specified below, or at such other address as either party may specify in writing.

7.04 	Taxes

All taxes as levied by Federal/Provincial government will be recovered at source, alternatively CONCERNED CSO have to produce an exemption from CBR/SRB to that effect.

For SHAHEED BENAZIR BHUTTO HOUSING CELL (BHC):

Name:		SHAHEED BENAZIR BHUTTO HOUSING CELL (BHC)

Address: 	Mezzanine Floor, Beaumont Plaza, Near PIDC House, Karachi

Phone              	992-021-99204178 Fax: 021-35680117

For the Concerned CSO.     (Name of CSO):

Name:    	 (Concerned CSO).

Address:  	(Concerned CSO).

Phone:       	  office ------------------ E-mail----------------------------

IN WITNESS WHEREOF, the parties have caused this Contract to be signed in their respective names as of the day and year first above written.

For SHAHEED BENAZIR BHUTTO HOUSING CELL (SBBHC):

Name:		SHAHEED BENAZIR BHUTTO HOUSING CELL (BHC)

Address: 	Mezzanine Floor, Beaumont Plaza, Near PIDC House, Karachi

Phone             	 992-021-99204178 Fax: 021-35680117

For the Concerned CSO. (CONCERNED CSO):

Name:    	 (Concerned CSO).

Address:  	(Concerned CSO).

Phone:       	office ----------------- E-mail ------------------------

IN WITNESS WHEREOF, the parties have caused this Contract to be signed in their respective names as of the day and year first above written.

FOR AND ON BEHALF OF SBBHC AND CONCERNED CSO

_______________________________	(Name of representative of CSO)

Dy. Director (Engg:) SBBHC 	Executive Director/Authorized person of Concerned CSO.

CNIC # --------------------------------------

WITNESS			 				WITNESS

1. Name	 ---------------------------------		 	1. 	-----------------------------------

CNIC# 		____________________ 			CNIC# 	_____________________

2. Name 	 ____________________                         	2. Name -----------------------------------

CNIC#            	____________________			CNIC#  ____________________		         List of Annexes ( as applicable)

SPECIFICATIONS for TWO ROOM, HOUSE and bath room  For karachi only

Beneficiaries will construct their houses as per design/Given Drawing given as annexure- C.

Specifications of a house and bathroom are as follows, should be read with the conjunction of the given drawing and details.

- Load Bearing Structure with A-class Precast Slab and Girder of required size for House and Bathroom,with 1” grouting and 3” mud plaster with water spouts as required, as shown in given drawing etc complete.

- Foundation of 6”inch thick Block masonary work, over 2’-0”x 0-6”size(CC1:4:8) with stone blast in foundation, first step 2’-0” x 1’-0”, second step 1’-6” x 1’-9” of machine made 6inch Thick Block Masonry work in foundation.

- Super structure made of 6”Thick(machine made blocks) up to required height of 10ft/10.5ft for house rooms and 1’-6” above roof level for corridor and 5” thick wall up to 7’-6’ height for bathroom with 1:6 cement mortar, as per given drawing and details etc complete.

- Flooring, base having 1:4:8 PCC with stone ballast 3”thick and top with1:2:4 PCC, 2”thick.

- Bathroom with 5” thick wall as shown in Drawing, W.C of medium size etc complete.

- (A) Providing and fixing MS. Door Double shutter i/c size 1x4x7ft made with angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting jali1/16”with locking arrangement etc complete 01 no x 50 kg .

(B) Providing and Fixing MS grated door size 2x3.5x7ft i/c locking arrangement, angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting ofi1/16”thick,2 no’s x 35kg =70kg etc complete.

(C) Providing and Fixing MS grated Window size 2x3x4ft i/c locking arrangement, angle iron frame 1.1/2”x1.1/2”x1/4”by flat iron i/c sheeting of 1/16”thick,2 nos x 20kg =40kg etc complete.

- Distempering two coats at walls and enamel painting on doors, windows, Girders and T-Iron.

- DPC made of 1:2:4 RCC, 6” thick, as shown in given drawing having RCC Lintel size and detail.

- Internal Plaster on walls of room and Corridor and Bathroom. External plaster on front wall of House and Bath room 3/4” thick in two coats with 1:6 ratio Cement Mortar i/c patta as shown in drawing i/c plaster 1ft patta below DPC at all walls of house and bathroom externally, with cement pointing flush up to 10/10.5ft height in ratio of (1:3) at all un plastered external walls of house and bathroom.

- Sulphate Resistance Cement should be used up to plinth level.

- P/Fixing c.c jail/c.c ring for ventilation, 10 nos for house and one no for bathroom

Specifications for EACH CIRCULER house (chowra) 15’-0” dia

with one bathroom and TANKO (water storage tank). For Tharparkar District only

Beneficiaries will construct their houses (Chowra) two no’s along with one Bathroom and one Tanko as per design/Given Drawing etc complete.

Specifications of a house are as follows should be read with the conjunction with the given drawing.

- Load Bearing Structure with conical doom framing made with termite proof 4 inch x 2-1/2”inch wooden Girder of  12 Rft long 2x14=28 no’s:,fixed on Ghoro(mal fix on that) along with Bhoni and wooden Patti ¾” inch 2’-6” long 80 kg for bracing, covered with Straws (Traditional Khip) covering as roof doom type tied with Rope (Warhen4kg),shown in given drawing etc complete using nails and ropes,etc complete.

- Foundation of wall 2-0”x 0-6”size(1:4:8) with stone blast, first step 1’-6” x 1’-6”, second step 1’-1” x 1’-1” of Brick Masonry,along with 4nos of Columns 1’-6”x1’-6”size having 3’ft x 3’ft foundation lays 2’-0”deep from the bottom of wall foundation construct with 6”inch CC1:4:8 and step 3’x3’x1’-6” with brick work in foundation.

- Super structure made of pakka brick, 9” thick wall up to height of 5’ft for Circular house (Chowra) including 4 columns1’-6”x1’-6”size.

- Flooring, base having 1:4:8 PCC, 3”thick and top1:2:4 PCC, 3”thick.

- Iron framing with m.s angle 1.5”x1.5”for door 3’-0” X 5’-0” and windows 2’-0”X 3’-0”, fixing commercial plywood, 3 ply in panels. Lintel for door 4’ftx6”inchx6” inch having 4 no of ½” dia bars (RCC1:2:4) and for window 3 Rft long.

- Distempering three coats at walls and enamel painting on doors, windows over Red oxide paint on door and windows .

- DPC made of( 1:2:4) PCC ,3” thick.

- Internal Plaster on walls of Chowras and External plaster on front wall of Chowra 3/4” thick,  in two coats with1:6 ratio Cement Mortar.

- Sulphate Resistance Cement should be used up to plinth level.

FOR BATHROOM(7’-6”x 4’-6”) AND TANKO

- Load Bearing Structure with T-Iron of 700 gm / rft wt: including burnt Bricks roof tiles, 1” grouting and 3” mud plaster with water spouts as required, and roof tiles with T-iron of same weight for bathroom.

- Foundation of wall 1’-3”x 0-3”size with stone blast, first step 0’-9” x 1’-3”, second step 0’-9” x 0’-9”  of Brick Masonry.For Tanko 9’inch thick wall in oval shape construction as per given drawing and details of Tanko.

- Super structure made of pakka brick,4” thick wall up to 7’-6’ height for bathroom with 1:6 cement mortars.

- Flooring, base having 1:4:8 PCC, 3”thick and top1:2:4 PCC, 2”thick.4”toping for Tanko floor.

- Bathroom with 4’ thick wall as shown in Drawing, W.C of medium size etc complete

Providing and Fixing MS grated door size 1x2.5FTx7ft etc complete,and 2’-6’ dia MS cover for Tanko.

- Distempering two coats at walls and enamel painting on door and T-Iron.

- DPC made of 3” thick, as shown in given drawing having RCC Lintel3’-6”x6”x4”size.

- Internal Plaster on walls of Bathroom and Tanko. External plaster on front wall of Bath room 3/4” thick in two coats with 1:6 ratio Cement Mortar i/c plaster 1ft patta below DPC at all walls of bathroom externally, with cement pointing flush up to 7’-6” height in ratio of (1:3) at all un plastered external walls of bathroom.

Sulphate Resistance Cement should be used up to plinth level.P/Fixing c.c jail/c.c ring for ventilation, 1 one no for bathroom.