ANNUAL PROCUREMENT PLAN FOR YEAR 2015-16

- DEPARTMENT:	EDUCATION WORKS DIVISION, LARKANO (EDUCATION & LITRACRY DEPARTMENT)

Rs. in Million

| ADP No./ S.No. | Description of Procurement | Estimated Cost Unit Cost (in million) | Estimated Total cost | Funds allocated | Source of funds (ADP/ Non-ADP | Proposed procurement method | Timing of Procurement 2015-2016 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Q1 | Q2 | Q3 | Q4 |
| 130 | Construction / Reconstruction of building for existing Primary Schools Taluka Ratodero (2010-11 Programme) (12 Units) |  |  | 2.800 |  |  |  |  |  |  |
| 1 | GGPS. Wassayo Jeho (balance work) | 0.300 | 0.300 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 131 | Construction/Re-construction of building for existing Primary schools Taluka Dokri/ Bakrani (14-Units) (2010-11 Programme) |  |  | 2.500 |  |  |  |  |  |  |
| 2 | GBPS (Main) Badeh (balance work) | 0.700 | 0.700 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 3 | GGPS. Mahi Bhutto (balance work) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 134 | Integrated rehabilitation of Primary Schools in Taluka Bakrani (13-Units) (2010-11 Programme) |  |  | 2.000 |  |  |  |  |  |  |
| 4 | GGPS. Kot Mirza Kaloo. | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 5 | GBPS. Qadir Bux Bhutto | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 6 | GBPS. Bhanho Jatoi | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 143 | Rehabilitation of building for existing Primary Schools in Taluka Larkano (14-Units) (2011-12 Programme) |  |  | 3.600 |  |  |  |  |  |  |
| 7 | GBPS. Syed Sardar Shah | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 8 | GBPS. Agani (balance work) | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 147 | Construction of additional class rooms in existing Primary Schools in Taluka Larkano (2011-12 Programme) (16 class rooms) |  |  | 3.600 |  |  |  |  |  |  |
| 9 | GBPS. Dilijan Khakhrani (1 C.R) | 0.900 | 0.900 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 149 | Reconstruction of dangerous Primary/ Middle School Buildings in Taluka Larkano (6-Units) (2011-12 Programme) |  |  | 3.600 |  |  |  |  |  |  |
| 10 | GGMS. Channa Muhalla | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 151 | Reconstruction of dangerous Primary / Middle School Buildings in Taluka Bakrani/ Dokri (2011-12 Programme) (12 Units) |  |  | 2.500 |  |  |  |  |  |  |
| 11 | GBPS. Kot Mirza Kalu | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 12 | GBPS. Mitho Jatoi Tal: Bakrani | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 13 | GBPS. Yar Muhammad Jatoi Tal: Bakrani | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 159 | Integrated rehabilitation of Elementary Schools in Taluka Dokri/Bakrani (14-Units) (2013-14 Programme) |  |  | 5.000 |  |  |  |  |  |  |
| 14 | GBPS. Nandhi Wahani. | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 168 | Construction of additional class rooms in existing Secondary / Higher Secondary Schools Taluka Ratodero District Larkano (16 class rooms) (2010-11 Programme) |  |  | 2.000 |  |  |  |  |  |  |
| 15 | GBHS. Lashari (2 C/R) (balance work) | 0.300 | 0.300 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 171 | Provision of missing facilities in existing Secondary / Higher Secondary Schools Taluka Bakrani (2010-11 Programme) (4 Units) |  |  | 3.000 |  |  |  |  |  |  |
| 16 | GGHS. Pathan (Computer Lab, C.Wall, Lav:) (balance work) | 0.300 | 0.300 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 177 | Rehabilitation of building for existing High/ Higher Secondary Schools in Taluka Larkano (7-Units) (2011-12 Programme) |  |  | 3.000 |  |  |  |  |  |  |
| 17 | GBHS. Deeni Madersa (Elect:) | 0.130 | 0.130 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 194 | Rehabilitation/ Improvement of Education Office Buildings District Larkano (6-Units) (2011-12 Programme) |  |  | 3.000 |  |  |  |  |  |  |
| 18 | Director School Education Office Larkano (b/work). | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
|  | DISTRICT NEW SCHEMES 2015-16 |  |  |  |  |  |  |  |  |  |
| 4) | Construction of additional class rooms in existing Elementary schools Taluka Larkano (7-Units) (2015-16 Programme) |  |  | 3.214 |  |  |  |  |  |  |
| 19 | GBPS. Pandhi Khan Golo (1 C.R) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 20 | GBPS. Deen Muhammad Chandio (1 C.R) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 7) | Provision of missing facilities (Compound Wall, Lavatory Block & Additional class rooms) to existing Elementary Schools of Taluka Ratodero District Larkano (12-Units) (2015-16 Programme) |  |  | 3.936 |  |  |  |  |  |  |
| 21 | GBPS. Imam Bux Rati (C.Wall) | 0.700 | 0.700 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 22 | GBPS. Muhammad Hashim Bhatti ( Lavatory) | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 23 | GBPS. Meval Kot (C.Wall) | 0.600 | 0.600 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 24 | GBPS. Amir Bux Narejo (C.Wall, Lavatory) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 25 | GBPS. Gharibabad Naudero-1 (1 C.R) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 26 | GGPS. Bhai Khan Ghanghro (C.Wall, Lavatory) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 11) | Integrated rehabilitation of Primary Schools & Provision of missing facilities Taluka Bakrani (12-Units) (2015-16 Programme) |  |  | 3.359 |  |  |  |  |  |  |
| 27 | GBPS. Bakrani (C.Wall, Toilet) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 28 | GBPS. Ghuhram Magsi ( C.Wall, Toilet) | 0.800 | 0.800 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 29 | GBPS. Ghulam Qadir Unar (C.Wall, Toilet) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 30 | GBPS. Bachal Wahan (C.Wall) | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 31 | GBPS. Pir Ranjhan Shah (1 C.R) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 32 | GBPS. Mehrabpur | 0.600 | 0.600 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 13) | Integrated rehabilitation of Primary Schools & provision of missing facilities Taluka Dokri (11-Units) (2015-16 Programme) |  |  | 3.804 |  |  |  |  |  |  |
| 33 | GBPS. Sher Muhammad Sehro (Toilet, C.Wall) | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 34 | GBPS. Rewachand | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 126 | Rehabilitation/ Reconstruction of existing Primary & Elementary Schools in Sindh (damaged due to rain/ flood or any other conditions) in District Larkano (37-Units) |  |  | 51.134 |  |  |  |  |  |  |
| 35 | GBPS. Badeh (Main) | 1.000 | 1.000 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 128 | Construction of 2-roomed shelterless Primary Schools (450 Units) (2007-08 Programme) |  |  | 0.600 |  |  |  |  |  |  |
| 36 | GGPS. Madersatul Gurba’ R’Dero (balance work) | 0.300 | 0.300 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 37 | GGPS. Muhammad Khan Langah (balance work) | 0.300 | 0.300 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 1233 | Integrated rehabilitation and provision of missing facilities to existing Elementary Schools Taluka Ratodero District Larkano (79-Units) under Larkana Education Package (Revised) |  |  | 56.032 |  |  |  |  |  |  |
| 38 | GBPS. Sheranpur (balance work) | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 39 | GBPS. Faiz Muhammad Jeho (balance work) | 0.300 | 0.300 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 40 | GGPS. Kodrani (balance work) | 0.150 | 0.150 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 1234 | Integrated rehabilitation and provision of missing facilities to existing Elementary Schools District Larkano (123-Units) under Larkana Education Package (Revised) |  |  | 97.458 |  |  |  |  |  |  |
| 41 | GBPS. Khuda Bux Brohi (C.Wall, Lav: balance work) | 0.250 | 0.250 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 42 | GBPS. Faiz Muhammad Khokhar | 0.700 | 0.700 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 43 | GBPS. Ghulam Muhammad Shirani | 0.700 | 0.700 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 44 | GBPS. Ratokot | 0.500 | 0.500 |  | ADP | National opening competitive bidding | - | - | - | Yes |
| 45 | GBPS. Kanasra | 0.600 | 0.600 |  | ADP | National opening competitive bidding | - | - | - | Yes |

EXECUTIVE ENGINEER

EDUCATION WORKS DIVISION

LARKANO