STANDARD PROCUREMENT PLAN 140115JPG (2270*991)

ANNUAL PROCUREMENT PLAN

(WORKS, GOOD, & SERVICES)

FINANCIAL YEAR ________________

| Sr. No/ADP No. | Description of Procurement | Quantity (where applicable) | Estimated unit cost where applicable | Estimated total cost | Funds allocated 2016-17 | Source of funds (ADP/Non-ADP) | Proposed procurement method | Timing of Procurement |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr |  |
| 01. | 02. | 03. | 04. | 05. | 06. | 07. | 08. | 09. | 10. | 11. | 12. | 13. |
| 01/2531 | Construction of road from Tajjal Lack Sharif Padero Road Mile 16/4-19/5. | 5.0 | 61.0219 | 224.06 | 7.00 | ADP | National competition bidding | 1.75 | - | - | - |  |
| 02/2532 | Construction of road from Pholri road to RD-463 Nara Canal to Pir Bux Gaho with link to Baseero Road Mile 11/2-14/4 | 5.22 | 49.5698 | 305.24 | 21.750 | ADP | National competition bidding | 5.437 | - | - | - |  |
| 03/2533 | Construction of road from Nara Tajjal road Gate road to Kamraho Channel (Nauabad) Road Mile 4/2-5/2. | 1.60 | 11.3393 | 50.713 | 27.147 | ADP | National competition bidding | 6.786 | - | - | - |  |
| 04/2534 | Construction of road from Malak Chowdagi to Nandi Thari 5/2-5/5 | 0.60 | 6.3267 | 64.797 | 28.868 | ADP | National competition bidding | 7.217 | - | - | - |  |
| 05/2535 | Construction of road from Haji Muhammad Hassan Chang to Fakeer Ameer Bux Majeedano & Wali Muhammad Majeedano Road Mile 6/1-6/4 | 0.60 | 5.9593 | 72.7300 | 6.00 | ADP | National competition bidding | 1.50 | - | - | - |  |
| 06/2536 | Construction of road from Kot Lalu Nawabshah toad to Wadero Abdullah Lakhojo Kabool Ahmed Rajper, Liaqat Rajper & Kharohi Jalal Ji road Mile 6/0-6/5. | 1.00 | 9.1104 | 75.7040 | 10.00 | ADP | National competition bidding | 2.50 | - | - | - |  |

P-2

| Sr. No/ADP No. | Description of Procurement | Quantity (where applicable) | Estimated unit cost where applicable | Estimated total cost | Funds allocated 2016-17 | Source of funds (ADP/Non-ADP) | Proposed procurement method | Timing of Procurement |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr |  |
| 01. | 02. | 03. | 04. | 05. | 06. | 07. | 08. | 09. | 10. | 11. | 12. | 13. |
| 07/2537 | Construction of road from Palyo Fakeer Chang to Mirwah Bridge village Fakeer Usman Shar to Banglow Pir Sahab Pagaro Road Mile 5/3-6/2 | 1.40 | 11.9064 | 67.3790 | 7.0 | ADP | National competition bidding | 1.750 | - | - | - |  |
| 08/2499 | Construction of road from Lakha Kandiari (Kandiari Road) to village Zanwar Khair Muhammad Lashari via Haji Allah Wadhayo Banbhan Mile 6/0-8/5. | 4.20 | 42.1202 | 101.63 | 10.00 | ADP | National competition bidding | 2.50 | - | - | - |  |