Annexure-A

Procurement plan (Non Development silt-clearance work)

| Serial No. Non ADP. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| KA- 4713 Silt clearance | Silt Clearance work along Mashar Distry 20+00 to 34+500 Abad Distry RD 0+00 to tail Nara Branch RD 0+00 to 10+00 Nara Branch RD 10+00 to 18+900 Jadam Minor RD 0+0 to tail Saleh Distry RD 0+0 to tail Nara Dsitry RD 20+0 to 54+0 Mangwani Minor RD 0+0 to tail Kolachi Distry RD 0+0 to tail Rawat Escape RD 0+0 to 19+0 (WEN) Rawat Escape RD 19+0 to 38+0 (WEN) Mehar Branch Passies RD 16+00 to 55+00 (WEN). Mehar Branch Passies RD 55+00 to 107+00 (WEN). Arther Branch RD 65 to 85 Garelo Minor RD 0 to tail Khuhawar Distry RD 0 to tail | 27.500 Million | -Nil- | 24.500 Million | 24.500 Million | 3.000 Million | Civil Works |  | -- | 02.09.2016 | 03.10.2016 |

| Serial No. Non ADP. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| KA- 4713 Silt clearance | Silt Clearance work along Arther Branch RD 85 to 105 Mangio Minor RD 0 to tail Monder Branch RD 0 to 20 Monder Branch RD 20 to tail Badah Dsitry RD 0 to 20 Badah Distry RD 20 to tail Luthi Minor RD 0 to tail Adi Minor RD 0 to tail Ganjrot Branch RD 0 to 20 Ganjrot Branch RD 21 to tail Seehar Branch RD 0 to 20 Seehar Branch RD 20 to tail Shah Minor RD 0 to tail Lal Minor RD 0 to tail Saidpur Distry RD 0 to tail Mado Distry RD 0 to 40 Baledai Minor RD 0 to 40 Rajwah RD 0 to 10 Mashar Distry RD 15 to tail Mado Distry RD 41 to tail Vicholo Distry RD 0 to tail | 27.500 Million | -Nil- | 24.500 Million | 24.500 Million | 3.000 Million | Civil Works |  | ---- | 02.09.2016 | 03.10.2016 |