PROCUREMENT PLAN DEVELOPMENT (CAPITAL)

REMODELING OF REMODELING OF JOHI CANAL FROM RD 0.0 TO 40.0 IN JOHI DIVISION @ DADU (ADP NO. 1135, 2016-17).

YEAR WISE / COMPONENT WISE PHYSICAL ACTIVITIES.

| Item | Unit | Year-I | Year-II | Year-II |
| --- | --- | --- | --- | --- |
| Remodeling of Johi Canal from RD 0.0 to 40.0 in Johi Division @ Dadu | - | 25% | 25% | 50% |

PHASING OF CAPITAL COST BE WORKED OUT ON THE BASIS OF EACH ITEM OF WORK AS STATED

| Item | 2015-16 | 2016-17 | 2017-18 |
| --- | --- | --- | --- |
| Remodeling of Johi Canal from RD 0.0 to 40.0 in Johi Division @ Dadu | 8.844 | 8.844 | 17.687 |
| G-Total Rs. | 35.374 Million |  |  |

|  |  | EXECUTIVE ENGINEER JOHI DIVISION @ DADU |
| --- | --- | --- |