IRRIGATION DEPARTMENT

GOVERNMENT OF SINDH

Issued to:-___________________________

___________________________

DR.NO.________ Dated_________________

AMOUNTING TO RS:___________

CHIEF ENGINEER IRRIGATION DEVELOPMENT

REGION HYDERABAD

PROJECT DIRECTOR SCARP NORTH ROHRI

SHAHEED BENAZIRABAD

Name of Scheme: -	“RESTORATION/REHABILITATION OF COMPOUND WALL AROUND PLAY GROUND & MAIN OFFICE BUILDING, BOUNDRY WALL IN SCARP COLONY NAUSHAHROFEROZE (DURING RAIN DAMAGES)”. (ADP NO.1138, 2016-2017).

Name of Work: -	CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE.

DECEMBER -2016

EXECUTIVE ENGINEER TUBEWELLS DIVISION

NAUSHAHROFEROZE

SUMMARY OF CONTENTS

- INVITATION FOR BIDS…………………………………………………………... 02

- INSTRUCTIONS TO BIDDERS & BIDDING DATA………………………… 04

- FORM OF BID & SCHEDULES TO BID……………………………………..… 19

- CONDITIONS OF CONTRACT & CONTRACT DATA…………………….. 33

- STANDARD FORMS………………………………………………………………... 54

- SPECIFICATIONS…………………………………………………………………… 67

- DRAWINGS………………………………………………………………………..…. 68

INVITATION FOR BIDS

Date: 05/12/2016

Bid Reference No:- 	CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE.

1.			The Procuring Agency, Executive Engineer Tubewells Division Naushahroferoze, invites sealed bids from interested firms or persons licensed by the Pakistan Engineering Council & pre-qualified with the Procuring Agency for the Works (ADP 2016-17) which will be completed in 18 Months.

2.		 	A complete set of Bidding Documents may be purchased by an interested eligible bidder on submission of a written application to the office given below and upon payment of a non-refundable fee of Rupees 3000/= upto 22/12/2016. Bidders may acquire the Bidding Documents from the Office of the Procuring Agency, Executive Engineer Tubewells Division Naushahroferoze at xentubewells_nf@yahoo.com

3.			 All bids must be accompanied by a Bid Security in the amount of 02% percentage of bid price in the shape of Call Deposit and must be delivered to Office of the Executive Engineer Tubewells Division Naushahroferoze at or before 11:30 hours, on 23/12/2016. Bids will be opened at 12:30 hours on the same day in the presence of bidders’ representatives who choose to attend, at the same address.

4.			You may obtain further information and acquire the Bidding Document from the Office of the Executive Engineer Tubewells Division Naushahroferoze

Tel. +92 0242 920066, Fax. +92 0242 920066.

INSTRUCTIONS

TO BIDDERS

&

BIDDING DATA

Notes on the Instructions to Bidders

This section of the bidding documents should provide the information necessary for bidders to prepare responsive bids, in accordance with the requirements of the Procuring Agency. It should also give information on bid submission, opening and evaluation, and on the award of contract.

Matters governing the performance of the Contract or payments under the Contract, or matters affecting the risks, rights, and obligations of the parties under the Contract are not normally included in this Section, but rather in the appropriate sections of the Conditions of Contract and/or Contract Data.

TABLE OF CONTENTS

INSTRUCTIONS TO BIDDERS

| Clause No. | Description | Page No. |
| --- | --- | --- |
|  | A. GENERAL |  |
| IB.1 | Scope of Bid & Source of Funds…………………………………… | 6 |
| IB.2 | Eligible Bidders…………………………………………………….. | 6 |
| IB.3 | Cost of Bidding……………………………………………………... | 7 |
|  | B. BIDDING DOCUMENTS |  |
| IB.4 | Contents of Bidding Documents……………………………………. | 7 |
| IB.5 | Clarification of Bidding Documents………………………………... | 7 |
| IB.6 | Amendment of Bidding Documents………………………………... | 8 |
|  | C- PREPARATION OF BID |  |
| IB.7 | Language of Bid……………………………………………………. | 8 |
| IB.8 | Documents Comprising the Bid…………………………………… | 8 |
| IB.9 | Sufficiency of Bid…………………………………………………... | 8 |
| IB.10 | Bid Prices, Currency of Bid & Payment…………………………… | 9 |
| IB.11 | Documents Establishing Bidder‘s Eligibility and Qualifications…... | 9 |
| IB. 12 | Documents Establishing Works Conformity to | 9 |
|  | Bidding Documents………………………………………………… | 9 |
| IB.13 | Bidding Security……………………………………………………. | 10 |
| IB. 14 | Validity of Bids, Format, Signing and Submission of Bid…………. | 10 |
|  | D-SUBMISSION OF BID |  |
| IB.15 | Deadline for Submission, Modification & Withdrawal of Bids……. | 11 |
|  | E. BID OPENING AND EVALUATION |  |
| IB.16 | Bid Opening, Clarification and Evaluation………………………… | 12 |
| IB.17 | Process to be Confidential………………………………………….. | 13 |
|  | F. AWARD OF CONTRACT |  |
| IB.18 | Qualification………………………………………………………... | 13 |
| IB.19 | Award Criteria & Procuring Agency‘s Right………………………. | 14 |
| IB.20 | Notification of Award & Signing of Contract Agreement…………. | 14 |
| IB.21 | Performance Security……………………………………………… | 14 |
| IB.22 | Integrity Pact……………………………………………………… | 15 |

A. GENERAL

IB.1		Scope of Bid & Source of Funds

1.1 		Scope of Bid

The Procuring Agency as defined in the Bidding Data (“Executive Engineer Tubewells Division Naushahroferoze”) wishes to receive Bids for the Works summarized in the Bidding Data (“CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE.”)

Bidders must quote for the complete scope of work. Any Bid covering partial scope of work will be rejected as non-responsive.

1.2 		Source of Funds

The Procuring Agency has arranged funds by Government of Sindh from ADP, which may be indicated accordingly in bidding data towards the cost of the CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE.(ADP NO.1138, 2016-2017).

IB.2 		Eligible Bidders

2.1		 Bidding is open to all firms and persons meeting the following requirements:

- Copy of valid license issued by Pakistan Engineering Council Islamabad in appropriate category for the current financial year 2015-16.

- Copy of Registration with S.R.B & valid NTN by F.B.R.

- Financial statement (Summary) & Income Tax returns for last 03 years.

- An affidavit that the Firms/Contractors has never been black listed by any department/agency.

- Joint Venture and Consortium Not allowed.

IB.3 		Cost of Bidding

3.1 	The bidder shall bear all costs associated with the preparation and submission of its bid and the Procuring Agency will in no case be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process (SPP Rules 24 & 25)

B. BIDDING DOCUMENTS

IB.4 		Contents of Bidding Documents

4.1	 In addition to Invitation for Bids, the Bidding Documents are those stated below, and should be read in conjunction with any Addendum issued in accordance with Sub-Clause IB.6.1.

1. Instructions to Bidders & Bidding Data

2. Form of Bid, Qualification Information & Schedules to Bid Schedules to Bid   comprise the following:

(i) 	Schedule A: Schedule of Prices/ Bill of Quantities (BoQ).

(ii) 	Schedule B: Specific Works Data.

(iii)	 Schedule C: Works to be Performed by Subcontractors.

(iv)	 Schedule D: Proposed Programme of Works.

(v) 	Schedule E: Method of Performing Works.

(vi)	 Schedule F: Integrity Pact (works costing Rs 10 million and above)

3. Conditions of Contract & Contract Data

4.2  Standard Forms:

(i) 	Form of Bid Security,

(ii) 	Form of Performance Security;

(iii)	Form of Contract Agreement;

(iv) 	Form of Bank Guarantee for Advance Payment.

5. Specifications:   -

6. Drawings, Attached

4.2	The bidders are expected to examine carefully the contents of all the above documents. Failure to comply with the requirements of bid submission will be at the bidder’s own risk. Pursuant to Clause IB.26, bids which are not substantially responsive to the requirements of the Bid Document will be rejected.

IB.5 		Clarification of Bidding Documents

5.1	A prospective bidder requiring any clarification(s) in respect of the Bidding Documents may notify the Engineer/Procuring Agency at the Engineer‘s/ Procuring Agency‘s address indicated in the Bidding Data.

5.2 	An interested bidder, who has obtained bidding documents, may request for clarification of contents of bidding documents in writing and procuring agency shall respond to such quarries in writing within three calendar days, provided they are received at least five calendar days prior to the date of opening of bid (SPP Rule 23-1).

IB.6  		Amendment of Bidding Documents (SPP Rules 22(2) & 22).

6.1	At any time prior to the deadline for submission of Bids, the Procuring Agency may, for any  reason,  whether  at  his own initiative or in response to a clarification requested by a interested  bidder, modify the Bidding Documents by issuing addendum.

6.2  	Any  addendum  thus  issued  shall  be  part  of  the Bidding Documents  pursuant  to  Sub-Clause 6.1 hereof, and shall be communicated in writing to all purchasers of the Bidding Documents. Prospective bidders shall acknowledge receipt of each addendum in writing to the Procuring Agency.

6.3  	To afford interested  bidders reasonable time in which to take an addendum into account in preparing their Bids, the Procuring Agency may at its discretion extend the deadline for submission of Bids.

C.  PREPARATION OF BIDS

IB.7 		Language of Bid

7.1     	The bid and all correspondence and documents related to the bid exchanged by a bidder and the procuring agency shall be in the English language stipulated in the bidding data and Special Conditions of the Contract. Supporting documents and printed literature furnished by the bidders may be in any other language provided the same are accompanied by an accurate translation of the relevant parts in the bid language, in which case, for purposes of evaluation of the bid, the translation in bid language shall prevail.

IB.8  		Documents Comprising the Bid

8.1  		The Bid submitted by the bidder shall comprise the following:

(a)	Covering Letter

- Form of Bid duly filled, signed and sealed, in accordance with Sub-Clause   IB.14.3.

(c)	Schedules (A to F) to Bid duly filled and initialed, in accordance with the instructions contained therein & in accordance with Sub-Clause IB14.3.

- Bid Security furnished in accordance with Clause IB.13.

- Power of Attorney in accordance with Sub-Clause IB 14.5.

- Documentary evidence in accordance with Clause IB.11

- Documentary evidence in accordance with Clause IB.12.

IB.9 		Sufficiency of Bid

9.1 	Each bidder shall satisfy himself before Bidding as to the correctness and sufficiency of his Bid and of the prices quoted/entered in the BoQ, which  rates  and  prices  shall  except  in  so far  as  it  is  otherwise expressly  provided  in  the  Contract,  cover  all  his  obligations  under  the  Contract  and  all matters and things necessary for the proper completion of the works.

9.2  	The bidder  is  advised  to  obtain  for  himself  at  his  own  cost  and  responsibility  all information that may be necessary for preparing the bid and entering into a Contract for execution of the Works.

IB.10  	Bid Prices, Currency of Bid and Payment

10.1  	The bidder  shall  fill  up  the  Schedule  of  Prices  (Schedule  A  to Bid)  including the unit rates and prices of the Works  to  be  performed  under  the  Contract.  Prices in the  Schedule  of  Prices  shall  be  quoted  entirely  in  Pak  Rupees  keeping  in  view  the  instructions contained in the Preamble to Schedule of Prices and payment shall be made in Pak Rupees.

10.2  	Unless  otherwise  stipulated  in  the  Conditions  of  Contract,  prices  quoted  by  the bidder shall  remain  fixed  during  the bidder‘s performance of the Contract and not subject to variation on any account.

10.3	The unit rates and prices in the Schedule of Prices shall be quoted by the bidder in the currency as stipulated in Bidding Data.

10.4 	Items  for  which  no  rate  or  price  is  entered  by  the  Bidder  will not  be  paid  for  by  the  Procuring  Agency  when  executed  and  shall  be  deemed  covered  by  the  other  rates  and prices in the Bill of Quantities.

IB.11 		Documents Establishing Bidder’s Eligibility and Qualifications

11.1	Pursuant to Clause IB.8, the bidder shall furnish, as part of its bid, documents establishing the bidder‘s eligibility to bid and its qualifications to perform the Contract if its bid is accepted.

11.2 	Bidder  must  possess  and  provide  evidence  of its  capability  and  the  experience  as stipulated  in  Bidding  Data  and  the  Qualification  Criteria mentioned in  the  Bidding Documents.

IB.12 		Documents Establishing Works’ Conformity to Bidding Documents

12.1	The documentary evidence of the Works‘conformity to the Bidding Documents may be in the form of literature, drawings and data and the bidder shall furnish documentation as set out in Bidding Data.

12.2	The bidder  shall  note  that  standards  for  workmanship,  material  and  equipment,  and references  to  brand  names  or  catalogue  numbers,  if  any, designated  by  the Procuring Agency in the Technical Provisions are intended to be descriptive only and not restrictive.

IB.13		Bid Security

13.1 	Each bidder shall furnish, as part of his bid, at the option of the bidder, a Bid Security as 02% percentage of bid price in Pak. Rupees in the form of Deposit at Call issued by a Scheduled Bank in Pakistan in favour of the Procuring Agency (Executive Engineer Tubewells Division Naushahroferoze).

13.2 	Any bid not accompanied by an acceptable Bid Security shall be rejected by the Procuring Agency as non-responsive.

13.3 	The bid securities of unsuccessful bidders will be returned upon award of contract to the successful bidder or on the expiry of validity of Bid Security whichever is earlier.

13.4	The Bid Security of the successful bidder will be returned after (03) Months to completion of the project.

13.5 		The Bid Security may be forfeited:

(a)  if a bidder withdraws his bid during the period of bid validity; or

(b)  if a bidder does not accept the correction of his Bid Price, pursuant to Sub-Clause 16.4 (b) hereof; or

(c)  in the case of a successful bidder, if he fails within the specified time limit to:

- Sign the Contract Agreement.

IB.14	 	Validity of Bids, Format, Signing and Submission of Bid

14.1 	Bids shall remain valid for the period stipulated in the Bidding Data after the date of bid opening.

14.2   	In exceptional circumstances, Procuring Agency may request the bidders to extend the period of validity for an additional period but not exceeding 1/3 of the original period. The request and the bidders‘responses shall be made in writing or by cable.  A Bidder may refuse the request without forfeiting the Bid Security.  A  Bidder agreeing to the request will  not  be  required  or  permitted  to  otherwise  modify  the  Bid,  but  will  be  required  to extend the validity of Bid Security for the period of the extension, and in compliance with IB.13 in all respects (SPP Rule 38).

14.3 		All Schedules to Bid are to be properly completed and signed.

14.4 	No alteration is to be made in the Form of Bid except in filling up the blanks as directed.

If any alteration be made or if these instructions be not fully complied with, the bid may be rejected.

14.5 	Each bidder shall prepare Original and number of copies specified in the Bidding Data of the  documents  comprising  the  bid  as  described  in  IB.8  and  clearly  mark  them “ORIGINAL” and “COPY” as appropriate. In the event of discrepancy between them, the original shall prevail.

14.6  	The original and all copies of the bid shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign (in the case of copies, Photostats are also acceptable).  This shall be indicated by submitting a written Power of Attorney authorizing the signatory of the bidder to act for and on behalf of the bidder. All pages of the bid shall be initialed and official seal be affixed by the person or persons signing the bid.

14.7  	The Bid shall be delivered in person or sent by registered mail at the address to Procuring Agency as given in Bidding Data. Bidder shall indicate their full and proper addresses which notices may be legally served in them and which all cross pan dance in connection with their bids.

D. SUBMISSION OF BID

IB.15		Deadline for Submission, Modification & Withdrawal of Bids

15.1 	Bids must be received by the Procuring Agency at Office of the Executive Engineer Tubewells Division Naushahroferoze not later than 11:30 hours on 23/12/2016.

15.2   		The inner and outer envelopes shall

(a)  	be addressed to the Procuring Agency at the address provided in the Bidding Data;

(b) 	bear the name and identification number of the Contract as defined in the Bidding and Contract Data; and

(c)  	provide a warning not to open before the specified time and date for Bid opening as defined in the Bidding Data.

(d)   	in addition to the identification required in 15.2, the inner envelopes shall indicate the name and address of the Bidder to enable the Bid to be returned unopened in case it is declared late.

(e)   	If the outer envelope is not sealed and marked as above, the Procuring Agency will assume no responsibility for the misplacement or premature opening of the Bid.

15.3 		Bids submitted through telegraph, telex, fax or e-mail shall not be considered.

15.4	Any bid received by the Procuring Agency after the deadline for submission prescribed in Bidding Data will be returned unopened to such bidder.

15.5  	Any bidder may modify or withdraw his bid after bid submission provided that the modification or written notice of withdrawal is received by the Procuring Agency prior to the deadline for submission of bids.

15.6 	Withdrawal of a bid during the interval between the deadline for submission of bids and the  expiration  of  the  period  of bid validity  specified  in  the  Form  of Bid may result  in forfeiture of the Bid Security pursuant to IB.13.5 (a).

E.  BID OPENING AND EVALUATION

IB.16 		Bid Opening, Clarification and Evaluation (SPP Rules 41, 42 & 43)

16.1  	The Procuring committee will open the bids, in the presence of bidders ‘representatives who choose to attend, at 12:30 hours, on 23/12/2016 in the Office of the Executive Engineer Tubewells Division Naushahroferoze.

16.2  	The bidder‘s name, Bid Prices, any discount, the presence or absence of Bid Security, and such other details as the Procuring Agency at its discretion may consider appropriate, will be  announced  by  the Procuring  Agency at  the bid opening. The Procuring Agency will record the minutes of the bid opening.  Representatives of the bidders who choose to attend shall sign the attendance sheet.

Any Bid Price or discount which is not read out and recorded at bid opening will not be taken into account in the evaluation of bid.

16.3  	To assist in the examination, evaluation and comparison of Bids the Engineer/Procuring Agency may, at its discretion, ask the bidder for a clarification of its Bid. The request for clarification and the response shall be in writing and no change in the price or substance of the Bid shall be sought, offered or permitted (SPP Rule 43).

16.4		(a) 	Prior to the detailed evaluation, pursuant to IB.16.7 to 16.9, the

Engineer/Procuring Agency will determine the substantial responsiveness of each bid to the Bidding Documents.  For  purpose  of  these instructions,  a  substantially responsive bid is  one  which  conforms  to  all  the  terms  and  conditions  of  the Bidding Documents  without  material  deviations.  It will include determining the requirements listed in Bidding Data.

(b) 	 Arithmetical errors will be rectified on the following basis:

If there is a discrepancy between the unit price and total price that is obtained by multiplying  the  unit  price  and  quantity,  the  unit  price  shall  prevail  and  the  total price  shall  be  corrected.  If  there  is  a  discrepancy  between  the  words  and  figures the amount in words shall prevail. If there is a discrepancy between the Total Bid price entered in Form of Bid and the total shown in Schedule of Prices-Summary, the amount stated in the Form of Bid will be corrected by the Procuring Agency in accordance with the Corrected Schedule of Prices.

If the bidder does not accept the corrected amount of Bid, his Bid will be rejected and his Bid Security forfeited.

16.5  	A Bid  determined  as  substantially  non-responsive  will  be  rejected  and  will  not subsequently be made responsive by the bidder by correction of the non-conformity.

16.6 	Any  minor  informality  or  non-conformity  or  irregularity  in  a Bid  which  does  not constitute  a  material  deviation (major  deviation) may  be  waived  by Procuring  Agency, provided  such  waiver  does  not  prejudice  or  affect  the  relative  ranking  of  any  other bidders.

(A).		 Major (material) Deviations include:-

(i)	has been not properly signed;

(ii)	is not accompanied by the bid security of required amount and manner;

(iii)	stipulating price adjustment when fixed price bids were called for;

(iv)	failing to respond to specifications;

(v) 	failing to comply with Mile-stones/Critical dates provided in Bidding Documents;

(vi)  	sub-contracting contrary to the Conditions of Contract specified in Bidding Documents;

(vii)  	refusing to bear important responsibilities and liabilities allocated in the Bidding Documents, such as performance guarantees and insurance coverage;

(viii)  	taking exception to critical provisions such as applicable law, taxes and duties and dispute resolution procedures;

(ix)  	a material deviation or reservation is one :

(a) 	which affect in any substantial way the scope, quality or performance of the works;

(b) 	adoption/rectification whereof would affect unfairly the competitive position of other bidders presenting substantially responsive bids.

(B) Minor Deviations

Bids that offer deviations acceptable to the Procuring Agency and which can be assigned a monetary value may be considered substantially responsive at least as to the issue of fairness. This value would however be added as an adjustment for evaluation purposes only during the detailed evaluation process.

16.7  	The Engineer/Procuring Agency will evaluate and compare only the bids previously determined to be substantially responsive pursuant to IB.16.4 to 16.6 as per requirements given hereunder. Bids will be evaluated for complete scope of works. The prices will be compared on the basis of the Evaluated Bid Price pursuant to IB.16.8 herein below.

Technical Evaluation:	It will be examined in detail whether the works offered by the bidder complies with the Technical Provisions of the Bidding Documents. For this purpose, the bidder‘s data submitted with the bid in Schedule B to Bid will be compared with technical features/criteria of the works detailed in the Technical Provisions.  Other technical information submitted with the bid regarding the Scope of Work will also be reviewed.

16.8  		Evaluated Bid Price

In  evaluating  the bids,  the  Engineer/Procuring  Agency will  determine  for  each bid in addition  to  the Bid Price,  the  following  factors  (adjustments)  in  the  manner  and  to  the extent indicated below to determine the Evaluated Bid Price:

- making any correction for arithmetic errors pursuant to IB.16.4 hereof.

- discount, if any, offered by the bidders as also read out and recorded at the   time of bid opening.

- excluding provisional sums and the provisions for contingencies in the Bill of Quantities if any, but including Day work, where priced competitively.

- Making an appropriate adjustment for any other acceptable variation or deviations.

16.9 	The estimate effect of the price adjustment provisions of the condition of contract, applied over the period of execution of the contract, shall not be taken into account in Bid evaluation.

  - If the Bid of successful bidder is seriously unbalanced in relation to the procuring Agency’s estimate of the cost of work to be performed under the contract. The procuring Agency may require the bidder to produce detailed price analysis for any or all items of the Bill of Quantities to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the procuring Agency is authorized to accept or not accept unbalanced amount against the estimate.

IB.17 		 Process to be Confidential

17.1  	Subject to IB.16.3 heretofore, no bidder shall contact Engineer/Procuring Agency on any matter relating to its Bid from the time of the Bid opening to the time the bid evaluation result is announced by the Procuring Agency. The evaluation result shall be announced at least seven (07) days prior to award of Contract (SPP Rule 45). The announcement to all bidders  will  include  table(s)  comprising  read  out  prices,  discounted  prices,  price adjustments  made,  final  evaluated  prices  and  recommendations  against  all  the bids evaluated.

17.2  	Any effort by a bidder to influence Engineer/Procuring Agency in the Bid evaluation, Bid comparison or Contract Award decisions may result in the rejection of his Bid. Whereas any bidder feeling aggrieved, may  lodge  a  written  complaint to  Complaint  Redressal Committee as per terms and conditions mentioned in SPP Rules 31 & 32. However, mere fact of lodging a complaint shall not warrant suspension of procurement process.

17.3     	Bidders may be excluded if involved in “Corrupt and Fraudulent Practices” means either one or any combination of the practices given below SPP Rule2(q);

(i) 	“Coercive  Practice” means any impairing or harming, or threatening to impair or  harm, directly or indirectly, any party or the property of the party to influence the actions of a party to achieve a wrongful gain or to cause a wrongful loss to another party;

(ii)  	“Collusive  Practice|  means  any  arrangement  between  two  or  more  parties  to  the procurement process or contract execution, designed to achieve with or without the knowledge of he procuring agency to establish prices at artificial, noncompetitive levels for any wrongful gain;

(iii)  	“Corrupt Practice” means the offering, giving, receiving or soliciting, indirectly or indirectly, of anything of value to influence the acts of another party for wrongful gain;

(iv) 	“Fraudulent  Practice” means  any  act  or  omission,  including  a  misrepresentation,  that knowingly  or  recklessly  misleads,  or  attempts  to  mislead,  a  party  to  obtain  a  financial  or  other benefit or to avoid an obligation;

(v)	 “Obstructive Practice” means  harming  or  threatening  to  harm,  directly  or  indirectly, persons  or  their  property  to  influence  their  participation  in  a  procurement  process,  or  affect  the execution of a contract or deliberately destroying, falsifying, altering or concealing of evidence material to the investigation or making false statements before investigators in order to materially impede an investigation into allegations of a corrupt, fraudulent, coercive or collusive practice;  or  threatening,  harassing  or  intimidating  any  party  to  prevent  it  from  disclosing  its knowledge  of  matters  relevant  to  the  investigation  or  from  pursuing  the  investigation,  or  acts intended to materially impede the exercise of inspection and audit rights provided for under the Rules.

F.  AWARD OF CONTRACT

IB.18. 	Post Qualification

18.1  	The Procuring Agency, at any stage of the bid evaluation, having credible reasons for or prima facie evidence of any defect in contractor‘s capacities, may require the contractors to  provide  information  concerning  their  professional,  technical,  financial,  legal  or managerial competence whether already  pre-qualified or not:

Provided, that such qualification shall only be laid down after recording reasons therefore in writing. They shall form part of the records of that bid evaluation report.

18.2  	The determination will take into account the bidder‘s financial and technical capabilities.

It  will  be  based  upon  an  examination  of  the  documentary  evidence  of  the bidders‘ qualifications  submitted  under B.11,  as  well  as  such  other  information required  in  the Bidding Documents.

IB.19  		Award Criteria & Procuring Agency’s Right

19.1  	Subject to IB.19.2, the Procuring Agency will award the Contract to the bidder whose bid has  been  determined  to  be  substantially  responsive  to  the Bidding Documents  and  who has offered the lowest evaluated Bid Price, provided that such bidder has been determined to be qualified to satisfactory perform the Contract in accordance with the provisions of the IB.18.

19.2 	 Not withstanding IB.19.1, the Procuring Agency reserves the right to accept or reject any bid,  and  to  annul  the bidding process  and  reject  all bids,  at  any  time  prior  to award  of Contract, without thereby incurring any liability to the affected bidders or any obligation to  inform  the  affected bidders  of  the  grounds  for  the Procuring  Agency‘s action except that the grounds for its rejection of all bids shall upon request be communicated, to any bidder who submitted a bid, without justification of the grounds. Notice of the rejection of all the bids shall be given promptly to all the bidders (SPP Rule 25).

IB.20  		Notification of Award & Signing of Contract Agreement

20.1  	Prior to expiration of the period of bid validity prescribed by the Procuring Agency, the Procuring Agency will notify the successful bidder in writing (“Letter of Acceptance”) that his bid has been accepted (SPP Rule 49).

20.2  	Within seven (07) days from  the  date  of  furnishing  of  acceptable  Performance  Security under  the  Conditions  of  Contract,  the Procuring  Agency will  send  the  successful bidder the  Form  of  Contract  Agreement  provided  in  the Bidding Documents,  incorporating  all agreements between the parties.

20.3  	The  formal  Agreement  between  the Procuring  Agency and  the  successful bidder duly stamped  at  rate of 0.30%  of  bid  price(updated  from  time  to  time)  stated  in  Letter  of Acceptance  shall be  executed  within seven (07) days of the receipt of Form of Contract Agreement by the successful bidder from the Procuring Agency.

IB.21  		Performance Security

21.1  	The successful bidder shall furnish to the Procuring Agency a Performance Security in the form and the amount stipulated in the Conditions of Contract within a period of fourteen (14) days after the receipt of Letter of Acceptance (SPP 39).

21.2  	Failure of the successful bidder to comply with the requirements of Sub-Clauses IB.20.2 & 20.3 or 21.1  or Clause  IB.22 shall  constitute  sufficient  grounds  for  the annulment  of the award and forfeiture of the Bid Security.

21.3 	Publication  of  Award  of  Contract:  within  seven  days  of  the  award  of  contract,  the  procuring shall  publish  on  the  website  of  the  authority  and  on  its  own  website,  if  such  a  website  exists,  the results  of  the  bidding  process,  identifying  the  bid  through  procurement  identifying Number if  any and the following information:

(1) 	Evaluation Report;

(2) 	Form of Contract and letter of Award;

(3) 	Bill of Quantities or Schedule of Requirements. (SPP Rule 50)

IB.22  	Integrity  Pact The Bidder shall  sign  and  stamp  the  Form  of  Integrity  Pact provided at Schedule-F  to  Bid in  the Bidding Document  for  all Sindh Government  procurement  contracts exceeding Rupees ten (10) million. Failure to provide such Integrity Pact shall make the bid non-responsive (SPP Rule 89).

BIDDING DATA

Instructions to Bidders

Clause Reference

1.1		Name of Procuring Agency

Executive Engineer Tubewells Division Naushahroferoze.

Brief Description of Works

CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE.

5.1 	(a)	Procuring Agency‘s address: 	Office of the Executive Engineer Tubewells Division Naushahroferoze, WAPDA/SCARP Colony Naushahroferoze  Tel. +92 0242 920066, Fax. +92 0242 920066.

(b)  	Engineer‘s address:  JAWED AFTAB TANWRI Executive Engineer, Tubewells Division Naushahroferoze.

Tel. +92 0242 920066, Fax. +92 0242 920066.

10.3   	Bid shall be quoted entirely in Pak. Rupees. The payment shall be made in Pak. Rupees.

11.2		Contractor/firms already pre-qualified. With the procuring Agency

12.1  	(a)  	A  detailed  description  of  the  Works,  essential  technical  and  performance characteristics.

(b)  	Complete set of technical information, description data, literature and drawings as required in accordance with Schedule B to Bid, Specific Works Data.  This  will include  but  not  be  limited  to  a  sufficient  number  of  drawings,  photographs, catalogues,  illustrations  and  such  other  information  as  is  necessary  to  illustrate clearly the significant characteristics such as general construction dimensions and other relevant information about the works to be performed.

13.1		Amount of Bid Security

02% of Bid Price

14.1 		Period of Bid Validity

90 Days

14.4		 Number of Copies of the Bid to be submitted:

One original plus 02 Photo copies.

14.6		(a) Procuring Agency's Address for the Purpose of Bid Submission

Office of the Executive Engineer Tubewells Division Naushahroferoze.

15.1 		Deadline for Submission of Bids

Time: 11:30 hours on 23/12/2016.

16.1 		Venue, Time, and Date of Bid Opening

Venue: 	Office of the Executive Engineer Tubewells Division Naushahroferoze,  (WAPDA/SCARP Colony Naushahroferoze).

Time:  12:30 hours Date:  23/12/2016.

16.4 		Responsiveness of Bids

(i)	Bid is valid till required period,

*(ii)	Bid prices are firm during currency of contract/Price adjustment;

(iii)	Completion period offered is within specified limits,

(18 Months).

- Bidder  is  eligible  to  Bid  and  possesses  the  requisite  experience,   capability  and qualification.

- Bid does not deviate from basic technical requirements and

- Bids are generally in order, etc.

*Procuring agency can adopt either of two options. (Select either of them)

- Fixed  Price  contract: In  these  contracts  no  escalation  will  be  provided during currency of the contract and normally period of completion of these works is upto 12 months.

- Price adjustment contract: In these contracts escalation will be paid only on  those  items  and  in  the  manner  as  notified  by  Finance  Department, Government of Sindh, after bid opening during currency of the contract.

FORM OF BID AND SCHEDULES TO BID

FORM OF BID

Bid Reference No.	CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE.

To:			Executive Engineer,

Tubewells Division,

Naushahroferoze.

Gentlemen,

1.  	Having  examined  the  Bidding  Documents  including  Instructions  to  Bidders, Bidding  Data,  Conditions  of  Contract,  Contract  Data,  Specifications, Drawings,  if  any,  Schedule  of  Prices  and  Addenda  Nos. ________________________ for  the  execution  of  the  above-named  works, we,  the  undersigned, being  a  company doing business under the name of and address  ___________________________________________________________________ and  being duly  incorporated  under  the  laws  of    Pakistan  hereby offer  to  execute  and complete  such  works  and  remedy  any  defects  therein  in  conformity  with  the said  Documents  including  Addenda thereto  for  the  Total  Bid  Price  of Rs_____________(Rupees__________________)  or  such  other sum as may be ascertained in accordance with the said Documents.

2.  	We understand that all the Schedules attached hereto form part of this Bid.

3.  	As  security  for  due  performance  of  the  undertakings  and  obligations  of  this Bid,  we  submit  herewith  a  Bid  Security  in  the  amount  of  _______________________________  drawn  in  your  favour  or made  payable  to  you and valid for a period of twenty eight (28) days beyond the period of validity of Bid.

4. 	 We undertake, if our Bid is accepted, to commence the Works and to deliver and complete the Works comprised in the Contract within the time(s) stated in Contract Data.

5.  	We  agree  to  abide  by  this  Bid  for  the  period  of  ______  days  from  the  date fixed  for  receiving  the  same  and  it  shall  remain  binding  upon  us  and  may  be accepted at any time before the expiration of that period.

6.  	Unless  and  until  a  formal  Agreement  is  prepared  and  executed,  this  Bid, together  with  your  written  acceptance  thereof,  shall  constitute  a  binding contract between us.

7.  	We  undertake,  if  our  Bid  is  accepted,  to  execute  the  Performance  Security referred to in Conditions of Contract for the due performance of the Contract.

8. 	We understand that you are not bound to accept the lowest or any bid you may receive.

9.  	We do hereby declare that the Bid is made without any collusion, comparison of  figures  or  arrangement  with  any  other  person  or  persons  making  a  bid  for the Works.

Dated this _______________day of _____________, 20

Signature ________________

in  the  capacity  of  _____________duly  authorized  to  sign  bid  for  and  on  behalf  of

____________________________

(Name of Bidder in Block Capitals)

(Seal)

Address

____________________________________________________________

____________________________________________________________

____________________________________________________________

Witness:

(Signature)______________________________

Name: ____________________________________________________________

Address: ___________________________________________________________

[SCHEDULES TO BID INCLUDE THE FOLLOWING:

- Schedule A to Bid: Schedule of  Prices

- Schedule B to Bid: Specific Works Data

- Schedule C to Bid: Works to be Performed by Subcontractors

- Schedule D to Bid: Proposed Program of Works

- Schedule E to Bid: Method of Performing Works

- Schedule F to Bid: Integrity Pact]

SCHEDULE – A TO BID

SCHEDULE OF PRICES

Sr. No. 					 Page No.

- Preamble to Schedule of Prices…………..  24

- Schedule of Prices………………………..….   26

*(a)	Summary of Bid Prices

*(b)	Detailed Schedule of Prices /Bill of Quantities (BOQ)

* [To be prepared by the Engineer/Procuring Agency]

SCHEDULE - A TO BID

PREAMBLE TO SCHEDULE OF PRICES

- General

1.1  	The  Schedule  of  Prices  shall  be  read  in  conjunction  with  the Conditions of Contract, Contract Data together with the Specifications and Drawings, if any.

1.2 	The Contract shall be for the whole of the works as described in these Bidding Documents. Bids must be for the complete scope of works.

- Description

2.1 	The general directions and descriptions of works and materials are not necessarily repeated nor summarized in the Schedule of Prices. References to the relevant sections of the Bidding Documents shall be made  before  entering  prices  against  each  item  in  the  Schedule  of Prices.

- Units & Abbreviations

3.1  	Units of measurement, symbols and abbreviations expressed in the Bidding Documents shall comply with the System internationaled‘Unites (SI Units).

Unit of Measurements already indicate in 130 Q

(Note: The  abbreviations  to be  used  in  the  Schedule  of  Prices  to  be defined by the Procuring Agency).

- Rates and Prices

4.1  	Except  as  otherwise  expressly  provided  under  the  Conditions  of Contract, the rates and amounts entered in the Schedule of Prices shall be the rates at which the Contractor shall be paid and shall be the full inclusive value of the works set forth or implied in the Contract; except for  the  amounts  reimbursable,  if  any  to  the  Contractor  under  the Contract.

4.2  	Unless  otherwise  stipulated  in  the  Contract  Data, the premium, rates and  prices  entered  by  the  bidder  shall  not  be  subject  to  adjustment during the performance of the Contract.

4.3  	All  duties,  taxes  and  other  levies  payable  by  the  Contractor  shall  be included in the rates and prices.

4.4 	The whole cost of complying with the provisions of the Contract shall be included in the items provided in the Schedule of Prices, and where

SCHEDULE - A TO BID

no  items  are  provided,  the  cost  shall  be  deemed  to  be  distributed among  the  rates  and  prices  entered  for  the  related  items  of  the Works and no separate payment will be made for those items.

The rates, prices and amounts shall be entered against each item in the Schedule of Prices. Any item against which no rate or price is entered by  the  bidder  will  not  be  paid  for  by  the Procuring Agency when executed and shall be deemed covered by the rates and prices for other items in the Schedule of Prices.

4.5	(a)	The bidder shall be deemed to have obtained all information as to and all requirements related thereto which may affect the bid price.

*(b)	The Contractor shall be responsible to make complete arrangements for the transportation of the Plant to the Site.

*(Procuring Agency may modify as appropriate)

4.6  	The Contractor shall provide for all parts of the Works to be completed in  every  respect.  Notwithstanding  that  any  details,  accessories,  etc. required  for the complete installation and satisfactory operation of the Works,  are  not  specifically  mentioned  in  the  Specifications,  such details shall be considered as included in the Contract Price.

5.  Bid Prices

5.1  		Break-up of Bid Prices

The  various  elements  of  Bid  Prices  shall  be  quoted  as  detailed  by  the Procuring Agency in the format of Schedule of Prices.

The bidder shall recognize such elements of the costs which he expects to incur the performance of the Works and shall include all such costs in the rates and amounts entered in the Schedule of Prices.

5.2  		Total Bid Price

The total of bid prices in the Schedule of Prices shall be entered in the Summary of Bid Prices. Provisional Sums and Day work.

6.0		Provisional suns and day work.

6.1  	Provisional Sums included and so designated in the Schedule of Prices if  any,  shall  be  expended  in  whole  or  in  part  at  the  direction  and discretion of the Engineer/Procuring Agency. The Contractor will only receive  payment  in  respect  of  Provisional  Sums,  if  he  has  been instructed by the Engineer/Procuring Agency to utilize such sums.

6.2      	Day  work  rates in the contractor‘s bid are to be used for small additional  amounts  of  work  and  only  when  the  Engineer  have  given written  instructions  in  advance  for  additional  work  to  be  paid  for  in that way.

SCHEDULE - A TO BID

SCHEDULE OF PRICES

Total (to be carried to Summary of Bid Price)

Add/ Deduct  the  percentage  quoted  above/below on the  prices  of  items  based  on  Composite

Schedule of Rates

SCHEDULE - B TO BID

*SPECIFIC WORKS DATA

(To be prepared and incorporated by the Procuring Agency)

*(Note: The Procuring Agency shall spell out the information & data required to be filled out by the bidder and to furnish complementary information).

SCHEDULE – C TO BID

WORKS TO BE PERFORMED BY SUBCONTRACTORS*

The bidder will do the work with his own forces except the work listed below which he intends to sub-contract.

| Items of Works to be Sub-Contracted | Name and address of Sub-Contractors | Statement of similar works previously executed. (attach evidence) |
| --- | --- | --- |

Note:

* The Procuring Agency should decide whether to allow subcontracting or not. In  case  Procuring  Agency  decides  to  allow  subcontracting  then  following conditions shall be complied with:

1.  	No  change  of  Sub-Contractors  shall  be  made  by  the  bidder  without  prior approval of the Procuring Agency.

2.  	The  truthfulness  and  accuracy  of  the  statement  as  to  the  experience  of  Sub-Contractors  is  guaranteed  by  the  bidder.  The Procuring  Agency‘s judgment shall  be  final  as  to  the  evaluation  of  the  experience  of  Sub-Contractors submitted by the bidder.

3.  	Statement  of  similar  works  shall  include  description,  location  &  value  of works, year completed and name & address of the clients.

SCHEDULE – D TO BID

PROPOSED PROGRAMME OF WORKS

Bidder  shall  provide  a  programme  in a  bar-chart  or  Program  Evaluation  and Review Technique (PERT) or  Critical Path Method (CPM) showing  the  sequence  of  work  items  by which  he  proposes  to  complete  the  works  of  the  entire  Contract. The  programme  should indicate  the  sequence  of  work  items  and  the  period  of  time  during  which  he  proposes  to complete the works including the activities like designing, schedule of submittal of drawings, ordering  and  procurement  of  materials,  manufacturing,  delivering,  construction  of  civil works, erection, testing and commissioning of works to be supplied under the Contract.

SCHEDULE – E TO BID

METHOD OF PERFORMING WORKS

The  bidder  is  required  to  submit  a  narrative  outlining  the  method  of  performing  the  Works.

The narrative should indicate in detail and include but not be limited to:

- The sequence and methods in which he proposes to carry out the Works, including the number of shifts per day and hours per shift, he expects to work.

- A  list  of  all  major  items  of  construction  and plant erection,  tools  and  vehicles proposed to be used in delivering/carrying out the works at site.

- The procedure for installation of equipment and transportation of equipment and

materials to the site.

- Organization  chart  indicating  head  office  &  field  office  personnel  involved  in management,  supervision  and  engineering  of  the  Works  to  be  done  under  the Contract.

SCHEDULE – F TO BID

(INTEGRITY PACT)

DECLARATION OF FEES, COMMISSION AND BROKERAGE ETC

PAYABLE BY CONTRACTORS

(FOR CONTRACTS WORTH RS. 2.500 MILLION OR MORE)

Contract No.SKP/TWD/NF/ 1483 Dated  05.12.2016.

Contract Value: ________________

Contract Title:	CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE.

…………………………………………………… [name of Contractor] hereby declares that it has not obtained or  induced  the  procurement  of  any  contract,  right,  interest,  privilege  or  other  obligation  or benefit from Government of Sindh (GOS) or any administrative subdivision or agency thereof or any other entity owned or controlled by it (GOS) through any corrupt business practice.

Without  limiting  the  generality  of  the  foregoing,  [name  of  Contractor]  represents  and warrants  that  it  has  fully  declared  the  brokerage,  commission,  fees  etc. paid  or  payable  to anyone and not given or agreed to give and shall not give or agree to give to anyone within or  outside  Pakistan  either  directly  or  indirectly  through  any  natural  or  juridical  person, including  its  affiliate,  agent,  associate,  broker,  consultant,  director,  promoter,  shareholder, sponsor  or  subsidiary,  any  commission,  gratification,  bribe,  finder‘s  fee  or  kickback, whether described as consultation fee or otherwise, with the object of obtaining or inducing the  procurement  of  a  contract,  right,  interest,  privilege  or  other  obligation  or  benefit  in whatsoever form from, from Procuring Agency (PA)  except that which has been expressly declared pursuant hereto.

[name  of  Contractor]  accepts  full  responsibility  and  strict  liability  that  it has made and will make  full  disclosure  of  all  agreements  and  arrangements  with  all  persons  in  respect  of  or related to the transaction with PA and has not taken any action or will not take any action to circumvent the above declaration, representation or warranty.

[name  of  Contractor]  accepts  full  responsibility  and  strict  liability  for  making  any  false declaration,  not  making  full  disclosure,  misrepresenting  facts  or  taking  any  action  likely  to defeat  the  purpose  of  this  declaration,  representation  and  warranty.  It  agrees  that  any contract,  right,  interest,  privilege  or  other  obligation  or  benefit  obtained  or  procured  as aforesaid shall, without prejudice to any other rights and remedies available to PA under any law, contract or other instrument, be voidable at the option of PA.

Notwithstanding  any  rights  and  remedies  exercised  by  PA  in  this  regard,  [name  of Supplier/Contractor/Consultant] agrees to indemnify PA for any loss or damage incurred by it  on  account  of  its  corrupt  business  practices  and  further  pay  compensation  to  PA  in  an amount equivalent to ten time the sum of any commission, gratification, bribe, finder‘s fee or kickback given by [name of Contractor] as aforesaid for the purpose of obtaining or inducing the  procurement  of  any  contract,  right, interest,  privilege  or  other  obligation  or  benefit  in whatsoever form from PA.

………………………

[Procuring Agency]                                        [Contractor]

CONDITIONS OF CONTRACT

TABLE OF CONTENTS

CONDITIONS OF CONTRACT

| Clause No. | Description | Page No. |
| --- | --- | --- |
| 1. | General Provisions | 35 |
| 2. | The Procuring Agency | 37 |
| 3. | Engineer‘s/Procuring Agency‘s Representatives | 37 |
| 4. | The Contractor | 38 |
| 5. | Design by Contractor | 38 |
| 6. | Procuring Agency‘s Risks | 39 |
| 7. | Time for Completion | 40 |
| 8. | Taking Over | 41 |
| 9. | Remedying Defects | 41 |
| 10. | Variations and Claims | 41 |
| 11. | Contract Price And Payment | 43 |
| 12. | Default | 44 |
| 13. | Risks and Responsibilities | 46 |
| 14. | Insurance | 46 |
| 15. | Resolution of Disputes | 47 |
| 16. | Integrity Pact | 48 |

CONDITIONS OF CONTRACT

1.	GENERAL PROVISIONS

1.1  		Definitions

In the Contract as defined below, the words and expressions defined shall have the following meanings assigned to them, except where the context requires otherwise:

The Contract

1.1.11 	“Contract” means the Contract Agreement and the other documents listed in the Contract Data.

1.1.2  	“Specifications” means the document as listed in the Contract Data, including Procuring Agency‘s requirements in respect of design to be carried out by the Contractor (if any), and any Variation to such document.

1.1.3  	“Drawings” means the Procuring Agency‘s drawings of the Works as listed in the Contract Data, and any Variation to such drawings.

Persons

1.1.4  	“Procuring  Agency” means the person named in the Contract Data and the  legal successors  in  title  to  this  person,  but  not  (except  with  the  consent  of  the Contractor) any assignee.

1.1.5  	“Contractor”  means  the  person  named  in  the  Contract  Data  and  the  legal successors in title to this person, but not (except with the consent of the Procuring Agency) any assignee.

1.1.6  		“Party” means either the Procuring Agency or the Contractor.

Dates, Times and Periods

1.1.7 	“Commencement Date” means the date fourteen (14) days after the date the Contract comes into effect or any other date named in the Contract Data.

1.1.8  		“Day” means a calendar day

1.1.9  	“Time for Completion” means the time for completing the Works as stated in the Contract  Data  (or  as  extended  under  Sub-Clause  7.3),  calculated  from  the Commencement Date.

Money and Payments

1.1.10  	“Cost”  means  all  expenditure  properly  incurred  (or  to  be  incurred)  by  the Contractor, whether on or off the Site, including overheads and similar charges but does not include any allowance for profit.

Other Definitions

1.1.11  	“Contractor‘s  Equipment”  means  all  machinery,  apparatus  and  other  things required  for  the  execution  of  the  Works  but does  not  include  Materials  or Plant intended to form part of the Works.

1.1.12  	“Country” means the Islamic Republic of Pakistan.

1.1.13  	“Procuring Agency‘s Risks” means those matters listed in Sub-Clause 6.1.

1.1.14  	“Force Majeure” means an event or circumstance which makes performance of a Party‘s obligations illegal or impracticable and which is beyond that Party‘s reasonable control.

1.1.15  	“Materials” means things of all kinds (other than Plant) to be supplied and incorporated in the Works by the Contractor.

1.1.16  	“Plant” means the machinery and apparatus intended to form or forming part of the Works.

1.1.17  	“Site” means the places provided by the Procuring Agency where the Works are to be executed, and any other places specified in the Contract as forming part of the Site.

1.1.18 	“Variation” means a change which is instructed by the Engineer/Procuring Agency under Sub-Clause 10.1.

1.1.19  	“Works” means any or all the works whether Supply, Installation, Construction etc.  and  design  (if  any)  to  be  performed  by  the  Contractor  including  temporary works and any variation thereof.

1.1.20  	“Engineer” means the person notified by the Procuring Agency to act as Engineer for the purpose of the Contract and named as such in Contract Data.

1.2  		Interpretation

Words importing persons or parties shall include firms and organizations. Words importing singular or one gender shall include plural or the other gender where the context requires.

1.3  		Priority of Documents

The  documents  forming  the  Contract  are  to  be  taken  as  mutually  explanatory  of one another. If an ambiguity or discrepancy is found in the documents, the priority of  the  documents  shall  be in  accordance  with  the  order  as  listed  in  the  Contract Data.

1.4  		Law

The law of the Contract is the relevant Law of Islamic Republic of Pakistan.

1.5 		Communications

All Communications related to the Contract shall be in English language.

1.6 		 Statutory Obligations

The  Contractor  shall  comply  with  the  Laws  of  Islamic  Republic  of  Pakistan  and shall give all notices and pay all fees and other charges in respect of the Works.

2.	THE PROCURING AGENCY

2.1  		Provision of Site

The Procuring Agency shall provide the Site and right of access thereto at the times stated in the Contract Data.

Site Investigation Reports are those that were included in the bidding documents and  are  factual  and  interpretative  reports  about  the  surface  and  subsurface conditions at the Site.

2.2  		Permits etc.

The Procuring Agency shall, if requested by the Contractor, assist him in applying for permits, licences or approvals which are required for the Works.

2.3  		Engineer’s/Procuring Agency’s Instructions

The Contractor shall comply with all instructions given by the Procuring Agency or the Engineer, if notified by the Procuring Agency, in respect of the Works including the suspension of all or part of the works.

2.4  		Approvals

No approval or consent or absence of comment by the Engineer/Procuring Agency shall affect the Contractor‘s obligations.

3.  	ENGINEER’S/PROCURING AGENCY’S REPRESENTATIVES

3.1  		Authorized Person

The Procuring Agency shall appoint a duly authorized person to act for him and on his behalf for the purposes of this Contract. Such authorized person shall be duly identified in the Contract Data or otherwise notified in writing to the Contractor as soon as he is so appointed.  In either case the Procuring Agency shall notify the Contractor, in writing, the precise scope of the authority of such authorized person at the time of his appointment.

Assistant Executive Engineer will act on behalf of Executive Engineer / Procuring Agency.

3.2  		Engineer’s/Procuring Agency’s Representative

The name and address of Engineer‘s/Procuring Agency‘s Representative is given in Contract Data. However the Contractor shall  be notified by the Engineer/Procuring  Agency,  the  delegated  duties  and  authority  before  the Commencement of works.

4.  	THE CONTRACTOR

4.1  		General Obligations

The  Contractor  shall  carry  out  the works  properly  and  in  accordance  with  the Contract. The Contractor shall provide all supervision, labour, Materials, Plant and Contractor‘s Equipment which may be required

4.2  		Contractor’s Representative

The Contractor shall appoint a representative at site on full time basis to supervise the execution of work and to receive instructions on behalf of the Contractor but only after obtaining the consent of the Procuring Agency for such appointment which consent shall not be withheld without plausible reason(s) by the Procuring Agency.  Such  authorized  representative  may  be  substituted/  replaced  by  the Contractor  at  any  time  during  the  Contract  Period  but  only  after  obtaining  the consent of the Procuring Agency as aforesaid.

4.3 		 Subcontracting

The Contractor shall not subcontract the whole of the works. The Contractor shall not  subcontract  any  part  of  the works  without  the  consent  of  the Procuring Agency.

4.4  		Performance Security

The  Contractor  shall  furnish  to  the Procuring  Agency within fourteen (14) days after  receipt  of  Letter  of  Acceptance  a  Performance  Security at  the  option  of  the bidder, in  the  form  of  Payee‘s order /Bank  Draft  or  Bank  Guarantee from scheduled bank for the amount and validity specified in Contract Data.

5.  	DESIGN BY CONTRACTOR

5.1  		Contractor’s Design

The Contractor shall carry out design to the extent specified, as referred to in the Contract Data.  The  Contractor  shall  promptly  submit  to  the  Engineer/Procuring Agency all  designs  prepared  by  him, within fourteen (14) days  of  receipt  the Engineer/Procuring Agency shall notify any comments or, if the design submitted is  not  in  accordance  with  the  Contract,  shall  reject  it  stating  the  reasons.

Contractor  shall  not  construct  any  element  of  the works  designed  by  him  within fourteen (14) days  after  the  design  has  been  submitted  to the  Engineer/Procuring Agency  or  which  has  been  rejected.  Design that has been rejected shall be promptly amended and resubmitted.  The Contractor shall resubmit all designs commented on taking these comments into account as necessary.

5.2 	 Responsibility for Design

The Contractor shall remain responsible for his bided design and the design under this  Clause,  both  of  which  shall  be  fit  for  the  intended  purposes  defined  in  the Contract and he shall also remain responsible for any infringement of any patent or copyright  in  respect  of  the  same.  The Engineer/Procuring Agency  shall  be responsible for the Specifications and Drawings.

6.  	PROCURING AGENCY’S RISKS

6.1  		The Procuring Agency’s Risks

The Procuring Agency‘s Risks are:-

  - war,  hostilities  (whether war  be  declared  or  not),  invasion,  act  of foreign enemies, within the Country;

b)  	Rebellion, terrorism, revolution, insurrection, military or usurped power, or civil war, within the Country;

c)	riot, commotion or disorder by persons other than the Contractor‘s personnel and other employees including the personnel and employees of Sub-Contractors, affecting the Site and/or the Works;

d)	ionising  radiations, or contamination by radio-activity from any nuclear fuel, or from any nuclear waste from the combustion of nuclear fuel, radio-active toxic  explosive,  or  other  hazardous  properties  of  any  explosive  nuclear assembly or nuclear component of such an assembly, except to the extent to which the Contractor/Sub-Contractors may be responsible for the use of any radio-active material;

e)  	Pressure  waves  caused  by  aircraft  or  other  aerial  devices  travelling at sonic or supersonic speeds;

f)  	use or occupation by the Procuring Agency of any part of the Works, except as may be specified in the Contract;

g)  	late  handing  over  of  sites,  anomalies  in  drawings,  late  delivery  of  designs and drawings of any part of the Works by the Procuring Agency‘s personnel or by others for whom the Procuring Agency is responsible;

h)  	a  suspension  under  Sub-Clause  2.3  unless  it  is  attributable  to  the Contractor‘s failure; and

- physical  obstructions  or  physical  conditions  other  than  climatic  conditions, encountered on the Site during the performance of the Works, for which the Contractor  immediately  notified  to  the Procuring Agency and  accepted  by the Procuring Agency.

7.  	TIME FOR COMPLETION

7.1  		Execution of the Works

The Contractor shall commence the Works on the Commencement Date and shall proceed expeditiously and without delay and shall complete the Works, subject to Sub-Clause 7.3 below, within the Time for Completion.

7.2  		Programme

Within  the  time  stated  in  the  Contract  Data,  the  Contractor  shall  submit  to  the Engineer/Procuring Agency a programme for the Works in the form stated in the Contract Data.

7.3  		Extension of Time

The  Contractor  shall,  within  such  time  as  may  be  reasonable  under  the circumstances,  notify  the Procuring  Agency/Engineer  of  any  event(s)  falling within  the  scope  of  Sub-Clause  6.1  or  10.3  of  these  Conditions  of  Contract  and request the Procuring Agency/Engineer for a reasonable extension in the time for the completion of works. Subject to the aforesaid, the Procuring Agency/Engineer shall determine such reasonable extension in the time for the completion of works as may be justified in the light of the details/particulars supplied by the Contractor in  connection  with  the  such  determination  by  the Procuring  Agency/Engineer within such period as may be prescribed by the Procuring Agency/Engineer for the same; and the  Procuring  Agency  may  extend  the  time  for  completion  as determined.

7.4  		Late Completion

If the Contractor fails to complete the Works within the Time for Completion, the Contractor‘s only liability to the Procuring Agency for such failure shall be to pay the  amount as liquidity  damages stated  in  the  Contract  Data  for  each  day  for which he fails to complete the Works.

8.  	TAKING-OVER

8.1  		Completion

The Contractor may notify the Engineer/Procuring Agency when he considers that the Works are complete.

8.2  		Taking-Over Notice

Within fourteen (14) days of the receipt of the said notice of completion from the Contractor  the Procuring  Agency/Engineer  shall  either  takeover  the  completed works  and  issue  a  Certificate  of  Completion  to  that  effect  or  shall  notify  the Contractor his reasons for not taking-over the works. While issuing the Certificate of  Completion  as  aforesaid,  the Procuring  Agency/Engineer  may  identify  any outstanding  items  of  work  which  the  Contractor  shall  undertake  during  the Maintenances Period.

9.  	REMEDYING DEFECTS

9.1  		Remedying Defects

The Contractor shall for a period stated in the Contract Data from the date of issue of  the  Certificate  of  Completion  carry  out,  at  no  cost  to  the Procuring  Agency, repair and rectification work which is necessitated by the earlier execution of poor quality of work or use of below specifications material in the execution of Works and which is so identified by the Procuring Agency/Engineer in writing within the said  period.  Upon  expiry  of  the  said  period,  and  subject  to  the  Contractor‘s faithfully  performing  his  aforesaid  obligations,  the Procuring  Agency/Engineer shall issue a Maintenance Certificate whereupon all obligations of the Contractor under this Contract shall come to an end.

Failure  to  remedy  any  such  defects  or  complete outstanding  work  within  a reasonable time shall entitle the Procuring Agency to carry out all necessary works at the Contractor‘s cost. However, the cost of remedying defects not attributable to the Contractor shall be valued as a Variation.

9.2  		Uncovering and Testing

The Engineer/Procuring Agency may give instruction as to the uncovering and/or testing of any work.  Unless  as  a  result  of  an  uncovering  and/or  testing  it  is established that the Contractor‘s design, materials, plant  or  workmanship  are  not in accordance with the Contract, the Contractor shall be paid for such uncovering and/or testing as a Variation in accordance with Sub-Clause 10.2.

10.  VARIATIONS AND CLAIMS

10.1  		Right to Vary

The Procuring Agency/Engineer may issue Variation Order(s) in writing.  Where for any reason it has not been possible for the Procuring Agency/Engineer to issue such Variations Order(s), the Contractor may confirm any verbal orders given by the Procuring  Agency/Engineer  in  writing  and  if  the  same  are  not  refuted/denied by  the Procuring  Agency/Engineer  within ten (10) days  of  the  receipt  of  such confirmation the same shall be deemed to be a Variation Orders for the purposes of this Sub-Clause.

10.2  		Valuation of Variations

Variations shall be valued as follows:

a)  	at a lump sum price agreed between the Parties, or

b) 	 where appropriate, at rates in the Contract, or

c)  	in the absence of appropriate rates, the rates in the Contract shall be used as the basis for valuation, or failing which

d)  	at  appropriate  new  rates,  as  may  be  agreed  or  which  the Engineer/Procuring Agency considers appropriate, or

e)  	if  the  Engineer/Procuring  Agency so  instructs,  at  day work rates set out in the Contract Data for which the Contractor shall keep records of hours of labour and Contractor‘s Equipment, and of Materials, used.

10.3        	 Changes in the Quantities.

a)    	If the final quantity of the work done differs from the quantity in the Bill of Quantities for the particular item by more than 25 percent, provided the change  exceeds  1  percent  of  the  Initial  Contract  Price,  the  Procuring Agency/Engineer  shall  adjust  the rate to allow for the change and will be valued as per  sub clause 10.2.

b)	The Engineer shall not adjust rates from changes in quantities if thereby the Initial Contract Price is exceeded by more than 15 percent, except with the prior approval of the Procuring Agency.

c)	If requested by the Engineer, the contractor shall provide the Engineer with a detailed cost breakdown of any rate in the Bill of Quantities.

10.4  		Early Warning

The  Contractor  shall  notify  the  Engineer/Procuring  Agency in  writing  as  soon  as he is aware of any circumstance which may delay or disrupt the Works,  No will be made.

To  the  extent  of  the  Contractor‘s  failure  to  notify,  which  results  to  the Engineer/Procuring Agency being unable to keep all relevant records or not taking steps to minimise any delay, disruption, or Cost, or the value of any Variation, the Contractor‘s entitlement to extension of the  Time  for  Completion  or  additional payment shall be reduced/rejected.

10.5  		Valuation of Claims

If  the  Contractor  incurs  Cost  as  a  result  of  any  of  the Procuring Agency‘s Risks, the Contractor shall not be entitled to the  amount  of  such  Cost. If as a result of any Procuring Agency‘s Risk, it is necessary to change the Works, this shall be dealt with as a no Variation subject to Contractor‘s notification for intention of claim to the Engineer/Procuring Agency.

10.6  		Variation and Claim Procedure

The  Contractor  shall  submit  to  the  Engineer/Procuring  Agency  an  itemised detailed breakdown of the value of variations and claims within twenty eight (28) days  of  the  instruction  or  of  the  event  giving  rise  to  the  claim. The Engineer/Procuring Agency shall check and if possible agree the value. In the absence of agreement, the Procuring Agency shall determine the value.

11.  		CONTRACT PRICE AND PAYMENT

11.1  		(a)	 Terms of Payments

The amount due to the Contractor under any Interim Payment Certificate issued  by  the  Engineer  pursuant to this Clause, or to any other terms of the  Contract,  shall  ,  subject    to  Clause 11.3,  be  paid  by  the Procuring.

Agency  to  the  Contractor  within  30  days  after  such  Interim  Payment Certificate has been jointly verified by Procuring Agency and Contractor, or,  in  the  case  of  the  Final  Certificate  referred  to  in  Sub  Clause 11.5, within  60days  after  such  Final  Payment  Certificate  has  been  jointly verified by Procuring Agency and Contractor; the payment shall be made to contractor subject to availability of funds.

- Valuation of the Works

The Works shall be valued as provided for in the Contract Data, subject to Clause 10.

11.2  		Monthly Statements

The Contractor shall be entitled to be paid at monthly intervals:

a)	the value  of  the  Works  executed less  to the  cumulative amount  paid   previously; and

b) 	value of secured advance on the materials and valuation of variations (if any).

The Contractor shall submit each month to the Engineer/Procuring Agency a statement showing the amounts to which he considers himself entitled.

11.3  		Interim Payments

Within  a  period  not  exceeding  seven (07) days  from  the  date  of  submission  of  a statement  for  interim  payment  by  the  Contractor, the  Engineer  shall  verify  the same and within a period not exceeding thirty (30/60) days from the said date of submission  by  the  Contractor, the Procuring  Agency shall  pay  to  the  Contractor the sum subject to adjustment for deduction of the advance payments and retention money.

11.4  		Retention

Retention money shall be paid by the Procuring Agency to the Contractor within Ninety (90) days after either the expiry of the period stated in the Contract Data, or the remedying of notified defects, or the completion of outstanding work, all as referred to in Sub-Clause 9.1, whichever is the later.

11.5 		Final Payment

Within twenty  one  (21)  days  from  the  date  of  issuance  of  the Maintenance Certificate the Contractor shall submit a final account to the Assistant Executive Engineer to verify and the  Assistant Executive Engineer  shall  verify  the  same  within  fourteen  (14)  days  from  the  date  of submission  and  forward  the  same  to  the Procuring  Agency together  with  any documentation  reasonably  required  to  enable  the Procuring  Agency to  ascertain the final contract value.

On availability of funds receipt of the verified final account from the Assistant Executive, the Procuring Agency shall pay to the Contractor any amount due to the Contractor.  While making such payment the Procuring Agency may, for reasons to be given to the Contractor in writing, with held any part or parts of the verified amount.

11.6  		Currency

Payment shall be in the currency Pak Rupees.

12. 		DEFAULT

12.1  		Defaults by Contractor

If  the  Contractor  abandons  the  Works,  refuses  or  fails  to  comply  with  a  valid instruction of the Engineer/Procuring Agency or fails to proceed expeditiously and without  delay,  or  is,  despite  a  written  complaint,  in  breach  of  the  Contract,  the Procuring  Agency may  give  notice  referring  to  this  Sub-Clause  and  stating  the default.

If  the  Contractor  has  not  taken  all  practicable  steps  to remedy  the  default  within fourteen (14) days  after  receipt  of  the Procuring  Agency‘s notice, the Procuring Agency may  by  a  second  notice  given  within  a  further twenty  one (21) days, terminate the Contract. The Contractor shall then demobilize from the Site leaving behind any Contractor‘s Equipment which the Procuring Agency instructs, in the second notice, to be used for the completion of the Works at the risk and cost of the Contractor.

12.2  		Defaults by Procuring Agency

If the Procuring Agency fails to pay in accordance with the Contract, or is, despite a  written  complaint,  in  breach  of  the  Contract,  the  Contractor  may  give  notice referring to this Sub-Clause and stating the default. If the default is not remedied within fourteen (14) days after the Procuring Agency‘s receipt of this notice, the Contractor may suspend the execution of all or parts of the Works.

If  the  default  is  not  remedied within twenty  eight (28) days  after  the Procuring Agency‘s receipt of the Contractor‘s notice, the Contractor may  by  a  second  notice  given  within  a further twenty  one (21) days,  terminate  the  Contract.  The Contractor shall then demobilise from the Site.

12.3  		Insolvency

If  a  Party  is  declared insolvent  under  any  applicable  law,  the  other  Party  may  by notice  terminate  the  Contract  immediately.  The  Contractor  shall  then  demobilise from  the site leaving behind, in the case of the Contractor‘s insolvency, any Contractor‘s Equipment which the Procuring  Agency instructs  in  the  notice  is  to be used for the completion of the Works.

12.4  		Payment upon Termination

After  termination,  the  Contractor  shall  be  entitled  to  payment  of  the  unpaid balance  of  the  value  of  the works  executed  and  of  the  Materials  and  Plant reasonably delivered to the site, adjusted by the following:

- any sums to which the Contractor is entitled under Sub-Clause 10.4,

- any sums to which the Procuring Agency is entitled,

- if the Procuring Agency has terminated under Sub-Clause 12.1 or 12.3, the Procuring  Agency shall  be  entitled  to  a  sum  equivalent  to twenty  percent (20%) of  the  value  of  parts  of  the  Works  not  executed  at  the  date  of  the termination, and

- if  the  Contractor  has  terminated  under  Sub-Clause  12.2  or  12.3,  the  Contractor shall be entitled to the cost of his demobilisation together with a  sum  equivalent  to ten  percent (10%) of  the  value  of  parts  of  the works not executed at the date of termination.

The  net  balance  due  shall  be  paid  or  repaid  within twenty  eight (28) days  of  the notice of termination.

13. 	 RISKS AND RESPONSIBILITIES

13.1 		 Contractor’s Care of the Works

Subject to Sub-Clause 9.1, the Contractor shall take full responsibility for the care of  the  Works  from  the  Commencement  Date  until  the  date  of  the Procuring Agency‘s/Engineer‘s issuance of Certificate of Completion under Sub-Clause 8.2.

Responsibility shall then pass to the Procuring Agency.  If  any  loss  or  damage happens  to  the  Works  during  the  above  period,  the  Contractor  shall  rectify  such loss or damage so that the Works conform with the Contract.

Unless  the  loss  or  damage  happens  as  a  result  of  any  of  the Procuring  Agency‘s Risks, the Contractor shall indemnify the Procuring Agency, or his agents against all claims loss, damage and expense arising out of the Works.

13.2  		Force Majeure

If Force Majeure occurs, the Contractor shall notify the Engineer/Procuring Agency immediately.  If  necessary,  the  Contractor  may  suspend  the  execution  of the  Works  and,  to  the  extent  agreed  with  the Procuring  Agency demobilize  the Contractor‘s Equipment.

If the event continues for a period of eighty four (84) days, either Party may then give notice of termination which shall take effect twenty eight (28) days after the giving of the notice.

After  termination,  the  Contractor  shall  be  entitled  to  payment  of  the  unpaid balance  of  the  value  of  the  Works  executed  and  of  the  Materials  and  Plant reasonably delivered to the Site, adjusted by the following:

- any sums to which the Contractor is entitled under Sub-Clause 10.4,

- the cost of his demobilization, and

- less any sums to which the Procuring Agency is entitled.

The  net  balance  due  shall  be  paid  or  repaid  within thirty  five  (35) days  of  the notice of termination.

14.	INSURANCE

14.1  		Arrangements

The  Contractor  shall,  prior  to  commencing  the  Works,  effect  insurances  of  the types, in the amounts and naming as insured the persons stipulated in the Contract Data except for items (a) to (e) and (i) of the Procuring Agency‘s Risks under Sub-Clause 6.1. The policies shall be issued by insurers and in terms approved by the Procuring Agency.  The Contractor shall provide the Engineer/Procuring Agency with evidence that any required policy is in force and that the premiums have been paid.

14.2  		Default

If the Contractor fails to effect or keep in force any of the insurances referred to in the  previous  Sub-Clause,  or  fails  to  provide  satisfactory  evidence,  policies  or receipts,  the Procuring  Agency  may,  without  prejudice  to  any  other  right  or  remedy,  effect  insurance  for  the  cover  relevant  to  such  as  a  default  and  pay  the premiums due and recover the same plus a sum in percentage given in Contractor Data from any other amounts due to the Contractor.

15.		RESOLUTION OF DISPUTES

15.1  		Engineer’s Decision

If a dispute of any kind whatsoever arises between the Procuring Agency and the Contractor  in  connection  with  the works,  the  matter  in  dispute  shall,  in  the  first place, be referred in writing to the Engineer, with a copy to the other party. Such reference  shall  state  that  it  is  made  pursuant  to  this  Clause.  No  later  than the twenty  eight  (28)  days  after  the  day  on  which  he  received  such  reference,  the Engineer  shall  give  notice  of  his  decision  to  the  Procuring  Agency (Superintending Engineer) and the Contractor.

Unless  the  Contract  has  already  been  repudiated  or  terminated,  the  Contractor shall, in every case, continue to proceed with the work with all due diligence, and the  Contractor  and  the Procuring Agency (Superintending  Engineer)shall  give effect  forthwith  to  every  such decision of the Engineer unless and until the same shall be revised, as hereinafter provided in an arbitral award.

15.2  		Notice of Dissatisfaction

If  a  Party  is  dissatisfied  with  the  decision  of  the Engineer of  consultant or  if  no decision is given within the time set out in Sub-Clause 15.1 here above, the Party may give notice of dissatisfaction referring to this Sub-Clause within fourteen (14) days  of  receipt  of  the  decision  or  the  expiry  of  the  time  for  the  decision.  If  no notice  of  dissatisfaction  is  given  within  the  specified  time,  the  decision shall  be final  and  binding  on  the  Parties.  If  notice  of  dissatisfaction  is  given  within  the specified time, the decision shall be binding on the Parties who shall give effect to it  without  delay  unless  and  until  the  decision  of  the  Engineer  is  revised  by an arbitrator.

If  a contractor is dissatisfied with the decision of the Engineer of the department or  decision  is  not  given  in  time  then  he  can  approach Superintending  Engineer within 14 days, in case of dissatisfaction with decision of Superintending Engineer or  not  decided  within  28  days, then  arbitration  process would  be adopted  as  per clause 15.3.

15.3  		Arbitration

A dispute which has been the subject of a notice of dissatisfaction shall be finally settled as per provisions of Arbitration Act 1940 (Act No. X of 1940) and Rules made there under and any statutory modifications thereto.  Any hearing shall be held at the place specified in the Contract Data and in the language referred to in Sub-Clause 1.5.

16.	INTEGRITY PACT

16.1   	If the Contractor or any of his Sub-Contractors, agents or servants is found to have violated or involved in violation of the Integrity Pact signed by the Contractor as Schedule-F to his Bid, then the Procuring Agency shall be entitled to:

(a)	recover from the Contractor an amount equivalent to ten times the sum of any commission, gratification, bribe, finder‘s fee or kickback given by the Contractor or any of his Sub-Contractors, agents or servants;

(b)	terminate the Contract; and

(c)	recover from the Contractor any loss or damage to the Procuring Agency as a result  of  such  termination  or  of  any  other  corrupt  business  practices  of  the Contractor or any of his Sub-Contractors, agents or servants.

On  termination  of  the  Contract  under  Sub-Para  (b)  of  this  Sub-Clause,  the Contractor shall demobilize from the site leaving behind Contractor‘s Equipment which the Procuring Agency instructs, in the termination notice, to be used for the completion of the works at the risk and cost of the Contractor. Payment upon such termination shall be made under Sub-Clause 12.4, in accordance with Sub-Para (c) thereof,  after  having  deducted  the  amounts  due  to  the Procuring  Agency under Sub-Para (a) and (c) of this Sub-Clause.

CONTRACT DATA

Sub-Clauses of

Conditions of Contract

1.1.3 Procuring Agency‘s Drawings, if any

(To be listed by the Procuring Agency)

1.1.4 		The Procuring Agency means

Executive Engineer

1.1.5 		The Contractor means

Bidder

1.1.7  	Commencement  Date means  the  date  of issue of Engineer‘s Notice to Commence which  shall  be  issued  within  fourteen  (14)  days  of  the  signing  of  the Contract Agreement.

1.1.9 		Time for Completion 18 Months

(The  time  for  completion  of  the  whole  of  the  Works  should  be  assessed  by  the Procuring Agency)

1.1.20 	Engineer (mention the name along with the designation including whether he belongs to department or consultant) and other details

Concurrent

Assistant Executive Engineer

Tubewells (Civil) Sub-Division

Naushahroferoze

1.3		Documents forming the Contract listed in the order of priority:

(a)	The Contract Agreement

(b)	Letter of Acceptance

(c)	The completed Form of Bid

(d)	Contract Data

(e)	Conditions of Contract

(f)	The completed Schedules to Bid including Schedule of Prices

(g)	The Drawings, if any

(h)	The Specifications

(i)  ___________________

(j)  ___________________

(The Procuring Agency may add, in order of priority, such other documents as form part of the Contract. Delete the document, if not applicable)

2.1  		 Provision of Site: On the Commencement Date

3.1  		 Authorized person:    Concurrent

Assistant Executive Engineer

Tubewells (Civil) Sub-Division

Naushahroferoze

3.2   		Name and address of Engineer’s/Procuring Agency’s representative

______________________

4.4   		Performance Security:

Amount_________________

Validity_________________

(Form: As provided under Standard Forms of these Documents)

5.1   		Requirements for Contractor’s design (if any):

Specification Clause No‘s__________________

7.2 		Programme:

Time for submission: Within fourteen (14) days* of the Commencement Date.

Form of programme: Bar Chart indemnifying the critical activities.

7.4  	Amount payable due to failure to complete shall be 0.05% per day up to a maximum of 10%) of sum stated in the Letter of Acceptance

(Usually  the  liquidated  damages  are  set  between  0.05  percent  and  0.10  percent  per day.)

7.5      		Early Completion

In case of earlier completion of the Work, the Contractor is entitled to be paid bonus up-to limit and at a rate equivalent to 50% of the relevant limit and rate of liquidated damages stated in the contract data.

9.1   		Period for remedying defects

03 Months

10.2  		(e)  	Variation procedures:

Day work rates in Quantities revised approved by the competent authority.

11.1    		Terms of Payments

a)  	Mobilization Advance

(1)  	Mobilization Advance up to 10 % of the Contract Price stated in the Letter of Acceptance  shall  be  paid  by  the  Procuring  Agency  to  the  Contractor  on  the works costing Rs.2.5 million or above on following conditions:

(i) 	on submission by the Contractor of a Mobilization Advance Guarantee for  the  full  amount  of  the  Advance  in  the  specified  form  from  a Scheduled Bank in Pakistan to the Procuring Agency;

(ii)	Contractor will pay interest on the mobilization advance at the rate of 10% per annum on the advance; and

- This  Advance  including  the  interest  shall  be  recovered  in  5  equal installments from the five (05) R.A bills and in case the number of bills is less than five (05) then 1/5th of the advance inclusive of the interest thereon shall be recovered from each bill and the balance together with interest be recovered from the final bill. It may be insured that there is sufficient  amount  in  the  final  bill  to  enable  recovery  of  the

Mobilization Advance.

OR

2)        Secured Advance on Materials

(a)  	The Contractor shall be entitled to receive from the Procuring Agency Secured Advance against an INDENTURE BOND in P W Account Form No. 31(Fin. R.  Form No.  2  acceptable  to  the  Procuring  Agency  of  such  sum  as  the Engineer may consider proper in respect of non-perishable materials brought at the Site but not yet incorporated in the Permanent Works provided that:

(i)  	The  materials  are  in  accordance  with  the  Specifications  for  the Permanent Works;

(ii)  	Such materials have been delivered to the Site and are properly stored and protected against loss or damage or deterioration to the satisfaction and  verification  of  the  Engineer  but  at  the  risk  and  cost  of  the Contractor;

(iii)  	The Contractor‘s records of the requirements, orders, receipts and use of  materials  are  kept  in  a  form  approved  by  the  Engineer,  and  such records shall be available for inspection by the Engineer;

(iv) 	 The  Contractor  shall  submit  with  his  monthly  statement the estimated value of the materials on Site together with such documents as may be required by the Engineer for the purpose of valuation of materials and providing evidence of ownership and payment therefore;

(v) 	 Ownership  of  such  materials  shall be deemed to vest in the Procuring Agency  and  these  materials  shall  not  be  removed  from  the  Site  or otherwise  disposed  of  without  written  permission  of  the  Procuring Agency;

(vi)  	The  sum  payable  for  such  materials  on  Site  shall  not  exceed  75  % of  the  (i)  landed  cost  of  imported  materials,  or  (ii)  ex-factory  / ex-warehouse  price  of  locally  manufactured  or  produced  materials,  or

(iii) 	market price of stands other materials;

(vii)	Secured Advance should not be allowed unless & until the previous advance, if an, fully recovered;

(viii)	Detailed account of advances must be kept in part II of running account bill; and

(ix)	Secured Advance may be permitted only against materials/quantities anticipated to be consumed / utilized on the work within a period of 3 months from the date of issue of secured advance and definitely not for full quantities of materials for the entire work/contract

(b)	Recovery of Secured Advance:

(i)   	Secured  Advance  paid  to  the  Contractor  under  the  above  provisions shall  be  effected  from  the  monthly  payments  on  actual  consumption basis,  but  not  later  than  period  specified  in  the  rules  not  more  than three months (even if unutilized); other conditions.

(ii)   	As  recoveries  are  made  the  outstanding  accounts  of  the  items concerned  in  Part  II  should  be  reduced  b  making  deduction  entries  in the column; “deduct quantity utilized in work measured since previous bill,‖ equivalent to the quantities of materials used by the contractor on items of work shown as executed in part I of the bill.

(c)    	Interim  payments:  The  Contractor  shall  submit  to  the  Engineer  monthly   statements  of  the  estimated  value  of  the  work  completed  less  the  cumulative amount certified previously.

(i)  	The value of work completed comprises the value of the quantities of the items in the Bill of Quantities completed.

(ii)   	value  of  secured  advance  on  the  materials  and  valuation  of  variations (if any).

(iii)   	Engineer may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information.

(v)   	Retention money and other advances are to be recovered   from the bill submitted by contractor.

11.2  		*(a)  	Valuation of the Works:

i)  	Lump sum price_____________(details), or

ii)  	Lump sum price with schedules of rates ____________ (details), or

iii) 	Lump sum price with bill of quantities____________(details), or

`	iv) 	Re-measurement  with  estimated/bid  quantities  in  the  Schedule  of Prices  or  on  premium  above  or  below  quoted  on  the  rates mentioned in CSR ______________(details), or/and

v)  	Cost reimbursable___________(details)

11.3		Percentage of retention*:     five (5%)

11.6		Currency of payment: Pak. Rupees

14.1  	Insurances: (Procuring Agency may decide, keeping in view the nature and the scope of the work)

Type of cover

The Works

Amount of cover

The sum stated in the Letter of Acceptance plus fifteen percent (15%)

Type of cover

Contractor‘s Equipment:

Amount of cover

Full replacement cost

Type of cover

Third Party-injury to persons and damage to property

_________________________

(The minimum amount of third party insurance should be assessed by the

Procuring Agency and entered).

Workers:

_________________________

_________________________

Other cover*:

_________________________

(In each case name of insured is Contractor and Procuring Agency)

14.2  		Amount to be recovered

Premium plus _________________________ percent (____%).

15.3  		Arbitration**

Place of Arbitration:___________

___________________________________________________________

* (Procuring Agency to specify as appropriate)

** (It has to be in the Province of Sindh)

STANDARD FORMS

(Note: Standard Forms provided in this document for securities are to be issued by a bank. In case the bidder chooses to issue a bond for accompanying his bid or performance of contract or receipt of advance, the relevant format shall be tailored accordingly without changing the spirit of the Forms of securities).

FORM OF BID SECURITY

(Bank Guarantee)

Guarantee No._____________________

Executed on _____________________

(Letter by the Guarantor to the Procuring Agency)

Name of Guarantor (Scheduled Bank in Pakistan) with

address:____________________________________________________________

Name of Principal (Bidder) with

address:____________________________________________________________

___________________________________________________________________

Sum of Security (express in words and

figures):____________________________________________________________

___________________________________________________________________

Bid Reference No.___________________________ Date of Bid _________

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the Bid and at the  request  of  the  said  Principal,  we  the  Guarantor  above-named  are  held  and  firmly  bound

unto  the  __________________________________,  (hereinafter  called  The  “Procuring Agency”) in the sum stated above, for the payment of which sum well and truly to be made, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE  CONDITION  OF  THIS  OBLIGATION  IS SUCH,  that  whereas  the  Principal  has submitted  the  accompanying  Bid  numbered  and  dated  as  above  for  ________________________________________  (Particulars  of  Bid)  to  the  said Procuring Agency; and

WHEREAS,  the Procuring  Agency has  required  as  a  condition  for  considering the said  Bid

that  the Principal  furnishes  a  Bid  Security  in  the  above  said  sum  to  the Procuring  Agency,

conditioned as under:

(1)  that the Bid Security shall remain valid for a period of twenty eight (28) days beyond the period of validity of the bid;

(2)  that in the event of;

(a)	the Principal withdraws his Bid during the period of validity of Bid, or

(b)	the Principal does not accept the correction of his Bid Price, pursuant to Sub-Clause 16.4 (b) of Instructions to Bidders, or

(c) 	failure of the successful bidder to

- furnish the required Performance Security, in accordance with Sub-Clause IB-21.1 of Instructions to Bidders, or

(ii)  sign the proposed Contract Agreement, in accordance with Sub-Clauses IB-20.2 & 20.3 of Instructions to Bidders,

the entire sum be paid immediately to the said Procuring Agency for delayed completion and not as penalty for the successful bidder's failure to perform.

NOW THEREFORE, if the successful bidder shall, within the period specified therefore, on the  prescribed  form  presented  to  him  for  signature  enter  into  a  formal  Contract Agreement with  the  said Procuring  Agency in  accordance  with  his  Bid  as  accepted  and  furnish  within fourteen (14) days of receipt of Letter of Acceptance, a Performance Security with good and sufficient surety , as may be required, upon the form prescribed by the said Procuring Agency  for the faithful performance and proper fulfilment of the said Contract or in the event of non-withdrawal of the said Bid  within the time specified then this obligation shall be void and of no effect, but otherwise to remain in full force and effect.

PROVIDED THAT the Guarantor shall forthwith pay to the Procuring Agency the said sum stated  above  upon  first  written  demand  of  the Procuring  Agency without  cavil  or  argument and without requiring the Procuring Agency to prove or to show grounds or reasons for such demand,  notice  of  which  shall  be  sent  by  the Procuring  Agency by  registered  post  duly addressed to the Guarantor at its address given above.

PROVIDED  ALSO  THAT  the Procuring  Agency  shall  be  the  sole  and  final  judge  for deciding  whether  the  Principal  has  duly  performed  his  obligations  to  sign  the  Contract Agreement and to furnish the requisite Performance Security within the time stated above, or has defaulted in fulfilling said requirements and the Guarantor shall pay without objection the sum stated above upon first written demand from the Procuring Agency forthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above bounded Guarantor has executed the instrument under its seal on the date indicated above, the name and seal of the Guarantor being hereto affixed and  these  presents  duly  signed  by  its  undersigned  representative  pursuant  to  authority  of its governing body.

___________________

Guarantor (Bank)

Witness:                   				1. Signature_________________________

1. _________________________ 		2. Name ___________________________

________________________	 	3. Title __________________________

Corporate Secretary (Seal)

2.   _________________________

___________________

(Name, Title & Address)        			Corporate Guarantor (Seal)

FORM OF PERFORMANCE SECURITY

(Bank Guarantee)

Guarantee No._____________________

Executed on ______________________

Expiry Date ______________________

(Letter by the Guarantor to the Procuring Agency)

Name of Guarantor (Scheduled Bank in Pakistan) with

address:_________________________________________________________________

Name of Principal (Contractor) with

address:_________________________________________________________________

________________________________________________________________________

Penal Sum of Security (express in words and

figures)__________________________________________________________________

________________________________________________________________________

Letter of Acceptance No._______________________________ Dated _______________

KNOW  ALL  MEN  BY  THESE  PRESENTS,  that  in  pursuance  of  the  terms  of  the  Bidding

Documents and above said Letter of Acceptance (hereinafter called the Documents) and at the request of the said Principal we, the Guarantor above named, are held and firmly bound unto the  ________________________________________________  (hereinafter  called  the Procuring  Agency)  in  the  penal  sum  of  the  amount  stated  above, for  the  payment  of  which sum  well  and  truly  to  be  made  to  the  said Procuring  Agency, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE  CONDITION  OF  THIS  OBLIGATION  IS    SUCH,  that  whereas  the  Principal  has accepted the Procuring Agency's above said Letter of Acceptance for  __________________________________________________ (Name of Contract) for the ______________________________________________ (Name of Project).

NOW THEREFORE, if the Principal (Contractor) shall well and truly perform and fulfill all the undertakings, covenants, terms and conditions of the said Documents during the original terms of the said Documents and any extensions thereof that may be granted by the Procuring Agency,  with  or  without  notice  to  the  Guarantor,  which  notice  is,  hereby,  waived  and  shall also well and truly perform and fulfill all the undertakings, covenants terms and conditions of the  Contract  and  of any  and  all  modifications  of the said  Documents  that  may  hereafter  be made,  notice  of  which  modifications  to  the  Guarantor  being  hereby  waived,  then,  this obligation  to  be  void;  otherwise  to  remain  in  full  force  and  virtue  till  all  requirements  of Clause 9, Remedying Defects, of Conditions of Contract are fulfilled.

Our total liability under this Guarantee is limited to the sum stated above and it is a condition of any liability attaching to us under this Guarantee that the claim for payment in writing shall

be  received  by  us  within  the  validity  period  of  this  Guarantee,  failing  which  we  shall  be discharged of our liability, if any, under this Guarantee.

We, ____________________________________ (the Guarantor), waiving all objections  and defenses under the Contract, do hereby irrevocably and independently guarantee to pay to the  Procuring  Agency without  delay  upon  the Procuring  Agency's  first  written  demand  without cavil or arguments and without requiring the Procuring Agency to prove or to show grounds or reasons  for  such  demand  any  sum  or  sums  up  to  the  amount  stated  above,  against  the Procuring Agency's written declaration that the Principal has refused or failed to perform the obligations  under  the  Contract, for  which  payment  will  be  effected  by  the  Guarantor  to Procuring Agency‘s designated Bank & Account Number.

PROVIDED  ALSO  THAT  the Procuring  Agency  shall  be  the  sole  and  final  judge  for deciding  whether  the  Principal  (Contractor)  has  duly  performed  his  obligations  under  the Contract  or  has  defaulted  in  fulfilling  said  obligations  and  the  Guarantor  shall  pay  without objection any sum or sums up to the amount stated above upon first written demand from the Procuring Agency forthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above bounded Guarantor has executed this Instrument under its seal on the date indicated above, the name and corporate seal of the Guarantor being hereto affixed and these presents duly signed by its undersigned representative, pursuant to authority of its governing body.

___________________

Guarantor (Bank)

Witness:                   				1. Signature_________________________

1. _________________________ 		2. Name ___________________________

________________________	 	3. Title __________________________

Corporate Secretary (Seal)

2.   _________________________

___________________

(Name, Title & Address)        			Corporate Guarantor (Seal)

FORM OF CONTRACT AGREEMENT

THIS CONTRACT AGREEMENT (hereinafter called the ―Agreement) made on the ______  day           of 2017 in between Executive Engineer Tubewells Division Naushahroferoze  of  the  one  part  and  __________________________________________________  (hereinafter  called  the “Contractor”) of the other part.

WHEREAS  the Procuring  Agency is  desirous  that  certain  Works, viz  CONSTRUCTION OF MAIN BOUNDARY WALL OF SCARP COLONY NAUSHAHROFEROZE, CONSTRUCTION OF COMPOUND WALL OF MAIN OFFICE BUILDING, MOTOR POOL, OFFICERS CLUB AND CONSTRUCTION OF COMPOUND WALL AROUND PLAY GROUND IN SCARP COLONY NAUSHAHROFEROZE (ADP No.1138, 2016-17) should  be  executed  by  the  Contractor  and  has  accepted  a  Bid  by  the  Contractor  for  the execution and completion of such Works and the remedying of any defects therein.

NOW this Agreement witnesseth as follows:

- In  this  Agreement  words  and  expressions  shall  have  the  same  meanings  as  are respectively assigned to them in the Conditions of Contract hereinafter referred to.

- The  following  documents  after  incorporating  addenda,  if  any  except  those  parts relating to Instructions to Bidders, shall be deemed to form and be read and construed as part of this Agreement, viz:

- The Letter of Acceptance;

- The completed Form of Bid along with Schedules to Bid;

- Conditions of Contract & Contract Data;

- The priced Schedule of  Prices/Bill of quantities (BoQ);

- The Specifications; and

- The Drawings

3.  	In  consideration  of  the  payments  to  be  made  by  the  Procuring  Agency  to  the Contractor  as  hereinafter  mentioned,  the  Contractor  hereby  covenants  with  the Procuring  Agency to  execute  and  complete  the  Works  and remedy defects therein in conformity and in all respects within the provisions of the Contract.

4.	The Procuring Agency hereby covenants to pay the Contractor, in consideration of the execution and completion of the Works as per provisions of the Contract, the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

IN  WITNESS  WHEREOF  the  parties  hereto  have  caused  this Contract Agreement  to  be executed on the day, month and year first before written in accordance with their respective laws.

Signature of the Contactor  			Signature of the Procuring Agency

______________________  			_____________________

(Seal)  						(Seal)

Signed, Sealed and Delivered in the presence of:

Witness:  					Witness:

______________________________  	_______________________________

(Name, Title and Address)  			(Name, Title and Address)

MOBILIZATION ADVANCE GUARANTEE

Guarantee No.______________

Executed on________________

(Letter by the Guarantor to the Procuring Agency)

WHEREAS  the  _________________________________________________  (hereinafter called  the  Procuring  Agency)  has  entered  into  a  Contract  for ____________________________________________________

________________________________________________________________________

______________________________________________  (Particulars  of  Contract),  with ___________________________________________________ (hereinafter called the Contractor).

AND  WHEREAS  the   Procuring  Agency has  agreed  to  advance  to  the  Contractor,  at  the Contractor‘s  request,  an  amount  of  Rs._________________________  Rupees

__________________________________________________________________)  which  amount  shall  be  advanced  to  the  Contractor  as  per provisions of the Contract.

AND  WHEREAS  the Procuring  Agency has  asked  the  Contractor  to  furnish  Guarantee to secure the advance payment for the performance of his obligations under the said Contract.

AND  WHEREAS  __________________________________________ (Scheduled Bank) (hereinafter called the Guarantor) at the request of the Contractor and in consideration of the Procuring  Agency agreeing  to  make  the  above  advance  to  the  Contractor,  has  agreed  to furnish the said Guarantee.

NOW  THEREFORE  the  Guarantor  hereby  guarantees  that  the  Contractor  shall  use  the advance for the purpose of above mentioned Contract and if he fails, and commits default in fulfillment  of  any  of  his  obligations  for  which  the  advance  payment  is  made,  the  Guarantor shall  be  liable  to  the Procuring  Agency  for  payment  not  exceeding  the  aforementioned amount.

Notice  in  writing  of  any  default,  of  which  the Procuring  Agency shall  be  the  sole  and  final

judge, as aforesaid, on the part of the Contractor, shall be given by the Procuring Agency to the Guarantor, and on such first written demand payment shall be made by the Guarantor of all  sums  then  due  under this Guarantee without any reference to the Contractor and without any objection.

This Guarantee shall come into force as soon as the advance payment has been credited to the account of the Contractor.

This Guarantee shall expire not later than ___________________________________by  which  date  we  must  have  received  any  claims by  registered  letter,  telegram,  telex  or telefax.

It is understood that you will return this Guarantee to us on expiry or after settlement of the total amount to be claimed hereunder.

______________________

Guarantor (Scheduled Bank)

Witness:

1. _______________________        	 1.  Signature _______________

_______________________       	  2.  Name __________________

Corporate Secretary (Seal)

3.  Title ___________________

2.  _______________________

_______________________    		  _______________________

(Name, Title & Address)      			 Corporate Guarantor (Seal)

INDENTURE FOR SECURED ADVANCES.

(For  use  in  cases  in  which  is  contract  is  for  finished  work  and  the  contractor  has entered into an agreement for the execution of a certain specified quantity of work in a given time ).

This INDENTURE made the  ...............  .................... day of  ................. -197--"- BETWEEN  (hereinafter   called   "the Contractor"  which  expression  shall  where  the  context so  admits  or  implied  be  deemed  to include  his  heirs,  executors,  administrators  and  assigns)  of  the  one  part  and  THE GOVERNOR OF SINDH (hereinafter called "the Government" of the other part).

WHEREAS by an agreement, dated  (hereinafter  called the said agreement,  the  contractor  has  agreed  to  perform  the  under-mentioned  works  (hereinafter referred to as the said work):-

(Here enter (the description of the works).

AND WHEREAS the contractor has applied to the  ...........  ............. for an advance to him of Rupees ……………….. (Rs.  .............. ) on the security of materials absolutely belonging to him and brought by him  to  the  site  of  the  said  works  the  subject  of  the  said  agreement  for  use  in  the construction  of  such  of  the  said  works  as  he  has  undertaken  to  execute  at  rates  fixed  for the  finished work  (inclusive  of  the  cost  of  materials  and  labour  and  other  charge)  AND

WHEREAS the Government has agreed to advance to the Contractor the sum of Rupees, (Rs. ........ ) on the security of materials the quantities and other particulars of which are detailed in Part II of Running Account Bill (E). the said works signed by the contractor Fin R.Form.l7.A

on ------  ..... — and on such covenants and conditions as are hereinafter contained and  the  Government  has  reserved  to  itself  the  option  of  marking  any  further  advance  or advances  on  the  security  of  other  materials  brought  by  the  Contractor  to  the  site  of  the said works.

NOW   THIS   INDENTURE   WTTNESSETH      that   in   pursuance   of the   said agreement and in consideration of the sum of Rupees ........... -------------  ...... - ........ — ......  (Rs.    ------ ......  ----- ) on or before the execution of these presents paid to the Contractor by  the  Government  (the  receipt  whereof  the  Contractor  doth  hereby  acknowledge)  and  of such further advances (if any) as may be made to him as aforesaid (all of which advances are hereinafter  collectively  referred  to  as  the  said  amount)  the  Contractor  doth  hereby assign unto the Government the said materials by way of security for the said amount

And doth hereby covenant and agree with the Government and declare ay follow :-

(1)       That the said sum of Rupees ......... - ........... --------- ......  ----RF.-------------) so advanced by the Government to the Contractor as aforesaid and all  or  any  further  sum  or  sums  which  may  be  advanced  aforesaid  shall  be  employed  by the contractor in or towards expending the execution of the said works and for no other purpose whatsoever.

(2)  	That the materials detailed in the said Running Account Bill (B) which have been Fin R Form No. 17-A

Offered to and accepted by (he Government as security for the said amount are absolutely by the  Contractors  own  property  free  from  encumbrances  of  any  kind  and  the  Contractor will not make any application for or receive a further advance on the security of materials which are not absolutely his own property and free from encumbrances of any kind and the contractor hereby agrees, at all times, to indemnify and save harmless the Government against all claims whatsoever to any materials in respect of which an advance has been made to him as aforesaid.

(3)  	That the said materials detailed in the said Running Account Bill (B) and all other Fin. R. Form No. 17-A

Materials on the security of which any further advance or advances may hereafter be made as aforesaid (hereinafter called the said materials) shall be used by the Contractor solely in the execution of the said works in accordance with the directions of the Divisional Officer ------------------(hereinafter called the Divisional Officer) and in the terms of the said agreement.

(4)  	That  the  Contractor  shall  make  at  his  own  cost  all  necessary  and  adequate arrangement  for  the  proper  watch,  safe  custody and  protection  against  all  risks  of  the  said material and that until used in construction as aforesaid the said materials shall remain at the site  of  the  said  works  in  the  Contractor's  custody  and  at  his  own  risk  and  on  his  own responsibility  and  shall  at all  times  be  open  to  inspection  by  (he  Divisional  Officer  or  any officer  authorized  by  him.  In  the  event  of  the  said  materials  of  any  part  (hereof  being stolen,  destroyed  or  damaged  or  becoming  deteriorated  in  a  grater  degree  than  is  due  to reasonable  use and  wear  thereof  Contractor  will  forthwith  replace  the  same  with  other materials  of  like  qualify  or  repair  and  make  good  the  same  as  required  by  the  Divisional Officer  and  the  materials  so  brought  to  replace  the  said  materials  so  repaired  and  made good shall also be considered as security for the said amount.

(5) 	 'Hurt the said materials shall not on any account be removed from the site of the said works  except  with  the  written  permission  of  the  Divisional  Officer  or  an  officer authorized by him in that behalf (6)  That   the   said   amount  shall   be  payable   in   full   when   or  before  the Contractor receives  payment,  from  the  Government  of  the  price  payable  to  him  for  the said  works under  the  terms  and  provisions  of  the  said  agreement  PROVIDED  THAT    if  any intermediate  payments  are  made  to  the  contractor  on  account  of  work  done  then  on the occasion   of each such payment the Government will be at liberty to make a recovery from the  Contractors  Bill  for  such  payment  by  deducting there  from in  the  value  of  the said materials (hen actually used in the construction and in respect of which recovery has not been made previously the value for this purpose being determined in respect of each description of material at (he rates at which the amount of the advances made under these presents were calculated.

(7)  	That   if  the   Contractor   shall   at   any  time   make   any   default   in   the performance  or  observation  in  any  respect  of  any  of  the  terms  and  provisions  of  the  said agreement or of these presents the total amount of the advance or advances that may still be owing  to  the    Government  shall    immediately  on  the  happening  of  such  default  be repayable  by  the  Contractor  to  the  Government  together  with  interest  thereon  at  twelve

percent  per  annum  from  the  date  or  respective  dates  of  such  advance  or  advances  to  the date or  repayment  and  with  all  costs,  charges,  damages  and  expenses  incurred  by  the Government    in      or  for    the    recovery    thereof  or  the    enforcement    of  this    security    or otherwise by reason of (he default of the Contractor and any moneys so becoming due and payable shall constitute a debt due from the Contractor to the Government and the Contractor hereby covenants and agrees with the Government to repay and the same respectively to it accordingly.

(8) 	 That    the    Contractor    hereby    charges    all    the      said  materials    with  the repayment to the Government of the said sum of Rupees ........................ - ............................. (Rs. ...................... ) and any further sum or sums which may be advanced as aforesaid and a l l  costs  charges  damages  and  expenses  payable  under  these  present  PROVIDED ALWAYS  and  it  is  hereby  agreed  and  declared  that  not  withstanding  anything  in  the  said agreement  and  without  prejudice  to  the  powers  contained  therein  if  and  whether  the covenant  for  payment  and  repayment  hereinbefore  contained  shall  become  enforceable and the money owing shall not be paid to accordingly.

Once  therewith  the  Government  may  at  any  time  thereafter  adopt  all  or  any  of following courses as it may deem best ;-

(a)  	Seize and utilize the said materials or any part thereof in the completion of the  said    works      on    behalf  of  the    Contractor    in    accordance    with  the provisions    in  that  behalf  contained  in  the  said  agreement  debiting  the Contractor with the actual cost of effecting such completion the amount due   in      respect     of  advances      under    these      presents      and      crediting    the Contractor  with  the  value    of  work  done  as  he  had  carried  it  out  in accordance  with  the  said  agreement  and  at  the  rates  thereby  provided.  If the balance   is   against the   Contractor he   is to pay the same to the Government on demand.

(b)  Remove and sell by public auction the seized materials or any part thereof and out  of  the  moneys  arising  from  the  sale  retain  all  the  sums  aforesaid repayable to the Government under these presents and pay over the surplus (if any) to the Contractor.

(c)    	  Deduct all or any part of the moneys owing out of the security deposit or any sum due to the Contractor under the said agreement.

(9)	    That  except  as  is  expressly  provided  by  the  presents  interest  on  the  aid advance shall not be payable.

(10) 	  That in the event of any conflict between the provisions of these presents and the  said  agreement  the  provisions  of  these  presents  shall  prevail  and  in  the  event  of  any dispute or difference arising over the construction or effect of these presents the settlement of which has not been hereinbefore expressly provided for the same shall be referred to the Superintending Engineer .....................................  Circle whose…………….  decision shall be final and the provisions of the Indian Arbitration Act for the time being in force so far as they are applicable shall apply to any such reference.

In witnesses whereof the* ----- -—__............................. on behalf of the Governor of Sindh and the said ............. — ................. - .......... --have hereunto set

their respective hands and seals the day and first above written.

Signed, sealed and delivered by* In

the presence of

Seal

1st witness 2nd witness

Signed, sealed and delivered by* In

the presence of

Seal

1st Witness 2nd witness

SPECIFICATIONS

[Note for Preparing the Specifications]

A  set  of  precise  and clear  specifications  is  a  prerequisite  for  bidders  to  respond  realistically and  competitively  to  the  requirements  of  the  user  without  qualifying  their  Bids.  The specifications  must  be  drafted  to  permit  the  widest  possible  competition  and,  at  the  same time,  present  a  clear  statement  of  the  required  standards  of  workmanship,  materials, performance of the works. Only if this is done objectives of economy, efficiency, and fairness in  procurement  will  be  realized  and  responsiveness  of  Bids  can  be  ensured,  and  the subsequent  task  of  bid  evaluation  can  be  facilitated.    The specifications should require that materials to be incorporated in the works be new, unused, and of the most recent or current models, and incorporated all recent improvements in design and materials unless provided for otherwise in the contract.

Samples  of  specifications  from similar  to previous  procurements  are  useful  in  this  respect.

The use of metric units is encouraged. Depending on the complexity of the works and the repetitiveness  of  the  type  of  procurement,  it  may  be  advantageous  to  standardize  the Technical  Specifications  that  should  cover  all  classes  of  workmanship,  materials  and equipment although not necessarily to be used in a particular procurement.

Care  must  be  taken  in  drafting specifications  to  ensure  that  they  are  not  restrictive.  In the specification of standards for equipment, materials, and workmanship, recognized international standards should be used as much as possible. The specifications shall consider all  conditions  but not  limited  to  seismic  conditions,  weather  conditions  and  environmental impact. The specifications should state that equipment, materials, and workmanship that meet other authoritative standards, and which ensure at least a substantially equal quality than the standards mentioned, will also be acceptable. The following clause may be inserted in the Specifications.

Sample Clause:  Equivalency of Standards and Codes

Wherever reference is made in the Specifications to specific standards and codes to be met by Works to be furnished and tested, the provisions of the latest current edition or revision of the relevant shall apply, unless otherwise expressly stated in the Contract. Other authoritative standards that ensure equivalence to the standards and codes specified will be acceptable.

The Site

- General

The Site shall be that area where works to be executed. Right of way for access to the Works from existing roads shall be provided by the Contractor through his own arrangements. The Contractor shall make his own investigations of the condition of available public or private roads and of clearance, restrictions, bridge load limits and other limitation that affect or may affect transportation and ingress at the job sites, and shall bear all responsibilities in that respect.

- Use of Land for Construction Facilities

The Contractor shall made his arrangements at his own cost to acquire land for field offices, construction plant, storage yards, and other facilities required for construction operations under the Contract.

The location, construction, maintenance and operation, of the Contractor's construction facilities shall be subject to the approval, of Engineer.

- Access to the Works

Before the commencement of any part of the Work the Contractor shall make temporary access tracks including all necessary temporary diversions and bridge works to the part of the Site concerned, both for the Contractor's own access and for the maintenance of public access, all to the approval of the Engineer. The Contractor shall maintain such access tracks in a condition suitable for the safe and easy passage of plant, vehicles, and pedestrians until these tracks are no longer required for the purposes of the Contract. Other contractors employed upon the Project may use such access. The Contractor shall pay particular attention to the maintenance of existing irrigation channels and watercourses.

The Contractor shall make are record to be agreed by the Engineer of the condition of the surfaces of any private lands or any public cultivated or maintained lands over which access for the Site lies before use for access and he shall keep such surfaces in a reasonable state of cleanliness and repair during the execution of the Works. On the termination of the Contractor's use of such access he shall restore the surfaces to a condition at least equal to that obtaining before his first entry on them.

The Procuring Agency where the contractor encounters any difficulties in establishing a right of way to the works from existing roads.

- Roadways Crossings

Where Drain crosses roads or tracks, these shall be kept open or temporary diversion roads must be constructed. Construction of temporary diversions and reinstatement of roads and tracks shall be in accordance with the provisions of the Contract.

- Damage to Channel and Drain Banks and Operating Roads

The Contractor shall limit his loads, speeds; and hauling operations over the existing roads so as to minimize damage to other existing facilities. Ruts and scars resulting from the Contractor's operations shall be removed and any damage to channel embankments shall be promptly corrected, to the satisfaction of the Engineer.

Site Operations

(i).	General

1.	The Site may be located through and adjacent to tracts of improved property. Where the drain accesses to the Works are adjacent to, cross, or disturb improvements such as gardens, trees, irrigation and drainage facilities, crops and cultivated fields, the Contractor shall conduct his operations so as to minimize disturbance to or destruction of improvements, crops or property and to interfere as little as possible with the operations of cultivators.

2.	Restoration of Disturbed Lands within Right of Way

The Contractor shall be responsible for restoring the surface of the lands disturbed by the Work within the right of way as close as possible to the original condition as found, to the satisfaction of the Engineer. Upon the Contractor's application the Engineer will agree a schedule of conditions before the Contractor's entry.

- Clearance of Site

The Contractor shall clear the Site to the extent required by the Engineer for checking setting-out. The Contractor shall also clear the parts of the Site to be occupied by the Works of all vegetation and artificial obstructions.

The Contractor shall fill and make good with appropriate material those cavities and losses of soil which result from clearing for setting-out as specified in this Clause. The material arising from such clearance shall be removed from the Site and disposed of by the Contractor.

The Contractor shall make periodic clearance of vegetation as is necessary to preserve the amenity and appearance of the neighborhood of the Site.

Preservation of Historical and Archeological Findings and Graveyards

The Contractor agrees that should he or any of his employees and subcontractors in the performance of the Contract discover evidence of possible scientific, Pre-historical, historical, or archeological materials, he will notify the Engineer immediately in writing giving the location and nature of the findings. Where appropriate by reason of a discovery, the Engineer may order delays in the time of performance and/or changes in the Work.

The Contractor shall not trespass, excavate in or otherwise disturb graveyards whether shown on Drawings or not. In the case of unidentified graveyards or burial sites, the Contractor shall notify the Engineer in writing and the Engineer shall make such design changes as requited.

Measurement and Payment

No separate payment shall be made for complying with the requirements of this chapter.

Sampling and Testing

The Contractor shall keep records of all tests he conducts in compliance with Specifications, or as required by the Engineer and shall submit copies of the results of such tests to the Engineer when required.

Tests required by the Engineer maybe carried out at the laboratory nominated by the Engineer at the Contractor's expense.

Samples required for tests in nominated laboratory shall be supplied and delivered by the Contractor in appropriate containers, suitably packed and labeled.

The Contractor shall provide for the approval of the Engineer samples of all construction materials and manufactured items required for the Works, if ordered. All samples rejected by the Engineer shall be removed from the Site. All approved items shall be stored on the Site by the Contractor for the duration of Contract under conditions, which will prevent deterioration of the approved sample. Any materials or manufactured items subsequently delivered to the Site for incorporation in the Works shall be at least equal to the approved sample.

With regard to sampling, testing and the costs thereof, nothing in the foregoing shall be deemed to derogate from the responsibilities placed on the Contractor.

The Contractor shall, when required by the Engineer, provide suitable assistants for use in the supervision of the construction of the Works and these assistants shall be available to help can) out sampling and testing of materials and workmanship. The Engineer will notify the Contractor of his requirements in this respect at least one (1) day in advance. The Contractor shall provide the Engineer with a list of staff he proposes to use and details of their qualifications and experience. The Engineer may reject any or all of the nominated staff.

Concrete Sampling and Testing

The Contractor shall be responsible for providing samples of concrete and its constituent materials either for testing by himself or on behalf of the Engineer for testing at nominated laboratory. Samples may also be taken by the Engineer for testing under the Contract at a nominated laboratory. Concrete test cubes, which shall be made in accordance with BS1881"part 116/ASTM C-31 and C-39, shall be deemed to be sampled for the purpose of this Clause. All sampling of constituent materials shall be carried out in accordance with the provisions of the appropriate British I ASTM Standard and all sampling of fresh and hardened concrete shall be carried out in accordance with the provisions of BS1881/ASTMC-l72 unless such provision is at variance with the Specifications. Details of all such samples shall be recorded by the Contractor and passed to the Engineer. The frequency with which such samples are to be delivered to the laboratory will be given by the Engineer in the form of a sampling plan. The Engineer will make available to the Contractor the results of each test carried out on the samples provided.

The tests, which the Contractor is required to undertake himself on behalf of the Engineer, are those to be carried out on fresh concrete at the place of final deposit, or elsewhere in the Site as directed by the Engineer. These tests comprise slump test to BS 1881, part 1021ASTM C~143. The frequency with which these tests are carried out shall be as directed by the Engineer in the form of a testing plan.

The Contractor shall also test aggregates for moisture content and so determine the water cement ratio of the fresh concrete. Determinations of water/cement ratio shall be carried out as required by the Engineer and the results and calculations submitted to him.

The Contractor shall until the Maintenance Period (or such earlier date as directed by the Engineer) supply, service and operate the necessary apparatus for sampling concrete and its constituent materials in accordance with the requirements and for slump tests on fresh concrete as described above.

Sampling of fresh concrete for concrete test cubes shall be carried out whenever possible, at the place of deposition in the Works. From each such sample three (3) such cubes shall be made. Each cube shall be marked indelibly for identification when it is in the mould. After retention at the place where they are made for 24hours, the cubes shall be delivered to the nominated laboratory for removal from their moulds, curing and testing. Moulds shall be returned to the Contractor for reuse. Sampling fresh concrete for such cubes shall be carried out by the Contractor in accordance with a sampling plan drawn up by the Engineer in accordance with the following principles.

The frequency of sampling for each class of concrete from each hatching centre in each active day to be at a rate of: -

(a)	One sample from one batch of every 10batches; or

(b)	One sample per 500 cubic feet of concrete; or

(c) 	One sample;

Whichever involves the greatest number of samples Where more than 700 cubic feet from one batching centre is placed in one location in one day, the rate of sampling maybe decreased, with the approval of the Engineer to one sample from one batch of every 20batches or one sample per 700 cubic feet of concrete, whichever involves the greatest number of samples. The actual rate of sampling may vary to the approval of the Engineer according to the random selection of batches to be sampled and shall be increased when ordered by the Engineer in appropriate circumstances.

In addition to his other duties in connection with the sampling and testing of concrete, the Contractor shall provide the instrument for, and record the temperatures of the concrete and concrete materials required by the Engineer and copies of shall be supplied to the Engineer. No separate payment will be made.