Annexure-A

Procurement plan (Non Development Removal of illegal encroachment)

| Serial No. Non ADP. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| Non-ADP | Removal of Illegal Encroachment along the Banks of Nara Distry RD 0 to 4 NIP Side (WEN) RD 4 to 8 NIP Side (WEN) RD 8 to 12 NIP Side (WEN) Removal of Illegal Encroachment along the Banks of Khudawah Distry RD 0 to 4 NIP Side (WEN) RD 4 to 8 NIP Side (WEN) RD 8 to 12 NIP Side (WEN) RD 12 to 16 NIP Side (WEN) RD 16 to 20 NIP Side (WEN) RD 20 to 24 NIP Side (WEN) RD 24 to 31 NIP Side (WEN) | 10.00 Million | -Nil- | -Nil- | 10.00 Million | 10.00 Million | Civil Works |  | 23-01-2017 | 01-03-2017 | 31-05-2017 |

Annexure-A

Procurement plan (Non Development Removal of illegal encroachment)

| Serial No. Non ADP. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| Non-ADP | Removal of Illegal Encroachment along the Banks of Kudan Branch RD 0 to 17 IP Side (WEN) RD 0 to 17 NIP Side (WEN) RD 17 to 34 IP Side (WEN) RD 17 to 34 NIP Side (WEN) RD 34 to 51 IP Side (WEN) RD 34 to 51 NIP Side (WEN) RD 51 to 57 IP & NIP Side (WEN) | 6.00 Million | -Nil- | -Nil- | 6.00 Million | 6.00 Million | Civil Works |  | 23-01-2017 | 01-03-2017 | 31-05-2017 |