ANNUAL PROCUREMENT PLAN (YEAR 2016-17)

FOR PROCUREMENT WORKS

| ADP / BG NO. | NAME OF SCHEME | ALLOCATED FUNDS | COST OF ONGOING WORKS (EXP. ALREADY INCURRED) | FUNDS EARMARKED FOR ONGOING WORKS | COST OF NEW WORKS (COMPONENTS) | FUNDS FOR NEW WORKS (C-E) | NATURE OF PROCUREMENT | METHOD OF PROCUREMENT | ANTICIPATED / ACTUAL DATE OF ADVERTISEMENT | ANTICIPATED / ACTUAL DATE OF START | ANTICIPATED / ACTUAL DATE OF COMPLETION |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Non-ADP | Improvement of Muhammad Khan Road, Fisherman Road, Gao Gali & Yaqoob Shera Road in Lyari, District South, Karachi. | 144.407 | -- | -- | 21.469 | 144.407 | Works | SPPRA 15(b) National Competitive Bidding (Single Stage One Envelope Procedure) | 30-01-2017 | 06-03-2017 | 05-03-2019 |
|  | Improvement of D.D. Chaudhary and Miran Pir Road in Lyari, District South, Karachi. |  | -- | -- | 36.662 |  |  |  |  |  |  |
|  | Improvement of Shah Waliullah Road, Fida Hussain Shaikha Road, Kara Bai Karimji Road, Lyari District South, Karachi. |  | -- | -- | 44.429 |  |  |  |  |  |  |
|  | Improvement of Hanfia Masjid Road, Suleman Azad Road, Darul-uloom Madresah Road, Mauripur Service Road in Lyari, District South, Karachi. |  | -- | -- | 39.015 |  |  |  |  |  |  |