OFFICE OF THE EXECUTIVE ENGINEER

BUILDINGS DIVISION-III KARACHI.

PROCUREMENT PLAN 2016-17 (DEVELOPMENT/ CAPITAL).

(Rs in millions)

| Sr No./ADP No. | Description of Procurement. | Quantity (where applicable) | Estimated unit cost where applicable. | Estimated Total Cost | Funds allocated | Source of funds (ADP/Non ADP). | Method of procurement | Timing of Procurement 2016-17 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Ist Qtrs. | 2nd Qtrs. | 3rd Qtrs. | 4th Qtrs. |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1/665 | Strengthening & Improvement of Sindh Government Hospital Ibrahim Hyderi, Karachi.(Main Building & Residential Buildings i/c all services). |  | 47.867 | 47.867 | 37.500 | ADP | Single stage one envelope procedure. | - | - | √ | - |
| 2/666 | Strengthening & Improvement of Sindh Government Hospital Rehri Goth, Karachi.(Main Building & Residential Buildings i/c all services). |  | 24.412 | 24.412 | 20.000 | ADP | do | - | - | √ | - |
| 3/668 | Strengthening & Improvement of Sindh Government Hospital 2 Way corridor Landhi.(Main Building & Residential Buildings i/c all services). |  | 38.904 | 38.904 | 20.000 | ADP | do | - | - | √ | - |
| 4/625 | ESTABILISHMENT OF SHAHEED BENAZIR BHUTTO MEDICAL COMPLEX, BIN QASIM TOWN, KARACHI. |  |  |  | 250.00 |  |  |  |  |  |  |
|  | NON RESIDENTIAL. |  |  |  |  |  |  |  |  |  |  |
| a) | Const. of Masjid. |  | 42.000 | 42.000 |  | ADP | do | - | - | - | √ |
| b) | Const. of Kitchen Block. |  | 8.500 | 8.500 |  | ADP | do | - | - | - | √ |
| c) | Const. of Laundry. |  | 2.600 | 2.600 |  | ADP | do | - | - | - | √ |
| d) | Const. of Central Store. |  | 10.000 | 10.000 |  | ADP | do | - | - | - | √ |
| e) | Const. of Cafeteria. |  | 9.800 | 9.800 |  | ADP | do | - | - | - | √ |
| f) | Const. of Shops 1-Block (10-Nos). |  | 6.000 | 6.000 |  | ADP | do | - | - | - | √ |
| g) | Const. of Sub Station. |  | 0.890 | 0.890 |  | ADP | do | - | - | - | √ |
| h) | Const. of Garrage. |  | 2.200 | 2.200 |  | ADP | do | - | - | - | √ |
| i) | Const. of Mortuary. |  | 0.750 | 0.750 |  | ADP | do | - | - | - | √ |
| j) | Internal & External Water Supply & Sanitary fittings. |  | 25.000 | 25.000 |  | ADP | do | - | - | - | √ |
| k) | External Development (Embankment outside of Main Building & Approach Road from Main Gates). |  | 25.000 | 25.000 |  | ADP | do | - | - | - | √ |
|  | RESIDENTIAL. |  |  |  |  |  |  |  |  |  |  |
| a) | Const. of Type-I Flats (G+1) 4-Nos. |  | 29.914 | 29.914 |  | ADP | do | - | - | - | √ |
| b) | Const. of Type-II Flats (G+2) 6-Nos. |  | 30.064 | 30.064 |  | ADP | do | - | - | - | √ |
| c) | Const. of Type-III Flats (G+3) 8-Nos. |  | l21.580 | l21.580 |  | ADP | do | - | - | - | √ |
| d) | Const. of Type IV Flats (G+3) 8-Nos. |  | 14.394 | 14.394 |  | ADP | do | - | - | - | √ |
| e) | Const. of Type-V Flats (G+3) 16-Nos. |  | 7.946 | 7.946 |  | ADP | do | - | - | - | √ |
| f) | Const. of Type-VI Flats (G+3) 16-Nos. |  | 7.922 | 7.922 |  | ADP | do | - | - | - | √ |
| 5/632 | ESTABILISHMENT OF COMPREHENSIVE DIAGNOSTIC CARE FACILITIES AT KARACHI. |  |  |  | 51.666 | ADP | do | - | - | - | √ |
|  | Internal & External Water Supply & Sanitary fittings. |  | 3.700 | 3.700 |  | ADP | do | - | - | - | √ |
| 6/633 | ESTABILISHMENT OF REHABILITATION CENTRE FOR BURNS PATIENT AT LANDHI, KARACHI |  |  |  | 50.000 | ADP | do | - | - | - | √ |
|  | Internal Water Supply & Sanitary fittings. |  | 4.200 | 4.200 |  | ADP | do | - | - | - | √ |

|  | (ABDUL QUDOOS SHAIKH) Executive Engineer Buildings Division-III Karachi. |
| --- | --- |