SINDH PUBLIC PROCUREMENT REGULATORY AUTHORITY

(SPPRA)

STANDARD FORM OF BIDDING DOCUMENT

(Civil Works – Large Works)

This SBD shall be used for large works costing more

than Rs.50 Million

(1)

GOVERNMENT OF SINDH

PUBLIC HEALTH ENGINEERING DIVISION DADU

SINDH PUBLIC PROCUREMENT REGULATORY AUTHORITY  (SPPRA)

STANDARD FORM OF BIDDING DOCUMENTS

(CIVIL WORKS – LARGE WORKS)

This SBD shall be used for large works costing more than Rs. 50 (Million)

Name of Work:	Supplying / Installing & Commissioning Ultra Filtration (UF) plant (1.6 MGD) i/c electrical, Mechanical and Plumbing works as well as operation maintenance for one year from the date of commissioning of UF Plant with three years of comprehensive warranty of all equipment of UF Plant along with required detailed of technical and specification i/c construction of Civil Work as per requirement of Filtration Plant at Mehar District Dadu.

N.I.T NO: & DATE:		NO: TC  /   162     /   dated;- 01.02.2017

DATE OF ISSUE:                  22.02.2017

DATE OF OPENING:           23.02.2017

TENDER ISSUED TO:      .	     							.

D.R.NO: & DATE:            .	     							.

EXECUTIVE ENGINEER

Public Health Engineering Division

DADU

BIDDING DATA

(This section  should be filled in by the office of the Executive Engineer,

Public Engineering Division Dadu, before issuance of the bidding documents).

| (a) | Name of Procuring Agency:- | The Executive Engineer Public Health Engineering Division Dadu. |
| --- | --- | --- |
| (b) | Brief Description of works:- | Supplying / Installing & Commissioning Ultra Filtration (UF) plant (1.6 MGD) i/c electrical, Mechanical and Plumbing works as well as operation maintenance for one year from the date of commissioning of UF Plant with three years of comprehensive warranty of all equipment of UF Plant along with required detailed of technical and specification i/c construction of Civil Work as per requirement of Filtration Plant at Mehar District Dadu. |
| (c) | Procuring Agency Address:- | The Executive Engineer Public Health Engineering Division Dadu. Near Gharibabad Muhalla Dadu. |
| (d) | Estimated cost | Bid amount . |
| (e) | Amount of Bid Security:- | 2% on Bid /Quotation |
| (f) | Period of Bid Validity (Days):- | (90 days) |
| (g) | Security Deposit (i/c Bid Security):- | (10%) |
| (h) | Percentage, if any, to be deducted from bills:- | (7.50% Income Tax) & (8% Security Deposit). |
| (i) | Deadline for submission of Bids along with time:- | 23-02-2017 @ 1.00 PM |
| (j) | Venue, time & date of Bid Opening:- | 23-02-2017 @ 2.00 PM |
| (k) | Time for completion from written order of commence:- | (12 Months) |
| (l) | Liquidity Damages:- | (1% on estimated cost per day subject to minimum of 10%) |
| (m) | Deposit receipt No: date & Amount (in words and figure):- | C.D No:___________________ dated:-___________________ Amount Rs:__________________Bank___________________. .. M/S____________________________________. |

EXECUTIVE ENGINEER

Public Health Engineering Division

DADU

INSTRUCTIONS TO

PROCUREMENT AGENCIES

(2)

INSTRUCTIONS TO PROCURING AGENCY

(Not to be included in bidding documents)

As stated in Clause IB.7 of the Instructions to Bidders, the complete bidding documents

shall comprise of eleven items listed therein and any Addenda issued in accordance with

Clause IB.9. The Standard Bidding Documents, in addition to Invitation for Bids, includes

the following:

1 Instructions to Bidders.

2. Bidding Data.

3. General Conditions of Contract, Part I (GCC).

4. Special Conditions of Contract, Part II (SCC).

5. Specifications

6. Form of Bid and Appendices to Bid.

7. Bill of Quantities.

8. Form of Bid Security.

9. Form of Agreement.

10. Form of Performance Security, Mobilization Advance Guarantee, Indenture

Security Bond and Integrity pact.

11. Drawings.

The Instructions to Bidders can be used as given. Procuring agency may have to make

changes in the text under some special circumstances subject to provisions of Rules and

Regulations.

General Conditions of Contract shall not be changed. Procuring agency may carry out

changes in General Conditions of Contract through Special Conditions of Contract, as per

provisions of Sindh Public Procurement Rules 2010, updated from time to time, in

Province of Sindh. However, such changes in General Conditions shall be made with due

care. Completion of the Forms and preparation of Bill of Quantities should be made as

suggested hereinafter.

Procuring Agency is required to prepare the following documents for completion of the

bidding documents:

(i) Special Conditions of Contract Part-II (SCC)

(ii) Specifications.

(iii) Bill of Quantities.

(iv) Drawings

A. Notice Inviting Tender

1. The “Notice Inviting Tender” is advertised in the newspapers shall appear in at

least three widely circulated leading dailies of English, Urdu and Sindhi languages

as well as on SPPRA Website as explained in the SPP Rules, 2010 (17) (2). All the

blank spaces are to be filled in by the procuring agency.

2. The eligible bidders are defined in Clause IB.3 of Instructions to Bidders.

3. The notice shall be published so as to give the interested bidders, sufficient time

for preparation and submission of bids which shall be minimum of 15 days for National

(3)

Competitive Bidding (NCB) and minimum of 45 days for International

Competitive Bidding (ICB) SPP Rule 18.

4. Non-refundable tender fee for the sale of bidding documents shall be nominal so as

to cover cost of photocopying or printing only SPP Rule 20. However, cost of

mailing the documents on request of the interested bidder may be charged

separately. Last date for the sale of the bidding documents is mentioned in the

Notice Inviting Tender.

5. The procuring agency shall require the bidders to furnish a bid security not below

one percent and not exceeding five percent of the bid price, which shall remain

valid for a period of 28 days beyond the validity period for bids, in order to provide

the procuring agency reasonable time to act, if the security is to be called, SPP

Rule 37(1).

6. The venue and time of receipt of bids and the venue and time of opening of bids

are to be mentioned in Notice Inviting Tender. Last date for the receipt and

opening of bids shall be the same SPP Rule 41(1).

7. In IB 11.1 (b) of bidding data, procuring agency should list relevant information,

which is considered vital at the time of post-qualification, when prequalification

process is not followed. Subsequently, this information is required to be submitted

along with bid and shall be verified by the procuring agency during evaluation

process.

8. All blank spaces in the bidding data are to be filled in by the procuring agency to

complete this document.

9. Referring to IB 19.2 (b) of bidding data, the Bid Reference Number should be the

same as given in Notice Inviting Tenders and form of bid.

B. Instructions to Bidders and Bidding Data

1. If the works are not financed from a loan/credit, IB 2.1 of bidding data should be

modified accordingly.

2. Procuring agency shall prepare the documents listed at Serial Nos. b, d, e, f, g, i,

and k of IB 7.1 of Instructions to Bidders in order to complete the bidding

documents comprising the Bid.

3. For completion of documents at Serial No. g and i, detailed instructions are given

at Para C below.

4. Referring to IB 7.1 of bidding data, the period should be inserted as given in the

bidding documents and Notice Inviting Tender (NIT).

5. In IB 11.1 (b) of bidding data, the bidder shall provide additional or updated

information to the procuring agency regarding the post-qualification criteria as and

when required.

6. Referring to IB 14.1 of bidding data, a bid validity period shall be specified

therein, keeping in view the nature of the procurement, it shall not exceed 90 days

in case of National Competitive Bidding (NCB) and 120 days in case of

International Competitive Bidding (ICB) SPP Rule 38(1).

(4)

Referring to IB 15.1 of bidding data, the amount is to be filled in by the procuring

agency; bid security shall not be below than one percent and not exceeding five

percent of the bid price SPP Rule 37(1).

Form of Bid and Appendices to Bid

Form of Bid:

Only Bid Reference Number shall be filled in by the procuring agency (refer Para

A.8 above). All other blanks spaces are to be filled in by the bidder.

Appendix-A to Bid:

(a) The minimum amount of third party insurance should be assessed by the

procuring agency and entered at Sr. No. 3.

(b) The time for completion of the whole of the works shall be entered by the

procuring agency at Sr. No. 5.

(c) The amount of Liquidated Damages per day of delay shall be entered by the

procuring agency at Sr. No. 7.

Amount of the Liquidated Damages for each day of delay in completion of

the whole of the works, or if applicable, for any Section thereof, shall be (a

sum equal to 10% of the estimated cost of the works divided by one-fourth

of the number of days specified as completion time).

Formula: LD (per day) = 10% of Estimated or Bid Cost ÷ [0.25 ×Time for

completion (days)].

(d) The Defects Liability Period is to be entered by the procuring agency

keeping in view the nature and size of the work at Sr. No. 7.

This is generally taken as 365 days/one year.

(e) The minimum amount of Interim Payment Certificate should be determined

by the procuring agency depending upon the size and duration of the works

and to be entered at Sr. No 10.

Appendix-B to Bid:

Where foreign currency payments are foreseen; the entire Appendix-B to bid

should be left blank to be filled in by the bidder.

Where no foreign currency payments are foreseen, the procuring agency should

stamp this Appendix-B as “Not Used” and, referring to 1.1.4.6 and 13.4 of GCC,

and state in SCC that all payments shall be in local currency only. Clause IB-13

should also be modified accordingly through the changes in bidding data.

(5)

.

7.

C.

1.

2.

3.

Appendix-C to Bid:

(a) National Competitive Bidding (NCB):

Escalations on local funded projects/schemes shall be paid to the

contractor only on following items with their base prices and sources

shown in the bidding document at time of issuing NIT:-

(i) Steel (ii) Cement (iii) Wood for Doors, windows & Partition walls

(iv) Bitumen (v) Bricks.

(b) International Competitive Bidding (ICB):

(i) Contracts having duration of twelve months or more should be

liable to price adjustment as per conditions of contract. Provided

that the procuring agency may add or delete any item from the list

given at the relevant appendix, as deemed appropriate.

(ii) Blank spaces for weight-age of each cost item in column 3 of the

table should be filled in by the procuring agency, while preparing

the bidding documents.

(iii) In case the price adjustable items are not covered in the Federal

Bureau of Statistics, the base price and the source thereof shall be

mentioned by the procuring agency and the corresponding column

of the table should be amended accordingly.

(iv) This mechanism shall be applicable only for price adjustment in

local currency.

(v) Price adjustment as mentioned above shall be applicable to all

contracts including item rate, lump sum and %age quoted above or

below on Composite Schedule of Rates (CSR), provided these

provisions are part of the contract.

Appendix-D to Bid:

Bills for various items are given by way of example only. The procuring agency

should prepare the Bill of Quantities (BoQs) appropriate to the works. In

preparation of the Bill of Quantities, columns under (1), (2), (3) and (4) in item rate

contract should be completed by the procuring agency, whereas, spaces under

columns (5) and (6) as well as the totals at the bottom shall be left blank to be

filled in by the bidder. But in case of Composite Schedule of Rates, all columns are

to be filled by procuring agency, only percentage above or below are to be quoted

by bidder.

Referring to Schedule of Day Work Rates for labour, materials and constructional

plant, types of labour, materials and constructional plant under column (2) as well

as quantities under column (4) are given by way of example only. The procuring

agency should determine the types of labour, materials and constructional plant as

well as the quantities thereof, estimated to be utilized, on day work basis

(6)

4.

5.

depending upon the nature of the works.

Percentage for overhead and profit on labour and materials, and the total amounts

should be left blank to be filled in by the bidder.

Day Work summary is to be left blank to be filled in by the bidder.

6. Appendix-E to Bid:

If the procuring agency requires partial completion of the works by sections (for

example Parts-A, B, C etc.), these should be identified and time for completion

thereof, are to be specified, and the blank spaces may be filled in by the procuring

agency.

7. Appendix-F to Bid:

The procuring agency may expand the requirements as stated in this Appendix,

keeping in view the requirements of the works.

8. Appendix-G to Bid:

It pertains to the list of major equipments to be provided by the bidder if

applicable. All blank spaces are to be filled in by the bidder.

9. Appendix-H to Bid:

The bidder has to provide details about camps and housing facilities. Procuring

agency may modify the requirements as stated in this Appendix, keeping in view

requirements of the works.

10. Appendix-I to Bid:

The bidder has to provide list of sub-contractors along with the details of works

assigned. The blank spaces are to be filled in by the bidder.

11. Appendix-J to Bid:

The bidder has to provide the estimated value of work to be executed in the period

mentioned therein. The blank spaces are to be filled in by the bidder.

12. Appendix-K to Bid:

The bidder has to provide the organizational chart for supervisory staff and labour.

The blank spaces are to be filled in by the bidder.

13. Appendix-L to Bid:

Procuring agency shall provide the Integrity Pact form duly signed, stamped and

submit the same along with the bid.

(7)

D. Forms

1. Bid Security:

Procuring agency, before issuing the bidding documents, should fill in following

blank spaces:

(a) Amount/ Percentage of bid security, in words as well as figures, which

should be the same as provided at Sub-Para A.5 above.

(b) Bid Reference Number should be the same as per Sub-Para B.7 above.

(c) Standard Forms of Securities provided in this document are to be issued by a

scheduled bank.

E. Special Conditions of Contract

1. Name and full address of the procuring agency as well as that of the Engineer in

charge or in case a consultant is hired by the procuring agency, then Consultant‟s

Engineer, as the case may be, should be filled in by the procuring agency in the

blank spaces provided under Sub-Para (a) (i) and (iv) of Sub-Clause 1.1 of SCC.

2. Referring to first paragraph of Sub-Clause 3.1 of GCC, information as applicable is

provided there under.

3. Referring to Sub-Clause 1.5 of GCC, the procuring agency may add, in the order of

priority, such other documents which form part of the contract.

4. Referring to 8.3 of GCC, the procuring agency should specify the form in which

the programme is to be submitted by the bidder, e.g., Critical Path Method (CPM),

Bar Chart or Programme Evaluation and Review Technique (PERT).

5. (a) Referring to Sub-Clause 5.3 of GCC, if the procuring agency desires the

Bidder to use the services of nominated subcontractor(s), the procuring

agency should make necessary provisions of provisional sums and provide

blank spaces to be filled in the percentage rate(s) and estimated amounts,

resulting there from in Appendix-D to Bid. The blank spaces for the rate(s)

and the estimated amount(s) shall be filled in by the bidder.

(b) Suitable text referring to such provisions should be added in SCC.

If provisional sums and Day Work are not to be provided, then same should be

mentioned in special conditions of contract.

6. Mobilization Advance/Advance Payment:

Procuring agency shall extend mobilization advance to the contractor on submission of Bid

Bond/ Bank Guarantee.

7. Referring to 20.6 of GCC, the procuring agency should state the venue of

Arbitration, which should be located within the province of Sindh and according to

Arbitration Act, 1940 (up dated from time to time).

8. Addresses of the procuring agency and the Engineer or in case a consultant is hired

(8)

by the procuring agency, then Consultant‟s Engineer, as the case may be, are to be

entered by the procuring agency to completely fill in the blanks in Sub-Clause 1.3.

F. Specifications.

To be prepared and incorporated by the procuring agency.

(Precise and clear specifications are prerequisite for bidders to respond realistically

and competitively to the requirements of the procuring agency without qualifying

or conditioning their bids. In the context of both national and international

competitive bidding, the specifications must be drafted to permit the widest

possible competition and, at the same time, present a clear statement of the

required standards of materials, plant, other supplies, and workmanship to be

provided. Only if this is done, the objectives of economy, efficiency and equality

in procurement will be realized, responsiveness of bids be ensured, and the

subsequent task of bid evaluation be facilitated. The specifications should require

that all materials, plant, and other supplies to be incorporated in the works are new,

unused, of the most recent or current models, and incorporate all recent

improvements in design and materials unless provided otherwise in the contract. A

clause setting out the scope of the works is often included at the beginning of the

specifications, and it is customary to give a list of the drawings. Where the

contractor is responsible for the design of any part of the permanent works, the

extent of his obligations must be stated.

Specification shall be generic and shall not include references to brand names,

model numbers, catalogue numbers or similar classifications. However, if the

procuring agency is convinced that the use of or a reference to a brand name or

catalogue number is essential to complete an otherwise incomplete specification,

such use or reference shall be qualified with the words “or equivalent”.

Care must be taken in drafting specifications to ensure that they are not restrictive.

In the specification of standards for materials, plant, other supplies, and

workmanship, recognized international standards should be used as much as

possible. The specifications shall consider all site conditions, but not limited to

seismic and weather conditions, and environmental impact. Where other particular

standards are used, whether national or other standards, the specifications should

state that materials, plant, other supplies, and workmanship meeting other

recognised standards, and which ensure equal performance, to the mentioned

standards, will also be acceptable.)

G. Drawings

To be prepared and incorporated by the procuring agency.

(9)

TABLE OF CONTENTS

Page No.

4

5

6

7

7

7

8

8

8

9

9

9

10

10

11

12

12

13

13

14

14

15

15

16

16

CONTENTS

INVITATION FOR BIDS

Form

INSTRUCTIONS TO BIDDERS

A. General

IB.1 Scope of Bid

IB.2 Source of Funds

IB.3 Eligible Bidders

IB.4 One Bid Per Bidder

IB.5 Cost of Bidding

IB.6 Site Visit

B. Bidding Documents

IB.7 Contents of Bidding Documents

IB.8 Clarification of Bidding Documents

IB.9 Amendment of Bidding Documents

C. Preparation of Bids

IB.10. Language of Bid

IB.11 Documents Accompanying the Bid

IB.12 Bid Prices

IB.13 Currencies of Bid and Payment

IB.14 Bid Validity

IB.15 Bid Security

IB.16 Alternate Proposals by Bidder

IB.17 Pre-Bid Meeting

IB.18 Format and Signing of Bid

D. Submission of Bids

IB.19 Sealing and Marking of Bids

IB.20 Deadline for Submission of Bids

IB.21 Late Bids

IB.22 Modification, Substitution and Withdrawal of Bids

(10)

E. Bid Opening and Evaluation

16

17

17

17

18

18

19

19

20

20

20

21

21

21

21

22

27

28

30

31

32

33

51

52

53

55

56

57

58

59

FORM OF BID

Appendix-A to Bid

Appendix-B to Bid

Appendix-C to Bid

Appendix-D to Bid

Appendix-E to Bid

Appendix-F to Bid

Appendix-G to Bid

Appendix-H to Bid

Appendix-I to Bid

Appendix-J to Bid

Appendix-K to Bid

Appendix-L to Bid

: Special Stipulations

: Foreign Currency Requirements

: Price Adjustment (Under Clause 70)

: Bill of Quantities

: Proposed Construction Schedule

: Method of Performing the Work

: List of Major Equipment – Related

Items

: Construction Camp and Housing

Facilities

: List of Subcontractors

: Estimated Progress Payments

: Organization Chart of the Supervisory

Staff and Labour

: Integrity Pact

(11)

IB.23 Bid Opening

IB.24 Process to be Confidential

IB.25 Clarification of Bids

IB.26 Examination of Bids and Determination of Responsiveness

IB.27 Correction of Errors

IB.28 Evaluation and Comparison of Bids

F. Award of Contract

IB.29 Award

IB.30 Procuring Agency‟s Right to Accept any Bid and to Reject any

or all Bids

IB.31 Notification of Award

IB.32 Performance Security

IB.33 Signing of Contract Agreement

IB.34 General Performance of the Bidders

IB.35 Integrity Pact

IB.36 Instructions Not Part of Contract

IB.37 Arbitration

BIDDING DATA

FORM OF BID AND APPENDICES TO BID

FORMS

61

63

65

67

69

74

147

168

169

BID SECURITY

PERFORMANCE SECURITY

CONTRACT AGREEMENT

MOBILIZATION ADVANCE GUARANTEE

INDENTURE BOND FOR SECURED ADVANCE

PART-I: GENERAL CONDITIONS OF CONTRACT

PART-II: SPECIAL CONDITIONS OF CONTRACT

SPECIFICATIONS

DRAWINGS

(12)

INVITATION

FOR BIDS

(4)

NOTICE INVITING TNDERS

Date: ______________

Federal/Provincial/Local Government Funds/ Loans / Grant No: ______________

Bid Reference No: ______________

1. The ___________________________________________________________ (the

(Name of Procuring Agency)

“Procuring Agency”) has received/ applied for loan/grant/funds from the

____________________________ towards the cost of _______________________

(Name of Funding Agency/GOP/Provincial Government/Any Other) (Name of Project/Scheme)

and it is intended that part of the proceeds of the loan/grant/funds will be applied to

eligible payments under the contract for the ________________________________.

(Brief description of the Works)

Bidding is open to all interested bidders.

2. Procuring agency invites sealed bids from interested firms or persons licensed by the

Pakistan Engineering Council (PEC) in the category ______ or above for the works

and in discipline_______ and registered with relevant tax authorities. A foreign bidder

is entitled to bid only in a joint venture with a Pakistani Firm in accordance with the

relevant provisions of PEC bye-laws.

3. Bidders may obtain information by acquiring the bidding documents (BD) from the

Office of the procuring agency, up to (Insert the date and time) at

_____________________________________________________________________

(Mailing Address)

____________________________________________________________________.

4. A complete set of BD may be purchased by an interested bidder on submission of a

written application to the above office and upon payment of a non-refundable fee of

Rs. _________________________.

(Insert Amount)

5. All bids must be accompanied by a bid security in the amount of Rs. ___________

(Rupees __________________________) or an equivalent amount in a freely

convertible currency, and must be delivered

to_____________________________________________________________

(Indicate Address and Exact Location)

at or before _____ hours, on ___________ (Date). Bids will be opened at _____ hours

on the same day, in the presence of bidder‟s representatives who choose to attend at

the same address. (Indicate address and exact location if it differs).

6. Procuring agency reserves right to annul the bidding process and reject all bids or

proposals, as per SPP Rules 2010.

[Note: the bids shall be opened not later than one hour after the deadline for submission of bids]

(6)

INSTRUCTIONS

TO

BIDDERS

(7)

I-1

INSTRUCTIONS TO BIDDERS

(Note: These Instructions to Bidders along with bidding data will not be part of the Contract

and will cease to have effect once the contract is signed.)

A. GENERAL

IB.1 Scope of Bid

1.1 Procuring agency as defined in the bidding data hereinafter called “the procuring

agency” wishes to receive bids for the construction and completion of works as

described in these bidding documents, and summarized in the bidding data hereinafter

referred to as the “Works”.

1.2 The successful bidder will be expected to complete the works within the time

specified in Appendix-A to Bid.

IB.2 Source of Funds

2.1 Procuring agency has received/allocated/] applied for loan/grant/ Federal/

Provincial/Local Government funds from the source(s) indicated in the bidding data

in various currencies towards the cost of the project /scheme specified in the bidding

data, and it is intended that part of the proceeds of this loan/grant/funds will be

applied to eligible payments under the contract for which these bidding documents are

issued.

IB.3 Eligible Bidders

3.1 This Invitation for Bids is open to all interested bidders who are eligible under

provisions of Sindh Public Procurement Rules as mentioned below and the criteria

given in the Notice Inviting Tender (NIT)/ Bidding Document.

Firms and individuals, national or international, may be allowed to bid for any project

where international competitive bidding is feasible. Any conditions for participation

shall be limited to those that are essential to ensure the bidder‟s capability to fulfill the

contract in question.

(a) Bidders may be excluded if;

(i) as a matter of law or official regulations, commercial relations are

prohibited with the bidder‟s country by the federal

government in case of ICB, or

(ii) a firm is blacklisted/ debarred by the procuring agency and the matter

has been reported to the Authority, subject to Rule 30 of Sindh Public

Procurement Rules 2010.

(7)

(b) Government-owned enterprises or institutions may participate only if they can

establish that they are;

(i) legally and financially autonomous, and

(ii) operate under commercial law.

Provided that where government-owned universities or research centers in the

country are of a unique and exceptional nature, and their participation is

critical to project implementation, they may be allowed to participate; and

Bidders shall include all those contractors who are registered or incorporated

in Pakistan, irrespective of the nationality of their owners and professional

staff, or

(c) Bidders are:-

(i) pre-qualified with procuring agency for particular project/scheme;

(ii) registered with Pakistan Engineering Council in particular category

and discipline,

(iii) registered with relevant tax authorities (income/sales tax, wherever

applicable)

IB.4 One Bid per Bidder

4.1 Each bidder shall submit only one bid either by himself, or as a partner in a joint

venture. A bidder who submits or participates in more than one bid (other than

alternatives pursuant to Clause IB.16) will be disqualified.

IB.5 Cost of Bidding

5.1 The bidders shall bear all costs associated with the preparation and submission of

their respective bids, and the procuring agency will in no case be responsible or liable

for those costs, regardless of the conduct or outcome of the bidding process.

IB.6 Site Visit

6.1 The bidders are advised to visit and examine the site of works and its surroundings

and obtain all information that may be necessary for preparing the bid and entering

into a contract for construction of the works. All cost in this respect shall be at the

bidder‟s own expense.

6.2 The bidders and any of their personnel or agents will be granted permission by the

procuring agency to enter upon his premises and lands for the purpose of such

inspection, but only upon the express condition that the bidders, their personnel and

agents, will release and indemnify the procuring agency, his personnel and agents

from and against all liability in respect thereof and will be responsible for death or

personal injury, loss of or damage to property and any other loss, damage, costs and

(8)

expenses incurred as a result of such inspection.

B. BIDDING DOCUMENTS

IB.7 Contents of Bidding Documents (SSP RULE 21)

7.1 The bidding documents, in addition to invitation for bids, are those stated below and

should be read in conjunction with any addenda issued in accordance with

Clause IB.9.

a. Instructions to Bidders.

b. Bidding Data.

c. General Conditions of Contract, Part-I (GCC).

d. Special Conditions of Contract, Part-II (SCC)

e. Specifications.

f. Form of Bid and Appendices to Bid.

g. Bill of Quantities (Appendix-D to Bid).

h. Form of Bid Security.

i. Form of Contract Agreement.

j. Forms of Performance Security, Mobilization Advance Guarantee, Integrity

Pact and Indenture bond for secured advance.

k. Drawings.

7.2 The bidders are expected to examine carefully the contents of all the above

documents. Failure to comply with the requirements of bid submission will be at the

bidder‟s own risk. Pursuant to Clause IB.26, bids which are not substantially

responsive to the requirements of the BD will be rejected.

IB.8 Clarification of Bidding Documents (SSP RULE 23(1)):

Any interested bidder requiring any clarification(s) in respect of the bidding

documents may notify the procuring agency in writing at the procuring agency‟s

address indicated in the Invitation for Bids/NIT. Procuring agency will respond to any

request for clarification provided they are received at least five calendar days prior to

the date of opening of bid.

Provided that any clarification in response to query by any bidder; shall be

communicated to all parties who have obtained bidding documents.

IB.9 Addendum/Modification of Bidding Documents:

9.1 At any time prior to the deadline for submission of bids, the procuring agency may,

for any reason, whether at his own initiative or in response to a clarification requested

by a interested bidder, modify the bidding documents by issuing addendum.

9.2 Any addendum thus issued shall be part of the bidding documents pursuant to sub-

clause IB 7.1 hereof and shall be communicated in writing to all bidders. Interested

bidders shall acknowledge receipt of each addendum in writing to the procuring

agency.

9.3 To afford bidders reasonable time in which to take an addendum into account in

(9)

preparing their bids, the procuring agency may extend the deadline for submission of

bids in accordance with IB.20

C. PREPARATION OF BIDS

IB.10 Language of Bid

10.1 The bid and all correspondence and documents related to the bid exchanged by a

bidder and the procuring agency shall be in the language stipulated in the bidding data

and Special Conditions of the Contract. Supporting documents and printed literature

furnished by the bidders may be in any other language provided the same are

accompanied by an accurate translation of the relevant parts in the bid language, in

which case, for purposes of evaluation of the bid, the translation in bid language shall

prevail.

IB.11 Documents Accompanying the Bid

11.1 Each bidder shall:

(a)

(b)

(c)

submit a written authorization on the letterhead of the bidding firm,

authorizing the signatory of the bid to act for and on behalf of the bidder;

update the information indicated and listed in the bidding data and previously

submitted with the application for prequalification, and continue to meet the

minimum criteria set out in the prequalification documents, which as a

minimum, would include the following :

(i) Evidence of access to financial resources along with average annual

construction turnover;

(ii) Financial predictions for the current year and the following two years,

including the effect of known commitments;

(iii)

(iv)

(v)

And

Work commitments since prequalification;

Current litigation information; and

Availability of critical equipment.

furnish a technical proposal taking into account the various Appendices to Bid

specially the following:

Appendix-E to Bid Proposed Construction Schedule

Appendix-F to Bid Method of Performing the Work

Appendix-G to Bid List of Major Equipment

Appendix-K to Bid Organization Chart for Supervisory Staff

and other pertinent information such as mobilization programme etc;

11.2 Bids submitted by a joint venture of two (2) or more firms shall comply with the

following requirements:

(a) one of the joint venture partners shall be nominated as being in charge; and

(10)

this authorization shall be evidenced by submitting a power of attorney signed

by legally authorized signatories of all the joint venture partners;

(b) the bid, and in case of a successful bid, the Form of Contract Agreement shall

be signed by the authorized partner so as to be legally binding on all partners;

(c) the partner-in-charge shall always be duly authorized to deal with the

procuring agency regarding all matters related with and/or incidental to the

execution of works as per the terms and Conditions of Contract and in this

regard to incur any and all liabilities, receive instructions, give binding

undertakings and receive payments on behalf of the joint venture;

(d) all partners of the joint venture shall at all times and under all circumstances

be liable jointly and severally for the execution of the contract in accordance

with the contract terms and a statement to this effect shall be included in the

authorization mentioned under Sub-Para (a) above as well as in the Form of

Bid and in the Form of Contract Agreement (in case of a successful bid);

(e) a copy of the agreement entered into by the joint venture partners shall be

submitted with the bid stating the conditions under which it will function, its

period of duration, the persons authorized to represent and obligate it and

which persons will be directly responsible for due performance of the contract

and can give valid receipts on behalf of the joint venture, the proportionate

participation of the several firms forming the joint venture, and any other

information necessary to permit a full appraisal of its functioning. No

amendments / modifications whatsoever in the joint venture agreement shall

be agreed to between the joint venture partners without prior written consent

of the procuring agency;

(f) submission of an alternative Letter of Intent to execute a Joint Venture

Agreement shall be mandatory.

11.3 Bidders shall also submit proposals of work methods and schedule, in sufficient detail

to demonstrate the adequacy of the bidders‟ proposals to meet the technical

specifications and the completion time referred to sub- clause IB 1.2 hereof.

IB.12 Bid Prices

12.1 Unless stated otherwise in the bidding documents, the contract shall be for the whole

of the works as described in IB 1.1 hereof, based on the unit rates or prices submitted

by the bidder or percentage quoted above or below on the rates of Composite

Schedule of Rates (CSR), as the case may be.

12.2 The bidders shall fill in rates and prices for all items of the works described in the Bill

of Quantities. Items against which no rate or price is entered by a bidder will not be

paid for by the procuring agency when executed and shall be deemed to be covered by

rates and prices for other items in the Bill of Quantities. In case of Composite

Schedule of Rates, if the bidder fails to mention the percentage above or below, it

shall be deemed to be at par with the rates of Composite Schedule of Rates.

12.3 The bid price submitted by the contractor shall include all rates and prices including

(11)

the taxes. All duties, taxes and other levies payable by the contractor under the

contract, or for any other cause during the currency of the execution of the work or

otherwise specified in the contract as on the date seven days prior to the deadline for

submission of bids.

Additional / reduced duties, taxes and levies due to subsequent additions or changes in

legislation shall be reimbursed / deducted as per Sub-Clause 13.7 of the General

Conditions of Contract Part-I.

12.4 The rates and prices quoted by the bidders are subject to adjustment during the

performance of the contract in accordance with the provisions of Clause 13.7of GCC.

The bidders shall furnish the prescribed information for the price adjustment formulae

in Appendix-C to Bid, and shall submit with their bids such other supporting

information as required under the said Clause. Adjustment in prices quoted by bidders

shall be allowed as per Sub-Para 4(ii) of Section C of Instructions to bidders and

bidding data.

IB.13 Currencies of Bid and Payment

13.1 The unit rates and the prices shall be quoted by the bidder entirely in Pak rupees. A

bidder expecting to incur expenditures in other currencies for inputs to the works

supplied from outside the procuring agency‟s country (referred to as the “Foreign

Currency Requirements”) shall indicate the same in Appendix-B to Bid. The

proportion of the bid price (excluding Provisional Sums) needed by him for the

payment of such Foreign Currency Requirements either (i) entirely in the currency of

the bidder‟s home country or, (ii) at the bidder‟s option, entirely in Pak rupees

provided always that a bidder expecting to incur expenditures in a currency or

currencies other than those stated in (i) and (ii) above for a portion of the foreign

currency requirements, and wishing to be paid accordingly, shall indicate the

respective portions in the bid.

13.2 The rates of exchange to be used by the bidder for currency conversion shall be the

selling rates published and authorized by the State Bank of Pakistan prevailing on the

date, 07 (seven) days prior to the deadline for submission of bids. For the purpose of

payments, the exchange rates used in bid preparation shall apply for the duration of

the contract.

IB.14 Bid Validity

14.1 Bids shall remain valid for the period stipulated in the bidding data from the date of

opening of bid specified in clause IB.23.

14.2 In exceptional circumstances, prior to expiry of the original, the procuring agency

may request the bidders to extend the period of validity for a specified additional

period, which shall not be for more than one third of the original period of bid

validity. The request and the responses thereto, shall be made in writing. A bidder

may refuse the request without the forfeiture of the bid security. In case, a bidder

agreed to the request, shall not be required or permitted to modify the bid, but will be

required to extend the validity of the bid security for the period of the extension, and

in compliance with Clause IB.15 in all respects.

(12)

IB.15 Bid Security

15.1 Each bidder shall furnish, as part of the bid, a bid security in the amount stipulated in

the bidding data in Pak Rupees or an equivalent amount in a freely convertible

currency.

15.2 The bid security shall be at the option of the bidder, in the form of deposit at call, Pay

order or a bank guarantee issued by a Scheduled Bank in Pakistan or from a foreign

bank duly counter guaranteed by a Scheduled Bank in Pakistan in favour of the

procuring agency, which should commensurate with the bid validity period. The bank

guarantee for bid security shall be acceptable in the manner as provided at Annexure

BS-1

15.3 Any bid not accompanied by an acceptable bid security shall be rejected by the

procuring agency as non-responsive.

15.4 Bid security shall be released to the unsuccessful bidders once the contract has been

signed with the successful bidder or the validity period has expired.

15.5 The bid security of the successful bidder shall be returned when the bidder has

furnished the required Performance Security and signed the Contract Agreement.

15.6 The bid security may be forfeited:

(a) if the bidder withdraws his bid except as provided in sub- clause IB 22.1;

(b) if the bidder does not accept the correction of his bid price pursuant to sub-

clause IB 27.2 hereof; or

(c) In the case of successful bidder, if he fails within the specified time limit to:

(i) furnish the required Performance Security; or

(ii) sign the Contract Agreement.

IB.16 Alternate Proposals/Bids

16.1 Each bidder shall submit only one bid either by himself, or as a member of a joint

venture, until and unless they have been requested or permitted for alternative bid,

then he has to purchase separate bidding documents and alternate bid shall be treated

as separate bid.

16.2 Alternate proposals are allowed only for procurement of works where technical

complexity is involved and more than one designs or technical solutions are being

offered. Two stage two envelope bidding procedure will be appropriate when alternate

proposal is required.

16.3 Alternate bid(s) shall contain (a) relevant design calculations; (b) technical

specifications; (c) proposed construction methodology; and (d) any other relevant

details / conditions, provided that the total sum entered on the Form of Bid shall be

(13)

that which represents complete compliance with the bidding documents.

IB.17 Pre-Bid Meeting

17.1 Procuring agency may, on his own motion or at the request of any bidder, hold a pre-

bid meeting to clarify issues and to answer any questions on matters related to the

bidding documents. The date, time and venue of pre-bid meeting, if convened, shall

be communicated to all bidders. All bidders or their authorized representatives shall

be invited to attend such a pre-bid meeting at their own expense.

17.2 The bidders are requested to submit questions, if any, in writing so as to reach the

Procuring agency not later than seven (7) days before the proposed pre-bid meeting.

17.3 Minutes of the pre-bid meeting, including the text of the questions raised and the

replies given, will be transmitted without delay to all bidders. Any modification of the

bidding documents listed in sub- clause IB 7.1 hereof, which may become necessary

as a result of the pre-bid meeting shall be made by the procuring agency exclusively

through the issue of an Addendum pursuant to Clause IB.9 and not through the

minutes of the pre-bid meeting.

17.4 Absence at the pre-bid meeting will not be a cause for disqualification of a bidder.

IB.18 Format and Signing of Bid

18.1 Bidders are particularly directed that the amount entered on the Form of Bid shall be

for performing the contract strictly in accordance with the bidding documents.

18.2 All appendices to bid are to be properly completed and signed.

18.3 Alteration is not to be made neither in the form of bid nor in the Appendices thereto

except in filling up the blanks as directed. If any such alterations be made or if these

instructions be not fully complied with, the bid may be rejected.

18.4 Each bidder shall prepare by filling out the forms without alterations and shall provide

an original copy along with photocopies as per the requirement of the procuring

agency specified in the bidding data. The original as well as copies of the document

shall be clearly marked as “ORIGINAL” and „COPY”, as the case may be. If there is

any discrepancy between original and copy (ies) then the original shall prevail.

18.5 The original and all copies of the bid shall be typed or written in indelible ink (in the

case of copies, Photostats are also acceptable) and shall be signed by a person(s) duly

authorized to sign on behalf of the bidder pursuant to sub- clause IB 11.1(a) hereof.

All pages of the bid shall be initialed and stamped by the person(s) signing the bid.

18.6 The bid shall contain no alterations, omissions or additions, except to comply with

instructions issued by the procuring agency, or as are necessary to correct errors made

by the bidder. Such corrections shall be initialed by the person(s) signing the bid.

18.7 Bidders shall indicate in the space provided in the Form of Bid their full and proper

(14)

postal addresses at which notices may be legally served on them and to which all

correspondence in connection with their bids and the contract is to be sent.

18.8 Bidders should retain a copy of the bidding documents as their file copy.

D. SUBMISSION OF BIDS

IB.19 Sealing and Marking of Bids

19.1 Each bidder shall submit his bid as under:

(a) ORIGINAL and _____COPIES of the bid shall be separately sealed and put in

separate envelopes and marked as such.

(b) The envelopes containing the ORIGINAL and COPIES shall be put in one

sealed envelope and addressed as given in sub – clause IB 19.2 hereof.

19.2 The inner and outer envelopes shall:

(a) be addressed to the procuring agency at the address provided in the bidding

data;

(b) bear the name and identification number of the contract as defined in the

bidding data; and

(c) provide a warning not to open before the time and date for bid opening, as

specified in the bidding data.

19.3 In addition to the identification required in sub- clause IB 19.2 hereof, the inner

envelope shall indicate the name and postal address of the bidder to enable the bid to

be returned unopened in case it is declared “late” pursuant to Clause IB.21

19.4 If the outer envelope is not sealed and marked as above, the procuring agency will

assume no responsibility for the misplacement or premature opening of the Bid.

IB.20 Deadline for Submission of Bids

20.1 (a) Bids must be received by the procuring agency at the address specified not

later than the time and date stipulated in the bidding data,

(b) Bids with charges payable will not be accepted, nor will arrangements be

undertaken to collect the bids from any delivery point other than that specified

above. Bidders shall bear all expenses incurred in the preparation and delivery

of bids. No claims shall be entertained for refund of such expenses,

(c) Where delivery of a bid is by mail and the bidder wishes to receive an

acknowledgment of receipt of such bid, he shall make a request for such

acknowledgment in a separate letter attached to but not included in the sealed

bid package,

(15)

(d) Upon request, acknowledgment of receipt of bids will be provided to those

making delivery in person or by messenger.

20.2 The Procuring Agency may, at its discretion, extend the deadline for submission of

bids by issuing an amendment in accordance with IB 09. In such case, all rights and

obligations of the procuring agency and the bidders shall remain the same as

mentioned in the original deadline.

IB.21 Late Bids

(a) any bid received by the procuring agency after the deadline for submission of

bids prescribed in to clause IB 20 shall be returned unopened to such bidder.

(b) delays in the mail, person in transit, or delivery of a bid to the wrong office

shall not be accepted as an excuse for failure to deliver a bid at the proper

place and time. It shall be the bidder‟s responsibility to submit the bid in time.

IB.22 Modification, Substitution and Withdrawal of Bids

22.1 Any bidder may modify, substitute or withdraw his bid after bid submission provided

that the modification, substitution or written notice of withdrawal is received by the

procuring agency prior to the deadline for submission of bids.

22.2 The modification, substitution, or notice for withdrawal of any bid shall be prepared,

sealed, marked and delivered in accordance with the provisions of Clause IB.19 with

the outer and inner envelopes additionally marked “MODIFICATION”,

“SUBSTITUTION” or “WITHDRAWAL” as appropriate.

22.3 No bid may be modified by a bidder after the deadline for submission of bids except

in accordance with to sub - clauses IB 22.1 and IB 27.2.

22.4 Withdrawal of a bid during the interval between the deadlines for submission of bids

and the expiration of the period of bid validity specified in the Form of Bid may result

in forfeiture of the bid security in pursuance to clause IB 15.

E. BID OPENING AND EVALUATION.

IB.23 Bid Opening

23.1 Procuring agency will open the bids, including withdrawals, substitution and

modifications made pursuant to Clause IB.22, in the presence of bidders‟

representatives who choose to attend, at the time, date and location stipulated in the

bidding data. The bidders or their representatives who are in attendance shall sign an

attendance sheet.

23.2 Envelopes marked “MODIFICATION”, “SUBSTITUTION” or “WITHDRAWAL”

shall be opened and read out first. Bids for which an acceptable notice of withdrawal

has been submitted pursuant to clause IB.22 shall not be opened.

23.3 Procuring agency shall read aloud the name of the bidder, total bid price and price of

(16)

any Alternate Proposal(s), if any, discounts, bid modifications, substitution and

withdrawals, the presence or absence of bid security, and such other details as the

procuring agency may consider appropriate, and total amount of each bid, and of any

alternative bids if they have been requested or permitted, shall be read aloud and

recorded when opened.

23.4 Procuring Agency shall prepare minutes of the bid opening, including the information

disclosed to those present in accordance with the sub-clause IB.23.3.

IB.24 Process to be Confidential. (SPP Rule 53)

24.1 Information relating to the examination, clarification, evaluation and comparison of

bid and recommendations for the award of a contract shall not be disclosed to bidders

or any other person not officially concerned with such process before the

announcement of bid evaluation report in accordance with the requirements of Rule

45, which states that Procuring agencies shall announce the results of bid evaluation

in the form of a report giving reasons for acceptance or rejection of bids. The report

shall be hoisted on website of authority and that of procuring agency if it website

exists and intimated to all bidders at least seven (7) days prior to the award of contract

The announcement to all bidders will include table(s) comprising read out prices,

discounted prices, price adjustments made, final evaluated prices and

recommendations against all the bids evaluated. Any effort by a bidder to influence

the procuring agency‟s processing of bids or award decisions may result in the

rejection of such bidder‟s bid. Whereas, any bidder feeling aggrieved, may lodge a

written complaint as per Rule 31; however mere fact of lodging a complaint shall not

warrant suspension of the procurement process.

IB.25 Clarification of Bid (SPP Rule 43)

25.1 To assist in the examination, evaluation and comparison of bids, the procuring agency

may, at its discretion, ask any bidder for clarification of the bid, including breakdowns

of unit rates. The request for clarification and the response shall be in writing but no

change in the price or substance of the bid shall be sought, offered or permitted except

as required to confirm the correction of arithmetic errors discovered by the procuring

agency in the evaluation of the bids in accordance with clause IB 28.

IB.26 Examination of Bids and Determination of Responsiveness

26.1 Prior to the detailed evaluation of bids, the procuring agency will determine whether

the bidder fulfills all codal requirements of eligibility criteria given in the tender

notice such as registration with tax authorities, registration with PEC (where

applicable), turnover statement, experience statement, and any other condition

mentioned in the NIT and bidding document. If the bidder does not fulfill any of these

conditions, it shall not be evaluated further.

26.2 Once found to be fulfilling the eligibility criteria, as mentioned in sub- clause 26.1,

the bids of eligible bidders will be evaluated for technical responsiveness as per

specification and criteria given in the bidding documents. Technical and financial

evaluations may be carried out in accordance with single stage-single one envelope,

single stage-two envelopes, two stage or two stage-two envelopes bidding procedures,

(17)

depending on the selection procedure adopted by the procuring agency.

26.3 A bid will be considered technically responsive if it (i) has been properly signed; (ii)

is accompanied by the required bid security; and (iii) conforms to all the terms,

conditions and specifications of the bidding documents, without material deviation or

reservation. A material deviation or reservation is one (i) which affect in any

substantial way the scope, quality or performance of the works; (ii) which limits in

any substantial way, inconsistent with the bidding documents, the procuring agency‟s

rights or the bidder‟s obligations under the contract; or (iii) adoption/rectification

whereof would affect unfairly the competitive position of other bidders presenting

substantially responsive bids.

26.4 If a bid has major deviations to the commercial requirements and technical

specifications will be considered technically non responsive. As a general rule, major

deviations are those that if accepted, would not fulfill the purposes for which the bid

is requested, or would prevent a fair comparison or affect the ranking of the bids that

are compliant with the bidding documents.

(A). Major (material) Deviations include:-

(i) has been not properly signed;

(ii) is not accompanied by the bid security of required amount and manner;

(iii) stipulating price adjustment when fixed price bids were called for;

(iv) failing to respond to specifications;

(v) failing to comply with Mile-stones/Critical dates provided in Bidding

Documents;

(vi) sub-contracting contrary to the Conditions of Contract specified in Bidding

Documents;

(vii) refusing to bear important responsibilities and liabilities allocated in the

Bidding Documents, such as performance guarantees and insurance coverage;

(viii) taking exception to critical provisions such as applicable law, taxes and duties

and dispute resolution procedures;

(ix) a material deviation or reservation is one :

(a) which affect in any substantial way the scope, quality or performance of

the works;

(b) adoption/rectification whereof would affect unfairly the competitive

position of other bidders presenting substantially responsive bids.

(B) Minor Deviations

Bids that offer deviations acceptable to the Procuring Agency and

which can be assigned a monetary value may be considered substantially

responsive at least as to the issue of fairness. This value would however be added

as an adjustment for evaluation purposes only during the detailed evaluation

process.

26.5 If a bid is not substantially responsive, it will be rejected by the procuring agency, and

may not subsequently be made responsive by correction or withdrawal of the non-

conforming deviation or reservation.

(18)

IB.27 Correction of Errors before Financial Evaluation

27.1 Bids determined to be substantially responsive will be checked by the procuring

agency for any arithmetic errors. Errors will be corrected by the procuring agency as

follows:

(a) where there is a discrepancy between the amounts in figures and in words, the

amount in words will govern; and

(b) where there is a discrepancy between the unit rate and the line item total

resulting from multiplying the unit rate by the quantity, the unit rate as quoted

will govern, unless in the opinion of the procuring agency there is an

obviously gross misplacement of the decimal point in the unit rate, in which

case the line item total as quoted will govern and the unit rate will be

corrected.

27.2 The amount stated in the Form of Bid will be adjusted by the procuring agency in

accordance with the above procedure for the correction of errors and with the

concurrence of the bidders. The amount thus corrected shall be considered as binding

upon the bidder. If the bidder does not accept the corrected bid price, his bid will be

rejected, and the bid security shall be forfeited in accordance with sub- clause IB

15.6(b) hereof.

IB.28 Financial Evaluation and Comparison of Bids

28.1 The procuring agency will evaluate and compare only the Bids determined to be

substantially responsive in accordance with clause IB 26.

28.2 In evaluating the Bids, the procuring agency will determine for each bid the evaluated

bid price by adjusting the bid price as follows:

(a) making any correction for errors pursuant to clause IB 27;

(b) excluding provisional sums (if any), for contingencies in the Summary Bill of

Quantities, but including competitively priced Day work; and

(c) making an appropriate adjustment for any other acceptable variation or

deviation.

28.3 The estimated effect of the price adjustment provisions of the conditions of contract,

applied over the period of execution of the contract, shall not be taken into account in

bid evaluation.

28.4 If the bid of the successful bidder is seriously unbalanced in relation to the procuring

agency‟s estimate of the cost of work to be performed under the contract, the

procuring agency may require the bidder to produce detailed price analyses for any or

all items of the Bill of Quantities to demonstrate the internal consistency of those

prices with the construction methods and schedule proposed. After evaluation of the

price analyses, the procuring agency may require that the amount of the Performance

Security set forth in clause IB.32 be increased at the expense of the successful bidder

to a level sufficient to protect the procuring agency against financial loss in the event

of default of the successful bidder under the contract.

(19)

28.5 Bidders may be excluded if involved in “Corrupt and Fraudulent Practices”

means either one or any combination of the practices given below SPP Rule2(q);

(i) “Coercive Practice” means any impairing or harming, or threatening to impair or

harm, directly or indirectly, any party or the property of the party to influence the

actions of a party to achieve a wrongful gain or to cause a wrongful loss to another

party;

(ii) “Collusive Practice” means any arrangement between two or more parties to the

procurement process or contract execution, designed to achieve with or without

the knowledge of the procuring agency to establish prices at artificial,

noncompetitive levels for any wrongful gain;

(iii) “Corrupt Practice” means the offering, giving, receiving or soliciting, directly

or indirectly, of anything of value to influence the acts of another party for

wrongful gain;

(iv) “Fraudulent Practice” means any act or omission, including a

misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a

party to obtain a financial or other benefit or to avoid an obligation;

(v) “Obstructive Practice” means harming or threatening to harm, directly or

indirectly, persons or their property to influence their participation in a

procurement process, or affect the execution of a contract or deliberately

destroying, falsifying, altering or concealing of evidence material to the

investigation or making false statements before investigators in order to materially

impede an investigation into allegations of a corrupt, fraudulent, coercive or

collusive practice; or threatening, harassing or intimidating any party to prevent it

from disclosing its knowledge of matters relevant to the investigation or from

pursuing the investigation, or acts intended to materially impede the exercise of

inspection and audit rights provided for under the Rules.

28.6 Evaluation Report (SPP Rule 45)

After the completion of evaluation process, as described in clauses IB 27 and IB 28,

the procuring agency shall announce the results of bid evaluation in the form of report

(available on the website of the authority) giving reasons for acceptance and rejection

of bid. The report shall be hoisted on website of the authority and that of procuring

agencies if its website exists and intimated to all bidders at least seven (7) days prior

to the award of contract.

F. AWARD OF CONTRACT

IB.29 Award (SPP Rule 49)

29.1 Subject to clauses IB 30 and IB 34 and provision of the rule: The procuring agency

shall award the contract to the bidder whose bid has been determined to be

substantially responsive to the bidding documents, and who has offered the lowest

evaluated bid, but not necessarily the lowest submitted price, within the original or

extended period of bid validity. Provided that such bidder has been determined to be

eligible in accordance with the provisions of clause IB 03 and qualify pursuant to sub-

clause IB 29.2.

(20)

29.2 Procuring agency, at any stage of the bid evaluation, having credible reasons for or

having prima facie evidence of any deficiency(ies) in contractor‟s capacities, may

require the contractor to provide information concerning their professional, technical,

financial, legal or managerial competence whether already pre-qualified or not for the

said project.

Provided, that such qualification shall only be laid down after recording reasons

thereof, in writing. They shall form part of the records of that bid evaluation report.

IB.30 Procuring Agency’s Right to reject all Bids or Annul/Cancellation the Bidding

Process (SPP Rule 25)

Notwithstanding clause IB 29 and provision of the rule: (1) A procuring agency

reserves may cancel the bidding process at any time prior to the acceptance of a bid or

proposal; (2) The procuring agency shall incur no liability towards bidders solely by

virtue of its invoking sub –rule (1); (3) Intimation of the cancellation of bidding

process shall be given promptly to all bidders and bid security shall be returned along

with such intimation; (4) The procuring agency shall, upon request by any of the

bidders, communicate to such bidder, grounds for cancellation of the bidding process,

but is not required to justify such grounds.

IB.31. Notification/Publication of the Award of Contract (SPP Rule 25).

31.1 Prior to expiry of the period of bid validity, including extension, prescribed by the

procuring agency, the procuring agency shall notify the successful bidder in writing

(“Letter of Acceptance”) that his bid has been accepted. This letter shall mention the

sum which the procuring agency will pay to the contractor in consideration of the

execution and completion of the works by the contractor as prescribed by the contract

(hereinafter and in the conditions of contract called the “Contract Price”).

31.2 No negotiation with the bidder having evaluated as lowest responsive or any other

bidder shall be permitted, however, procuring agency may hold meetings to clarify

any item in the bid evaluation report.

31.3 The notification of award and its acceptance by the bidder will constitute the

formation of the contract, binding the procuring agency and the bidder till signing of

the formal Contract Agreement.

31.4 Upon furnishing by the successful bidder of a Performance Security and signing of

the contract, the procuring agency will promptly notify the name of the successful

bidder to all bidders and return their bid securities accordingly.

31.5 Within seven days of the award of contract, procuring agency shall publish on the

website of the Authority and on its own website, if such a website exists, the results of

the bidding process, identify the bid through procurement identifying numbers, and

the following information:

(21)

(1) Evaluation Report;

(2) Form of Contract and letter of Award;

(3) Bill of Quantities or Schedule of Requirement.

31.6 Debriefing (SPP Rule 51).

(a) A bidder may ask the procuring agency for reasons for non acceptance of his

bid and may request for a debriefing meeting and procuring agency shall give

him the reasons for such non acceptance, either in writing or by holding a

debriefing meeting with such a bidder.

(b) The requesting bidder shall bear all the costs of attending such a debriefing.

IB.32 Performance Security (SPP Rule 39)

32.1 The successful bidder shall furnish to the procuring agency a Performance Security in

the form of pay order or demand draft or bank guarantee, and the amount stipulated in

the bidding data and the Conditions of Contract within a period of 28 days after the

receipt of Letter of Acceptance.

32.2 Failure of the successful bidder to comply with the requirements of Sub-clause

IB.32.1 or clauses IB 33 or IB 35 shall constitute sufficient grounds for the annulment

of the award and forfeiture of the bid security.

32.3 Validity of performance security shall extend at least ninety says beyond the date of

completion of contract, or as mentioned in the bidding data to cover defects liability

period or maintenance period subject to final acceptance by the procuring agency.

.

IB.33 Signing of Contract Agreement (SPP Rule 39)

33.1 Within 14 days from the date of furnishing of acceptable Performance Security under

the Conditions of Contract, the procuring agency will send the successful bidder the

Contract Agreement in the form provided in the bidding documents, incorporating all

agreements between the parties.

33.2 The formal Agreement between the procuring agency and the successful bidder shall

be executed within 14 days of the receipt of the Contract Agreement by the successful

bidder from the procuring agency.

33.3 A procurement contract shall come into force when the procuring agency requires signs

contract, the date on which the signatures of both the procuring agency and the

successful bidder are affixed to the written contract. Such affixing of signatures shall

take place within the time prescribed in the bidding documents.

Provided that the procuring agency may reduce the maximum time limit for signing of

contract, as and when required, and shall be mentioned in the bidding documents.

33.4 Stamp Duty.

The formal Agreement between the Procuring Agency and the successful bidder shall

be duly stamped at rate of ----% of bid price (updated from time to time) stated in

Letter of Acceptance

(22)

IB.34 General Performance of the Bidders

Procuring agency may in case of consistent poor performance of the contractor and

his failure to remedy the underperforming contract may take such action as may be

deemed appropriate under the circumstances of the case including the rescinding the

contract and/or black listing of such contractor and debarring him from participation

in future bidding process.

IB.35 Integrity Pact (SPP Rule 89)

The bidder shall sign and stamp the Integrity Pact provided at Appendix-L to the

bidding documents for all Provincial/Local Government procurement contracts

exceeding Rupees ten million. Failure to provide such Integrity Pact shall make the

bidder non-responsive.

IB.36 Instructions not Part of Contract

Bids shall be prepared and submitted in accordance with these Instructions which are

provided to assist bidders in preparing their bids, and do not constitute part of the

bid or the Contract Documents.

IB.37 Arbitration (SPP Rule 34)

Any dispute that is not amicably resolved shall be finally settled, unless otherwise

specified in the Contract, under the Arbitration Act 1940 updated from time to time

and would be held anywhere in the Province of Sindh at the discretion of procuring

agency.

(23)

BIDDING

DATA

(24)

NOTES ON BIDDING DATA

This Section is intended to assist the procuring agency in providing the specific information

in relation to corresponding clauses in Instructions to Bidders and should be prepared to suit

each individual contract.

The procuring agency should provide in the bidding data information and requirements

specific to the circumstances of the procuring agency, the processing of the bid, the

applicable rules regarding bid price and currency, and the bid evaluation criteria that will

apply to the bids. In preparing this section, the following aspects should be checked:

(1) Information that specifies and complements the provisions of section; Instruction to

Bidders must be incorporated.

(2) Amendments and/or supplements, if any, to the provisions of Instructions to Bidders,

necessitated by the circumstances of each individual contract, can be introduced only

in this section since Instructions to Bidders will remain unchanged.

(25)

Contact/Bidding Data

(This section should be filled in by the procuring agency before issuance of the bidding

documents.) The following specific data for the works to be tendered shall complement,

amend, or supplement the provisions in the Instructions to Bidders. Wherever there is a

conflict, the provisions herein shall prevail over those in the Instructions to Bidders.

[Instructions are provided, as needed, in italics.]

Instructions to Bidders

Clause Reference

1.1 Name and address of the procuring agency:

1.2 Name of the Project and Summary of the works:

[Insert brief summary, including relationship to other contracts under the Project. If

the works are to be tendered in separate contracts, describe all the contracts.]

2.1 Name of the Borrower/Source of Financing/Funding Agency/Funding Source;

[Insert the ADP No: (in case of PSDP) / name of Borrower and statement of

relationship with the procuring agency, if different from the Borrower. This insertion

should correspond to the information provided in the Invitation for Bids.]

2.1 Amount and Type of Financing/Scheme Cost and Allocated Funds.

8.1 Time limit for clarification:

[Minimum number of days to seek clarification by the interested bidder may be

inserted as no later than 5 working days prior to last date of submission.]

10.1 Bid language:

[The same language in which the bidding documents are written in English, should be

used in National/ International Competitive Bidding.]

11.1 (a) Prequalification Information to be updated (where applicable):

[Indicate what items of information submitted with application for prequalification is

to be updated. It may include but not limited to (i) Evidence of access to financial

resources,(ii)latest status of financial resources commitment for two years (including

the current year), (iii) works awarded during the interim period,(iv) availability of

essential critical equipment, and(v) information about litigation presently in process.]

11.1 (b) Furnish and Technical Proposal (in case of two envelope method) or Company

Profile in single stage single envelope:

The bidder has to submit a technical proposal in sufficient detail to demonstrate the

adequacy of the bid in meeting requirements for timely completion of the works.

(26)

13.1 Bidders to quote entirely in Pak. rupees but specify the percentages of foreign

currency they require, if applicable.

14.1 Period of Bid Validity:

[Insert number of days after the deadline for bid opening. This period should be

realistic, allowing sufficient time to evaluate the Bids, bearing in mind the complexity

of works, and the time required for obtaining references, clarifications, clearances,

and approvals (including the Financing Agency's "No Objection" if it is a bilateral or

multilateral funding agency financed project) and for notification of the award.

Normally the validity period should not exceed 90 days for NCB and 120 days for

ICB.]

15.1 Amount of Bid Security:

[This amount should be the same as also quoted in the Invitation for Bids. To avoid

disclosure of bid price, a fixed sum should be specified, in preference to a percentage

of the bid price. The sum has to be within the limits of 5% of estimated cost. The

percentage should be lower in case of larger works and higher in case of smaller

works, but not less than 1% and not exceed the limit of 5%.]

17.1 Venue, time, and date of the pre-Bid meeting:

[Insert address of venue, or indicate that the meeting will not take place. The meeting

should take place not later than 7days in case of NCB and no later than 15 days in

case of ICB before the deadline for bid submission. It should take place concurrently

with the site visit, if any (see Sub-Clause IB-6).]

18.4 Number of copies of the bid to be completed and returned:

[Usually one original and ..... copies (number to be specified by the procuring

agency)]

19.2 (a) Procuring Agency's address for the purpose of bid submission:

[Should match the receiving address provided in the Invitation for Bids.]

(b) Name and Identification Number of the Contract:

20.1 (a) Deadline for submission of bids:

[The time and date should be the same as that given in the Invitation for Bids unless

subsequently amended pursuant to IB.20.2.]

(b) Venue, time, and date of bid opening:

[Date should be the same as that given for the deadline for submission of Bids [IB.20]

but time for opening of bids shall be at least thirty minutes after the time for the

deadline for submission of bids, but not later than one hour].

32.1 Standard form and amount of Performance Security acceptable to the procuring

agency:

(27)

[Select the kind of Performance Security (bank guarantee, call deposit, pay order),

and indicate the amount/percentage. A bank guarantee has to be unconditional as

given in the sample form given with the bidding document. An amount not more than

10 percent of the contract price is commonly specified for bank guarantees. This

percentage should match with that stipulated in Appendix-A to Bid.]

32.3 Stamp duty

________% will be paid by successful bidder as stamp duty.

[% will depend upon the rules]

(28)

FORM OF BID

AND

APPENDICES TO BID

(29)

FB-1

FORM OF BID

Bid Reference No. ________________

(Name of Contract/Work)

To:

_______________________________

_______________________________

_______________________________

1. Having examined the bidding documents including Instructions to Bidders, Bidding

Data, and Conditions of Contract, Specifications, Drawings and Bill of Quantities and

Addenda Nos. _________________________________ for the execution of the

above-named work, we/I, the undersigned, offer to execute and complete the work

and remedy any defects therein in conformity with the Conditions of Contract,

Specifications, Drawings, Bill of Quantities and Addenda for the sum of

Rs. _______________________________________________________ (Rupees

__________________________________________________________) or such

other sum as may be ascertained in accordance with the said conditions.

2. We/I understand that all the Appendices attached hereto form part of this bid.

3. As security for due performance of the undertakings and obligations of this bid, we/I

submit herewith a bid security in the amount of Rupees ________________

(Rs. ______________________) drawn in your favour or made payable to procuring

agency and valid for a period of ___________days beginning from the date, bid is

opened.

4. We/I undertake, if our bid is accepted, to commence the works and to complete the

whole of the works comprised in the contract within the time stated in Appendix-A to

Bid.

5. We/I agree to abide by this bid for the period of ______ days from the date fixed for

opening the same and it shall remain binding upon us and may be accepted at any

time before the expiration of that period.

6. Unless and until a formal Agreement is prepared and executed, this bid, together with

your written acceptance thereof, shall constitute a binding contract between us.

7. We do hereby declare that the bid is made without any collusion, comparison of

figures or arrangement with any other bidder for the works.

We understand that you are not bound to accept the lowest or any bid you may receive.

9. We undertake, if our/my bid is accepted, to execute the Performance Security referred to in

Clause 10 of Conditions of Contract for the due performance of the Contract.

10. We confirm, if our bid is accepted, that all partners of the joint venture shall be liable

jointly and severally for the execution of the Contract and the composition or the constitution

(30)

of the joint venture shall not be altered without the prior consent of the procuring agency.

(Please delete this in case of Bid form a single bidder)

in the capacity of _______duly authorized to sign Bids for and on behalf of

Dated this ___________day of________________20______

Signature: ________________________

_____________________________________________________

(Name of Bidder in Block Capitals)

(Seal)

Address:___________________________________________________________

__________________________________________________________________

__________________________________________________________________

Witness:

Signature: _____________________________

Name: ________________________________

Address: __________________________________________________________

____________________________________________________________

Occupation:________________________________________________________

.

(31)

Up to 2% of the contract price stated

1.

2.

3.

4.

5.

6.

7.

8.

9.

10.

11.

12.

13.

Appendix-A to Bid

SPECIAL STIPULATIONS

Clause

Conditions of Contract

Engineer representing Consulting Firm hired

by the procuring agency to issue variation in

case of emergency.

Amount of Performance Security

Time for Furnishing Programme

Minimum amount of Third Party Insurance

Time for Commencement

Time for Completion (works & sections)

3.1

4.2

8.3

18.3

8.1

8.2 &

10.2

8.7

11.1

14.2

14.2

14.2

14.7

14.2

(32)

in the Letter of Acceptance.

Up to 10% of contract price. Total

amount including performance

security and retention money deducted

from bills should not exceed 10% of

contract price stated in the Letter of

Acceptance.

Within 42 days from the date of

receipt of Letter of Acceptance.

Rs. _________ per occurrence with

number of occurrences unlimited.

Within 14 days from the date of

receipt of Engineer‟s Notice to

Commence, this shall be issued within

fourteen (14) days after signing of

Contract Agreement.

_______days from the date of receipt

of Engineer‟s Notice to Commence.

---------Damages per day (are to

be mentioned) but total amount

will not be more than 10% of

contract Price.

_________days from the effective

date of Taking Over Certificate.

10 % of the amount of

Interim/Running Payment Certificate.

5 % of Contract Price stated in the

Letter of Acceptance.

Rs. __________________

30 days in case of local currency or 42

days in case of foreign funded

projects.

10% of Contract Price stated in the

Letter of Acceptance.

Amount of Liquidity

Damages/Penalties

Defects Liability Period

Damages/Delay

Percentage of Retention Money

Limit of Retention Money

Minimum amount

Payment Certificates

of Interim/Running

Time of Payment from delivery of Engineer‟s

Interim/Running Payment Certificate to the

procuring agency.

Mobilization Advance.

BB-1

Appendix-B to Bid

FOREIGN CURRENCY REQUIREMENTS

1. The bidder may indicate herein below his requirements of foreign currency (if any),

with reference to various inputs to the works.

2. Foreign Currency Requirement as percentage of the bid price excluding Provisional

Sums _______%.

3. Table of Exchange Rates

Unit of Currency Equivalent in Pak. Rupees

Australian Dollar --------------------------

Euro --------------------------

Japanese Yen --------------------------

U.K. Pound --------------------------

U.S. Dollars --------------------------

--------------------------- --------------------------

--------------------------- --------------------------

(33)

Notes:

BC-1

Appendix-C to Bid

PRICE ADJUSTMENT UNDER CLAUSE 70/13.8

OF CONDITIONS OF CONTRACT

A. Weight ages or coefficients are used for price adjustment.

The source of indices and the weight ages or coefficients for use in the adjustment

formula under Clause 13.8 shall be as follows:

(To be filled by the procuring agency)

Cost

Element

Description Weight ages Applicable index

1 2 3 4

(i)

(ii)

(iii)

(iv)

(v)

(vi)

(vii)

(viii)

Fixed Portion

Local Labor

Cement – in bags

Reinforcing Steel

High Speed Diesel (HSD)

Bricks

Bitumen

Total

0.350

Government of Pakistan (GoP) Federal

Bureau of Statistics (FBS) Monthly

Statistical Bulletin.

“ “ “

“ “ “

“ “ “

“ “ “

“ “ “

1.000

1) Indices for “(ii)” to “(vii)” are taken from the Government of Pakistan Federal Bureau

of Statistics, Monthly Statistical Bulletin. The base cost indices or prices shall be

those applying 15 days prior to the latest day for submission of bids. Current indices

or prices shall be those applying 28 days prior to the last day of the billing period.

2) Any fluctuation in the indices or prices of materials other than those given above shall

not be subject to adjustment of the Contract Price.

3) Fixed portion shown here is for typical road project, procuring agency to determine

the weight age of Fixed Portion considering only those cost elements having cost

impact of seven (7) percent or more on his specific project.

(34)

Government of Pakistan (GoP)

B When Escalation is allowed on the materials only.

Price adjustment on following items shall be allowed:

Cost Element Description Base price Applicable index

1 2 3 4

(i) Cement – in bags

(ii) Reinforcing Steel

(iii) Bricks

(iv) Bitumen

Federal Bureau of Statistics

(FBS) Monthly Statistical

Bulletin. “ “

“ “ “

“ “ “

“ “ “

“ “ “

(35)

(v) Wood

item)

(Composite

Total five items.

Appendix-D to Bid

BILL OF QUANTITIES

A. Preamble

1. The Bill of Quantities shall be read in conjunction with the Conditions of Contract,

Specifications and Drawings.

2. The quantities given in the Bill of Quantities are estimated and provisional, and are

given to provide a common basis for bidding. The basis of payment will be the actual

quantities of work executed and measured by the Contractor and verified by the

Engineer and valued at the rates and prices entered in the priced Bill of Quantities,

where applicable, and otherwise at such rates and prices as the Engineer may fix as

per the Contract ( in case of item not mentioned in Bill of Quantities).

3. The rates and prices entered in the priced Bill of Quantities shall, except insofar as it

is otherwise provided under the contract include all costs of contractor‟s plant, labour,

supervision, materials, execution, insurance, profit, taxes and duties, together with all

general risks, liabilities and obligations set out or implied in the contract. Furthermore

all duties, taxes and other levies payable by the contractor under the contract, or for

any other cause, as on the date 14 days prior to deadline for submission of Bids in

case of ICB/NCB respectively, shall be included in the rates and prices and the total

bid price submitted by the bidder.

4. A rate or price shall be entered against each item in the priced Bill of Quantities,

whether quantities are stated or not. The cost of items against which the contractor

will have failed to enter a rate or price shall be deemed to be covered by other rates

and prices entered in the Bill of Quantities and shall not be paid separately.

5. The whole cost of complying with the provisions of the Contract shall be included in

the items provided in the priced Bill of Quantities, and where no items are provided,

the cost shall be deemed to be distributed among the rates and prices entered for the

related items of the works.

6. General directions and description of work and materials are not necessarily repeated

nor summarised in the Bill of Quantities. References to the relevant sections of the

bidding documents shall be made before entering prices against each item in the

priced Bill of Quantities.

7. Provisional sums included and so designated in the Bill of Quantities shall be

expended in whole or in part at the direction and discretion of the Engineer in

accordance with sub-clause 13.5 of Part I, General Conditions of Contract.

(36)

BD-1

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

B. Work Items. (Road /PHE Work)*

1. The Bill of Quantities contains the following Bills and Items:

Bill No. 1 - Earthworks

Bill No. 2 - Hard Crust and Surface Treatment

Bill No. 3 - Culverts and Bridges

Bill No. 4 - Subsurface Drains, Pipe Laying and Man holes

Bill No. 5 - Tube wells, Pump houses and Compound wall

Bill No. 6 - Miscellaneous Items

Day work Schedule

Summary Bill of Quantities

2. Bidders shall price the Bill of Quantities in Pakistani Rupees only.

*Procuring Agency can add and delete the Items as per its requirement.

(37)

BD-2

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)*

B. Work Items (Buildings)

1. The Bill of Quantities contains the following Bills and Items:

Bill No. 1 - Plinth and Foundation.

Bill No. 2 - Ground floor.

Bill No. 3 - First and Subsequent Floors.

Bill No. 4 - Internal Water Supply and Sanitary Fittings.

Bill No. 5 - Internal Electrification.

Bill No. 6 - Miscellaneous Items

Bill No. 7 - External Development

Day work Schedule

Summary Bill of Quantities

2. Bidders shall price the Bill of Quantities in Pakistani Rupees only.

* Procuring Agency can add and delete the Items as per its requirement

(38)

1 2 3 4 5 6

BD-3

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

Bill No. 1 Earthworks/Plinth and Foundation

Item Description Unit Quantity Rate Amount

Rupees in Rupees in

figures words

Rupees

101

102

103

104

105

106

Total for Bill No. 1

(Carried forward to Summary Page)

(39)

___________________

1 2 3 4 5 6

BD-4

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

Bill No. 2 Hard Crust and Surface Treatment /Ground Floor.

Item Description Unit Quantity Rate Amount

Rupees in Rupees in

figures words

Rupees

201

202

203

204

205

206

Total for Bill No. 2

(Carried forward to Summary Page)

(40)

__________________

1 2 3 4 5 6

BD-5

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

Bill No. 3 Culverts and Bridges/First and Subsequent Floors

Item Description Unit Quantity Rate Amount

Rupees in Rupees

figures in words

Rupees

301

302

303

304

305

306

Total for Bill No. 3

(Carried forward to Summary Page)

(41)

___________________

BD-6

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

Bill No. 4 Subsurface Drains/ Pipe Laying and Man holes/Internal water Supply

and Sanitary Fittings

Item Description Unit Quantity Rate Amount

Rupees in Rupees

figures in words

Rupees

1 2 3 4 5 6

401

402

403

404

205

406

Total for Bill No. 4

(Carried forward to Summary Page)

(42)

__________________

1 2 3 4 5 6

BD-7

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

Bill No. 5 Tube wells and Pump-houses/Internal Electrification

Item Description Unit Quantity Rate Amount

Rupees

in

figures

Rupees

in words

Rupees

501

502

503

504

505

506

Total for Bill No. 5

Carried forward to Summary Page )

(43)

__________________

BD-8

Appendix-D to Bid

Total for Bill No. 6

BILL OF QUANTITIES (SAMPLE)

Bill No. 6 - Miscellaneous Items

Item Description Unit Quantity Rate Amount

Rupees

in

figures

Rupees

in words

Rupees

1 2 3 4 5 6

601

602

603

604

605

606

Mobilization Cost

Carried forward to Summary Page )

(44)

__________________

Total for Bill No. 7

BD-9

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

Bill No. 7 External Development

Item Description Unit Quantity Rate Amount

Rupees

in

figures

Rupees

in words

Rupees

1 2 3 4 5 6

601

602

603

604

605

606

Items of

water supply & drainage

Paths & parks

External electrification

Carried forward to Summary Page )

(45)

__________________

BD-10

Appendix-D to Bid

BILL OF QUANTITIES

C. Day work Schedule

General

1. Reference is made to Sub-Clause 13.6 of the General Conditions of Contract. Work

shall not be executed on a day work basis except by written order of the Engineer.

Bidders shall enter basic rates for day work items in the Schedules, which rates shall

apply to any quantity of day work ordered by the Engineer. Nominal quantities have

been indicated against each item of day work, and the extended total for day work

shall be carried forward to the bid price.

Day work Labour

2. In calculating payments due to the contractor for the execution of day work, the actual

time of classes of labour directly doing the day work ordered by the Engineer and for

which they are competent to perform will be measured excluding meal breaks and rest

periods. The time of gangers (charge hands) actually doing work with the gang will

also be measured but not the time of foreman or other supervisory personnel.

3. The contractor shall be entitled to payment in respect of the total time that labour is

employed on day work, calculated at the basic rates entered by him in the Schedule of

day work Rates for labour together with an additional percentage, payment on basic

rates representing the contractor‟s profit, overheads, etc., as described below:

a) the basic rates for labour shall cover all direct costs to the contractor, including

(but not limited to) the amount of wages paid to such labour, transportation

time, overtime, subsistence allowances and any sums paid to or on behalf of

such labour for social benefits in accordance with Pakistan law. The basic

rates will be payable in local currency only; and

b) the additional percentage payment to be quoted by the bidder and applied to

costs incurred under (a) above shall be deemed to cover the contractor‟s profit,

overheads, superintendence, liabilities and insurances and allowances to

labour timekeeping and clerical and office work; the use of consumable stores,

water, lighting and power; the use and repair of staging‟s, scaffolding,

workshops and stores, portable power tools, manual plant and tools;

supervision by the contractor‟s staff, foremen and other supervisory personnel;

and charges incidental to the foregoing.

(46)

Sub Total

BD-11

Appendix-D to Bid

SCHEDULE OF DAYWORK RATES

I. Labour

Item Description Unit Nominal Rate (Rs) Rate (Rs) Extended

No. Quantity in Figure in Words Amount

(Rs.)

1 2 3 4 5 6 7

D101

D102

D103

D104

D105

D106

D113

D114

D115

D122

Ganger

Labourer

Brick layer

Mason

Carpenter

Steel work Erector

------etc-------

Driver for vehicle up to 10

tons

Operator for excavator,

dragline, shovel or crane

Operator for tractor,

(tracked) with dozer blade or

ripper

Hr 500

Hr 5,000

Hr 500

Hr 500

Hr 500

Hr 500

Hr 500

Hr 1,000

Hr 500

Hr 500

Allow _____________ percent of subtotal for Contractor‟s overhead, profit, etc, in

accordance with Paragraph 3(b) of Day work Schedule ________________________

Total for Day work: Labour : __________________

(Carried forward to Day work Summary)

(47)

BD-12

Appendix-D to Bid

Day work Material

4. The contractor shall be entitled to payment in respect of materials used for day work

(except for materials for which the cost is included in the percentage addition to

labour costs as detailed heretofore), at the basic rates entered by him in the Schedule

of Day work Rates for materials together with an additional percentage payment on

the basic rates to cover overhead charges and profit, as follows:

a) the basic rates for materials shall be calculated on the basis of the invoiced

price, freight, insurance, handling expenses, damage, losses, etc., and shall

provide for delivery to store for stockpiling at the site. The basic rates shall be

stated in local currency but payment will be made in the currency or

currencies expended upon presentation of supporting documentation;

b) the additional percentage payment shall be quoted by the bidder and applied to

the equivalent local currency payments made under Sub-Para(a) above; and

c) the cost of hauling materials used on work ordered to be carried out as Day

work from the store or stockpile on the site to the place where it is to be use d

will be paid in accordance with the terms for Labour and Constructional Plant

in this Schedule.

(48)

Sub Total

BD-13

Appendix-D to Bid

SCHEDULE OF DAYWORK RATES

II. Materials

Item Description Unit Nominal Rate (Rs) Rate (Rs) Extended

No. Quantity in Figure in Words ) Amount

(Rs.)

1 2 3 4 5 6 7

D201 Cement, ordinary Portland or

equivalent in bags

D202 Mild Steel reinforcing bar up

to 16mm diameter to BS

4449 or equivalent

D203 Fine aggregate for concrete

as specified in

Clause____________

D204 -------etc--------

D222 Gelignite (Noble Special

Gelatine 60 % or equivalent)

including caps, fuse, wire

and requisite accessories

M:Ton 200

M:Ton 100

Cu: M 1,000

M:Ton 10

D223

Allow _____________ percent of subtotal for Contractor‟s overhead, profit, etc., in

accordance with Paragraph 4(b) of Day work Schedule ____________

Total for Day work: Materials _____________

(Carried forward to Day work Summary)

(49)

BD-14

Appendix-D to Bid

Day Work Constructional Plant

5. The contractor shall be entitled to payments in respect of constructional plant already

on site and employed on Day work at the basic rental rates entered by him in the

Schedule of Day work Rates for constructional plant. The said rates shall be deemed

to include complete allowance for depreciation, interest, indemnity and insurance,

repairs, maintenance, supplies, fuel, lubricants, and other consumables, and all

overhead, profit and administrative costs related to the use of such equipment. The

cost of drivers, operators and assistants will be paid for separately as described under

the section on Day work Labour.

6. In calculating the payment due to the Contractor for constructional plant employed on

Day work, only the actual number of working hours will be eligible for payment,

except that where applicable and agreed with the Engineer, the travelling time from

the part of the site where the constructional plant was located when ordered by the

Engineer to be employed on Day work and the time for return journey thereto shall be

included for payment.

7. The basic rental rates for constructional plant employed on Day work shall be stated

in Pakistani Rupees.

(50)

BD-15

Appendix-D to Bid

SCHEDULE OF DAYWORK RATES

III. Constructional Plant

Item Description Unit Nominal Rate (Rs.) Rate Rs.) Extended

No. Quantity in Figure in Words Amount

(Rs.)

1 2 3 4 5 6

D301

D302

D303

D304

Excavator ,face shovel or dragline:

1. Up-to and including 1

Cu.M.

2. Over 1 Cu.M to 2 Cu. M.

3. Over 2 Cu. M

Tractor (tracked) including bull or

angle dozer:

1. Up-to and including 150

HP

2. Over 150 to 200 HP

3. Over 200 to 250 HP

Tractor with ripper:

1. Up-to and including 200

HP

2. Over 200 to 250 HP

Hr 500

Hr 400

Hr 100

Hr 500

Hr 400

Hr 200

Hr 400

Hr 200

-----------etc----------

Total for day work: Constructional Plant _________________

(Carried forward to day work summary)

(51)

BD-16

Appendix-D to Bid

DAYWORK

Summary (Day work)

Amount (Rs.)

(I) Total for day work: Labour ____________

(II) Total for day work: Materials ____________

(III) Total for day work: Constructional Plant ____________

Total for day work ___________________

(Carried forward to summary page of Bill of Quantities)

(52)

BD-17

Appendix-D to Bid

BILL OF QUANTITIES (SAMPLE)

SUMMARY

Amount (Rs.)

Bill No. 1: Earthworks/Plinth and Foundation

Bill No. 2: Culverts and Bridges/Ground Floor

Bill No. 3: Subsurface Drains/Internal Water Supply & Sanitary Fittings

Bill No 4: Subsurface Drains/ Pipe Laying and Man holes/Internal water Supply and

Sanitary Fittings

Bill No. 5 Tube wells and Pump-houses/Internal Electrification

Bill No. 6 Miscellaneous Items

Bill No. 7 External Development

Sub-Total of Bills ____________

Day work _________________

Bid Price _________________

Note: All Provisional Sums are to be expended in whole or, in part at the direction and

discretion of the Engineer in accordance with Sub-Clauses 52.4 and 58.2 of the General

Conditions of Contract Part- I.

(53)

BE-1

Appendix-E to Bid

PROPOSED CONSTRUCTION SCHEDULE

Pursuant to Sub-Clause 43.1 of the General Conditions of Contract, the works shall be

completed on or before the date stated in Appendix-A to Bid. The bidder shall provide as

Appendix-E to Bid, the Construction Schedule in the bar chart (CPM, PERT or any other to

be specified herein) showing the sequence of work items and the period of time during which

he proposes to complete each work item in such a manner that his proposed programme for

completion of the whole of the works and parts of the works may meet procuring agency‟s

completion targets in days noted below and counted from the date of receipt of Engineer‟s

Notice to Commence (Attach sheets as required for the specified form of Construction

Schedule):

Description Time for Completion

1) Whole works __________________ days

2) Part-A __________________ days

3) Part-B __________________ days

4) ___________ __________________ days

5) ___________ __________________ days

(54)

BF-1

Appendix-F to Bid

METHOD OF PERFORMING THE WORK

[The bidder is required to submit a narrative outlining the method of performing the work.

The narrative should indicate in detail and include but not be limited to:

1. Organization Chart indicating head office and field office personnel involved in

management and supervision, engineering, equipment maintenance and purchasing.

2. Mobilization in Pakistan, the type of facilities including personnel accommodation,

office accommodation, provision for maintenance and for storage, communications,

security and other services to be used.

3. The method of executing the works, the procedures for installation of equipment and

machinery and transportation of equipment and materials to the site.

(55)

BG-1

Appendix-G to Bid

LIST OF MAJOR EQUIPMENT – RELATED ITEMS

[The bidder will provide on Sheet 2 of this Appendix a list of all major equipment and related

items, under separate heading for items owned, to be purchased or to be arranged on lease by

him to carry out the works. The information shall include make, type, capacity, and

anticipated period of utilization for all equipment which shall be in sufficient detail to

demonstrate fully that the equipment will meet all requirements of the Specifications.]

(56)

BG-2

Appendix-G to Bid

LIST OF MAJOR EQUIPMENT (SAMPLE)

Owned Description of Unit Capacity Condition Present Date of Period of

Purchased (Make, Model, HP Rating Location or Delivery at Work on

or Leased Year) Source Site Project

1 2 3 4 5 6 7

a. Owned

b. To be

Purchased

c. To be

arranged on

Lease

(57)

BH-1

Appendix-H to Bid

CONSTRUCTION CAMP AND HOUSING FACILITIES

The Contractor in accordance with Clause 6 of the Conditions of Contract shall provide

description of his construction camp‟s facilities and staff housing requirements.

The contractor shall be responsible for pumps, electrical power, water and electrical

distribution systems, and sewerage system including all fittings, pipes and other items

necessary for servicing the contractor‟s construction camp.

The bidder shall list or explain his plans for providing these facilities for the service of the

contract as follows:

1. Site Preparation (clearing, land preparation, etc.).

2. Provision of Services.

a) Power (expected power load, etc.).

b) Water (required amount and system proposed).

c) Sanitation (sewage disposal system, etc.).

3. Construction of Facilities

a) Contractor‟s Office. Workshop and Work Areas (areas required and proposed

layout, type of construction of buildings, etc.).

b) Warehouses and Storage Areas (area required, type of construction and

layout).

c) Housing and Staff Facilities (Plans for housing for proposed staff, layout, type

of construction, etc.).

4. Construction Equipment Assembly and Preparation (detailed plans for carrying out

this activity).

5. Other Items Proposed (Security services, etc.).

(58)

BI-1

Appendix-I to Bid

LIST OF SUBCONTRACTORS

I/We intend to subcontract the following parts of the work to subcontractors. In my/our

opinion, the subcontractors named hereunder are reliable and competent to perform that part

of the work for which each is listed.

Enclosed are documentation outlining experience of subcontractors, the curriculum vitae and

experience of their key personnel who will be assigned to the contract, equipment to be

supplied by them, size, location and type of contracts carried out in the past.

Part of Works Subcontractor

(Give Details) (With Complete Address)

1 2

(59)

BJ-1

Appendix-J to Bid

ESTIMATED PROGRESS PAYMENTS (SAMPLE)

Bidder‟s estimate of the value of work which would be executed by him during each of the

periods stated below, based on his Programme of the works and the Rates in the Bill of

Quantities, expressed in Pakistani Rupees:

Quarter/ Year/ Period Amounts

(in thousands)

1 2

Ist Quarter

2nd Quarter

3rd Quarter

4th Quarter

5th Quarter

6th Quarter

7th Quarter

8th Quarter

9th Quarter

Bid Price

(60)

BK-1

Appendix-K to Bid

ORGANIZATION CHART

FOR THE

SUPERVISORY STAFF AND LABOUR

(To be filled in by the bidder)

(61)

BL-1

Appendix-L to Bid

(INTEGRITY PACT)

DECLARATION OF FEES, COMMISSION AND BROKERAGE ETC; PAYABLE BY

CONTRACTORS.

(FOR CONTRACTS WORTH RS. 10.00 MILLION OR MORE)

Contract No.________________ Dated __________________

Contract Value: ________________

Contract Title: _________________

………………………………… [name of Contractor] hereby declares that it has not obtained

or induced the procurement of any contract, right, interest, privilege or other obligation or

benefit from Government of Sindh (GoS) or any administrative subdivision or agency thereof

or any other entity owned or controlled by it (GoS) through any corrupt business practice.

Without limiting the generality of the foregoing, [name of Contractor] represents and

warrants that it has fully declared the brokerage, commission, fees etc. paid or payable to

anyone and not given or agreed to give and shall not give or agree to give to anyone within

or outside Pakistan either directly or indirectly through any natural or juridical person,

including its affiliate, agent, associate, broker, consultant, director, promoter, shareholder,

sponsor or subsidiary, any commission, gratification, bribe, finder‟s fee or kickback, whether

described as consultation fee or otherwise, with the object of obtaining or inducing the

procurement of a contract, right, interest, privilege or other obligation or benefit in

whatsoever form from, from Procuring Agency (PA) except that which has been expressly

declared pursuant hereto.

[name of Contractor] accepts full responsibility and strict liability that it has made and will

make full disclosure of all agreements and arrangements with all persons in respect of or

related to the transaction with PA and has not taken any action or will not take any action to

circumvent the above declaration, representation or warranty.

[name of Contractor] accepts full responsibility and strict liability for making any false

declaration, not making full disclosure, misrepresenting facts or taking any action likely to

defeat the purpose of this declaration, representation and warranty. It agrees that any contract,

right, interest, privilege or other obligation or benefit obtained or procured as aforesaid shall,

without prejudice to any other rights and remedies available to PA under any law, contract or

other instrument, be voidable at the option of PA.

Notwithstanding any rights and remedies exercised by PA in this regard, [name of

Supplier/Contractor/Consultant] agrees to indemnify PA for any loss or damage incurred by it

on account of its corrupt business practices and further pay compensation to PA in an amount

equivalent to ten time the sum of any commission, gratification, bribe, finder‟s fee or

kickback given by [name of Contractor] as aforesaid for the purpose of obtaining or inducing

the procurement of any contract, right, interest, privilege or other obligation or benefit in

whatsoever form from PA.

………………………

[ Procuring Agency] [Contractor]

(62)

FORMS

BID SECURITY

PERFORMANCE SECURITY

CONTRACT AGREEMENT

MOBILIZATION ADVANCE GUARANTEE

INDENTURE BOND FOR SECURED ADVANCE

(63)

BS-1

BID SECURITY

(Bank Guarantee)

Security Executed on _______________________________________________________

(Date)

Name of Surety (Bank) with Address: ________________________________________

(Scheduled Bank in Pakistan)

Name of Principal (Bidder) with Address _______________________________________

________________________________________________________________________

Penal Sum of Security Rupees. _____________________ (Rs. _____________________)

Bid Reference No. _______________________________________________________

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the bid and at

the request of the said Principal (Bidder) we, the Surety above named, are held and firmly

bound unto ______________________________________________________

(hereinafter called the 'Procuring Agency') in the sum stated above for the payment of which

sum well and truly to be made, we bind ourselves, our heirs, executors, administrators and

successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS SUCH, that whereas the Bidder has

submitted the accompanying bid dated ______ for Bid No. _______ for_______(Particulars

of Bid) to the said Procuring Agency; and

WHEREAS, the Procuring Agency has required as a condition for considering said bid that

the bidder furnishes a bid security in the above said sum from a Scheduled Bank in Pakistan

or from a foreign bank duly counter-guaranteed by a Scheduled Bank in Pakistan, to the

procuring agency, conditioned as under:

(1) that the bid security shall remain in force up to and including the date 28 days after

the deadline for validity of bids as stated in the Instructions to bidders or as it may be

extended by the procuring agency, notice of which extension(s) to the Surety is

hereby waived;

(2) that the bid security of unsuccessful bidders will be returned by the procuring agency

after expiry of its validity or upon signing of the Contract Agreement; and

(3) that in the event of failure of the successful bidder to execute the proposed Contract

Agreement for such work and furnish the required Performance Security, the entire

said sum be paid immediately to the said procuring agency pursuant to Clause 15.6 of

the Instruction to bidders for the successful bidder's failure to perform.

NOW THEREFORE, if the successful bidder shall, within the period specified therefore, on

the prescribed form presented to him for signature enter into a formal Contract with the said

procuring agency in accordance with his bid as accepted and furnish within twenty eight (28)

days of his being requested to do so, a Performance Security with good and sufficient surety,

as may be required, upon the form prescribed by the said procuring agency for the faithful

performance and proper fulfilment of the said Contract or in the event of non-withdrawal of

the said bid within the time specified for its validity then this obligation shall be void and of

no effect, but otherwise to remain in full force and effect.

PROVIDED THAT the Surety shall forthwith pay the procuring agency, the said sum upon

first written demand of the procuring agency (without cavil or argument) and without

requiring the procuring agency to prove or to show grounds or reasons for such demand,

(64)

notice of which shall be sent by the procuring agency by registered post duly addressed to the

Surety at its address given above.

PROVIDED ALSO THAT the procuring agency shall be the sole and final judge for deciding

whether the Principal (Bidder) has duly performed his obligations to sign the Contract

Agreement and to furnish the requisite Performance Security within the time stated above, or

has defaulted in fulfilling said requirements and the Surety shall pay without objection the

said sum upon demand from the procuring agency forthwith and without any reference to the

Principal (Bidder) or any other person.

IN WITNESS WHEREOF, the above bounden Surety has executed the instrument under its

seal on the date indicated above, the name and seal of the Surety being hereto affixed and

these presents duly signed by its undersigned representative pursuant to authority of its

governing body.

SURETY (Bank)

WITNESS: Signature

1. Name

Title

Corporate Secretary (Seal)

2.

__________________________

Name, Title & Address

(65)

Corporate Guarantor (Seal)

PS-1

FORM OF PERFORMANCE SECURITY

(Bank Guarantee)

Guarantee No.____________________

Executed on _____________________

Expiry date _____________________

[Letter by the Guarantor to the Procuring Agency]

Name of Guarantor (Bank) with address:_______________________________________

(Scheduled Bank in Pakistan)

Name of Principal (Contractor) with address:____________________________________

________________________________________________________________________

Penal Sum of Security (express in words and figures)_____________________________

________________________________________________________________________

Letter of Acceptance No. ________________________________Dated ______________

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the bidding

documents and above said Letter of Acceptance (hereinafter called the Documents) and at the

request of the said Principal we, the Guarantor above named, are held and firmly bound unto

the __________________________________________________ (hereinafter called the

procuring agency) in the penal sum of the amount stated above for the payment of which sum

well and truly to be made to the said procuring agency, we bind ourselves, our heirs,

executors, administrators and successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS SUCH, that whereas the Principal has

accepted the procuring agency's above said Letter of Acceptance for ________

________________________________ (Name of Contract) for the _______________

_______________________________ (Name of Project).

NOW THEREFORE, if the Principal (Contractor) shall well and truly perform and fulfill all

the undertakings, covenants, terms and conditions of the said Documents during the original

terms of the said Documents and any extensions thereof that may be granted by the procuring

agency, with or without notice to the Guarantor, which notice is, hereby, waived and shall

also well and truly perform and fulfill all the undertakings, covenants terms and conditions of

the Contract and of any and all modifications of said Documents that may hereafter be made,

notice of which modifications to the Guarantor being hereby waived, then, this obligation to

be void; otherwise to remain in full force and virtue till all requirements of Clause 49,

Defects Liability, of Conditions of Contract are fulfilled.

Our total liability under this Guarantee is limited to the sum stated above and it is a condition

of any liability attaching to us under this Guarantee that the claim for payment in writing

shall be received by us within the validity period of this Guarantee, failing which we shall be

discharged of our liability, if any, under this Guarantee.

We, ____________________________________ (the Guarantor), waiving all objections and

defenses under the Contract, do hereby irrevocably and independently guarantee to pay to the

procuring agency without delay upon the procuring agency's first written demand without

(66)

cavil or arguments and without requiring the procuring agency to prove or to show grounds

Witness:

1. _______________________

_______________________

Corporate Secretary (Seal)

2. _______________________

_______________________

Name, Title & Address

(67)

Signature _______________

Name __________________

Title ___________________

_______________________

Corporate Guarantor (Seal)

or reasons for such demand any sum or sums up to the amount stated above, against the

procuring agency's written declaration that the Principal has refused or failed to perform the

obligations under the Contract which payment will be effected by the Guarantor to Procuring

Agency‟s designated Bank & Account Number.

PROVIDED ALSO THAT the procuring agency shall be the sole and final judge for deciding

whether the Principal (Contractor) has duly performed his obligations under the Contract or

has defaulted in fulfilling said obligations and the Guarantor shall pay without objection any

sum or sums up to the amount stated above upon first written demand from the procuring

agency forthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above-bounden Guarantor has executed this Instrument under

its seal on the date indicated above, the name and corporate seal of the Guarantor being

hereto affixed and these presents duly signed by its undersigned representative, pursuant to

authority of its governing body.

_______________

Guarantor (Bank)

CA-1

FORM OF CONTRACT AGREEMENT

THIS CONTRACT AGREEMENT (hereinafter called the “Agreement”) made on the

________________ day of__________(month) 20_____ between

_______________________________________________________________________

(hereafter called the “Procuring Agency”) of the one part and

_____________________________________ (hereafter called the “Contractor”) of the other

part.

WHEREAS the Procuring Agency is desirous that certain works, viz _______________

should be executed by the Contractor and has accepted a bid by the Contractor for the

execution and completion of such works and the remedying of any defects therein.

NOW this Agreement witnesseth-- as follows:

1. In this Agreement words and expressions shall have the same meanings as are

respectively assigned to them in the Conditions of Contract hereinafter referred to.

2. The following documents after incorporating addenda, if any, except those parts

relating to Instructions to bidders shall be deemed to form and be read and construed

as part of this Agreement, viz:

(a) The Contract Agreement;

(b) The Letter of Acceptance;

(c) The completed Form of Bid;

(d) Special Stipulations (Appendix-A to Bid);

(e) The Special Conditions of Contract – Part II;

(f) The General Conditions – Part I;

(g) The priced Bill of Quantities (Appendix-D to Bid);

(h) The completed Appendices to Bid (B, C, E to L);

(i) The Drawings;

(j) The Specifications.

(k) _____________________________ (any other)

3. In consideration of the payments to be made by the procuring agency to the

Contractor as hereinafter mentioned, the Contractor hereby covenants with the

procuring agency to execute and complete the works and remedy defects therein in

conformity and in all respects with the provisions of the contract.

4. Procuring agency hereby covenants to pay the contractor, in consideration of the

execution and completion of the works as per provisions of the contract, the contract

Price or such other sum as may become payable under the provisions of the contract

at the times and in the manner prescribed by the contract.

(68)

Signature of the Contactor

______________________

(Seal)

Signed, Sealed and Delivered in the presence of:

Witness:

________________________

(Name, Title and Address)

(69)

Signature of Procuring Agency

_____________________

(Seal)

Witness:

______________________________

(Name, Title and Address)

CA-2

IN WITNESS WHEREOF the parties hereto have caused this Agreement to be executed on

the day, month and year first before written in accordance with their respective laws.

MG-1

MOBILIZATION ADVANCE GUARANTEE

Bank Guarantee No.______________________ Date ______________________________

WHEREAS ______________(hereinafter called the 'Procuring Agency') has entered into a

Contract for ___________________________________________________________

(Particulars of Contract)

with _________________ (hereinafter called the "Contractor').

AND WHEREAS, the Procuring Agency has agreed to advance to the Contractor, at the

Contractor's request, an amount of Rupees _________________________ (Rs _________ )

which amount shall be advanced to the Contractor as per provisions of the Contract.

AND WHEREAS, the Procuring Agency has asked the Contractor to furnish Guarantee to

secure the mobilization advance for the performance of his obligations under the said

Contract.

AND WHEREAS, ________________________________________________________

(Scheduled Bank in Pakistan)

(hereinafter called the “Guarantor”) at the request of the Contractor and in consideration of

the procuring agency agreeing to make the above advance to the Contractor, has agreed to

furnish the said Guarantee.

NOW, THEREFORE, the Guarantor hereby guarantees that the Contractor shall use the

advance for the purpose of above mentioned Contract and if he fails and commits default in

fulfilment of any of his obligations for which the advance payment is made, the Guarantor

shall be liable to the procuring agency for payment not exceeding the aforementioned

amount.

Notice in writing of any default, of which the procuring agency shall be the sole and final

judge, on the part of the Contractor, shall be given by the procuring agency to the Guarantor,

and on such first written demand, payment shall be made by the Guarantor of all sums then

due under this Guarantee without any reference to the Contractor and without any objection.

This Guarantee shall remain in force until the advance is fully adjusted against payments

from the Interim Payment Certificates of the Contractor or until

_______________________________________whichever is earlier.

(Date)

The Guarantor's liability under this Guarantee shall not in any case exceed the sum of Rupees

_______________________________________(Rs _______________________).

This Guarantee shall remain valid up to the aforesaid date and shall be null and void after the

aforesaid date or earlier if the advance made to the Contractor is fully adjusted against

payments from Interim Payment Certificates of the Contractor provided that the Guarantor

agrees that the aforesaid period of validity shall be deemed to be extended if on the above

mentioned date the advance payment is not fully adjusted.

(70)

GUARANTOR

WITNESS

1. ______________________

______________________

Corporate Secretary (Seal)

2. _______________________

(Name Title & Address)

1. Signature _________________

2. Name _________________

3. Title _________________

__________________________

Corporate Guarantor (Seal)

(71)

INDENTURE FOR SECURED ADVANCES.

(For use in cases in which is contract is for finished work and the contractor has entered into

an agreement for the execution of a certain specified quantity of work in a given time).

This INDENTURE made the ……………………….. day of ...............................

…………………. 20……….……… BETWEEN (hereinafter called "the

Contractor" which expression shall where the context so admits or implied be deemed

to include his heirs, executors, administrators and assigns) of the one part and

THE GOVERNOR OF SINDH (hereinafter called "the Government" of the other

part).

WHEREAS by an agreement, dated (hereinafter called the said agreement, the

contractor has agreed to perform the under-mentioned works (hereinafter referred to as

the said work):-

(Here enter (the description of the works).1

AND WHEREAS the contractor has applied to the …………………………………..

……..…………………..for an advance to him of Rupees ……………..……………………

(Rs. .................. ) on the security of materials absolutely belonging to him and brought by

him to the site of the said works the subject of the said agreement for use in the

construction of such of the said works as he has undertaken to execute at rates fixed for the

finished work (inclusive of the cost of materials and labour and other charge) AND

WHEREAS the Government has agreed to advance to the Contractor the sum of Rupees, (Rs.

......................... ) on the security of materials the quantities and other particulars of which are

detailed in Part II of Running Account Bill (B). the said works signed by the contractor

Fin R.Form.l7.A

On ……………………………. and on such covenants and conditions as are hereinafter

contained and the Government has reserved to itself the option of marking any further

advance or advances on the security of other materials brought by the Contractor to the site

of the said works.

NOW THIS INDENTURE WTTNESSETH that in pursuance of the said

agreement and in consideration of the sum of Rupees……………………………..

(Rs. ……………………) on or before the execution of these presents paid to the Contractor

by the Government (the receipt whereof the Contractor doth hereby acknowledge) and of such

further advances (if any) as may be made to him as aforesaid (all of which advances are

hereinafter collectively referred to as the said amount) the Contractor doth hereby assign

unto the Government the said materials by way of security for the said amount

And doth hereby covenant and agree with the Government and declare ay

follow :-

(1) That the said sum of Rupees. …………………………………………… RS.

…………………… ) so advanced by the Government to the Contractor as aforesaid

and all or any further sum or sums which may be advanced as aforesaid shall be

employed by the contractor in or towards expending the execution of the said works

and for no other purpose whatsoever.

(2) That the materials detailed in the said Running Account Bill (B) which have

been offered to and accepted by (he Government as security for the said amount are

(72)

absolutely by the Contractors own property free from encumbrances of any kind and

the Contractor will not make any application for or receive a further advance on the

security of materials which are not absolutely his own property and free from

encumbrances of any kind and the contractor hereby agrees, at all times, to

indemnify and save harmless the Government against all claims whatsoever to

any materials in respect of which an advance has been made to him as aforesaid.

(3) That the said materials detailed in the said Running Account Bill (B) and all other

materials on the security of which any further advance or advances may hereafter

be made as aforesaid (hereinafter called the said materials) shall be used by the

Contractor solely in the execution of the said works in accordance with the

directions of the Divisional Officer (hereinafter called the Divisional

Officer) and in the terms of the said agreement.

(4) That the Contractor shall make at his own cost all necessary and

adequate arrangement for the proper watch, safe custody and protection against all

risks of the said material and that until used in construction as aforesaid the said

materials shall remain at jthe site of the said works in the Contractor's custody and at

his own risk and on his own responsibility and shall at all times be open to inspection

by (he Divisional Officer or any officer authorized by him. In the event of the said

materials of any part (hereof being stolen, destroyed or damaged or becoming

deteriorated in a greater degree than is due to reasonable use and wear thereof

Contractor will forthwith replace the same with other materials of like qualify or

repair and make good the same as required by the Divisional

Officer and the materials so brought to replace the said materials so repaired and

made good shall also be considered as security for the said amount.

(5) 'Hurt the said materials shall not on any account be removed from the site of

the said works except with the written permission of the Divisional Officer or an

officer authorized by him in that behalf

(6) That the said amount shall be payable in full when or before the

Contractor receives payment, from the Government of the price payable to him for

the said works under the terms and provisions of the said agreement PROVIDED

THAT if any intermediate payments are made to the contractor on account of work

done then on the occasion of each such payment the Government will be at liberty to

make a recovery from the Contractors Bill for such payment by deducting there

from in the value of the said materials (hen actually used in the construction and in

respect of which recovery has not been made previously the value for this purpose

being determined in respect of each description of material at (he rates at which the

amount of the advances made under these presents were calculated.

(7) at if the Contractor shall at any time make any default in the

performance or observation in any respect of any of the terms and provisions of the

said

agreement or of these presents the total amount of the advance or advances that may

still be owing to the Government shall immediately on the happening of such

default be repayable by the Contractor to the Government together with interest

thereon at twelve percent per annum from the date or respective dates of such

advance or advances to the date or repayment and with all costs, charges, damages

and expenses incurred by the Government in or for the recovery thereof or the

(73)

enforcement of this security or otherwise by reason of (he default of the Contractor

and any moneys so becoming due and payable shall constitute a debt due from the

Contractor to the Government and the Contractor hereby covenants and agrees with

the Government to repay and the same respectively to it accordingly.

(8) That the Contractor hereby charges all the said materials with the

repayment to the Government of the said sum of Rupees .............. ...............................

(Rs. ............................................................................................. ) and any further sum

or sums which may be advanced as aforesaid and all costs charges damages and

expenses payable under these present PROVIDED ALWAYS and it is hereby agreed

and declared that not, withstanding anything in the said agreement and without prejudice

to the powers contained therein if and whether the covenant for payment and

repayment hereinbefore contained shall become enforceable and the money owing

shall not be paid to accordingly.

Once there with the Government may at any time thereafter adopt all or any of

following courses as it may deem best ;-

(a) Seize and utilize the said materials or any part thereof in the completion of the

said works on behalf of the Contractor in accordance with the

provisions in that behalf contained in the said agreement debiting the

Contractor with the actual cost of effecting such completion the amount due

in respect of advances under these presents and crediting the

Contractor with the value of work done as he had carried it out in

accordance with the said agreement and at the rates thereby provided. If the

balance is against the Contractor he is to pay the same to the

Government on demand.

(b) Remove and sell by public auction the seized materials or any part thereof

and out of the moneys arising from the sale retain all the sums aforesaid repayable

to the Government under these presents and pay over the surplus (if any) to the

Contractor.

(c) Deduct all or any part of the moneys owing out of the security deposit or any

sum due to the Contractor under the said agreement.

(9) That except as is expressly provided by the presents interest on the

said advance shall not be payable.

(10) That in the event of any conflict between the provisions of these presents and

the said agreement the provisions of these presents shall prevail and in the event of

any dispute or difference arising over the construction or effect of these presents the

settlement of which has not been hereinbefore expressly provided for the same shall

be referred to the Superintending Engineer/Executive District Officer/Officer one grade

higher to officer signed the agreement Circle whose……………. decision shall be final

and the provisions of the Arbitration Act 1940 for the time being in force so far as

they are applicable shall apply to any such reference.

Singed, sealed and delivered by*

In the presence of

1st witness

2nd witness

(74)

SEAL

1st witness

2nd witness

(75)

SEAL

Signed, sealed and delivered by*

In the presence of

Notes on the Conditions of Contract

The Conditions of Contract comprise two parts:

(a) Part I - General Conditions of Contract

(b) Part II - Special Conditions of Contract

Over the years, a number of “model” General Conditions of Contract have evolved. The one

used in these Standard Bidding Documents was prepared by the International Federation of

Consulting Engineers (Federation International des Ingenieurs-Conseils, or FIDIC), and is

commonly known as the FIDIC Conditions of Contract. (The used version is the harmonized

Edition March 2006).

The FIDIC Conditions of Contract have been prepared for an ad measurement (unit price or

unit rate) type of contract, and cannot be used without major modifications for other types of

contract, such as lump sum, turnkey, or target cost contracts.

The standard text of the General Conditions of Contract chosen must be retained intact to

facilitate its reading and interpretation by bidders and its review by the procuring agency.

Any amendments and additions to the General Conditions, specific to the contract in hand,

should be introduced in the Particular Conditions of Contract.

The use of standard conditions of contract for all civil works will ensure comprehensiveness

of coverage, better balance of rights or obligations between procuring agency and Contractor,

general acceptability of its provisions, and savings in time and cost for bid preparation and

review, leading to more economic prices.

The FIDIC Conditions of Contract are copyrighted and may not be copied, faxed, or

reproduced. Without taking any responsibility of its being accurate, Pakistan Engineering

Council with prior consent of FIDIC Secretariat, has reproduced herein the FIDIC General

Conditions of Contract for reference purpose only which cannot be used by the users for

preparing their bidding documents. The bidding document may include a purchased copy, the

cost of which can be retrieved as part of the selling price of the bidding document.

Alternatively, the FIDIC Conditions of Contract can be referred to in the bidding documents,

and the bidders are advised to obtain copies directly from FIDIC.*

* Add the following text if the bidding documents, as issued, do not include a copy:

“Copies of the FIDIC Conditions of Contract can be obtained from:

To request such permission please contact:

FIDIC CASE POSTALE, CH-1215 Switzerland;

Tel. +41 22 799 49 00;

Fax; +41 22 799 49 01

E-mail: fidic@fidic.org.

(76)

General Conditions

CONTENTS

Definitions listed alphabetically

GENERAL PROVISIONS

1.1 Definitions

1.2 Interpretation

1.3 Communications

1.4 Law and Language

1.5 Priority of Documents

1.6 Contract Agreement

1.7 Assignment

1.8 Care and Supply of Documents

1.9 Delayed Drawings or Instructions

1.10 Employer’s Use of Contractor’s Documents

1.11 Contractor’s Use of Employer’s Documents

1.12 Confidential Details

1.13 Compliance with Laws

1.14 Joint and Several Liability

1.15 Inspections and Audit by the Bank

2 THE EMPLOYER

2.1 Right of Access to the Site

2.2 Permits, Licences or Approvals

2.3 Employer’s Personnel

2.4 Employer’s Financial Arrangements

2.5 Employer’s Claims

3 THE ENGINEER

3.1 Engineer’s Duties and Authority

3.2 Delegation by the Engineer

3.3 Instructions of the Engineer

3.4 Replacement of the Engineer

3.5 Determinations

4 THE CONTRACTOR

4.1 Contractor’s General Obligations

4.2 Performance Security

(78)

4.3 Contractor’s Representative

4.4 Subcontractors

4.5 Assignment of Benefit of Subcontract

4.6 Co-operation

4.7 Setting Out

4.8 Safety Procedures

4.9 Quality Assurance

4.10 Site Data

4.11 Sufficiency of the Accepted Contract Amount

4.12 Unforeseeable Physical Conditions

4.13 Rights of Way and Facilities

4.14 Avoidance of Interference

4.15 Access Route

4.16 Transport of Goods

4.17 Contractor’s Equipment

4.18 Protection of the Environment

4.19 Electricity, Water and Gas

4.20 Employer’s Equipment and Free-Issue Materials

4.21 Progress Reports

4.22 Security of the Site

4.23 Contractor’s Operations on Site

4.24 Fossils

5 NOMINATED SUBCONTRACTORS

5.1 Definition of “nominated Subcontractor”

5.2 Objection to Nomination

5.3 Payments to nominated Subcontractors

5.4 Evidence of Payments

6 STAFF AND LABOUR

6.1 Engagement of Staff and Labour

6.2 Rates of Wages and Conditions of Labour

6.3 Persons in the Service of Employer

6.4 Labour Laws

6.5 Working Hours

6.6 Facilities for Staff and Labour

6.7 Health and Safety

6.8 Contractor’s Superintendence

6.9 Contractor’s Personnel

6.10 Records of Contractor’s Personnel and Equipment

6.11 Disorderly Conduct

6.12 Foreign Personnel

6.13 Supply of Foodstuffs

6.14 Supply of Water

6.15 Measures against Insect and Pest Nuisance

6.16 Alcoholic Liquor or Drugs

6.17 Arms and Ammunition

6.18 Festival and Religious Customs

6.19 Funeral Arrangements

6.20 Prohibition of Forced or Compulsory Labour

6.21 Prohibition of Harmful Child Labour

6.22 Employment Records of Workers

(79)

7 PLANT, MATERIALS AND WORKMANSHIP

7.1 Manner of Execution

7.2 Samples

7.3 Inspection

7.4 Testing

7.5 Rejection

7.6 Remedial Work

7.7 Ownership of Plant and Materials

7.8 Royalties

8 COMMENCEMENT, DELAYS AND SUSPENSION...........................................................................................................

8.1 Commencement of Works

8.2 Time for Completion

8.3 Programme

8.4 Extension of Time for Completion

8.5 Delays Caused by Authorities

8.6 Rate of Progress

8.7 Delay Damages

8.8 Suspension of Work

8.9 Consequences of Suspension

8.10 Payment for Plant and Materials in Event of Suspension

8.11 Prolonged Suspension

8.12 Resumption of Work

9 TESTS ON COMPLETION

9.1 Contractor’s Obligations

9.2 Delayed Tests

9.3 Retesting

9.4 Failure to Pass Tests on Completion

10 EMPLOYER’S TAKING OVER

10.1 Taking Over of the Works and Sections

10.2 Taking Over of Parts of the Works

10.3 Interference with Tests on Completion

10.4 Surfaces Requiring Reinstatement

11 DEFECTS LIABILITY

11.1 Completion of Outstanding Work and Remedying Defects

11.2 Cost of Remedying Defects

11.3 Extension of Defects Notification Period

11.4 Failure to Remedy Defects

11.5 Removal of Defective Work

11.6 Further Tests

11.7 Right of Access

11.8 Contractor to Search

11.9 Performance Certificate

11.10 Unfulfilled Obligations

11.11 Clearance of Site

(80)

12 MEASUREMENT AND EVALUATION

12.1 Works to be Measured

12.2 Method of Measurement

12.3 Evaluation

12.4 Omissions

13 VARIATIONS AND ADJUSTMENTS

13.1 Right to Vary

13.2 Value Engineering

13.3 Variation Procedure

13.4 Payment in Applicable Currencies

13.5 Provisional Sums

13.6 Daywork

13.7 Adjustments for Changes in Legislation

13.8 Adjustments for Changes in Cost

14 CONTRACT PRICE AND PAYMENT

14.1 The Contract Price

14.2 Advance Payment

14.3 Application for Interim Payment Certificates

14.4 Schedule of Payments

14.5 Plant and Materials intended for the Works

14.6 Issue of Interim Payment Certificates

14.7 Payment

14.8 Delayed Payment

14.9 Payment of Retention Money

14.10 Statement at Completion

14.11 Application for Final Payment Certificate

14.12 Discharge

14.13 Issue of Final Payment Certificate

14.14 Cessation of Employer’s Liability

14.15 Currencies of Payment

15 TERMINATION BY EMPLOYER

15.1 Notice to Correct

15.2 Termination by Employer

15.3 Valuation at Date of Termination

15.4 Payment after Termination

15.5 Employer’s Entitlement to Termination for Convenience

15.6 Corrupt or Fraudulent Practices

16 SUSPENSION AND TERMINATION BY CONTRACTOR

16.1 Contractor’s Entitlement to Suspend Work

16.2 Termination by Contractor

16.3 Cessation of Work and Removal of Contractor’s Equipment

16.4 Payment on Termination

17 RISK AND RESPONSIBILITY

17.1 Indemnities

17.2 Contractor’s Care of the Works

(81)

17.3 Employer’s Risks

17.4 Consequences of Employer’s Risks

17.5 Intellectual and Industrial Property Rights

17.6 Limitation of Liability

17.7 Use of Employer’s Accommodation/Facilities

18 INSURANCE

18.1 General Requirements for Insurances

18.2 Insurance for Works and Contractor’s Equipment

18.3 Insurance against Injury to Persons and Damage to Property

18.4 Insurance for Contractor’s Personnel

19 FORCE MAJEURE

19.1 Definition of Force Majeure

19.2 Notice of Force Majeure

19.3 Duty to Minimise Delay

19.4 Consequences of Force Majeure

19.5 Force Majeure Affecting Subcontractor

19.6 Optional Termination, Payment and Release

19.7 Release from Performance

20 CLAIMS, DISPUTES AND ARBITRATION

20.1 Contractor’s Claims

20.2 Appointment of the Dispute Board

20.3 Failure to Agree on the Composition of the Dispute Board

20.4 Obtaining Dispute Board’s Decision

20.5 Amicable Settlement

20.6 Arbitration

20.7 Failure to Comply with Dispute Board’s Decision

20.8 Expiry of Dispute Board’s Appointment

APPENDIX: DISPUTE BOARD

General Conditions of Dispute Board Agreement

Annex: Procedural Rules

INDEX OF SUB-CLAUSES 77

(82)

Definitions listed alphabetically

1.1.4.7

1.1.6.5

1.1.1.3

1.1.1.4

1.1.4.8

1.1.5.3

1.1.2.1

1.1.4.9

1.1.3.8

1.1.6.6

1.1.5.4

1.1.5.5

1.1.4.10

1.1.4.11

1.1.1.7

1.1.1.9

1.1.5.6

1.1.6.7

1.1.1.5

1.1.4.12

1.1.2.8

1.1.3.5

1.1.5.7

1.1.1.8

1.1.3.6

1.1.3.4

1.1.3.3

1.1.6.8

1.1.6.9

1.1.5.8

1.1.3.9

(83)

Interim Payment Certificate

Laws

Letter of Acceptance

Letter of Tender

Local Currency

Materials

Party

Payment Certificate

Performance Certificate

Performance Security

Permanent Works

Plant

Provisional Sum

Retention Money

Schedules

Schedule, Payment Currencies

Section

Site

Specification

Statement

Subcontractor

Taking-Over Certificate

Temporary Works

Tender

Tests after Completion

Tests on Completion

Time for Completion

Unforeseeable

Variation

Works

year

1.1.4.1 Accepted Contract Amount

1.1.2.11 Bank

1.1.3.1 Base Date

1.1.1.9 Bill of Quantities

1.1.2.12 Borrower

1.1.3.2 Commencement Date

1.1.1.1 Contract

1.1.1.2 Contract Agreement

1.1.1.10 Contract Data

1.1.4.2 Contract Price

1.1.2.3 Contractor

1.1.6.1 Contractor’s Documents

1.1.5.1 Contractor’s Equipment

1.1.2.7 Contractor’s Personnel

1.1.2.5 Contractor’s Representative

1.1.4.3 Cost

1.1.6.2 Country

1.1.2.9 DB

1.1.3.9 day

1.1.1.9 Daywork Schedule

1.1.3.7 Defects Notification Period

1.1.1.6 Drawings

1.1.2.2 Employer

1.1.6.3 Employer’s Equipment

1.1.2.6 Employer’s Personnel

1.1.2.4 Engineer

1.1.2.10 FIDIC

1.1.4.4 Final Payment Certificate

1.1.4.5 Final Statement

1.1.6.4 Force Majeure

1.1.4.6 Foreign Currency

1.1.5.2 Goods

General Conditions

General Provisions

1.1

Definitions

In the Conditions of Contract (“these Conditions”), which include Particular Conditions,

Parts A and B, and these General Conditions, the following words and expressions

shall have the meanings stated. Words indicating persons or parties include

corporations and other legal entities, except where the context requires otherwise.

1.1.1

The Contract 1.1.1.1 “Contract” means the Contract Agreement, the Letter of Acceptance, the

Letter of Tender, these Conditions, the Specification, the Drawings, the

Schedules, and the further documents (if any) which are listed in the

Contract Agreement or in the Letter of Acceptance.

1.1.1.2 “Contract Agreement” means the contract agreement referred to in Sub-

Clause 1.6 [ Contract Agreement ].

1.1.1.3 “Letter of Acceptance” means the letter of formal acceptance, signed by

the Employer, of the Letter of Tender, including any annexed memoranda

comprising agreements between and signed by both Parties. If there is no

such letter of acceptance, the expression “Letter of Acceptance” means the

Contract Agreement and the date of issuing or receiving the Letter of

Acceptance means the date of signing the Contract Agreement.

1.1.1.4 “Letter of Tender” means the document entitled letter of tender or letter of

bid, which was completed by the Contractor and includes the signed offer to the

Employer for the Works.

1.1.1.5 “Specification” means the document entitled specification, as included in

the Contract, and any additions and modifications to the specification in accordance

with the Contract. Such document specifies the Works.

1.1.1.6 “Drawings” means the drawings of the Works, as included in the Contract,

and any additional and modified drawings issued by (or on behalf of) the Employer in

accordance with the Contract.

1.1.1.7 “Schedules” means the document(s) entitled schedules, completed by the

Contractor and submitted with the Letter of Tender, as included in the Contract. Such

document may include the Bill of Quantities, data, lists, and schedules of rates and/or

prices.

1.1.1.8 “Tender” means the Letter of Tender and all other documents which the

Contractor submitted with the Letter of Tender, as included in the Contract.

1.1.1.9 “Bill of Quantities”, “Daywork Schedule” and “Schedule of Payment

Currencies” mean the documents so named (if any) which are comprised in the

Schedules.

1.1.1.10 “Contract Data” means the pages completed by the Employer entitled

contract data which constitute Part A of the Particular Conditions.

(84)

1.1.2

Parties and Persons 1.1.2.1 “Party” means the Employer or the Contractor, as the context requires.

1.1.2.2 “Employer” means the person named as employer in the Contract Data

and the legal successors in title to this person.

1.1.2.3 “Contractor” means the person(s) named as contractor in the Letter of

Tender accepted by the Employer and the legal successors in title to this

person(s).

1.1.2.4 “Engineer” means the person appointed by the Employer to act as the

Engineer for the purposes of the Contract and named in the Contract Data, or

other person appointed from time to time by the Employer and notified to the

Contractor under Sub-Clause 3.4 [ Replacement of the Engineer ].

1.1.2.5 “Contractor’s Representative” means the person named by the

Contractor in the Contract or appointed from time to time by the Contractor under

Sub-Clause 4.3 [ Contractor’s Representative ], who acts on behalf of the

Contractor.

1.1.2.6 “Employer’s Personnel” means the Engineer, the assistants referred to in

Sub-Clause 3.2 [ Delegation by the Engineer ] and all other staff, labour and other

employees of the Engineer and of the Employer; and any other personnel

notified to the Contractor, by the Employer or the Engineer, as Employer’s

Personnel.

1.1.2.7 “Contractor’s Personnel” means the Contractor’s Representative and all

personnel whom the Contractor utilises on Site, who may include the staff,

labour and other employees of the Contractor and of each Subcontractor; and

any other personnel assisting the Contractor in the execution of the Works.

1.1.2.8 “Subcontractor” means any person named in the Contract as a

subcontractor, or any person appointed as a subcontractor, for a part of the

Works; and the legal successors in title to each of these persons.

1.1.2.9 “DB” means the person or three persons appointed under Sub-Clause 20.2

[ Appointment of the Dispute Board ] or Sub-Clause 20.3 [ Failure to Agree on

the Composition of the Dispute Board ].

1.1.2.10 “FIDIC” means the Fédération Internationale des Ingénieurs-Conseils, the

international federation of consulting engineers.

1.1.2.11 “Bank” means the financing institution (if any) named in the Contract Data.

1.1.2.12 “Borrower” means the person (if any) named as the borrower in the

Contract Data.

1.1.3

Dates, Tests, Periods

and Completion 1.1.3.1 “Base Date” means the date 28 days prior to the latest date for submission

and completion of the Tender.

1.1.3.2 “Commencement Date” means the date notified under Sub-Clause 8.1

[ Commencement of Works ].

1.1.3.3 “Time for Completion” means the time for completing the Works or a Section

(as the case may be) under Sub-Clause 8.2 [ Time for Completion ], as stated in the Contract

(85)

Data (with any extension under Sub-Clause 8.4 [ Extension of Time for Completion ]),

calculated from the Commencement Date.

1.1.3.4 “Tests on Completion” means the tests which are specified in the Contract

or agreed by both Parties or instructed as a Variation, and which are carried out

under Clause 9 [ Tests on Completion ] before the Works or a Section (as the case

may be) are taken over by the Employer.

1.1.3.5 “Taking-Over Certificate” means a certificate issued under Clause 10

[ Employer’s Taking Over ].

1.1.3.6 “Tests after Completion” means the tests (if any) which are specified in the

Contract and which are carried out in accordance with the Specification after

the Works or a Section (as the case may be) are taken over by the Employer.

1.1.3.7 “Defects Notification Period” means the period for notifying defects in the

Works or a Section (as the case may be) under Sub-Clause 11.1

[ Completion of Outstanding Work and Remedying Defects ], which extends

over twelve months except if otherwise stated in the Contract Data (with any

extension under Sub-Clause 11.3 [Extension of Defects Notification

Period ]), calculated from the date on which the Works or Section is

completed as certified under Sub-Clause 10.1 [ Taking Over of the Works

and Sections ].

1.1.3.8 “Performance Certificate” means the certificate issued under Sub-Clause

11.9 [ Performance Certificate ].

1.1.3.9 “day” means a calendar day and “year” means 365 days.

1.1.4

Money and Payments 1.1.4.1 “Accepted Contract Amount” means the amount accepted in the Letter of

Acceptance for the execution and completion of the Works and the

remedying of any defects.

1.1.4.2 “Contract Price” means the price defined in Sub-Clause 14.1 [ The

Contract Price ], and includes adjustments in accordance with the Contract.

1.1.4.3 “Cost” means all expenditure reasonably incurred (or to be incurred) by the

Contractor, whether on or off the Site, including overhead and similar

charges, but does not include profit.

1.1.4.4 “Final Payment Certificate” means the payment certificate issued under

Sub-Clause 14.13 [ Issue of Final Payment Certificate ].

1.1.4.5 “Final Statement” means the statement defined in Sub-Clause 14.11

[ Application for Final Payment Certificate ].

1.1.4.6 “Foreign Currency” means a currency in which part (or all) of the Contract

Price is payable, but not the Local Currency.

1.1.4.7 “Interim Payment Certificate” means a payment certificate issued under

Clause 14 [ Contract Price and Payment ], other than the Final Payment

Certificate.

1.1.4.8 “Local Currency” means the currency of the Country.

1.1.4.9 “Payment Certificate” means a payment certificate issued under Clause 14

[ Contract Price and Payment].

(86)

1.1.4.10 “Provisional Sum” means a sum (if any) which is specified in the Contract as

a provisional sum, for the execution of any part of the Works or for the

supply of Plant, Materials or services under Sub-Clause 13.5 [ Provisional

Sums ].

1.1.4.11 “Retention Money” means the accumulated retention moneys which the

Employer retains under Sub-Clause 14.3 [ Application for Interim Payment

Certificates ] and pays under Sub-Clause

14.9 [ Payment of Retention Money ].

1.1.4.12 “Statement” means a statement submitted by the Contractor as part of an

application, under Clause 14 [ Contract Price and Payment ], for a payment

certificate.

1.1.5

Works and Goods 1.1.5.1 “Contractor’s Equipment” means all apparatus, machinery, vehicles and

other things required for the execution and completion of the Works and the

remedying of any defects. However, Contractor’s Equipment excludes

Temporary Works, Employer’s Equipment (if any), Plant, Materials and any

other things intended to form or forming part of the Permanent Works.

1.1.5.2 “Goods” means Contractor’s Equipment, Materials, Plant and Temporary

Works, or any of them as appropriate.

1.1.5.3 “Materials” means things of all kinds (other than Plant) intended to form or

forming part of the Permanent Works, including the supply-only materials (if

any) to be supplied by the Contractor under the Contract.

1.1.5.4 “Permanent Works” means the permanent works to be executed by the

Contractor under the Contract.

1.1.5.5 “Plant” means the apparatus, machinery and vehicles intended to form or

forming part of the Permanent Works, including vehicles purchased for the

Employer and relating to the construction or operation of the Works.

1.1.5.6 “Section” means a part of the Works specified in the Contract Data as a

Section (if any).

1.1.5.7 “Temporary Works” means all temporary works of every kind (other than

Contractor’s Equipment) required on Site for the execution and completion

of the Permanent Works and the remedying of any defects.

1.1.5.8 “Works” mean the Permanent Works and the Temporary Works, or either of

them as appropriate.

1.1.6

Other Definitions 1.1.6.1 “Contractor’s Documents” means the calculations,

computer programs

and other software, drawings, manuals, models and other documents

technical nature (if any) supplied by the Contractor under the Contract.

1.1.6.2 “Country” means the country in which the Site (or most of it) is located,

where the Permanent Works are to be executed.

1.1.6.3 “Employer’s Equipment” means the apparatus, machinery and vehicles (if

any) made available by the Employer for the use of the Contractor in the

execution of the Works, as stated in the Specification; but does not include

Plant which has not been taken over by the Employer.

(87)

of a

1.1.6.4 “Force Majeure” is defined in Clause 19 [ Force Majeure ].

1.1.6.5 “Laws” means all national (or state) legislation, statutes, ordinances and other

laws, and regulations and by-laws of any legally constituted public authority.

1.1.6.6 “Performance Security” means the security (or securities, if any) under

Sub-Clause 4.2 [ Performance Security ].

1.1.6.7 “Site” means the places where the Permanent Works are to be executed,

including storage and working areas, and to which Plant and Materials are to be

delivered, and any other places as may be specified in the Contract as forming

part of the Site..

1.1.6.8 “Unforeseeable” means not reasonably foreseeable by an experienced

contractor by the Base Date.

1.1.6.9 “Variation” means any change to the Works, which is instructed or

approved as a variation under Clause 13 [ Variations and Adjustments ].

1.2

Interpretation In the Contract, except where the context requires otherwise:

(a) words indicating one gender include all genders;

(b) words indicating the singular also include the plural and words indicating the

plural also include the singular;

(c) provisions including the word “agree”, “agreed” or “agreement” require the

agreement to be record in writing;

(d) “written” or “in writing” means hand-written, type-written, printed or

electronically made, and resulting in a permanent record; and

(e) the word “tender” is synonymous with “bid”, and “tenderer” with “bidder” and

the words “tender documents” with “bidding documents".

The marginal words and other headings shall not be taken into consideration in

the interpretation of these Conditions.

In these Conditions, provisions including the expression “Cost plus profit” require

this

profit to be one-twentieth (5%) of this Cost unless otherwise indicated in the

Contract

Data.

1.3

Communications Wherever these Conditions provide for the giving or issuing of approvals, certificates,

consents, determinations, notices, requests and discharges, these

communications

shall be:

(a) in writing and delivered by hand (against receipt), sent by mail or courier, or

transmitted using any of the agreed systems of electronic transmission as

stated in the Contract Data; and

(b) delivered, sent or transmitted to the address for the recipient’s communications

as stated in the Contract Data. However:

(i) if the recipient gives notice of another address, communications shall

thereafter be delivered accordingly; and

(ii) if the recipient has not stated otherwise when requesting an approval or

consent, it may be sent to the address from which the request was

(88)

issued.

Approvals, certificates, consents and determinations shall not be unreasonably

withheld or delayed. When a certificate is issued to a Party, the certifier shall send a copy

to the other Party. When a notice is issued to a Party, by the other Party or the

Engineer, a copy shall be sent to the Engineer or the other Party, as the case may be.

1.4

Law and Language

The Contract shall be governed by the law of the country or other jurisdiction

stated in the Contract Data.

The ruling language of the Contract shall be that stated in the Contract Data.

The language for communications shall be that stated in the Contract Data. If no

language is stated there, the language for communications shall be the ruling

language of the Contract.

1.5

Priority of Documents

The documents forming the Contract are to be taken as mutually explanatory of

one another. For the purposes of interpretation, the priority of the documents

shall be in accordance with the following sequence:

(a) the Contract Agreement (if any),

(b) the Letter of Acceptance,

(c) the Tender,

(d) the Particular Conditions - Part A,

(e) the Particular Conditions - Part B,

(f) these General Conditions,

(g) the Specification,

(h) the Drawings, and

(i) the Schedules and any other documents forming part of the Contract.

If an ambiguity or discrepancy is found in the documents, the Engineer shall issue any

necessary clarification or instruction.

(89)

Definitions

145

145

145

145

145

1.1

3.1

4.3

6.10

7.9

8.1

8.11

8.3

13.1

13.3

13.8

14.1

14.2

14.5

14.8

15.2

15.6

16.4

17.3

18.1

19.6

20.1

20.2

20.3

20.4

20.5

20.6

20.7

20.8

APPE

NDIX.

Annex

Engineer‟s Duties and Authority

Contractor‟s Representative

Records of Contractor‟s Personnel and equipment

Use of Pakistani Materials and Services

Commencement of Works

Prolonged Suspension

Programme

Right to vary

Variation procedure

Adjustment for changes in cost

Contract Price

Advance Payment

Plants and Materials intended for Works

Delayed Payments

Termination by Employer/Procuring Agency

Corrupt and fraudulent Practices (Integrity Pact).

Payment on Termination

Employer‟s/Procuring Agency‟s Risks

General Requirements for Insurance

Optional Termination, Payment and release by the Employer

Contractor‟s Claims

Appointment of the Dispute Board / Notification of the Committee

Failure to agree on the composition of the Dispute Board.

Obtaining Dispute Board‟s Decision

Amicable Settlement.

Arbitration

Failure to comply with Dispute Board‟s Decision

Expiry of Dispute Board‟s Appointment

General Conditions of Dispute Board Agreement

PROCEDURAL RULES

(90)

TABLE OF CONTENTS

PART II - SPECIAL/PARTICULAR CONDITIONS OF

CONTRACT

Clause Title Page

PART II - SPECIAL /PARTICULAR CONDITIONS OF CONTRACT

1.1 Definitions

1.1.1.4 “Form of Bid” is synonymous with “Letter of Tender”.

1.1.1.5 “Bid” is synonymous with “Tender”.

1.1.1.10 “Bidding” is synonymous with “contract”.

The following paragraph is added:

1.1.1.11“Programme” means the programme to be submitted by the contractor in accordance with

Sub-Clause 8.3 and any approved revisions thereto.

1.12.2 “Employer” is synonymous with “Procuring Agency”

1.1.2.9 “DB” is synonymous with “Committee”.

1.1.3.1 Replace 28 days by 7 days in LCB and 15 days in ICB..

1.1.3.7 “Defects notification Period” is synonymous with “Defects liability Period”.

1.15 Inspections and Audit by the Bank

Deleted

Procuring Agency can retain this clause with or without changes, in case of contracts

under Project, Bank and donor’s programme.

3.1 Engineer’s Duties and Authority.

The following paragraph is added after duties:

Procuring agency shall ensure that the Engineer‟s Representative/Staff is a professional

engineer as defined in the Pakistan Engineering Council Act 1975 (V of 1976)

4.3 Contractor’s Representative

The following text is to be added after last line:

The contractor‟s authorised representative and his other professional engineers working at site

shall register themselves with the Pakistan Engineering Council.

6.10 Records of Contractor’s Personnel and Equipment

The following paragraph is added:

The Contractor shall, upon request by the Engineer at any time in relation to any item

(91)

of hired Contractor‟s Equipment, forthwith notify the Engineer in writing the name and address

of the Owner of the equipment and shall certify that the agreement for the hire thereof contains

a provision in accordance with the requirements set forth above.

The following sub-clause 7.9 is added in (GCC):

7.9 Use of Pakistani Materials and Services

The contractor shall, so far as may be consistent with the contract, make the maximum use of

materials, supplies, plant and equipment indigenous to or produced or fabricated in Pakistan

and services, available in Pakistan provided such materials, supplies, plant, equipment and

services shall be of required standard.

8.1 Commencement of Works

The last para is deleted and substituted with the following:

The contractor shall commence the works on site within the period named in Appendix-A to

Bid from the date of receipt by him from the Engineer of a written Notice to Commence.

Thereafter, the contractor shall proceed with the works with due expedition and without delay.

8.11 Prolonged Suspension

Replace 84 days by 120 days.

8.3 Programme

The following text is to be added after [Commencement of Works]

The programme shall be submitted in the either form of:

a) Bar Chart identifying the critical activities.

b) Critical Path Method (CPM) identifying the critical path/activities.

c) Program Evaluation and Review Techniques (PERT).

(Procuring Agency to select appropriate one)

13.1 Right to vary

In the last line of Para, after the word “Variation", the word “in writing” is added.

13.3 Variation procedure

In the tenth line, after the words “as soon as practicable” following is added:

“and within a period not exceeding one-eighth of the completion time”

13.8 Adjustment for changes in cost

This clause will be applicable for Foreign funded Project/ Schemes or

Contracts (locally & foreign funded) only.

ICB

The following provision is added for Local funded Project/ Schemes/National Competitive

Bidding Contracts:

The amounts payable to the Contractor, pursuant to Sub-Clause 14.6, shall be adjusted in

respect of the rise or fall in the cost of materials only, and will be paid to the contractor

on those items mentioned in the Appendix –C (B).

(92)

Similarly reduction in the cost of these materials will also be recovered from the

contractor accordingly

14.1 The Contract Price

Sub-para (d) is deleted.

14.2 Advance Payment

The Text is deleted and replaced with following:

Advance Payment/Mobilization Advance shall be made available to the Contractor by

the procuring agency on following conditions:

Mobilization Advance/Advance Payment

(i) Mobilization advance up to 10 % of the Contract Price may be paid by the procuring

agency to the Contractor on the works costing Rs2.5 million or above on following

conditions:

a. on submission by the Contractor of a mobilization advance guarantee for the

full amount of the advance in the specified form, from a Scheduled Bank in

Pakistan, acceptable to the procuring agency;

b. contractor shall pay interest on the mobilization advance at the rate of 10% per

annum on the advance; and

(ii) This Advance including the interest shall be recovered in 5 equal installments

from the 5 R.A bills and in case the number of bills is less than 5 then 1/5 of

the advance inclusive of the interest thereon shall be recovered from each bill

and the balance together with interest be recovered from the final bill. It may

be insured that there is sufficient amount in the final bill to enable recovery of

the Mobilization Advance.

14.5 Plants and Materials intended for Works

Add the following paragraph as sub-clause 14.5 (d) for Secured Advance on non – perishable

materials and sub-clauses (a), (b) and (c) will be applicable for plants only :-

(I) The Contractor shall be entitled to receive from the procuring agency Secured Advance against

an INDENTURE BOND in Public Works Account Form No.31 (Fin. R. Form No. 2)

acceptable to the procuring agency of such sum as the Engineer may consider proper in respect

of non-perishable materials brought at the site but not yet incorporated in the Permanent Works

provided that:

(i) The materials are in accordance with the specifications for the permanent works;

(ii) Such materials have been delivered to the site and are properly stored and protected

against loss or damage or deterioration to the satisfaction and verification of the

Engineer/Assistant Engineer but at the risk and cost of the Contractor;

(iii) The Contractor‟s records of the requirements, orders, receipts and use of materials are

kept in a form approved by the Engineer, and such records shall be available for

inspection by the Engineer;

(iv) The Contractor shall submit with his monthly statement the estimated value of the

materials on site together with such documents as may be required by the Engineer for

the purpose of valuation of materials and providing evidence of ownership and

payment therefore;

(93)

(v) Ownership of such materials shall be deemed to vest in the procuring agency and these

materials shall not be removed from the site or otherwise disposed of without written

permission of the procuring agency;

(vi) The sum payable for such materials on site shall not exceed 75 % of the (i) landed cost

of imported materials, or (ii) ex-factory / ex-warehouse price of locally manufactured or

produced materials, or (iii) market price of stands other materials;

(vii) Secured Advance shall not be allowed unless and until the previous advance, if any, is

fully recovered;

(viii) Detailed account of advances must be kept in part II of running account bill or a

separate statement; and

(ix) Secured Advance may be permitted only against materials/quantities anticipated to be

consumed / utilized on the work within a period of 3 months from the date of issue of

secured advance and in no case for full quantities of materials for the entire

work/contract.

(II) Recovery of Secured Advance:

Secured Advance paid on non-perishable materials to the Contractor under the above

provisions shall be effected from the monthly payments on actual consumption basis,

but not later than period specified in the rules not more than three months (even if

unutilized);

14.8 Delayed Payment

Second Para is replaced with following text:

In the event of the failure of the Procuring Agency to make the payment within the time

stated, the procuring agency shall pay to the contractor in case of ICB contracts only,

the compensation at rate of KIBOR+2% per annum in local currency and Libor+1% for

foreign currency, upon all sums to be paid from the date of which the same would have

been paid.

15.2 Termination by Employer

The following Para is added at the end of the sub-clause:

Provided further, that in addition to the action taken by the procuring agency

against the Contractor under this Clause, the procuring agency may also refer the case

of default of the Contractor to Pakistan Engineering Council for punitive action under

the Construction and Operation of Engineering Works Bye-Laws 1987, as amended

from time to time.

15.6 Corrupt and fraudulent Practices.

The following text is to be added as 3rd paragraph:

Successful Contractor has to provide Integrity Pact (for contracts worth

Rs.10.0 million and above).

If the Contractor or any of his Subcontractors, agents or servants is found to have

violated or involved in violation of the Integrity Pact signed by the Contractor as

Appendix-L to his Bid, then the procuring agency shall be entitled to:

(94)

(a) recover from the Contractor an amount equivalent to ten times the sum of any

commission, gratification, bribe, finder‟s fee or kickback given by the Contractor or

any of his Subcontractors, agents or servants;

(b) terminate the Contract; and

(c) recover from the Contractor any loss or damage to the procuring agency as a result of

such termination or of any other corrupt business practices of the Contractor or any of

his Subcontractors, agents or servants.

The termination under sub-para (b) of this Sub-Clause shall proceed in the manner prescribed

under sub-clauses 15.2 & 15.5 and the payment under Sub-Clause 15.4 shall be made after

having deducted the amounts due to the procuring agency under Sub-Para (a) and (c) of this

Sub-Clause.

16.4 Payment on Termination

Sub-paragraph (c) is deleted.

17.3 Employer’s/ Procuring Agency’s Risks

Sub-Clause 17.3 (h) is deleted.

The following text is added in Clause 18.1 (GCC):

18.1 General Requirements for Insurance

The contractor shall be obliged to place all insurances relating to the contract (including, but

not limited to, the insurances referred to in Clauses 18.1,18.2,18.3,18.4) with Insurance

Company having at least AA rating from PACRA/JCR in favour of the Employer//Procuring

Agency valid for a period 28 days after beyond the Bid Validity date.

Costs of such insurances shall be borne by the contractor.

19.6 Optional Termination, Payment and release by the Employer

Sub-clauses (c), (d) and (e) are deleted.

20.6 Arbitration

Text will be replaced as under;

Any dispute in respect of which:

(a) the decision, of the Dispute Board has not become final and binding pursuant to sub-

clause 20.2, and

(b) amicable settlement has not been reached within the period stated in sub-clause 20.5,

shall be finally settled, under the provisions of the Arbitration Act, 1940 as amended or any

statutory modification/Rules of Conciliation And Arbitration PEC Islamabad or re-enactment

thereof for the time being in force.

The place of arbitration shall be …………………, in Sindh Province.

Procuring Agency can retain this clause without changes, in case of contracts under Project,

(95)

Bank and donor’s programme except the place of arbitration shall be …………………, in Sindh

Province.

Annex PROCEDURAL RULES

Procuring Agency can retain these rules with or without changes, in case of contracts under

Project, Bank and donor’s programme.

(96)

PART II –SPECIAL/PARTICULAR CONDITIONS OF CONTRACT

INDEX CLAUSE

Adjustment for changes in cost 13.8

Advance Payment 14.2

Amicable Settlement. 20.5

Appointment of the Dispute Board / Notification of the Committee20.2

Arbitration 20.6

Commencement of Works 8.1

Contractor‟s Representative 4.3

Contractor‟s Claims 20.1

Contract Price 14.1

Corrupt and fraudulent Practices (Integrity Pact). 15.6

Definitions 1.1

Delayed Payments 14.8

Employer‟s/Procuring Agency‟s Risks 17.3

Engineer‟s Duties and Authority 3.1

Expiry of Dispute Board‟s Appointment 20.8

Failure to agree on the composition of the Dispute Board. 20.3

Failure to comply with Dispute Board‟s Decision 20.7

General Conditions of Dispute Board Agreement Appendix

General Requirements for Insurance 18.1

Optional Termination, Payment and release by the Employer 19.6

Obtaining Dispute Board‟s Decision 20.4

Payment on Termination 15.6

Plants and Materials intended for Works 14.5

PROCEDURAL RULES Annex

Prolonged Suspension 8.11

Programme 8.3

Records of Contractor‟s Personnel and equipment 6.10

Right to vary 13.1

Termination by Employer/Procuring Agency 15.2

Use of Pakistani Materials and Services 7.9

Variation procedure 13.3

(97)

SPECIFICATIONS

(98)

DRAWINGS

(99)

|  | BILL OF QUANTITY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (B) - | DESCRIPTION AND RATE OF ITEMS BASED ON NON SCHEDULE / OFFERED OF RATES. |  |  |  |  |  |  |  |
| S#: | Description of item to be executed at site | Quantity |  | Rate |  | Unit | Amount |  |
| 1 | Supplying / Installing & Commissioning Ultra Filtration (UF) plant (1.6 MGD) i/c electrical, Mechanical and Plumbing works as well as operation maintenance for one year from the date of commissioning of UF Plant with three years of comprehensive warranty of all equipment of UF Plant along with required detailed of technical and specification i/c construction of Civil Work as per requirement of Filtration Plant at Mehar District Dadu. i/c written assignment of : (a) Scope of offer (b) Design Philosophy (c) Ultra Filteration Specification (d) Power Consumption (e) Process design of UF Water Treatment Plant (f) Provide 02 sets of Operation and Maintenance Mannual in English & Sindhi,Urdu (g) Provide three years Equipment Warranty against manufacture defeacts i/c replacement | 01 Job |  |  |  | P/Job |  |  |