# OFFFICE OF THE EXECUTIVE ENGINEER BUILDINGS DIVISION T.M. KHAN

No. TC/G-55/			/OF 2015 T.M.Khan 	          Dated: -	 	    -            -2015

To,

M/S

Government Contractor.

NTN #

SUBJECT: -	Constt: of Catg: II Bungalow for BPS-18 to BPS-19 at B&R Colony T.M.Khan

(Bungalow No-03) (01-No)

Reference: -	Your Tender Dated: - 29-05-2015.

B-/Tender for the work mentioned in the subject being the lowest is hereby accepted at                   Rs: @-Par (Rupees At-Par) on composite Sch: of Rates 2012 (Bldg: Items) on Part-A Rs: 9.0% Above               (Rupees Nine Point Zero Percent Above) on composite Sch: of Rates 2012 (Bldg: Items) on Part-B Rs: 21.0% Below (Rupees Twenty One Point Zero Percent Below) on composite Sch: of Rates 2012 (Bldg: Items) on Part-C Rs: 4.0% Above (Rupees Four Point Zero Percent Above) on composite Sch: of Rates 2012 (Bldg: Items) on Part-D            Rs: 13.0% Above (Rupees Thirteen Point Zero Percent Above) on composite Sch: of Rates 2012 (Bldg: Items) on Part-E Rates entered in the Schedule “B”

You are hereby directed to attend this office within 10 days complete & sign the tender documents.

- No premium shall be allowed on non-schedule items.

- No separate payment for carriages of material will be made & the rate quoted by you covers the cost of all materials involved in the execution of the item/work.

- All materials required/procured & brought to site shall be got inspected & approved before use in the work.

- No. payment of extra items will be made unless written order is given to you be the Executive Engineer for execution of extra items.

- In case of schedule items the description of items given the schedule “B” same as given in the relevant sanctioned schedule of rates.

- Income Tax at 6% will be deducted from bills on the value of work done paid for.

- The allowed for completion of the work in 36- months & will be recognized w.e.f. the actual date of start of work in to be started within Seven days from the date of issue of this letter.

The earnest money deposited by you with the tender shall stand forfeited to Government in case you fail to start the work within the stipulated date of start of work.

- The work shall be carried-out in conformity with nomenclature of the item and approved specification and shall be got tested to the satisfaction of he department.

- You will gave to obtain the compilation/ fitness/takeover certificate form the Incharge of the building & submit to this office through the Assistant Engineer  with the final bill the payment of the final bill not be released without the certificates.

You are directed to please contact the Assistant Engineer Buildings /Electrical Tando    Mohammad Khan. For necessary instructions regarding execution of work.

EXECUTIVE ENGINEER

BUILDINGS DIVISION

T.M. KHAN

Copy forwarded to: - The Assistant Engineer Buildings Sub-Division, Tando Mohammad Khan for favour information & necessary instruction.

The actual date of work may please be intimated soon after start of work.

EXECUTIVE ENGINEER

BUILDINGS DIVISION

T.M. KHAN