**STATUS OF ON-GOING DEVELOPMENT SCHEMES AS STOOD ON 30-09- 2016**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **S.NO:** | **NAME OF SCHMEES** | **NO: OF UNITS** | **APPROVED COST** | **EXPEND: ON**  **30-09-2016** | **ALLOCATION**  **2016-2017** | **RELEASE**  **2016-2017** | **PHYSICAL PROGRESS** |
| 1/739 | Construction of Women Police Station at Khairpur. |  | 17.656 | 16.427 | 1.229 | 1.229 | i). Ground floor Finishing in  Progress. |
| 2/740 | Construction of compound Wall alongwith 04 Watch Towers in Police Complex and residence of Officers of Mirpurkhas**.** |  | 40.219 | -- | 8.000 | 4.000 | i) Tender to be invited |
| 3/741 | Construction of compound Wall of Police Line Larkana. |  | 48.467 | -- | 8.000 | 4.000 | i) Tender to be invited |
| 4/742 | Improvement/Strengthening of security to Police RTC Hyderabad at Ganjo Takar (Construction of compound Wall with Watch Towers ) |  | 48.629 | -- | 8.000 | 4.000 | i) Tender to be invited |
| 5/743 | Improvement/Strengthening of security to SCTC Sakrand (construction of Boundary wall with Watch Towers ) |  | 48.629 | -- | 8.000 | 4.000 | i) Tender to be invited |
| 6/744 | Improvement/Strengthening of security to PTC Saeedabad Karachi (Construction of boundary wall with Watch Towers) |  | 49.732 | -- | 8.000 | 4.000 | i) Tender to be invited |
| 6/745 | Improvement/Strengthening of security to PTC Lzarkana (Construction of boundary wall with Watch Towers) |  | 48.629 | -- | 8.000 | 4.000 | i) Tender to be invited |
|  |  |  |  |  |  |  |  |

Executive Engineer Superintending Engineer

Sindh Police Department Karachi Police Department Government of

Sindh Karachi