**STATEMENT OF DEVELOPMENT SCHEMES UNDER LITIGATION/DISPUTE/PLOT NOT ARRANGED**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **S.NO**  **ADP NO:** | **NAME OF SCHEMES** | **Approved cost**  **(M )** | **ALLOCATION**  **2016-17** | **RELEASE**  **2016-17** | **EXPENDITURE** | **REMARKS** |
| 1/730  i) | Police Station Nawabshah Taluka | 474.736.  9-10-2009 | 39.863  ( Block ) | 39.863  ( Block ) | 4.539 | iii) Unit @ Nawabshah work stopped by MNA column upto roof level Expd: of 4.539 ( M ) incurred |
| ii)) | Urban Police Station Qasimabad |  |  |  |  | i) . Work Order issued  ii) Possession of Plot awaited |
| 2/731 | Construction of Police Station  in Front of Dr: Ziauddin Hospital Clifton Karachi | 36.444  28.07-2011 | 0.100 | Nil | 7.250 | i) Ground floor column upto lintel  level  ii) Stuscco granted by Honourable  High Court Sindh on 03-02-2012  ( Copy attached ) |

Executive Engineer Superintending Engineer

Sindh Police Department Karachi Police Department Government of

Sindh Karachi