BIDDING DATA.

(This section should be filled by the Office of the Executive Engineer, Public Health Engineering Division Naushahro feroze before issuance of the bidding documents.

| (a) | Name of Procuring Agency:- | Executive Engineer Public Health Engineering Division Naushahro Feroze. |
| --- | --- | --- |
| (b) | Brief Description of Works:- | Construction of Disposal work , Surface Drains Type-I & II C.C Topping i/c Brick Pavement for Rural Drainage Scheme Dewan & sawan Sahito Taluka Meharabpur District Naushahro Feroze |
| © | Procuring Agency's Address:- | Executive Engineer P.H.E Division Naushahro feroze Near Railway Station Naushahro Feroze. |
| d | Estimated Cost:- | Rs 15.433 Million. |
| e | Amount of Bid Security:- | Rs.308660/=. |
| f | Period of Bid Validity (days):- | 30 Days (Not more than Sixty days). |
| g | Security Deposit i/c Bid Security. | 10% |
| h | Percentage, if any to be deducted from bills. | 7.50% (Income Tax deduction and 08% Security Deposit. |
| i | Deadline for submission of Bids along with time. | 16-03-2017. 2:00 PM. |
| J | Venue, Time, and Date of Bid opening. | P.H.E Division Naushahro feroze on Dated:- 17-03-2017 |
| K | Time for completion from written order of commence. | 06 Months. |
| L | Liquidity Damages. | (01% on estimated cost per day subject to Minimum of 08%. |
| M | Deposit Receipt No. Date and Amount in words and figure. | CD No._____________ Dated___________ Amount ___________ Bank_____________ ____________________________________ M/S/ Mr._____________________________ |

EXECUTIVE ENGINEER

PUBLIC HEALTH ENGG: DIVISION

NAUSHAHRO FEROZE.

BIDDING DATA.

(This section should be filled by the Office of the Executive Engineer, Public Health Engineering Division Naushahro feroze before issuance of the bidding documents.

| (a) | Name of Procuring Agency:- | Executive Engineer Public Health Engineering Division Naushahro Feroze. |
| --- | --- | --- |
| (b) | Brief Description of Works:- | Construction of Oxcidation Pond, Screening Chamber, Surface Drain Type –I & II , C.C. Topping and Brick Pavement for Rural Drainage Scheme Dewan & Sawan Sahito Taluka Nehrabpur District Naushahro Feroze |
| © | Procuring Agency's Address:- | Executive Engineer P.H.E Division Naushahro feroze Near Railway Station Naushahro Feroze. |
| d | Estimated Cost:- | Rs 6.586 Million. |
| e | Amount of Bid Security:- | Rs.131720/=. |
| f | Period of Bid Validity (days):- | 30 Days (Not more than Sixty days). |
| g | Security Deposit i/c Bid Security. | 10% |
| h | Percentage, if any to be deducted from bills. | 7.50% (Income Tax deduction and 08% Security Deposit. |
| i | Deadline for submission of Bids along with time. | 16-03-2017. 2:00 PM. |
| J | Venue, Time, and Date of Bid opening. | P.H.E Division Naushahro feroze on Dated:- 17-03-2017 |
| K | Time for completion from written order of commence. | 06 Months. |
| L | Liquidity Damages. | (01% on estimated cost per day subject to Minimum of 08%. |
| M | Deposit Receipt No. Date and Amount in words and figure. | CD No._____________ Dated___________ Amount ___________ Bank_____________ ____________________________________ M/S/ Mr._____________________________ |

EXECUTIVE ENGINEER

PUBLIC HEALTH ENGG: DIVISION

NAUSHAHRO FEROZE.

BIDDING DATA.

(This section should be filled by the Office of the Executive Engineer, Public Health Engineering Division Naushahro feroze before issuance of the bidding documents.

| (a) | Name of Procuring Agency:- | Executive Engineer Public Health Engineering Division Naushahro Feroze. |
| --- | --- | --- |
| (b) | Brief Description of Works:- | Supplying of Leveling Instrument Pentex Al-321 for Rural Drainage Scheme Dewan & Sawan Sahito aluka Meharbapur District Naushahro Feroze. |
| © | Procuring Agency's Address:- | Executive Engineer P.H.E Division Naushahro feroze Near Railway Station Naushahro Feroze. |
| d | Estimated Cost:- | Rs 0.185 Million. |
| e | Amount of Bid Security:- | Rs.3700/=. |
| f | Period of Bid Validity (days):- | 30 Days (Not more than Sixty days). |
| g | Security Deposit i/c Bid Security. | 10% |
| h | Percentage, if any to be deducted from bills. | 7.50% (Income Tax deduction and 08% Security Deposit. |
| i | Deadline for submission of Bids along with time. | 16-03-2017. 2:00 PM. |
| J | Venue, Time, and Date of Bid opening. | P.H.E Division Naushahro feroze on Dated:- 17-03-2017 |
| K | Time for completion from written order of commence. | 06 Months. |
| L | Liquidity Damages. | (01% on estimated cost per day subject to Minimum of 08%. |
| M | Deposit Receipt No. Date and Amount in words and figure. | CD No._____________ Dated___________ Amount ___________ Bank_____________ ____________________________________ M/S/ Mr._____________________________ |

EXECUTIVE ENGINEER

PUBLIC HEALTH ENGG: DIVISION

NAUSHAHRO FEROZE.

BIDDING DATA.

(This section should be filled by the Office of the Executive Engineer, Public Health Engineering Division Naushahro feroze before issuance of the bidding documents.

| (a) | Name of Procuring Agency:- | Executive Engineer Public Health Engineering Division Naushahro Feroze. |
| --- | --- | --- |
| (b) | Brief Description of Works:- | Construction of Drainage Scheme Muharam Khan Rajper Taluka Bhiria District Naushahro Feroze. |
| © | Procuring Agency's Address:- | Executive Engineer P.H.E Division Naushahro feroze Near Railway Station Naushahro Feroze. |
| d | Estimated Cost:- | Rs 5.182 Million. |
| e | Amount of Bid Security:- | Rs.1036640 /=. |
| f | Period of Bid Validity (days):- | 30 Days (Not more than Sixty days). |
| g | Security Deposit i/c Bid Security. | 10% |
| h | Percentage, if any to be deducted from bills. | 7.50% (Income Tax deduction and 08% Security Deposit. |
| i | Deadline for submission of Bids along with time. | 16-03-2017. 2:00 PM. |
| J | Venue, Time, and Date of Bid opening. | P.H.E Division Naushahro feroze on Dated:- 17-03-2017. |
| K | Time for completion from written order of commence. | 06 Months. |
| L | Liquidity Damages. | (01% on estimated cost per day subject to Minimum of 08%. |
| M | Deposit Receipt No. Date and Amount in words and figure. | CD No._____________ Dated___________ Amount ___________ Bank_____________ ____________________________________ M/S/ Mr._____________________________ |

EXECUTIVE ENGINEER

PUBLIC HEALTH ENGG: DIVISION

NAUSHAHRO FEROZE.