ANNUAL PROCUREMENT PLAN

Financial year 2016-17

OFFICE OF THE EXECUTIVE ENGINEER HIGHWAYS DIVISION KHAIRPUR		                                   Part (A)

| S.No | ADP | Description of Procurement | Quantity (where applicable) | Estimated unit cost (where applicable) | Estimated Total Cost | Fund Allocated 2016-17 | Source of funds (ADP/ (Non ADP) | Proposed procurement method | Timing of procurement |  |  |  | Remark |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr |  |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 |  |
| 01 | 677 | Construction of road from Garhi Pathan road to Shahladhani via Govt. Primary School Shah Ladhani taluka khairpur mile 0/0-0/2 (0.40 k.m) |  |  | 2.850(M) | 2.850(M) | do |  |  |  |  |  | 25 % Release |  |
| 02 | 678 | Construction of road from Hyder Wah to village Bahadur Jalbani Taluka Khairpur 0/0-0/4+330 (0.90 k.m) |  |  | 6.550(M) | 6.550(M) | do |  |  |  |  |  | 25 % Release |  |
| 03 | 679 | Construction of Loung Fakir road to Village Saeed Khan Lakho Taluka Khairpur mile 0/0-0/3+330 (0.70 k.m) |  |  | 5.542(M) | 5.542(M) | do |  |  |  |  |  | 25 % Release |  |
| 04 | 680 | Construction of road from Jhanda Mashaik to village Muhammad Liaque Bhambharo mile 0/0-0/6 (1.20 k.m) |  |  | 10.00 (M) | 10.00 (M) | do |  |  |  |  |  | 25 % Release |  |
| 05 | 681 | Construction of road from Shaadi Shaheed road to Village Arbab Katohar Taluka Khairpur mile 0/0-0/1 (0.20 k.m) |  |  | 1.880(M) | 1.880(M) | do |  |  |  |  |  | 25 % Release |  |
| 06 | 682 | Construction of road from Kotdiji – Tando Masti road to village Muhammad Yousif Kanasro Taluka Kotdiji mile 0/0-0/3+330 (0.70 k.m) |  |  | 7.00 (M) | 7.00 (M) | do |  |  |  |  |  | 25 % Release |  |

EXECUTIVE ENGINEER

HIGHWAYS DIVISION

KHAIRPUR