**ANNEXURE –II**

**PROCUREMENT PLAN (NON DEVELOPMENT)**

**EXECUTIVE ENGINEER (W/SEW)**

**KEAMARI TOWN, KW&SB**

**WEST.**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **S No** | **Fund Head** | **Name of Work and Break up** | **Allocated Funds and Break up for different locations / Sites** | **Items to be executed** | **Method of Procurement** | **Anticipated / Actual Date of Advertisement** | **Anticipated / Actual Date of Start** | **Anticipated / actual date of Completion** | **Remarks** |
| 1 | Community Development Programme for Sustainable Development Goals | FOR IMPROVEMENT OF WATER SUPPLY TO P/L 250MM PE PIPE FROM GULBAI TO MARIPURE GREX BILAL PUMP KEAMARI. | 24.90 Million | As per BOQ | Single Stage | 24/5/2017 | ------ | 30/6/2017 |  |
| 2 | Community Development Programme for Sustainable Development Goals | CONSTRUCTION OF ROOM FOR PROCUREMENT AND INSTALLATION OF ULTRA VIOLET FILTER PLANTS IN DIFFERENT AREAS OF PS-90 DISTRICT WEST. | 2.813 Million | As per BOQ | Single Stage | 24/5/2017 | \_\_\_\_\_ | 30/6/2017 |  |
| 3 | Community Development Programme for Sustainable Development Goals | DESILTING / WINCHING CLEANING OF MAIN SEWER LINES OFDIFFERENT DIA / SUMP TANK/WELL CHANNEL AND REPAIRING AND RAISING OF MANHOLES IN UC-40 MARIPURE WEST FOR IMPROVEMENT OF SEWERAGE SYSTEM IN MARIPURE KEAMARI. | 1.129 Million | As per BOQ | Single Stage | 24/5/2017 | \_\_\_\_\_\_ | 30/6/2017 |  |