Work No: 46

SPPRA BIDDING DOCUMENT

STANDARD BIDDING DOCUMENTS

PROCUREMENT OF WORKS

(For Contracts costing up to Rs: 2.50 Millions)

Standard Bidding Documents is intended as a model for admeasurements (Percentage Rate / Unit price for unit rates in a bill of quantities). Type of Contract. The main text refers to admeasurements contracts.

Draft Biding documents for works up to  2.50 Millions

BIDDING DATA

(This section should be filled in by the Engineer / Procuring Agency before issuance of the Bidding Documents)

a) Name of Procuring Agency: 		MUNICIPAL COMMITTEE GAMBAT

b) Brief Description of Works: 	RENOVATION OF COMMUNITY HALL @HINDU MOHALLA GAMBAT

c) Procuring Agencies Address: 	OFFICE OF THE CHAIRMAN MUNICIPAL COMMITTEE GAMBAT DISTRICT KHAIRPUR MIR’S

d) Estimated Cost:		 			999,900. 00

e) Amount of Bid Security: 				30,000. 00

f) Period of Bid validity (days): 			(90 Days)

g) Security Deposit: 						8%

h) Percentage, if any, to be deducted from bills: 		7.5% I.Tax

I) Deadline from submission of bids along with time: 		2.00 PM

j) Venue, Time & date of Bid Opening: 	@MUNICIPAL COMMITTEE GAMBAT OFFICE DATED ON 3.00 PM

k) Time for completion from written order of commence: 			12 Months

L) Liquidity Damages: 					N	/A

M) Deposit receipt No: Date Amount:  (in words & figures)			N/A

(Executive Engineer / Authority Issuing Bidding Documents)

Sindh Public Procurement Regulatory Authority    www.pprasindh.gov.pk

Draft Biding documents for works up to       Millions

BILL OF QUANTITIES

(A) Description and rate of based on composite schedule of Rates

| Item No: | Qty. | Description of item to be executed at site at site | Rate | Unit | Amount in Rupees |
| --- | --- | --- | --- | --- | --- |
|  | 1128.00 | Dismantling Cement Plaster (CSI.No.20 P.No. 10) | 121.00 | P. Sft. | 1365 |
|  | 1128.00 | Cement plaster (1:4) up to 20’ height ½” thick. (CSI.No.11 (b), P.No.58). | 2283.93 | P. Sft | 25763 |
|  | 151.00 | First Class deodar wood wrought joinery in door and windows any type including fixing in position only shelter less (CSI, No: 07 P-57) | 933.93 | P. Sft | 140883 |
|  | 1636.00 | Second class tiles roofing consisting of 4” earth and 1” mud plaster with gobri leaping over ½” thick cement plaster 1:6 with 34 lbs of hot bitumen coating sand blinded providing over one layer of 12” x 6” x 2” tiles laid in 1:6 cement mortar including (1:2) curing complete. | 7607.25 | P. Sft | 452826 |
|  | 277.00 | White glazed tile ¼” thick dado jointed in cement and laid over 1:2 cement sand mortar ¾” thick including finishing (CSI, No: 37 P-44) | 28253.00 | P. Sft | 78262 |
|  | 795.00 | Providing and fixing fall ceiling of thermo poles in panel of required design and size i/c frame work of Aluminum T-section hanged with nail wire to ceiling etc. (CSI, No: 43 Page No: 39) | 91.50 | P. Sft | 72743 |
|  | 120.00 | Providing and fixing plaster of Paris ceiling border of 8”-10” with of specified design and thickness i/c fixing besides ceiling with nails etc (CSI, No: 44 Page No: 39) | 104.22 | P. Sft | 12506 |
|  | 2070.00 | Distempering with two coats (CSI, No: 24 P-54) | 1043.90 | P. Sft | 21609 |
|  | 302.00 | Painting new surface preparing surface painting door & windows any types two coats (CSI, No: 4(c) P-68) | 1160.06 | P. Sft | 3503 |
|  | 9.375 | Pacca brick work in foundation and plinth in cement Mortar 1:6 (CSI.No.4 P.No.25). | 11948.36 | P% Cft | 1120 |
|  | 40.50 | Supplying and Fixing in position iron / steel grill of ¾” in to ¼” size flat iron of approved design including painting 3 three coats etc complete (CSI, No: 26 P-93) | 180.50 | P.Sft | 7310 |
|  | 6.00 | Ceiling fan 56” (ESI No: 235 Page No: 34) | 3185.00 | Each | 19110 |
| TOTAL |  |  |  |  | 837,000 |

Amount Total (a)

……………………………………..% above / below on the rates of CSR.

Amount to be added / deducted on the basis

Of premium quoted

Total (A) = a + b in words & figure

CONTRACTOR					EXECUTIVE ENGINEER / PROCURING AGENCY

Sindh Public Procurement Regulatory Authority    www.pprasindh.gov.pk

Draft Biding documents for works up to       Millions

BILL OF QUANTITIES

(B) DESCRIPTION AND RATE OF ITEMS BASED ON MARKET (OFFERED RATES)

| Item No: | Quantities | Description of item to be executed at site at site |  | Rate | Unit | Amount in Rupees |
| --- | --- | --- | --- | --- | --- | --- |
|  | 6.00 |  | LED light 40Watts | 1300.00 | Each | 7800 |
|  | 03.00 |  | Wire copper 7/29 | 3200.00 | P. Coil | 9600 |
|  | 06.00 |  | Wire copper 3/29 | 1500.00 | P. Coil | 9000 |
|  | 2.00 |  | Solar System complete with all accessories | 20000.00 | Each | 100000 |
| TOTAL |  |  |  |  |  | 126400 |

Summary of Bill of Quantities.

Cost of Bid 								Amount

- (A) Cost based on Composite Schedule of Rates.				Rs: 837,000/=

2. (B) Cost based on Non/Offered Schedule of Rates.				Rs: 126,400/=

Total A+ B	Rs: 963400/=

TOTAL COST OF BID (C) = Total (A) + Total (B)

Contractor						Executive Engineer/Procuring Agency

Sindh Public Procurement Regulatory Authority    www.pprasindh.gov.pk