Annexure-A

Procurement plan (Non Development silt-clearance work)

| Serial No. Non ADP. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| KA- 4713 Silt clearance | Silt Clearance work along Arther Branch RD 20 to 40 (i) Khudawah Distry RD 0 to tail (ii) Mangio Minor RD 0 to tail. Ganjrot Branch RD 17 to tail Mado Distry RD 20 to tail Saidpur Distry RD 25 to tail (i) Shah Minor (ii) Bisharat Minor RD 0 to tail Arther Branch RD 60 to tail Gul Mohammad Wah RD 15 to tail Seehar Branch RD 20 to tail Vicholo Distry RD 0 to tail (i) Badeh Distry (ii) Lal Minor Monder Br: RD 20 to tail Garello Distry RD 0 to tail Radhan Branch RD 0 to 15 Radhan Branch RD 15 to tail | 25.00 Million | -Nil- | -- | 21.700 Million | 25.00 Million | Civil Works |  | -- | 02.08.2017 | 30.06.2018 |

| Serial No. Non ADP. | Name of Scheme & Estimated Cost | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New works (components) | Funds for New works (c-e) | Nature of Procurement | Method of Procurement | Anticipated /Actual Date of Advertisement | Anticipated /Actual Date of Start | Anticipated /Actual Date of Completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | b | c | d | e | f | g | h | Single Stage Single envelope i | j | k | l |
| KA- 4713 Silt clearance | Silt Clearance work along (i) Jadam (ii) Langhano Minor RD 0 to 10 (iii) Gunero RD 0 to 10 Gul Mohammad Wah RD 0 to 15 Rajwah Branch Kakol Branch RD 0 to 20 (i) Qaim Shah Minor RD 0 to tail (ii) Mangwani Minor RD 0 to tail (iii) Abad Distry RD 0 to tail. Kudan Br: RD 20 to tail Kakol Branch RD 20 to tail Mashar Distry RD 0 to tail Nara Distry RD 0 to tail Khudawah Distry (i) Pejaho RD 0 to tail (ii) Kalro RD 0 to tail Nara Branch RD 0 to tail Kolachi Distry RD 0 to tail Saleh Distry RD 0 to tail Mehar Branch RD 0 to 16 (WEN) Arther Branch RD 40 to 60 | 25.00 Million | -Nil- | -- | 21.700 Million | 25.00 Million | Civil Works |  | ---- | 02.08.2017 | 30.06.2017 |