***SCHEDULE OF QUANTITIES***

***WORK No: 11***

# 

**DISTRICT MUNICIPAL CORPORATION (WEST)**

**KARACHI, BALDIA ZONE**

***Estimated Cost Rs: 6,61,847/- Earnest Money Rs: 13,237/-***

***Time Limit: 45 Days Penalty Per Day Rs: 1,000/-***

**SUBJECT: *Improvement of R.C.C Culvert at Ahmed Sabzi Wala to Babul Elam School Block “C”***

***Ward 01* *Abidabad in UC-31 DMC (West) Baldia Zone.\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_***

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ***S.No:*** | ***DESCRIPTION OF WORK*** | ***QUANTITY*** | ***RATE*** | ***PER*** | ***AMOUNT*** |
| *1.* | *Dismalting cement concrete reinforced separating rein for cement from concrete cleaning and straigtning the same* | *200* | *5445* | *%0Cft* | *10890/=* |
| *2.* | *Erection of removal sharting coat R c c or Plain Cement concrete work of portal wood vertical* | *225* | *3127.41* | *%Sft* | *7037/=* |
| *3.* | *Cement concrete plain including screening and washing at stone aggregate without 1:2:4* | *225* | *14429.25* | *%Cft* | *32466/=* |
| *4.* | *Rcc Work in root slab beans columns raft lintels and other Structured member laid in situ or Precast laid in position complete in all respects . Ratio (1:2:4) go Ibs cement 2 Cft Sand 2 Cft Shingle 1/8” to ¼” gauge* | *550* | *337* | *%Cft* | *185350/=* |
| *5.* | *Fabrication of mold steel reinforced cement concrete i/c cutting binding laying in position making joint and fastening i/c removal rust from bars* | *19.64* | *5001.70* | *cwt* | *98233/=* |
| *6.* | *Carriage of 100 Cft tons at all kind material like cole brikes i/c .* | *200* | *1065.04* | *%Cft* | *2130/=-* |
| *7.* | *Hiring of private labour per-day.* | *200* | *900* | *Nos* | *180000/=* |
| *8.* | *Hiring of Machinery front loader / Excavator p . Hour* | *16* | *3088.13* | *p-Hour* | *49410/=* |
| *9.* | *Hiring of machinery Dumper per Hour* | *48* | *2006.90* | *p-Hour* | *96331/-* |
| ***Total Estimated Cost*** | | | | | ***66,1847.00*** |

*Nomenclature, Quantities and Rates etc checked*

*and found correct.*

***ASSTT: EX-ENGINEER (B&R) EXECUTIVE ENGINEER (B&R)***

*BALDIA ZONE BALDIA ZONE*

*I/We hereby quoted Rates @ % above/below the S/R*

*The total amount is Rs: (Rupees:*

*(In Figure) (In Word)*

## *Contractor’s Signature:*

## 

## *Address:*