**Annual Procurement Plan**

**(Works, Goods & Services)**

**Finical Year 2017-18**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Title of Procurement** | **Estimated / Actual Cost** | **Method** | **Tentative/ Actual date of NIT** | **Tentative/ Actual closing date of NIT** | **Tentative/ Actual date of award Contract** | **Tentative Deadline/ Actual date for Execution** | **Remarks** |
| **Source of Funding: Government of Sindh and University** | | | | | | | |
| Providing & fixing Multi media for all Class rooms of **Main campus** | 2.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Purchase of Student chair for Chakiwara campus | 1.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Repair & Maintenance of faculty Building, Cement work, Color works, plaster work & grill works Doors & Windows etc. | 4.00 | Single Stage Single Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply / Purchase of Stationary Items | 2.50 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply / Purchase of Toiletry Items | 2.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Providing & fixing server and firewall urgent required for IT security propose for HEC Requirement. | 5.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply / Purchase of Chemical and lab equipment for, Main Campus and labs. | 2.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply / Purchase Furniture of for Faculty and campus | 2.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply / Purchase of Furniture & Equipment for Electronics Lab | 2.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply /Purchase of Printing Items of BBSU | 2.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Installation of Power Factor & miscellanies work for Chakiwara campus | 3.0 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply & Fixing 02 Ton Floor Standing A.C for Auditorium hall urgent required and civil works | 2.50 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Treatment of termite spray for all building | 1.00 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Providing & fixing Boxing Ring and allied training facilities/ program of BBSUL | 1.50 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Maintenance & miscellaneous civil works for Pharmacy building i.e. Animal house, store works & girls common room | 2.00 | Single Stage Single Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |
| Supply / Purchase of Furniture for Staff, Main campus & Chakiwara campus | 2.5 | Single Stage Two Envelope | 31.08.2017 | 18.09.2017 | October 2018 | January 2018 |  |

**Executive Engineer**

**BBSUL, Karachi.**