ANNUAL PROCUREMENT PLAN

(PUBLIC HEALTH ENGG: DIVISION NAUSHAHRO FEROZE)

FOR THE FINANCIAL YEAR 2017-18.

| Sr.# | Description of Procurement | Quantity (Where Applicable). | Estimated Unit Cost (Where Applicable) | Estimated Total Cost | Funds Allocated | Source of Funds ADP/ Non ADP. | Proposed Procurement Method | Timing of Procurement |  |  |  | Remarks. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | 1st Qtr. | 2nd Qtr. | 3rd Qtr. | 4th Qtr. |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 1. | Construction of Disposal work (Zone A & B) Surface Drains i/c CC Topping for Urban Drainage Scheme Tharushah Taluka Bhiria. District Naushahro Feroze. | 4 | 72,75000 | 72,75000 | 32.372 | Provincial ADP | Single | 1.818 | 1.818 | 1.818 | 1.818 | - |
| 2. | Construction of R.C.C and CC Covered Nalla (2.5’ width) i/c Catch Pits from Bhority Chowk to Disposal Work and along Markeet Road for Urban Drainage Scheme Tharushah Taluka Bhiria, District Naushahro Feroze. | ---- | 1,07,10,000 | 1,07,10,000 | -do- | Provincial ADP | Single | 2.679 | 2.679 | 2.679 | 2.679 | - |
| 3. | Construction of RCC Nala (3.0’) width i/c Catch Pits from Mula Hakeem chowk to Disposal Work for Urban Drainage Scheme Tharushah Taluka Bhiria District N.Feroze | ---- | 1,38,43,000 | 1,38,43,000 | -do- | Provincial ADP | Single | 3.460 | 3.460 | 3.460 | 3.460 | - |
| 4 | Construction of CC Nala (2.5’ Width ) i/c Catch Pits from Mithiani chowk to Mula Hakeem Chowk to main drain for Urban Drainage Scheme Tharushah Taluka Bhiria District Naushahro Feroze | ---- | 64,02,000 | 64,02,000 | -do- | Provincial ADP | Single | 2.350 | 2.350 | 2.350 | 2.350 | - |
| 5 | Providing Laying Jointing and Testing P.E Pipe 12” Dia Delivery Main for Water Supply Scheme Bhiria city Taluka Bhiria district Naushahro feroze. | 2 | 91,31000 | 91,31000 | 25.00 | Provincial ADP | Single | 2.282 | 2.282 | 2.282 | 2.282 | - |
| 6 | Construction of Storage Tank, i/.c Sump Well and Pump House, for Urban Water Supply Scheme Bhiria city Taluka Bhiria District Naushahro Feroze | ---- | 95,42000 | 95,42000 | -do- | Provincial ADP | Single | 2.385 | 2.385 | 2.385 | 2.385 | - |
| 7 | Construction of surface drains i/c CC Topping for Rural Drainge scheme Darya Khan Jalbani Taluka Bhiria Distt: N.Feroze. | 1 | 75,32000 | 75,32000 | 19.285 | Provincial ADP | Single | 1.883 | 1.883 | 1.883 | 1.883 | - |
| 8 | Construction of Surface Drains i/c CC Topping and Brick Pavement for Rural Drainage Scheme Halani (Zone-C) Halepota Mohalla Taluka Mehrabpur District N.feroze. | 1 | 71,98000 | 71,98000 | 15.00 | Provincial ADP | Single | 1.799 | 1.799 | 1.799 | 1.799 | - |
| 9 | Construction of Oxidation Pond and Providing Laying Jointing and Testing P.E Pipe Rising Main 6”Dia, Supplying Installing Pumping Machinery and Solar Energy for Village Dewan Sahito for Rural Drainage Scheme Dewan and Sawan Sahito Taluka Mehrabpur District Naushahro Feroze. | 1 | 38,55000 | 38,55000 | 10.00 | Provincial ADP | Single | 0.963 | 0.963 | 0.963 | 0.963 | - |

EXECUTIVE ENGINEER

PUBLIC HEALTH ENGG: DIVISION

NAUSHAHRO FEROZE