ANNUAL PROCUREMENT PLAN

(DISTRICT MUNICIPAL CORPORATION WEST)

FINANCIAL YEAR 2017-2018

| S.No: | Name of Scheme | Allocated Funds | Cost of ongoing works (Expenditure already incurred) | Funds earmarked for ongoing works | Cost of New Work (components) | Funds for new works (c-e) | Nature of Procurement | Method of Procurement | Anticipated/ Actual Date of Advertisement | Anticipated/ Actual Date of Start | Anticipated/ Actual Date of completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| a | b | c | d | e | f | g | h | i | j | k | l |
| 1 | Wincthing of Chocked existing Sewerage System in Yousuf Goth an Raheem Goth UC-38 Surjani DMC (West) | 10,00,00,000 | 9,01,00,654 | -------- | 9,92,150/- | 9,92,150/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| 2 | Hiring of Machinery Loader, Dumper & Private Labour for Cleaning of Shadab Nallah in UC-38 Surjani DMC (West) | 10,00,00,000 | 8,91,15,248 | -------- | 9,85,406/- | 9,85,406/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| 3 | Providing and Fixing Ring Slab & Manhole Cover in different Places in Yousuf Goth & Raheem Goth UC-38 & UC-39 Surjani DMC (West) | 10,00,00,000 | 8,81,33,808 | -------- | 9,81,440/- | 9,81,440/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| 4 | Providing and Laying aggregate Base Course and consolidation through power roller in different Road & Streets Yousuf Goth & Raheem Goth UC-38 Surjani DMC (West) | 10,00,00,000 | 8,71,36,205 | -------- | 9,97,603/- | 9,97,603/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |

| 5 | Repair / Maintenance of Sewerage System from Jama Masjid in Labour Square in different places UC-02 SITE Zone DMC (West) | 10,00,00,000 | 8,62,53,657 | -------- | 8,82,548/- | 8,82,548/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | Rehabilitation of Sewerage System from Hassan Oliya, Mevashah, Tajjuddin Baba, Mianwali Colony UC-07 Jehanabad SITE Zone DMC (West) | 10,00,00,000 | 8,53,58,174 | -------- | 8,95,483/- | 8,95,483/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| 7 | Reconstruction of Culvert at Sindhi Mohallah Near Qadim Masjid & Sewerage Line in UC-07 SITE Zone DMC (West) | 10,00,00,000 | 8,44,53,676 | -------- | 9,04,498/- | 9,04,498/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| 8 | Repair of CC Street and Imp of Sewerage Line from Nawaz Shah House at Pervaiz House Brohi Mohallah in UC-07 SITE Zone DMC (West) | 10,00,00,000 | 8,34,58,406 | -------- | 9,95,270/- | 9,95,270/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| 9 | Const / Imp of CC Flooring from Rehmani Masjid to Rasheed House at Rehmani Mohallah in UC-03 | 10,00,00,000 | 8,24,99,951 | -------- | 9,58,455/- | 9,58,455/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |
| 10 | Const / Imp of CC Flooring from Maqbool Shop to Ishaque House at Mustan Challi in UC-03 SITE Zone DMC (West) | 10,00,00,000 | 8,15,41,496 | -------- | 9,58,455/- | 9,58,455/- | Works and Services | SPPRA Rule 15(b) & 16 | 17.10.2017 | In due course | In due course |