***SCHEDULE OF QUANTITIES***

***WORK No: 04***

# 

**DISTRICT MUNICIPAL CORPORATION (WEST)**

**KARACHI, BALDIA ZONE**

***Estimated Cost Rs: 5,83,250/-+O/R Earnest Money Rs: 11,665/-+O/R***

***Time Limit: 45 Days Penalty Per Day Rs: 1,000/-***

**SUBJECT: *Improvement of Eid-Gah Park Cum Play Grund in UC-32, Baldia Zone, DMC (West).***

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ***S.No:*** | ***DESCRIPTION OF WORK*** | ***QUANTITY*** | ***RATE*** | ***PER*** | ***AMOUNT*** |
| *1.* | *Supply and Spreading of Sweet earth garden soil free from salt pebbles and grass root etc, approved quarry required grade and slope and disposal of rubbish with in 2 chain as directed by Engineer Incharge etc Complete.* | *4800* | *O/R* | *P/Cft* | *O/R* |
| *2.* | *Providing Supply red Murrin soil for jogging track.* | *594* | *28* | *P/Cft* | *16632/-* |
| *3.* | *Leveling and Dressing and Making lawn.* | *10200* | *181.50* | *P/Sft* | *18513/-* |
| *4.* | *Boring for tube well in all water bearing Soils from depth 100.1 to 200ft or 30.51 meter below ground level i/c sinking and with drawing of casing Pipe.* | *400* | *811* | *P/Sft* | *324400/-* |
| *5.* | *Summer Pump for widen supply.* | *01-Nos* | *O/R* | Each | *O/R* |
| *6.* | *Providing and Fixing curb stone.* | *718* | *297.01* | P/ft | *213253/-* |
| *7.* | *Cow duck marnu Supply & Laying* | *149* | *298.12* | *P/Cwt* | *4442/-* |
| *8.* | *Painting with enamel paint on masonry wall.* | *718* | *837.10* | *%Sft* | *6010/-* |
| *9.* | *Different plant for Sharb Nallah.* | *435-Nos* | *O/R* | *Each* | *O/R* |
| ***Total Estimated Cost*** | | | | | ***5,83,250/-+O/R*** |

*Nomenclature, Quantities and Rates etc checked*

*and found correct.*

***SUB-ENGINEER (PARK) Dy. DIRECTOR (PARK & RECREATION)***

*BALDIA ZONE BALDIA ZONE*

*I/We hereby quoted Rates @ % above/below the S/R*

*The total amount is Rs: (Rupees:*

*(In Figure) (In Word)*

## *Contractor’s Signature:*

## 

## *Address:*