ANNUAL PROCUREMENT PLAN (YEAR 2017-18)

FOR PROCUREMENT WORKS

| ADP / BG NO. | NAME OF SCHEME | ALLOCATED FUNDS | COST OF ONGOING WORKS (EXP. ALREADY INCURRED) | FUNDS EARMARKED FOR ONGOING WORKS | COST OF NEW WORKS (COMPONENTS) | FUNDS FOR NEW WORKS (C-E) | NATURE OF PROCUREMENT | METHOD OF PROCUREMENT | ANTICIPATED / ACTUAL DATE OF ADVERTISEMENT | ANTICIPATED / ACTUAL DATE OF START | ANTICIPATED / ACTUAL DATE OF COMPLETION |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| M04-B-003 | Improvement of Market Road b/w Street No. 13 to 20, Behar Colony, Lyari, DMC (South), Karachi. | 45,000,000 | -- | -- | 9,95,560 | 45,000,000 | Works | SPPRA 15(b) National Competitive Bidding (Single Stage One Envelope Procedure) | 30-11-2017 | 22-01-2018 | 21-05-2018 |
|  | Improvement of Street No. 12, Al-Falah Road and Market Road, Behar Colony, Lyari, DMC (South), Karachi. |  | -- | -- | 9,94,567 |  |  |  |  |  |  |
|  | Cleaning of Sewerage Pipe Lines through Winching Machines at Tannery Road, Lyari, DMC (South), Karachi. |  | -- | -- | 8,30,599 |  |  |  |  |  |  |
|  | Cleaning of Sewerage Pipe Lines through Winching Machines at Suleman Azad Road, Lyari, DMC (South), Karachi. |  | -- | -- | 8,30,438 |  |  |  |  |  |  |
|  | Improvement of Street No. 13 & 14, J-Road, Behar Colony, Lyari, DMC (South), Karachi. |  | -- | -- | 9,96,473 |  |  |  |  |  |  |
|  | Construction of Speed Breaker at Faqir Muhammad Durra Khan Road, Chakiwara Road and Mirza Adam Khan Road, Lyari, DMC (South), Karachi. |  | -- | -- | 9,97,483 |  |  |  |  |  |  |
|  | Construction of Speed Breaker at Tannery Road, Shah Abdul Latif Bhittai Road and Shah Waliullah Road, Lyari, DMC (South), Karachi. |  | -- | -- | 9,98,036 |  |  |  |  |  |  |
|  | Cleaning of Sewerage Pipe Lines through Winching Machines at Faqir Muhammad dura Khan Road Lyari, DMC (South), Karachi. |  | -- | -- | 8,29,633 |  |  |  |  |  |  |
|  | Cleaning of Sewerage Pipe Lines through Winching Machines at New kumarwara Road Lyari, DMC (South), Karachi. |  | -- | -- | 8,30,760 |  |  |  |  |  |  |
|  | Replacement of 6” & 4” dia AC Pipe Water Line by P/L 110mm, 160mm PE Pipe at connected Streets of Jadgal Street No. 1 & 2, Lyari, DMC (South), Karachi. |  | -- | -- | 9,65,962 |  |  |  |  |  |  |
|  | Replacement of 4” dia AC Water Lines by P/L 110mm PE Pipe Water Line at Jadgal Street No. 3 to 5, Lyari, DMC (South), Karachi. |  | -- | -- | 9,99,741 |  |  |  |  |  |  |
|  | Cleaning of Sewerage Lines through Winching Machines at Masjid Road, Behar Colony, Lyari, DMC (South), Karachi. |  | -- | -- | 8,29,150 |  |  |  |  |  |  |
|  | Cleaning of Sewerage Pipe Line through Winching Machines at Chakiwara Road, In/c Pumping Station, Lyari, DMC (South), Karachi. |  | -- | -- | 8,31,468 |  |  |  |  |  |  |
|  | Improvement of Street No. 15, H-Road, Lyari, DMC (South), Karachi. |  | -- | -- | 9,97,387 |  |  |  |  |  |  |
|  | Improvement of Street No. 16, Market Road, Lyari, DMC (South), Karachi. |  | -- | -- | 9,98,301 |  |  |  |  |  |  |
|  | Cleaning of Sewerage line by vinching machine at Shah walliullah Road, Lyari, DMC (South), Karachi. |  | -- | -- | 999,810 |  |  |  |  |  |  |
|  | Cleaning of Sewerage Pipe Lines Through vinching Machine at Mir Muhammad Baloch Road, Lyari, Karachi. |  | -- | -- | 9,97,556 |  |  |  |  |  |  |
| M04-B-001 | Repair / Maintenance of S. Muhammadin Hall, UC-11, Lyari, DMC (South), Karachi. | 7,000,000 | -- | -- | 9,98,697 | 7,000,000 |  |  |  |  |  |