|  |
| --- |
|  |

|  |
| --- |
|  |

**Guidelines Regulations for Procurement of Works. (Annexure A-I)**

**(Annexure A-I)**

**PROCUREMENT PLAN (Development / Capital) for the Year 2017-18**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **S No** | **Name of Scheme & Estimated Cost** | **Allocated Funds** | **Cost of ongoing works (Expenditure already incurred)** | **Funds earmarked for ongoing works** | **Cost of New Works (components)** | **Funds for Works (c-e)** | **Nature of Procurement** | **Method of Procurement** | **Anticipated /Actual Date of Advertisement** | **Anticipated /Actual Date of Start** | **Anticipated /Actual Date of Completion.** |
|  | **b** | **c** | **d** | **e** | **f** | **g** | **h** | **i** | **j** | **k** | **l** |
|  | **(Community Development Programme for Sustainable Goals 2017-18) (PS-26).** |  |  |  |  |  |  |  |  |  |  |
| **01** | **Constt: of road from Sawali Khan Rind road to village Muhammad Haroon Rind mile 0/0-0/4+540' (0.97 K.M).** | **8.000** | **=** | **=** | **=** | **8.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **02** | **Constt: of road from Daulatpur Mehmood Otho to village Ghulam Sabir Otho, mile 0/0-0/2 (0.40 K.M).** | **4.000** | **=** | **=** | **=** | **4.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **03** | **Constt: of road from Muhammad Bachal Memon to village Haji Amir Bux Gabol Connect Trimore Deh 17 Dad mile 0/0-0/4 (0.80 K.M).** | **7.642** | **=** | **=** | **=** | **7.642** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **04** | **Constt: of road from Trimore Daurai Mahar road to village Pandhi Khan Rahejo mile 0/0-0/2+240 (0.44 K.M).** | **3.865** | **=** | **=** | **=** | **3.865** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **05** | **Constt: of road from Pangrio Channesar road to village Fakir Khair Muhammad Khoso mile 0/0-0/2+110 (0.43 K.M) (Phase-I) (Actual Length 0/0-0/6).** | **3.957** | **=** | **=** | **=** | **3.957** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **06** | **Constt: of road from Daur Jamali Shah road 7/0 to village Moula Bux Zardari 1/2 to village Ibrahim Zardari mile 0/0-0/4+320 (0.90 K.M).** | **8.536** | **=** | **=** | **=** | **8.536** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **07** | **Constt: of road from Habeeri Aqil Rahu to village Mevo Parhyar mile 0/0-0/2 (0.40 K.M).** | **4.000** | **=** | **=** | **=** | **4.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **08** | **Constt: of road from Link road from Asgharabad road to Connect Ghulam Ali Shah road UC Jamali Shah Taluka Daur mile 0/0-0/522'.** | **2.100** | **=** | **=** | **=** | **2.100** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
|  | **(Community Development Programme for Sustainable Goals 2017-18) (PS-28).** |  |  |  |  |  |  |  |  |  |  |
| **09** | **Recondg: of road from N.H.Way Aliabad to Village Qasim Rahu, Mile 1/0-1/7.(1.40 K.M).** | **8.000** | **=** | **=** | **=** | **8.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **10** | **Const: of road from Pir Bux Kaloi to Village Jhujhan, Mile 0/0-0/4+165'.( 0.85 K.M).** | **8.000** | **=** | **=** | **=** | **8.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **11** | **Recondg: of road from Acho Pir to Via Dodo Unar to Haji Jeo Jam Unar, Mile 0/0-0/3+330' (0.70 K.M).** | **4.000** | **=** | **=** | **=** | **4.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **12** | **Re-Const:/ Improvement of road from N.H.Way Village Sardar Raza Mohammad Dahri, Mile 0/0 -0/5+440'.(1.13 K.M).** | **3.000** | **=** | **=** | **=** | **3.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **13** | **Recondg: of road from Old N.H.Way to Village Khar, Mile 0/3+250-0/7+250'.(0.80 K.M).** | **4.000** | **=** | **=** | **=** | **4.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **14** | **Recondg: of road from N.H.Way Mashakh road to Village Ramzan Dahri, Mile 0/0-0/3 (0.60 K.M).** | **3.000** | **=** | **=** | **=** | **3.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **15** | **Recondg: of road from Old N.H.Way Bahadur Kot to Village Nagar Makkan, Mile 0/0-0/2+110' (0.43 K.M).** | **2.500** | **=** | **=** | **=** | **2.500** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **16** | **Const: of road from N.H.Way Road @ Mile 220/- Bacha Band to Village Safan, Mile 1/2-1/4+330' (0.50 K.M).** | **5.000** | **=** | **=** | **=** | **5.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **17** | **Recondg: of road from Daulatpur Pubjo road @ Mile 7/3 to Village Hout-Jo-Wahan, Mile 0/0-0/3+385'. (0.72 K.M).** | **4.000** | **=** | **=** | **=** | **4.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **18** | **Recondg: / Re-Const: of road from Daulatpur Dahri House to Grid Station, Mile 0/0-0/2+330'. (0.50 K.M).** | **2.500** | **=** | **=** | **=** | **2.500** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
|  | **ANNUAL DEVELOPMENT PROGRAMME 2016-17.** |  |  |  |  |  |  |  |  |  |  |
| **19** | **Constt: of road from Misri Khoso road to Mehrabpur road to village Ghandya Mile 0/2-0/4 (0.40 K.M).** | **4.400** | **=** | **=** | **=** | **4.400** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **20** | **Constt: of road from Amri Bridge road to village Jaffar Lakho mile 0/5-0/7 (0.40 K.M).** | **4.400** | **=** | **=** | **=** | **4.400** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
|  | **M/R PROGRAMME 2017-18** |  |  |  |  |  |  |  | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **21** | **M/R N.H.Way to village Tufail Bajwa Mile 0/0-0/5.** | **3.000** | **=** | **=** | **=** | **3.000** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **22** | **M/R High School Mehar Ali Jamali to Jamia Masjid 2000 ft.** | **2.500** | **=** | **=** | **=** | **2.500** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **23** | **M/R. of Road from Aftab Memon House to Saleem Bhatti House Mile 0/0-0/0+330 (Wide 16ft)** | **0.600** | **=** | **=** | **=** | **0.600** | **National Competitive Bidding** | **=** | **FEB**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **24** | **M/R old N.H.way to Khar road Mile 0/7-2/4 (In portion).** | **4.000** | **=** | **=** | **=** | **4.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **25** | **M/R Shahpur Jahania to Haji Umer Sethar Mile 0/3-2/1 (In portion).** | **4.000** | **=** | **=** | **=** | **4.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **26** | **M/R Nawabshah Kazi Ahmed road along Raini Canal Shakh to village Chuttal Shah Mile 0/0-0/3+330 (in Reaches) Taluka Sakrand .** | **2.000** | **=** | **=** | **=** | **2.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **27** | **M/R to various streets in Nawabshah city.** | **5.500** | **=** | **=** | **=** | **5.500** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **28** | **M/R link road to N.H.Way to Khair Muhammad Leghari via Mir Khan Leghari Mile 0/0-0/1+330.** | **2.000** | **=** | **=** | **=** | **2.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **29** | **M/R Allah Rakhio Jamali to Village Jamal Din Jamali Deh Halawalhar Mile 0/0-0/3 (in Reaches).** | **1.000** | **=** | **=** | **=** | **1.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **30** | **M/R of road from Naveed Latif Abbasi / Kalhoro road to village Abdullah Khan Lund Mile 0/0-1/7 (in reaches).** | **5.000** | **=** | **=** | **=** | **5.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
| **31** | **M/R of Nawabshah - Kazi Ahmed road to village Misri Chandio Mile 0/0-0/5 upto village Hussain Unnar (In reaches).** | **2.000** | **=** | **=** | **=** | **2.000** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |
|  | **(Community Development Programme for Sustainable Goals 2017-18) (NA-214).** |  |  |  |  |  |  |  |  |  |  |
| **32** | **Recondg: / Constt: of road from Mehrabpur City to Vocational School Mile 0/0-0/1+420'.** | **2.110** | **=** | **=** | **=** | **2.110** | **National Competitive Bidding** | **=** | **JAN**  **2018** | **FEB**  **2018** | **06**  **Months** |

**EXECUTIVE ENGINEER**

**HIGHWAY DIVISION**

**SHAHEED BENAZIR ABAD**