ANNUAL PROCUREMENT PLAN FOR THE YEAR 2017-18.

UNDER DISTRICT ADP  (DISTRICT GHOTKI.

| S. No: | Description of Procurement | Quality where applicable | Est unit /cost where applicable. | Estimated total cost in Million. | Funds allocation ( Million) Rs. | Release of funds by the FD. | Source of funds ADP/Non ADP | Timing of Procurement 2017-18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | Providing Laying Jointing testing for FC rising main 12” dia for Disposal work Awar abad zone for Urban Drainage Scheme Ghotki Mega Project. | where applicable | 10.300 | 10.300 |  |  | Provincial ADP 2017-18 | 4th Quarter |
| 02 | Providing Laying Jointing and testing for FC Rising main 10” dia for Disposal work tando Masoo Zone for Urban Drainage Scheme Ghotki Mega Project | where applicable | 3.211 | 3.211 |  |  |  | 4th Quarter |
| 03 | Construction if RCC Nalla i/c catch pits and CC Drain, CC Block for Mirani Mohallah Zone (F) for Urban Drainage Scheme Ghotki (Mega Project. | where applicable | 16.200 | 16.200 |  |  |  | 4th Quarter |

EXECUTIVE ENGINEER

PUBLIC HEALTH ENGG.DIVI.GHOTKI

@ MIRPUR MATHELO.